# COUNTY GOVERNMENT OF KILIFI

ANNUAL DEVELOPMENT PLAN FOR

FINANCIAL YEAR 2019/2020

# AUGUST 2018

# KILIFI COUNTY

COUNTY ANNUAL DEVELOPMENT PLAN

FOR

FINANCIAL YEAR

2019/20

COUNTY VISION AND MISSION STATEMENTS

VISION

To be a leading, vibrant, highly productive, secure and prosperous county providing high quality life for all its inhabitants

# MISSION

To provide an enabling environment for efficient utilization of resources, industrial growth and effective provision of essential services for improved quality of life for all.

# CORE VALUES

- Integrity

- Transparency and Accountability

- Prudent use of Public Resources

- Inclusivity and Public Participation

- Environmental Sustainability

- Appreciation for Diversity

# Table of Contents

Abbreviations and Acronyms	9

Glossary of Commonly used Terms	11

Foreword	13

Acknowledgement	14

Executive Summary	15

Legal Basis for the preparation of the ADP and the link with CIDP and the Budget	16

CHAPTER ONE:	18

INTRODUCTION	18

  - Overview of the County	18

  - Annual Development Plan Linkage with CIDP	20

  - Preparation of Annual Development Plan (ADP)	21

CHAPTER TWO	23

REVIEW OF THE IMPLEMENTATION OF THE PREVIOUS ADP	23

  - Sector/Sub-Sector Achievements in FY 2017/18	23

  - Public Administration and Intergovernmental Relations Sector	23

    - Office of the Governor	23

    - : Finance and Economic Planning	26

    - : Devolution and Public Service Management	27

    - : County Public Service Board	27

  - Agriculture, Rural & Urban Development Sector	32

    - Agriculture, Livestock and Fisheries	33

    - Lands, Housing, Physical Planning and Urban Development	52

Challenges experienced in the implementation of the 2017/18 programmes	57

Lessons learnt from the implementation of the Previous FY Budget	57

  - Environment Protection, Water and Natural Resources Sector	58

    - Water, Environment, Natural Resources and Solid Waste Management	58

Challenges experienced in implementation of the Financial Year 2017/18 budget	70

Lessons learnt from the implementation of the previous financial year budget	70

  - Education Sector	71

  - Health Sector	74

  - Energy, Infrastructure and ICT Sector	82

    - Roads, Transport and Public Works	83

    - Energy Sub-Sector	84

  - Social Protection, Culture and Recreation Sector	86

    - Gender, Social Services, Culture and Sports	86

    - : Disaster Management	89

  - General Economic and Commercial Affairs Sector	90

    - Trade, Industrialization, Cooperatives, Tourism and Wildlife	90

CHAPTER THREE	97

COUNTY STRATEGIC PRIORITIES AND PROGRAMMES FOR FINANCIAL YEAR 2019/2020... 97

  - Introduction	97

  - Public Administration and International Relations Sector	97

    - Sector/Sub-Sector Strategic Priorities	97

      - Office of the Governor	98

      - : Finance and Economic Planning	105

      - : Devolution and Public Service Management	105

      - : County Public Service Board	107

  - Agriculture, Rural & Urban Development Sector	115

    - : Sector/Sub-Sector Strategic Priorities	116

    - Agriculture, Livestock and Fisheries	116

  - Water, Environment, Natural Resources and Solid Waste Management	146

  - Education Sector	172

    - Sector/Sub-Sector Strategic Priorities	173

Role of Stakeholders in the Strategic Priorities	173

3.5 Health Sector	175

3.5.1 Sector/Sub-Sector Strategic Priorities	176

Role of Stakeholders in the Strategic Priorities	176

  - Energy, Infrastructure and ICT Sector	179

    - Sector/Sub-Sector Strategic Priorities	179

    - Roads, Transport and Public Works	179

    - Energy Sub-Sector	180

    - Information, Communication Technology Sub-Sector	180

  - Social Protection, Culture and Recreation Sector	180

    - Sector/Sub-Sector Strategic Priorities	181

    - Gender, Social Services, Culture and Sports	181

    - Disaster Management	182

  - General Economic and Commercial Affairs Sector	182

    - Sector/Sub-Sector Strategic Priorities	183

    - Trade, Industrialization, Tourism and Wildlife	183

    - Cooperatives Sub-Sector	184

CHAPTER FOUR	204

RESOURCE ALLOCATION	204

  - Resource allocation criteria	204

  - Proposed budget by Programme	204

CHAPTER FIVE:	207

MONITORING AND EVALUATION	207

  - Introduction	207

  - Agriculture, Livestock and Fisheries	207

  - Water, Environment, Natural Resources and Solid Waste Management	213

  - Education and Information Communication Technology	216

Monitoring and Evaluation Performance Indicators	216

ANNEX 1	222

SECTOR/SUB-SECTOR  ACHIEVEMENTS IN FY 2017/18	222

1.0. Public Administration and International Relations Sector	222

  - Devolution and Public Service Management	222

  - County Public Service Board	224

  - Agriculture, Rural & Urban Development Sector	225

  - Agriculture, Livestock and Fisheries	225

3.0 Environment Protection, Water and Natural Resources Sector	229

4.0 Health Sector	242

4.1	County Health Services	242

5.0 Energy, Infrastructure and ICT Sector	251

5.1	Roads, Transport and Public Works	251

6.0 General Economic and Commercial Affairs Sector	257

  - Trade, Industrialization, Tourism and Wildlife	257

  - Cooperatives Development	260

ANNEX 2:	264

SECTOR/SUB-SECTOR PROGRAMMES FOR 2019/2020 FY	264

  - Public Administration and International Relations Sector	264

  - Office of the Governor	264

  - Finance and Economic Planning	279

  - Devolution and Public Service Management	284

  - County Public Service Board	287

  - Agriculture, Rural & Urban Development Sector	305

  - Lands, Housing, Physical Planning and Urban Development	339

2019/20 Capital and Non-Capital projects	339

  - Water, Environment, Natural Resources and Solid Waste Management	373

Water and Sanitation	373

  - Education Sector	395

  - Health Sector	409

  - Energy, Infrastructure and ICT Sector	501

Roads, Transport and Public Works	501

Energy Sub-Sector	509

  - Social Protection, Culture and Recreation Sector	511

Gender, Social Services, Culture and Sports	511

Disaster Management	533

  - General Economic and Commercial Affairs Sector	535

Trade, Industrialization, Cooperatives, Tourism and Wildlife	535

2019/2020 FY Capital and Non-Capital projects	535

Cooperatives Sub-Sector	548

# Abbreviations and Acronyms

ADP	Annual Development Plan

AMS	Agricultural Mechanization Services ASAL	Arid & Semi-Arid Lands

ATC	Agricultural Training Centre

BMUs	Beach Management Units

BQ	Bill of Quantities

CADP	County Annual Development Plan

CBROP	County Budget Review and Outlook Paper CDA	Coast Development Authority

CDF	Constituency Development Fund

CDLP	County Director of Livestock Production CDVS	County Director of Veterinary Services CEC	County Executive Committee

CFSP	County Fiscal Strategy Paper

CGK	County Government of Kilifi

CO	Chief Officer

CIDP	County Integrated Development Plan ECDE	Early Childhood Development Education EEZ	Exclusive Economic Zone

EPZ	Export Processing Zone

FAO	Food and Agriculture Organization FFS	Farmer Field School

FY	Financial Year

GOK	Government of Kenya

HQ	Headquarter

ICT	Information Communication Technology

IEBC	Independent Electoral and Boundaries Commission IFMIS	Integrated Financial Management Information System KCG	Kilifi County Government

KDSP	Kenya Devolution Support Programme KNBS	Kenya National Bureau of Statistics

LA	Local (Government) Authority

NGO	Non-Government Organization

No.	Number

M&E	Monitoring and Evaluation

MDAs	Ministries, Departments and Agencies MTEF	Medium Term Expenditure Framework PBB	Programme Based Budget

PFM Act	Public Finance Management Act SDGs	Sustainable Development Goals SGR	Standard Gauge Railway

SMC	School Management Committee

UNDP	United Nations Development Programme

# Glossary of Commonly used Terms

Programme: A grouping of similar projects and/or services performed by a Ministry or Department to achieve a specific objective; The Programmes must be mapped to strategic objectives.

Project: A project is a set of coordinated activities implemented to meet specific objectives within defined time, cost and performance parameters. Projects aimed at achieving a common goal form a programme.

Green Economy: The green economy is defined as an economy that aims at reducing environmental risks and ecological scarcities, and that aims for sustainable development without degrading the environment.

Indicators: An indicator is a measure that can be used to monitor or evaluate an intervention. Indicators can be quantitative (derived from measurements associated with the intervention) or qualitative (entailing verbal feedback from beneficiaries).

Outcomes: The medium-term results for specific beneficiaries which are the consequence of achieving specific outputs. Outcomes should relate clearly to an institution’s strategic goals and objectives as set out in its plans. Outcomes are “what we wish to achieve”. Outcomes are often further categorized into immediate/direct outcomes and intermediate outcomes.

Outputs: These are the final products, goods or services produced for delivery. Outputs may be defined as “what we produce or deliver”.

Performance indicator: A measurement that evaluates the success of an organization or of a particular activity (such as projects, programs, products and other initiatives) in which it engages.

Outcome Indicators: Outcome indicators measure the quantity and quality of the results (change) achieved through the provision of services. An outcome indicator answers the question: “How will we know success when we see it?” Examples: Percentage decrease in child mortality; Increase in productivity for small farmers; Literacy rates in a given primary grade; etc

Flagship/Transformative Projects: These are projects with high impact in terms  of employment creation, increasing county competitiveness, revenue generation etc. They may be derived from Kenya Vision 2030 or County Transformative Agenda.

Capital Projects: Can be defined as a group of related activities that are implemented to achieve a specific output and to address certain public needs. Projects should therefore be based on a comprehensive needs assessment and must have a time frame for completion and realization f the desired results. Capital projects shall be all activities meeting the above definition with a cost of at least Kshs. 5 Million (Treasury Circular No. 14/2016 dated July 13, 2016).

Sector: For the purposes of planning, the CADP sectors shall be based on the following MTP Sectors: Tourism, Agriculture, Livestock and Fisheries, Trade, Manufacturing; Business Process Outsourcing (BPO) and IT-Enabled Services, Financial Services, Oil and Other Mineral Resource, Education and Training, Health, Environment, Water and Sanitation, Population, Urbanization and Housing, Gender, Youth and Vulnerable Groups, Sports, Culture and Arts, Devolution, Governance and Rule of Law, Infrastructure, Information and Communications Technology, Science, Technology and Innovation, Land Reforms, Public Sector Reforms, Labour and Employment, National Values and Ethics, Ending Drought Emergencies (EDE), Security, Peace Building and Conflict Resolution and Blue Economy.

Medium Term Expenditure Framework (MTEF): a rolling plan, typically for 3 years, which focuses on translating the national strategic plan into organization of work, allocation of resources and division of tasks for implementation, and links the national strategic plan with the operational plans.

# Foreword

Preparation of this plan is in line with the requirements of Section 126 of the Public Finance Management (PFM) Act 2012, which prescribes the contents of the annual plan. The PFM Act requires that the CADP include, among others, strategic priorities for the medium term that reflect the county government’s priorities and plans, programmes to be delivered with details for each programme of the strategic priorities to which the programme will contribute, the services or goods to be provided, measurable indicators of performance where feasible, and the budget allocated to the programme.

The CADP is a component of the County Integrated Development Plan (CIDP), the 5-year medium term public investment blue print that guides choice and formulation of all development programmes and projects in the County. The 2019/20 CADP is the first in a possible four (4) installments of annual plans that strategically prioritize implementation of 2018-2022 CIDP. It links the five year medium plan to county budget by prioritizing the CIDP projects to be implemented in 2019/20 financial year.

Compilation of the CADP was a multi-sector stakeholder process that was spearheaded by the County accounting entities, which undertook reviews of their 2017/18 CADP and financial year programme performance and proposed new and ongoing programme activities for the FY 2019/20, based on sector cumulative progress in implementation of 2013-17 CIDP, departmental strategic plans, lessons learned, emerging issues and challenges faced in implementation of the previous plan. Community and stakeholder views were incorporated into this plan through stakeholder and public participation forums which the individual departments and county accounting entities maintain with their stakeholders in accordance with Part VIII & IX of the County Government Act on citizen participation, public communication and access to information.

# SAMUEL KOMBE NZAI

COUNTY EXECUTIVE COMMITTEE MEMBER FOR FINANCE AND ECONOMIC PLANNING

# Acknowledgement

The County Annual Development Plan (CADP) 2019-2020 was compiled by a team of officers in the Economic Planning Division of the Department of Finance and Economic Planning. The team, led by Wilberforce Mwinga and Symon Mwakisha, unrelentedly supported county government departments into developing strategic priorities and programmes for implementation in 2019/20 financial year. Special recognition goes to the County Executive Member for Finance and Economic Planning, Samuel Kombe Nzai, under whose direction, support and guidance this assignment was undertaken.

I extend my sincere appreciation to the line Departments for undertaking reviews of the previous County Annual Development Plan and providing programme proposals for 2019/2020 plan and other necessary information, which compilation constitute the final document. The County Treasury is grateful for their input.

Preparation of this, as are all county plans, is based on the objects and principles of devolved government. Thus, participation of the people in making decisions affecting them is at the core of this plan. Special thanks, therefore, go to individual and institutional stakeholders, who participated in prioritization of this plan’s programme activities through sector forums, public meetings, reports, memoranda and other communication media.

# KENNEDY M. CHILIBASI

CHIEF OFFICER FOR FINANCE AND ECONOMIC PLANNING

.

# Executive Summary

Preparation of the Annual Development Plan (ADP) is a stage in county government budget process. Section 126 of the Public Finance Management Act, 2012 requires every county government to prepare a development plan in accordance with Article 220(2) of the Constitution. The Act states that the ADP should include, among others, strategic priorities for the medium term that reflect the county government’s priorities and plans, programmes to be delivered with details for each programme and the strategic priorities to which the programme will contribute, the services or goods to be provided, measurable indicators of performance where feasible, and the budget allocated to the programme.

Chapter One provides the legal basis for the annual development plan (ADP) and a brief description of the County in terms of its location, size, administrative divisions, and population structure and settlement pattern. The County’s economic prospects and development potential is discussed here in relation to agricultural investment opportunities, livestock and fishing industry, tourism, industrialization, mining, land and sea transport, real estate and blue economy.

Chapter Two analyzes the situation of the various sectors in terms of the County government’s departmental mandates, each department’s capacity to deliver on agreed development targets, general achievements and implementation progress of FY 2017/2018 budget as well as challenges and emerging issues setting base for development of new and/or continuation of ongoing programmes.

Chapter Three provides details of each department’s sector priorities and programmes proposed to be undertaken in FY 2019/20, based on the CIDP and sector strategic plans

Chapter Four presents by sector the programme/project implementation monitoring matrices, which show the total cost of each proposed main activity, its implementation fiscal year(s), the agency responsible for its implementation and source of funds, output and outcome indicators.

# Legal Basis for the preparation of the ADP and the link with CIDP and the Budget

The County Annual Development Plan (ADP) is a product of the Constitution of Kenya, 2010. It is based on the principles of public finance - accountability, openness, public participation and promotion of an equitable society - postulated in Articles 201 of the Constitution of Kenya, 2010. It is prepared in accordance with Article 220(2) of the country’s supreme law, which directs enactment of national legislation prescribing the structure of the development plans and budgets of counties; when the plans and budgets of the counties shall be tabled in the county assemblies; and the form and manner of consultation between the national government and county governments in the process of preparing plans and budgets. The  national legislation giving effects to Article 220(2) are the County Government Act, 2012 and the Public Finance Management (PFM) Act, 2012.

Part XI of the County Government Act sets out the County Government’s planning obligations and type of County plans, stating in Section 104(1) that “A county government shall plan for the county and no public funds shall be appropriated outside a planning framework developed by the county executive committee and approved by the County Assembly.” This planning framework includes County Sectoral Plans; the 10 year County Spatial Plan; Cities and Urban Areas Plans as provided for under the Urban Areas and Cities Act (No. 13 of 2011), and the five year County Integrated Development Plan (CIDP).

The CIDP implementation mechanism is implied in Section 125 (a) of the Public Finance Management (PFM) Act, 2012, which states that the budget process for county governments in any financial year includes an integrated development planning process that involves both long term and medium term planning. In Section 126, the PFM Act says every county government shall prepare a development plan in accordance with Article 220(2). That plan includes strategic priorities for the medium term that reflect the county government’s priorities and plans; a description of how the county government is responding to changes in the financial and economic environment; and programmes to be delivered with details for each programme on: -

- the strategic priorities to which the programme will contribute;

- the services or goods to be provided;

- measurable indicators of performance where feasible; and

- the budget allocated to the programme

The PFM Act requires that this plan (ADP) be submitted to the county assembly, not later than the 1st September in each year, for its approval and a copy sent to the Commission on Revenue Allocation and the National Treasury. This is the plan that the County Government budget finances each financial year.

# Figure 1: ADP Linkage with other Plans

Kenya Vision 2030

(SDGs, Agenda 2063)

County Integrated Development Plan

(5 Year)

Medium Term Plan (5 Years)

MTEF (3-year rolling)

Sector/Department Draft Work Plans

(1 Year - Development)

Annual Development Plan

(1 Year - Development)

Sector/Department Final Work Plans

(1 Year – Dev. and Rec.)

Program Based Budget

(1 Year Appropriation, Dev. and Rec.)

County Long Term

Strategic Plan

Sectoral, Spatial and

Urban Plans

(10 Years)

Updates

# CHAPTER ONE:

# INTRODUCTION

  - Overview of the County

Kilifi County is one of the six counties in the Coast region of Kenya. The county covers an area of 12,370.8km2 that lies between latitude 2020” and 400” South, and between longitudes 39005” and 40014” East. It borders Kwale County to the South West, Taita Taveta County to the West and Tana River County to the North, Mombasa County to the South and Indian Ocean to the East. The county is divided into five Agro-Ecological Zones (AEZ) that define areas with similar production related characteristics such as annual mean temperatures, rainfall, vegetation and humidity. It has a bimodal rainfall pattern with average annual precipitation ranging  from 300mm in the hinterland to 1,300mm in the coastal belt. The coastal belt receives an average annual rainfall of about 900mm to 1,300mm while the hinterland receives average annual rainfall of about 300mm to 900mm. The short rain season is experienced in the months of October, November and December while the Long rains are experienced in the months of March–April and May.

The county is divided into seven administrative/political units namely: Kilifi North, Kilifi South, Ganze, Malindi, Magarini, Rabai and Kaloleni. It has 35 wards, 54 locations, and 165 sub locations as shown in the Table 1.

# Kilifi County Administrative Units by Area

| Sub County/Constituency | Area (Kms2) | No. of wards | No. of location | No. of Sub locations |
| --- | --- | --- | --- | --- |
| Kilifi North | 530.3 | 7 | 7 | 22 |
| Kilifi South | 400 | 5 | 7 | 16 |
| Ganze | 2,941.6 | 3 | 14 | 48 |
| Malindi | 627.2 | 5 | 8 | 18 |
| Magarini | 6,979.4 | 6 | 8 | 28 |
| Kaloleni | 686.4 | 4 | 11 | 21 |
| Rabai | 205.9 | 4 | 7 | 12 |
| Total | 12,370.8 | 35 | 62 | 165 |

(Source: KNBS Kilifi 2017)

The population of the county is estimated to be 1,591,901 in 2020 composed of 18.2% infants and under fives, 23.7% primary school-aged children (6-13 years), 27% youth (age 15-29) and 23.21% female of reproductive age (15-29 years). The dependent population, comprising persons aged less than 15 years and those above 64 years, accounts for over 50% of the population.

The main crops grown for subsistence are maize, cowpeas, green grams and cassava. The major cash crops in the county include sisal, mangoes, coconut, cashew nuts and pineapples. More than half (52.2%) of the County’s land mass is arable. The major challenge to productivity for this land is unreliability of rainfall, which can be overcome by exploiting available irrigation potential. Water for irrigation can be tapped from River Galana and by creating dams on other smaller rivers like Rare across the County, as well as extracting underground water in certain areas. The arable land is generally in areas that are suitable for dairy farming and other livestock keeping. Non-arable land accounts for about 41% of the County’s land mass. The non-arable land area mainly comprises the County’s rangelands, where the main economic activity is livestock keeping. Here also are found the County’s 11 ranches that include Giriama and Kilifi private Companies; Birya, Ndigiria/Mapotea, Mnangoni, Dola, Chakama, Kiski and Weru group ranches; and Galana and Kulalu ADC ranches.

The County’s arable and non-arable land totaling 13,196.5 km2 has potential of producing sufficient crops and livestock for subsistence consumption and export, including the establishment of industries for milk, meat and leather processing. It also has a big blue economy investment potential arising from its 265km long Indian Ocean coastline and accompanying 200 nautical mile Indian Ocean Exclusive Economic Zone (EEZ). The potential and strategies for the sustainable use of ocean resources integrates several sectors such as Energy, Transport, Environment, Tourism and Water. Apart from fish processing industries for local and international fish and fish by-product markets, the County has a shoreline with several areas with natural harbor conditions for development of sea ports. Ngomeni has, in particular, potential to develop as a third port of Kenya and possibly a Special Economic Zone.

With its expansive deposits of coral limestone, the County is a source of raw materials for several cement manufacturing industries, two of which are based in the County. It is also a major source of coral blocks and sand for the ever expanding construction industry within the County and in neighbouring counties. The County is endowed with a wide range of minerals such as Manganese in Ganze, salt in Magarini and silica in Malindi constituency. With its tropical white sandy beaches along a 265 km coastline, the rich culture of her people and cultural heritage sites of global significance, the County is an attractive tourist destination. The Vipingo Ridge golf

course, Malindi airport and Kijipwa airstrip are examples of tourism promotion facilities in the county.

Current trade potential exists in the County’s geographical positioning between the international Sea Ports in Lamu and Mombasa counties, proximity to Standard Gauge Railway (SGR) and elaborate inter-county road connectivity, and electricity grid. As a suburban district of Mombasa City, the County hosts and has potential for more Export Processing Zones (EPZs) and other industrial parks. The County has potential for more agriculture-based investment such as horticultural product processing, coconut, cashew nut and other crops, as well as dairy and beef industries.

# Annual Development Plan Linkage with CIDP

The County Annual Development Plan (CADP) links the County Integrated Development Plan (CIDP) with the county annual fiscal plan – the budget. It prioritizes components of CIDP sectorial strategies and the long and medium term county development objectives to be funded in a given fiscal year. This CADP prioritizes components of 2018-2022 CIDP to be implemented in 2019/2020 financial year, when implementation of the medium term plan begins albeit a year late. It prioritizes implementation of projects and main activities for all CIDP programmes within the functional mandate of the County Government (implementation of the CIDP involves many development stakeholders, including National Government MDAs, donor partners and NGOs operating in the county, which are expected to prioritize CIDP strategic interventions in their work plans and budgets, in cooperation with the County Government).

The CIDP broad priorities and strategies will be implemented through programmes and sub- programmes in nine (9) national Medium Term Expenditure Framework (MTEF) sectors, viz: -

    - Agriculture, Rural & Urban Development

    - Energy, Infrastructure and ICT

    - General Economic and Commercial Affairs

    - Health

    - Education

    - Governance, Justice, Law And Order

    - Public Administration and International Relations

    - Social Protection, Culture and Recreation

    - Environment Protection, Water and Natural Resources

It is from programmes contributing to achievement of strategic objectives and goals of these MTEF sectors that the CADP has drawn and prioritized projects and activities to be implemented by County departments in 2019/2020 financial year. Although it focuses on county departmental functions, the CADP is a CIDP programmes’ implementation tool, a form of consolidated county draft annual work plan upon which the 2019/2020 programme based budget (PBB) will be based. Selection of subsequent projects and activities, those for 2020/2021 and 2021/2022, for example, will be dependent upon progress in the implementation of previous ones and their efficacy in realization of CIDP strategic objectives and goals. CADP projects and activities are, therefore, determined in a progressive, logical, result-oriented sequence focused on a pre-determined goal.

# Preparation of Annual Development Plan (ADP)

The overall leadership in the preparation of the ADP was provided by County Executive Committee (CEC) member responsible for Planning, in accordance with Section 126 of the PFM Act 2012. Data collection, collation and compilation of the plan was undertaken by a core team of the Budget Management and Economic Planning Directorate under the coordination of its director, who also provided technical backstopping to officers who prepared sector/departmental input for the ADP. The team used mainly secondary data obtained from Government policy documents, departmental reports and strategic plans, the 2017/18 County Annual Development Plan (CADP), the 2017/18 Supplementary Programme Based Budget estimates of the County Government, the 2018-2022 County Integrated Development Plan (CIDP) and other documents.

County departments and accounting entities provided most of the primary data, in form of review reports on the previous CADP and 2017/18 financial year budget implementation and proposals for main programme activities and targets for 2019/22 financial year, as appears in chapters two and three of the plan. Sector/departmental inputs were collected through a template developed by the directorate and circulated to heads of county accounting entities immediately after the end of 2017/18 financial year.

Public participation in the review, selection and prioritization of sector strategies and programmes in this ADP was facilitated by individual departments and County accounting entities through public forums and interactive communication mechanisms they maintain with county residents, stakeholders and their publics in accordance with Part VIII & IX of the County Government Act on citizen participation, public communication and access to information.

Programmes proposed for implementation in 2019/2020 financial year were informed not just by public views but also the review of each department’s progress in the implementation of 2017/18 FY CADP and budget, previous programme management experiences and emerging issues. Although incorporating ongoing projects, the proposed programmes in this CADP are not the same as those of the previous annual plan; the 2019/2020 CADP is the first annual plan for implementation of 2018-2022 CIDP, which has definite programmes, goals and objectives for each sector unlike the 2013/2017 CIDP.

# CHAPTER TWO:

# REVIEW OF THE IMPLEMENTATION OF THE PREVIOUS ADP

  - Sector/Sub-Sector Achievements in FY 2017/18

This Chapter provides a summary of what was planned and what was achieved in each sector/sub sector per programme and sub-programme, as well as challenges experienced and lessons learnt during implementation of the 2017/18 CADP and annual budget.

# Public Administration and Intergovernmental Relations Sector

The mandate of the sector is to provide overall strategic leadership and responsive development planning by developing and coordinating implementation of policy and legislative frameworks. It provides a platform for integrated planning and effective coordination of development programmes in the county, ensuring effective public participation in governance and increased accountability in management of public resources. County departments under this  sector include:-

    - County Assembly

    - Office of the Governor

    - Devolution, Public Service and Disaster Management

    - Finance and Economic Planning

    - County Public Service Board

# Office of the Governor Vision

We strive for a responsive, well managed and Accountable Public Service.

# Mission

To provide policy guidance, regulatory framework and develop institutional and  human resources capacities for effective delivery of services to the public.

# Goal

To attain the best policy guidance, regulatory framework and develop institutional and human resources capacities for effective delivery of services to the public.

# Sector/Sub-Sector Strategic Priorities

Our focus will be on delivering the governor’s manifesto through efficient monitoring and evaluation of County’s projects and service delivery. We will also ensure effective communication to all stakeholders.

Excellent intergovernmental and departmental management to ensure good governance. To ensure accountability in the use of Public resources.

To ensure efficient management of the human resource.

## Table: Roles of key stakeholders

| Name of stakeholders | Role of stakeholder | Resources and strengths |
| --- | --- | --- |
| National Government ministries and Agencies | Harmonize laws to make KCG perform its mandate seamlessly | Technical and Financial |
| Citizens (people of Kilifi) | To play an active role in spreading information on KCG | Technical |
| Trade Associations and Advocacy groups | Strong, active partnerships to enhance the impact of county activities. | Technical and Financial |
| Media | Key in agenda setting and mass information | Technical |
| Academic and Knowledge Institutions | Play an active role in carrying out research to inform KCG policy | Technical |
| Development Partners | Information shared among all partners | Technical and Financial |
| County Employees | Appreciate value of communication and be conscious of their role | Technical |
| Coast Professional Group | Participation in County policy formulation County think tanks | Technical and Financial |
| Informal Social Groups/ | Use them to pass critical policy information Cultural Associations eg Chamas Youth groups, Investment clubs, Local Jua kali groups | Technical |
| Suppliers/Contractors | Timely payment Fair competition | Technical and Financial |

Departmental Achievements in 2017/18 Financial Year

The role of this department is to build and manage the capacity of the County Government of Kilifi, and play a general role of the County Administration.

The Department will focus on effectiveness, efficiency and innovation as a priority to improve productivity. The Department is dedicated to realizing a public service that delivers impartial, quality and timely services to all its internal and external stakeholders. To achieve this, the Department must be responsive to the needs of both employees of the County Government and other	line	Departments	and	the	public	as	well. The County came up with a strategic Plan 2013-2017, which committed to changing the lives of its citizens through the provision of better health, quality education, decent jobs, safety and security, and which placed great emphasis on the creation of jobs, especially for the youth. These elements have the power to bring about the reforms in the public service that everybody dreams about, while enabling the provision of quality service to all our different customers.

# Key achievements

      - Improved service delivery through interdepartmental and intergovernmental coordination.

      - Improved management and usage of the allocated development public resources, through effective oversight.

      - Improved communication with the stakeholders.

      - Improved response to emerging challenges and ensured quality service delivery to the public.

# Payments of Grants, Benefits and Subsidies

| Type of payment (Donation) | Amount Ksh. | Beneficiary | Purpose |
| --- | --- | --- | --- |
| Purchase and installation of laboratory equipment | 1,800,000 | Secondary schools | To equip the schools with enough laboratory equipments |
| Relief food | 4,500,000 | Disaster victims | To provide food for natural disasters victims |
| Purchase of football kits and uniform | 1,000,000 | Football clubs and schools | To equip football and schools with sports uniforms and kits |
| Funeral expenses | 500,000 | Community | To provide financial support for bereaved families |

Challenges experienced in the implementation of the 2017/18 FY Budget

- Insufficient budgetary allocation.

- Lack of staff technical know-how.

- Unraliable connectivity of the IFMIS system.

- Late disbursement and payments of funds from National and County Treasury.

# Lessons learnt from the implementation of the Previous FY Budget

- Sufficient budgetary allocations is key in attaining the department’s objectives.

- Sufficient training and recruitment of technical staff.

- Improvement on IFMIS connectivity.

- Timely disbursement and payments of funds from the National and County Treasury is key to improving service delivery.

# : Finance and Economic Planning

The Table below provides a summary of programmes, key outputs/outcomes, key performance indicators and planned and achieved targets in the financial year 2017/2018 as derived from the 2018 CIDP.

# Summary of 2017/18 Financial Year Departmental Programmes

| Programme: General Administration, Planning and Support Services |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub- Program me | Key Outcomes/Outputs | Key Performan ce Indicators |  | Planned Targets | Achieved Targets | Remarks |
|  |  |  | Baseline |  |  |  |
| General Administr ation, Planning and Support Services | Automation of revenue collection | Revenue collection system in place |  |  | Contract signed with the service provider | Revenue automatio n on- going |
|  | Establishment of a County Project Management Information System (ProMIS) | ProMIS in place |  | Computerized Project Management System | nil |  |
|  | Construction of an Annex to the county treasury | Annex constucted |  | Expand office space | nil |  |
|  | Construction of Sub-county revenue offices at Rabai and Ganze | Offices done |  | Provide offices for revenue management officers | nil |  |

|  | Renovation of existing revenue offices Mariakani | Renovation complete |  | Provide offices for revenue management officers | nil |  |
| --- | --- | --- | --- | --- | --- | --- |

# : Devolution and Public Service Management

Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programm e | Key Outcomes/Output s | Key Performanc e Indicators | Base line | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Administrati ve Support Services | County Headquarters | One-stop shop for all services and more modern office space |  | All departments ’ staff members | nil | Phase 1 constructed |
|  | Sub county offices Completed. | Administrati ve services closer to the people. |  | All members of public in the sub counties. | 20,000,000 | Completion of Sub county offices. |
|  | Deputy Governors building Refurbished | modern office space created |  | All members of staff. | 8,865,000 | Refurbishmen t of Deputy Governors building. |

# : County Public Service Board

The mandate of the the County Public Service Board (CPSB) is derived from the County Governments Act 2012, section 59, which empowers the Board to manage Human Resources in the County

# Departmental Achievements in 2017/18 Financial Year

The departmental achievements are provided in the table below:

# Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme Name: General Administration, Planning and support services for the CPSB |  |  |  |  |  |  |
| Office partitioning | To create more space for CPSB secretariat | Stages of completion |  | 100% | 20% | The tender was at award stage when the financial year ended |
| Planning monitoring and Reporting | Submit reports to the Board with recommendations | No. of reports submitted | 4 | 4 | 4 |  |
|  | Train Board and Secretariat staff on monitoring and evaluation | No. of staff trained | 31 | 31 | 31 |  |
|  | Monitor and report on implementation of Performance Appraisal System | No. of reports No. of staff on Performan ce Appraisal | 2 24 | 2 24 | 2 24 |  |
|  | Undertake consultative forums with CEC members and County Public Service on pension policy and administration | No, of Forums | 1 | 1 | 1 |  |
|  | Monitor and report staff training and | No, of reports | 4 | 4 | 4 |  |

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | development | No, of staff trained | 31 | 31 | 31 |  |
|  | Conduct exit interviews | Exit interview reports No. of exit interview reports |  | 4 2 | 2 2 | On going |
|  | Conduct payroll audit | Report on payroll Audit |  | 1 | 0 | On going |
|  | Monitor and report on: Compliance with conflict of interest declarations Compliance with values and principles in articles 10 and 232 of the constitution Compliance with the code of ethics | No. of reports | 1 | 1 | 1 |  |
| Compliance and Quality Assurance | Adopt the ICT and E- Government policy | Functional ICT Policy | 0 | 1 | 0 | Not done |
|  | Develop and implement ICT Plan | Operationa l ICT infrastructu re | 100% | 100% | 50% | LAN, WAN, video conferencin g not yet installed |

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | Implement disciplinary procedures as per the HR manual | No. of Disciplinar y cases handled | 100% | 100% | 100% |  |
|  | Sensitize CEC members and Chief Officers on the role of the Board | No. of members sensitized | 20 | 20 | 20 |  |
| Recruitment and Selection | A well established Human Resource Capital in the County | Optimal Human Resource capital for the entire County |  | 100% | 70% | Some department s are yet to submit their optimal staffing levels |
|  | Filling of vacant posts | No. of vacant posts filled |  |  |  | On going |
|  | Support departments in manpower fore casting and supply | No, of department s supported | 10 | 10 | 10 |  |
|  | Review and approve job adverts | No. of adverts | 20 | 20 | 20 |  |
|  | Develop and update HR database | Database developed and updated | 1 | 1 | 1 |  |
|  | Automate Recruitment and Selection system | Functional system | 100% | 100% | 0 | Not done due to shortage of budget provision |
| Human | Skilled, | % of staff | 100% | 100% | 100% |  |

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Resource Management and Development | disciplined and motivated county public service | trained |  |  |  |  |
|  | Approve authorized long term training for County Staff | % of requests approved | 100% | 100% | 90% | Some programme s were not relevant hence not approved |
|  | Approve attachments, internships and volunteers | No. approved |  | 100% of application s | 100% |  |
| Performance Management | A performing and results oriented public service | No. of reports on performanc e manageme nt committee prepared | 4 | 4 | 4 |  |
|  | Train Board members and staff on Performance Management | No. of staff trained | 34 | 34 | 2 | In adequate budgetary provisions |
|  | Adopt and customize the National Government Performance Appraisal system | Tool adopted | 100% | 100% | 100% |  |

# Analysis of Capital and Non-Capital projects of the Previous ADP

The table below provides a brief summary of what was achieved during the previous ADP. Details of the achievements are annexed.

# Performance of Capital Projects for the previous year

| Project Name/ Location | Objective/Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Office partitioning | To increase office space for the staff and improve work environment | Offices operatio nalised | Stages of completion | 20% | 5,000,000 | NIL | CGK |

Challenges experienced in the implementation of the 2017/18 FY Budget

      - Low absorption of the budget due to fact that most commitments and payments raised by the department were not actually paid at the treasury.

      - Challenges in IFMIS system which delayed processing of payments.

      - Inadequate budgetary provision for some key areas due to low budget ceilings.

      - Mismatch between monthly requisitions and actual payments

# Lessons learnt from the implementation of the Previous FY Budget

- Need to be realistic about the County spending priorities versus the departmental priorities

- Close monitoring of budget implementation at the departmental level is crucial.

# Agriculture, Rural & Urban Development Sector

The mandate of the sector is to promote livelihoods security through adaptation of innovative initiatives in agricultural practices, livestock and fisheries development, human settlement and urban development. These initiatives target sustainable crop, livestock and fisheries productivity, value addition and marketing, decent and affordable housing, as well as human settlement infrastructural development in both urban and rural areas. This mandate is executed under the following sub-sectors: -

    - Agriculture,

    - Livestock Development,

    - Fisheries Development,

    - Agricultural Research and Development (ARD),

    - Land Administration,

    - Physical Planning and Urban Development.

# Agriculture, Livestock and Fisheries

Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme: Crop Development |  |  |  |  |  |  |
| Food security | Agricultural mechanization through Procurement of tractors 20, Planters tractor driven 7, 5 cassava chippers, sprayers 7. | Number of Tractors, Planter Tractors, Cassava Chippers and Sprayers |  | 20 tractors, 7 No. Planters Tractors, 5 No. Cassava chippers, 7 No. Sprayers | 1 No. Tractor | Purchase of tractor at Rabai/Kisu rutini |
|  | Provision of fertilizers |  |  | Purchase of fertilizer(921 bags DAP, Provision of 1842 bags NPK | 18,313,410 | Fertilizer Purchased |
|  | Rehabilitation of tree crops orchards -Fruit trees in Agriculture (Mango and coconut Rehabilitation of tree crops orchards - Cashewnut programme | coconut seedling,cash ewnut seedling and mangoes |  | coconut seedling Ksh.120,000 cashewnut Ksh. 120,000 and mangoes Ksh. 20,000 | 5,000,000 | Rehabilitati on of tree crops orchards - Cashewnut programme |
|  | Provision of certified seeds( | quantity of maize,greeng rams and |  | Maize 10tons, green grams 5tons | 21,370,500 | Provision of certified seeds( |

| Sub- Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Assorted ) | cowpeas |  | cowpeas 5tons |  |  | Assorted ) |
|  |  | Provision of cassava cuttings | Number of cassava cuttings |  | 300,000 | NIL |  | NIL |
| Programme: Agribusiness and information management |  |  |  |  |  |  |  |  |
|  | Farmers capacity building through FFS |  | Number of farmers capacity building |  | 17 | 2,000,000 | Farmers Capacity Building on Crop production, Bee Keeping, Dairy/Livest ock farming and Fishing at Mwawesa |  |
|  | Capacity Building in the Agriculture and Rural Development Sector of farmers and staff |  | Number of farmers and staff |  | 4 | NIL | NIL |  |
|  | Cottage industries for coconut and cashewnut |  | Number of Cottage industry |  | 7 | NIL | NIL |  |
|  | Establishment of Agribusiness Development Centre |  | Agribusiness Development Centre |  | 1 | NIL | NIL |  |
|  | Promotion of fruit processing (Mango, passion, pineapple) through establishment of cottage industry in villages county wide |  | fruit processing (Mango,passi on,pineapple) established |  | 7 | NIL | NIL |  |
| Programme: Irrigation , Drainage and Mechanization |  |  |  |  |  |  |  |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Promotio n of irrigation and drainage developm ent and managem ent | Development of Burangi Irrigation Scheme (Rice production) |  | Burangi Irrigation Scheme (Rice production) |  |  | 1 |  | 5,954,68 0 |  | Burangi Irrigation Scheme (Rice production) at Magarini |  |
|  | Implementation of Dagamra Irrigation scheme |  | Dagamra Irrigation scheme |  |  | 1 |  | 10,000,0 00 |  | Dagamra Irrigation scheme at Garashi |  |
|  | Water harvesting – Construction of dams |  | Construction of dams |  |  | 6 |  |  |  |  |  |
| Programme: Livestock Development |  |  |  |  |  |  |  |  |  |  |  |
| Livestock policy and capacity building | Capacity building livestock keepers of various livestock production aspects |  | Capacity building livestock keepers |  |  |  | 7,000 | NIL |  | NIL |  |
|  | Construction of water pans & boreholes for livestock use Kaloleni Magarini ,Malindi,Ganze sub counties |  | Construction of water pans & boreholes |  |  |  | 4 | NIL |  | NIL |  |
|  | Development of the Kavunyalalo livestock farm |  | Number of acres and boreholes |  |  |  | 72 acres and 2 boreholes 4farm structures | NIL |  | NIL |  |
|  | Dairy cow project |  | purchase of dairy cows |  |  |  | 70 | 5,000,000 |  | Dairy Cows for Mbarakachembe Farmer at watamu |  |
|  |  |  |  |  |  |  |  | 800,000 |  | Purchase of Dairy cows for Youth/Women Empowerment at Tezo |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Dairy Goats development Kilifi north, Kilifi south, Kaloleni, Magarini, , Malindi rabai and Ganze sub counties |  | Number of dairy goats |  |  | 140 | 2,000,000 |  | Farmers Capacity Building on Crop production, Bee Keeping, Dairy/Livestock farming and Fishing at Mwawesa |  |
|  | Promotion of Rabbits production Kilifi north, Kilifi south, Kaloleni, Magarini, , Malindi Rabai and Ganze sub counties |  | Number of rabbit production |  |  | 700 | NIL |  | NIL |  |
|  | Up scaling of Beekeeping Kilifi South , Magarini Kilifi North , Ganze, Malindi, Rabai, Kaloleni |  | Up scaling of beekeeping |  |  | 700 | 2,000,000 |  | Farmers Capacity Building on Crop production, Bee Keeping, Dairy/Livestock farming and Fishing at Mwawesa |  |
|  | Meat Goats (Galla) development All Sub Counties |  | Number of meat goat |  |  | 1,400 | NIL |  | NIL |  |
|  | Improvement of local Zebu Malindi, Ganze, Magarini and kaloleni |  | Number of local zebu |  |  | 20 | NIL |  | NIL |  |
|  | Renovation of Sub- county livestock production office- Ganze HQ Ganze |  | Renovation of sub county office |  |  | 1 | NIL |  | NIL |  |
|  | Fodder establishment and |  |  |  |  | 3000 kgs pasture | NIL |  | NIL |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | conservation All wards |  |  |  |  | seed 600,000 napier grass cuttings |  |  |  |  |
|  | Construction and equipping of ward livestock production office with toilet All sub counties |  |  |  |  | 4 | NIL |  | NIL |  |
|  | Renovation of Ward livestock production office and staff quarters Bamba |  |  |  |  | 1 | NIL |  | NIL |  |
| Livestock Products Value Addition and Marketin g | Promotion of fodder conservation structure. 7 sub counties |  |  |  |  | 3 | NIL |  | NIL |  |
|  | Construction of Manyeso milk cooling and collection centre Gede |  |  |  |  | 1 | 7,000,000 |  | Construction of Manyeso milk cooling and collection centre at Dabaso |  |
| Livestock policy and capacity building | i) Completion of construction of DFZ offices in Rabai, Ganze and Magarini Sub - Counties Veterinary HQs |  |  |  |  | 3 | NIL |  | NIL |  |
|  | ii)Capacity building to farmers and stakeholders on livestock policies and legal frameworks: All |  | Number of participant |  |  | 200 participa nts | NIL |  | NIL |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | wards |  |  |  |  |  |  |  |  |  |
|  | Construction of fence at head quarters |  |  |  |  | 600m | NIL |  | NIL |  |
| Food safety and animal products developm ent | i) Construction of modern slaughter slab Location: Bamba and Adu |  |  |  |  | 2 | NIL |  | NIL |  |
|  | ii)Provision of Meat inspection equipments |  |  |  |  | 100L of inspectio n ink and other facilities | 660,000 |  | Wards with slaughter houses |  |
| Livestock disease managem ent and control | Livestock Disease surveillance, |  | Survey Reports |  |  | 2 survey Reports | 1,000,000 |  | Matsangoni, Kibarani, Tezo, Mnarani, Sokoni, Watamu, Dabaso, Shimo la tewa, Mtepeni, Junju, Mwarakaya, , Chasimba, Kisurutini, Mawesa, Kambe/ribe, Ruruma, Kaloleni, Mariakani, Mwanamwinga, kayafungo Ganze, Jilore, Marafa, Adu, Magarini, Sabaki Gongoni, GarashiJaribuni, Bamba, Sokoke, Malindi, Shela, |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | Ganda, Kakuyuni |  |
|  | Purchase and provision of Liquid nitrogen. Location: All wards |  | Liquid nitrogen |  |  | 2kgs | 2,000,000 |  | Artificial insemination;Purc hase of 2 kg liquid nitrogen to support All ward |  |
|  |  |  | Liquid nitrogen |  |  |  | 3,000,000 |  | Provision of Liquid nitrogen |  |
|  | Provision and distribution of quality Bull Semen. Location: All wards |  | Bull semen |  |  | 2,500 doses | 3,000,000 |  | Provision and distribution of quality Bull Semen. Location: All wards |  |
|  | Provision of tsetse control foot pumps to livestock farmers Location: all sub counties |  | tsetse control foot pumps |  |  | 64 | NIL |  | NIL |  |
|  | Provision of acaricide(Synthetic Pyret///hroids) for dipping programmes in tsetse/tick control |  | acarides |  |  | 500Litres | 2,000,000 |  | Matsangoni, Kibarani, Tezo, Mnarani, Sokoni, Watamu, Dabaso, Shimo la tewa, Mtepeni, Junju, Mwarakaya, , Chasimba, Kisurutini, Mawesa, Kambe/ribe, Ruruma, Kaloleni, |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | Mariakani, Mwanamwinga, kayafungo Ganze, Jilore, Marafa, Adu, Magarini, Sabaki Gongoni, GarashiJaribuni, Bamba, Sokoke, Malindi, Shela, Ganda, Kakuyuni, |  |
|  | Provision of pour- ons for tsetse control to areas with no cattle dips to be used in spraying of animals |  | pour-ons |  |  | 250 Litres | NIL |  | NIL |  |
|  | Provision of Vaccines for Vaccination of animals(FMD vaccine, LSD,CCPP, Blanthrax, RVF, NCD, Fowl Typhoid, Gumboro, Fowl Pox and Rabies Location: ALL wards |  | vaccines |  |  | 400,000 doses of various diseases | 3,421,353 |  | Matsangoni, Kibarani, Tezo, Mnarani, Sokoni, Watamu, Dabaso, Shimo la tewa, Mtepeni, Junju, Mwarakaya, , Chasimba, Kisurutini, Mawesa, Kambe/ribe, Ruruma, Kaloleni, Mariakani, Mwanamwinga, kayafungo Ganze, Jilore, Marafa, Adu, Magarini, Sabaki Gongoni, GarashiJaribuni, Bamba, Sokoke, Malindi, Shela, Ganda, Kakuyuni, |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Carryout two (2) Vaccination and Baiting campaigns Location: All wards |  | Vaccination and baiting campaings |  |  | 2 |  | NIL |  | NIL |  |
|  | Capacity building and training for farmers on veterinary services |  |  |  |  | 7,000 farmers |  | NIL |  | NIL |  |
| Programme: Fisheries Development |  |  |  |  |  |  |  |  |  |  |  |
| Sustainab le Capture Fisheries | Development of Fishing gear and technology. |  | Fishing gear and technology |  |  |  | 2 new fishing technolog ies adopted. | NIL |  | NIL |  |
|  | Fishing gear exchange programme |  | number of fishing gear |  |  |  | 1000 fishing gears procured | NIL |  | NIL |  |
|  | Procure of outboard engines- All BMUs 17 BMUs in Kilifi South, Kilifi North, Malindi and Magarini sub counties. |  |  |  |  |  | 51 outboard engines. | 552,000 |  | Support of institution ponds.UTBROA D ENGINE |  |
|  | Carry out frame survey |  |  |  |  |  | 1 frame survey | NIL |  | NIL |  |
|  | Patrol and licencing campaigns |  |  |  |  |  | 4 campaign s (2 licencing campaign s 4 patrols | NIL |  | NIL |  |
| Aquacult | Mud crab fattening project |  |  |  |  |  | 30 operating | NIL |  | NIL |  |

| Sub- Programme |  | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets |  | Achieved Targets |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ure Developm ent | Establishment of fish feeds production unit |  |  |  |  | 1feed productio n unit | NIL |  | NIL |  |
|  | Pond fisheries development projects. All sub counties |  |  |  |  | 20, ponds complete d for every sub county | 3,500,000 |  | Support to fish ponds rehabilitation.All wards (names) |  |
| Fish Quality Control and Marketin g | Construct fish depot for Kichwa cha Kati BMU and Watamu |  |  |  |  | 2 fish depot establishe d | 4,219,043 |  | Construction of Fish Depot at Watamu. All wards (names) |  |
|  | Revival of fishermen cooperative |  |  |  |  | 1 functioni ng fisheries co- operative | NIL |  | NIL |  |
|  | Development of fish port at Takaungu |  |  |  |  | Develop 1 PPP for fish port developm ent. | NIL |  | NIL |  |

# Livestock

Key Achievements FY 2017/18

The Department in implementation of the various programmes and projects realised some achievements major among them:

Livestock (2017-2018)

      - Procured and distributed100 high breed cows for upgrading local breeds

      - The department constructed and equipped dairy milk collection centres 3

      - The department reached 3000 farmers bull semen

      - The directorate conducted 70 farmer trainings and 210 demonstrations whereby 100,000 farmers were reached.

# Challenges faced during implementation plan FY 2017/2018

- Inadequate extension staff

- inadequate transport facilities

- Poor flow of funds for operations (national and county treasury).

- poverty

- delayed payments to contractors

- unreliable weather patterns

- Low adoption of new technologies among the farming communities.

- Unpredictable and unreliable weather pattern.

- Emergence of new animal and crops pests and diseases.

- High illiteracy levels among the farming communities negatively affecting the uptake of new initiatives.

- Poor savings culture and investment initiatives among the farming communities.

- Inadequate information on agricultural friendly investment capital sources.

- High cost of agricultural, livestock and fisheries production inputs.

- Weak Fisheries and Veterinary regulations enforcement units.

- No public land available for establishment agricultural development projects.

- Reducing land for agriculture due change of use from Agricultural land to commercial use in peri-urban centers in the county.

- High cost of quality breeding stock for livestock, plants and fish.

- Low capacity of local fishers in fishing technology and gears leading to reliance of immigrant fishers for most fish production.

- Unavailability of fisheries hatchery for marine cultured fishes.

- Low returns due to few value addition initiatives in agriculture, livestock and fisheries products.

- Inadequate access to information on new technologies, value additions and marketing.

- Weak Research -extension linkages.

- Underdeveloped post-harvest handling and storage infrastructure for fisheries and agricultural products.

- Weak and poor governance in community groups.

- Weak agricultural fish and livestock products marketing systems.

- Fishing grounds and grazing lands and water resources use conflicts.

- Low investment in aquaculture and mariculture industry.

  - Weak Climate changes mitigation measures (floods and droughts).

  - Inadequate facilitation of extension service providers

  - Inadequate veterinary services personnel.

  - Inadequate budgetary allocations

  - Land ownership disputes where projects need to be established

# Lessons learnt from the implementation of the 2017/18 budget.

  - In order to achieve the set targets, there is need to pay project contractor as soon as the work is completed to avoid contractor’s dissatisfaction.

    - New projects should be tendered early in the financial to reduce situation where projects completion is delayed and funds are re-voted .

    - Before implementing any project get community to sign commitment of the land ownership and promise to bare any cost that may occur.

    - Allocate adequate funds

    - Implement Projects which are climate smart.

    - Set funds aside to mitigate on emerging issues such as outbreak of emerging disease and pests.

    - Train the community to be self reliant instead of relying on external support

    - Strengthen governance in community group

# Summary of 2017/18 financial year livestock division programmes

| Sub program | Key outcome / outputs | Key performance indicators | Baseline | Planned targets | Achieved targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme name: Livestock Resource Development And Management |  |  |  |  |  |  |
| SP 5.1 Livestock policy and capacity building | Staff skills improved | Skilled extension staff | 2 | 2 | 2 | Sponsored by dept of Agric,Live- Dev and Fisheries |
|  | Farmer capacity ( Knowledge and skills) improved | No of farmers trained Field-days | 68 | 68 | 33( 5301 farmers ) | County Gvt kilifi- Dept of Agric,Live- Dev and Fisheries) and stakeholders) |
|  | Farmer capacity ) improved | On farm demonstratio n | 201 | 201 | 347( 6389 | Achieved through departmental and stakeholders |

| Sub program | Key outcome / outputs | Key performance indicators | Baseline | Planned targets | Achieved targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | support |
|  |  | Farm visits | 3700 | 3877 | 6366 ( farmers reached ) | Achieved through departmental and stakeholders support |
|  |  | Farmer barazas | 32 | 32 | 42 ( 2377 farmers | Barazas organized by chiefs |
|  |  | Farmers trained none Residential | 10,000 | 11000 | 9324 | Organized by field staff |
| Sp 5.2 Livestock production and managemen t | Increased livestock production and productivity and income | No of dairy cows procured and distributed to farmers | 70 | 70 | 60 | Revoted from 2016/17 F/Y Funded by dept of Agric,Live- Dev and Fisheries |
|  |  | Purchase of liquid nitrogen for A.I services | 700 ltrs | 3150 ltrs | 240 | Delivery commenced and is continous |
|  |  | Purchase of Bull semen for A.I services | 0 | Assorted | Assorte d | Delivered |
|  |  | No.of cows inseminated | 2571 | 1000 | 1050 | Due to delay in liquid nitrogen |

| Sub program | Key outcome / outputs | Key performance indicators | Baseline | Planned targets | Achieved targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | supply A.I services were temporarily stopped and later resumed |
| Sp 5.3 Livestock marketing and value Addition | Improved access to milk market and income to farmers | Construction of Perimeter fence Water supply for Rabai milk scheme completed | 1 | 1 | 1 | Funded by Department of Agric,Live- Dev and Fisheries |
|  | Improved access to milk market and income to farmers | Construction of milk collection and cooling center Marafa | 1 | 1 | 1 | Support By Department of Agric,Live- Dev and Fisheries |
|  | Improved access to milk market and income to farmers | Construction of milk collection and cooling centres Bamba, Ganze and Manyeso | 3 | 3 | 0 | Tenders awarded in june 2018 |
|  | Livestock market accessed by livestock farmers and traders | Construction of Perimeter fence and toilet for -Langobaya, - - -Kanagoni -Tsangatsini | 3 | 3 | 0 | Re tendered forLangobay a 2. For Kanagoni work |

| Sub program | Key outcome / outputs | Key performance indicators | Baseline | Planned targets | Achieved targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Livestock sale yard |  |  |  | partially done 3-Tsangatsini has land ownership dispute in court |
| SP 5.4 Food safety and Animal product Developme nt | -Safeguard human health. -Control zoonotic diseases | i)Carry out meat inspection in all slaughter houses/slab | 16 slaughter points | 16 slaughter points | 16 slaughte r points |  |
|  |  | ii)Inspect & license all slaughter houses/slabs | 16 slaughter points | 16 slaughter points | 16 slaughte r points |  |
|  |  | Purchase of meat inspection equipment | -Meat Inspectio n ink 20 ltrs -Meat Inspectio n Knives-8 -White coat Branded- 13 | -Meat Inspectio n ink 60 ltrs -Meat Inspectio n Knives- 10 -White coat Branded- 250 | 0 | Tender awarded but not delivered |
|  |  | Construct modern slaughterslab- Marafa | 16 | 1 | 0 | Slaughterhou se at roof level |

| Sub program | Key outcome / outputs | Key performance indicators | Baseline | Planned targets | Achieved targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Construction of Vipingo Slaughterhou se perimeter fence | 0 | 1 | 0 | Inadequate funds to commence the project |
| S.P 5.5 Livestock Disease Manageme nt and Control | Maintain and ensure a healthy and productive animal population for income generation,weal th creation and poverty alleivation | Construction of soak pit at Vet.H/Q | 0 | 1 | 0 | To be implemented this year |
|  |  | Purchase of of synthetic pyrethroid acaricide for vector control |  | 500 ltrs | 350 ltrs. | The balance to be delivered |
|  |  | Purchase of vaccines for Disease Control |  | Assorted vaccines | Assorte d vaccines except antirabie s | Delivered Except antirabies |
|  |  | Carry out vaccination campaigns |  | 7 | 7 | Vaccinations against different type of diseases |
|  |  | Disease search and surveillance. Purchase of lab.surveillan ce equipments |  | Assorted | o | Not delivered |
|  |  | Construction of soak pit at Vet.H/Q | 0 | 1 | 0 | To be implemented this year |

Performance of Capital projects for the previous year

| Project name/ location | Objective/ purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Source of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Constructi on of Zowerani drainage system | Improved access to milk market and income to farmers | Drainage system completed | Drainage system functional | No complet ed yet ( contract or not on site) | 2,700,000 | Ongoing | CGK |
| Constructi on of Marafa Milk collection centre | Improved access to milk market and income to farmers | Collection centre constructe d | Cooling centre in place | 90% complet e and ongoing | 15,000,00 0 | 14,600,0 00 | CGK |
| Constructi on of milk collection and cooling centres Manyeso | Improved access to milk market and income to farmers | Collection centre constructe d | Cooling centre in place | Tender Awarde d in June 2018 Work at initial stage | 15,000,00 0 | 14,893,0 54/- | CGK |
| Constructi on of milk collection and cooling centres Bamba, | Improved access to milk market and income to farmers | Collection centre constructe d | Cooling centre in place | Tender Awarde d in June 2018 | 15,000,00 0 | Ksh.14,9 96,723/- | CGK |
| Constructi on of milk collection and cooling Centres Ganze, | Improved access to milk market and income to farmers | Collection centre constructe d | Cooling centre in place | Tender Awarde d in June 2018 Work at initial stage | 15,000,00 0 | 14,682,9 55/- | CGK |

| Project name/ location | Objective/ purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Source of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Constructi on perimeter fence and water supply to Rabai Milk collection and cooling | Improved access to milk market and income to farmers | Perimeter fence and water supply done | Perimeter fence and water supply in place | Work ongoing 95% complet e | 4,900,000 | 4,900,00 0 | CGK |
| Constructi on of Marafa Modern Slaughterh ouse | Ensure quality and safe meat for human health and nutrition | Slaughterh ouse constructe d | Slaughterho use operational | 65% complet e | 14 ,000,000 | 14 ,000,000 | Ongoing project |
| Constructi on of Vipingo Slaughterh ouse perimeter fence | -Ensure control of animal and human traffic into the slaughter house -Safe guard slaughterh ouse land. | Fence constructe d | -Animal and human traffic flow to the slaughterho use controlled. - Slaughterho use land secured | 0% | 5,545,769 |  | 2016/17 project.T o be impleme nted this year |
| Constructi on of Soak pit at the veterinary H/Q | Maintain sanitation | Soak pit constructe d | Toilets in use | 0% | 1,000,000 |  | 2016/17 project. To be impleme nted this year |

# Performance of Non Capital Projects for the previous year

| Project name/ location | Objective / purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Sourc e of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Procure and distribute 60 dairy cows Ruruma and Rabai/Kisurut ini | Increased milk productio n and improved income and livelihoo d | Cows procured | No of Cows delivered | 60 cows in place | 13800,00 0 | 11,800,000 | CGK |
| Purchase of liquid nitrogen | To preserve bull semen for A.Servic e | Liquid nitrogen purchase d | Bull semen preserved | Inseminati ons undertaken | 3000,000 | 2,992,500 | CGK |
| Purchase of bull semen | To ensure delivery of A.I service | Bull semen purchase d | A.I service undertaken | Improved calves born | 3,000,000 | 2,999,413 | CGK |
| Purchase of meat inspection equipment | To ensure quality and safe meat | Equipme nts purchase d | Hygienic handling of meat at the slaughterhou ses | Quality meat produced | 660,000 | 660,000 | CGK |
| Purchase of of synthetic pyrethroid acaricide for vector control | To prevent and control the spread of vectorbor ne diseases | Acaricide purchase d | Application of acaricide on animals | Reduced incidences of vectorborn e disease | 2000,000 | 2000,000 | CGK |
| Purchase of vaccines for Disease Control | To prevent animal diseases | Vaccine purchase d | Animals vaccinated | -Improved herd immunity - | 3,421,353 | 3,421,000 | CGK |
| Purchase of | To detect | Equipme | Continuous | Diseases | 2,000,000 |  | CGK |

| Project name/ location | Objective / purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Sourc e of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Equipments for disease surveillance | and stop the spread of animal diseases | nts purchase d | surveillance carried out | ditected and controlled |  |  |  |

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme Name: General Administration, Planning and Support Services |  |  |  |  |  |  |
| CAPACITY BUILDING AND RESEARCH | County energy master plan | report on energy master plan |  | One Report | nil | Projects were not procured to cater for pending bills |
|  | Promotion and training on renewable energy technology | Number of workshop,numb er of people trained and solar energy technologies |  | Hold four workshops and 35 people trained on biogas, biomass and solar energy technologies | nil | Projects were not procured to cater for pending bills |
|  | Supply of pyronometer(ha nd held solar irradiance tool) | number of pyranometer |  | -One pyranometer | nil | Projects were not procured to cater for pending bills |
|  | Research and feasibility study on renewable energy | report on mapping of potential solar energy sites and a report on |  | One report on Mapping of potential solar energy sites -One report on | nil | Projects were not procured to cater for pending |

Lands, Housing, Physical Planning and Urban Development Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | potential solar energy sites |  | potential solar energy sites |  | bills |
|  | Develop county energy regulations | regulations |  | Regulations developed on solar,biogas and biomass use | nil | Projects were not procured to cater for pending bills |
|  | Development and promotion of Apropriate Building Material and Technical | training of youth and women |  | Training of youth and women groups on ABMT | nil | Projects were not procured to cater for pending bills |
|  | Land dispute resolution Adjudication sections (4,000 ha Approximately each | resolution on land dispute |  | Petanguo Mleji Mwele Adu/Kamale Tsangalaweni Kitengwani Mtsara wa Tsatsu Viriko Dakacha Mwembe kati | nil | Projects were not procured to cater for pending bills |
|  | Review of Grants and Dispositions | settlement schemes |  | Various Settlement Schemes within the county | nil | Projects were not procured to cater for pending bills |
|  | Land Clinics | number of Barazas land clinics |  | 35 barazas | nil | Projects were not procured to cater for pending bills |
|  | Purchase of survey equipment | number of survey equipments |  | 2no | nil | Projects were not procured |

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | (RTK GPS ) |  |  |  |  | to cater for pending bills |
| Programme Name: . Land Policy and Planning |  |  |  |  |  |  |
| Objective: |  |  |  |  |  |  |
| Outcome: |  |  |  |  |  |  |
| Sub- Programme | Key Outcomes/Out puts | Key Performance Indicators |  | Planned Targets | Achieve d Targets | *Remarks |
|  |  |  | Baseline |  |  |  |
| Land Information Management | Expansion of GIS database | Expansion GIS |  | Kilifi South | nill | Projects were not procured to cater for pending bills |
|  | Digital mapping for GIS Database | Mapping GIS |  | All urban areas | nill | Projects were not procured to cater for pending bills |
| Programme Name: . Land Policy and Planning |  |  |  |  |  |  |
| Land Survey | Control Survey | Generation of subsidiary control points |  | Entire County | nill | Projects were not procured to cater for pending bills |
|  | Inter-county boundary survey | Gazetted boundaries |  | Kilifi/Tana River Kilifi/Mombas a Kilifi/Kwale | nill | Projects were not procured to cater for pending bills |

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | Survey of Adjudication section (4,000 ha Approximately each | RIM and lists of beneficiaries |  | Kinarani/Mwa mleka Dulikiza Migumo miri Pala Kumi Milore Mwapula/Mag ogoni B Mwahera F Mirihini Malanga | nill | Projects were not procured to cater for pending bills |
|  | Survey of trading Centre | RIM and lists of beneficiaries |  | Mkapuni Rabai Majengo Kaloleni Mazeras Vipingo Marafa Marereni | nill | Projects were not procured to cater for pending bills |
|  | Titling of county assets | RIM and lists of beneficiaries |  | No. 8 in Malindi and Kilifi |  |  |
|  | Control Survey | RIM and lists of beneficiaries |  | Entire County | nill | Projects were not procured to cater for pending bills |
|  | Inter-county boundary survey | RIM and lists of beneficiaries |  | Kilifi/Tana River; Kilifi/Mombas a Kilifi/Kwale and Taita Taveta | nill | Projects were not procured to cater for pending bills |
|  | Survey of Adjudication section (4,000 ha Approximately each) | RIM and lists of beneficiaries |  | Kinarani/Mwa mleka Dulikiza Migumo miri Pala Kumi Milore Mwapula/Mag ogoni B Mwahera F | nill | Projects were not procured to cater for pending bills |

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Mirihini Malang |  |  |
| Sub- Programme | Key Outcomes/Out puts | Key Performance Indicators | Baseline | Planned Targets | Achieve d Targets | *Remarks |
| LAND USE | Revision of Mtwapa Town | Notices, Minutes of the Stakeholders and Plans |  | Restore Order and harmony in Mtwapa town | nill | Projects were not procured to cater for pending bills |
|  | Planning of lango baya | Notices, Minutes of the Stakeholders and Plans |  | To prepare structure plans, showing current and proposed land use and infrastructure | nill | Projects were not procured to cater for pending bills |
|  | Planning of mwawesa | Notices, Minutes of the Stakeholders and Plans |  | To prepare structure plans, showing current and proposed land use and infrastructure | nill | Projects were not procured to cater for pending bills |
|  | Planning of ganda | Notices, Minutes of the Stakeholders and Plans |  | To prepare structure plans, showing current and proposed land use and infrastructure | nill | Projects were not procured to cater for pending bills |
|  | Zoning plan for Malindi town | Notices, Minutes of the Stakeholders and Plans |  | Prepare a zoning plan foe Malindi and its environs | nill | Projects were not procured to cater for pending bills |

| Sub- Programme | Key Outcomes/Output s | Key Performance Indicators |  | Baseline |  | Planned Targets |  | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme Name: 3 URBAN AND METROPOLITANT DEVELOPMENT |  |  |  |  |  |  |  |  |  |
| URBAN MOBILITY AND TRANSPORT | Upgrading of informal settlements(infrastructu re development)- KKB,Shingila in Kilifi, Jiwe Jeupe in Watamu, Mtaani Kisumu Ndogo Tabora Mariakani |  | BoQs, Inspection reports and completion certificates |  |  |  | 30km of housing access roads | Shingila , KKB, Mtaani Kisumu Ndogo | Only 3 informal settlement s were upgraded. |
| URBAN PLANNING, INVESTMEN T AND SEARCH | Urban design for kilifi town |  | BoQs, Inspection reports, Designs, landmarks |  |  |  | Kilifi town and its environs | nill | Projects were not procured to cater for pending bills |
| URBAN MARKET DEVELOPME NT | Planning of shomela |  | BoQs, Inspection reports and completion certificates |  |  |  | Shomela trading center | nill | Projects were not procured to cater for pending bills |
|  | Planning of fundisa |  | BoQs, Inspection reports and completion certificates |  |  |  | Fundisa trading center | nill | Projects were not procured to cater for pending bills |

# Challenges experienced in the implementation of the 2017/18 programmes

      - Lack of proper land policies

      - Commercial squatting

      - Lack of proper ownership data

      - Inadequate funding

      - Inadequate staffing

      - Inadequate capacity

      - Lack of clear guidelines

      - Inadequate data on energy needs

      - Community encroachments on road reserve and public spaces

      - Resistance to some of the projects from the community.

# Lessons learnt from the implementation of the Previous FY Budget

- Community participation is key to successful implementation of projects.

- Proper planning of projects before and during implementation is important including timely procurement to avert delays.

- Awareness creation of all the government processes and programmes need to be made to the community

# 2.3 Environment Protection, Water and Natural Resources Sector

The mandate of the sector to sustainably manage and conserve the environment, water resources and increase access of safe and adequate water for human consumption. It consists of water, sanitation, irrigation, Environment and Mineral Resources subsectors.

# 2.3.1	Water, Environment, Natural Resources and Solid Waste Management Summary of 2017/18 Financial Year Departmental Programmes

Sector name: Water and Sanitation

Mandate: To provide water and sanitation services in Kilifi County.

# Key achievements

In the Financial Year 2017/2018, the sector recorded achievements as summarized in the table below:

# Summary of Financial Year 2017/18 Departmental Programs

| Sub-Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets |
| --- | --- | --- | --- | --- | --- |
| Programme Name: Water Development (WD) |  |  |  |  |  |
| 1.Water supply pipelines | Water supply pipelines constructed | Kilometers of water pipelines | 2,630 | 52.5 | 52.5 |
| 2.Water dams/pans | Water dams/pans constructed | No. of water dams/pans constructed | 160 | 4 | 4 |
| 3.Boreholes | Boreholes constructed | No. of boreholes constructed | 96 | 24 | 13 |
| 4.Water storage tanks | Water storage tanks constructed | No. of water tanks constructed | 30 | 14 | 14 |
| 5.Equipment & Machinery: | Borehole drilling rig procured | No. of borehole drilling rig | 0 | 1 | 1 |

| Sub-Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets |
| --- | --- | --- | --- | --- | --- |
| Programme Name: Water Development (WD) |  |  |  |  |  |
| Borehole drilling rig |  | procured |  |  |  |
| 6.Test pumping kit | Test pumping kit | No. of pumping kit | 0 | 1 | 1 |

Analysis of capital and non-capital projects of the previous adp

The following table presents a summary of what was achieved in the previous Annual Development Plan (ADP).

# Performance of Capital Projects for the previous year

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.Procurement of borehole drilling rig | To enable County explore ground water resources | Borehole drilling rig procured. | No. of borehole drilling rigs procured | Borehole drilling rig procured | 50M | 46M | GOK |
| 2.Procurement of Borehole Test pumping | To carry out test pumping for boreholes | Borehole Test pumping kit procured | No. of borehole test pumping kits procured. | Borehole test pumping kit procured | 14M | 14M | GOK |
| Rehabilitation of Dungicha Dam | To improve access to water supply | Dam constructed | No. of dams constructed | Dam constructed | 7M | 6.9M | GOK |
| Rehabilitation of Maya Water pipeline project | To increase access to piped water | Pipeline rehabilitate d | No. of pipelines rehabilitated | Pipeline rehabilitated | 7M | 6.8M | GOK |
| Supply and installation of Mazeras | To boost the pumping capacity of | Booster pumps supplied & | Sets of booster pumps | Booster pumps not yet installed | 12M | Nil | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| booster pumps | Mazeras pump station | installed | installed | (being shipped) |  |  |  |
| Ganze camp- Baraka ECD water pipeline project | To increase piped water supply | Pipeline constructed | No. of Kilometers of pipeline | 3 Km of pipeline constructed | 5M | 4.9M | GOK |
| Procurement of casings, screens and gravel pack for borehole development. | To increase underground water coverage | Casings, screens and gravel pack procured | Casings delivered | Casings, screens and gravel pack delivered | 17M | 16.9M | GOK |
| Construction of Bechirindo Dam. | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 7M | 6.9M | GOK |
| Danisa- Ziwani water supply pipeline project. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | 7M | 6.9M | GOK |
| Construction of Kwa Kashombo Dam. | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 8M | 7.8M | GOK |
| Construction of Kwa Mwavitsa- Barani and Bengoma village water project with water kiosks. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5M | 4.9M | GOK |
| Construction of Kolewa- Tsolokero- Junju water supply | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5M | 4.9M |  |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| pipeline project. |  |  |  |  |  |  |  |
| Construction of Kwa Kitsao wa Nzai water supply pipeline. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1.5Km of pipeline constructed | 1.5M | 2.9M |  |
| Construction of Kazuri water pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5M | 4.9M | GOK |
| Construction of Kwa Mwio-Kwa Mzee Kaluwa water supply pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5M | 4.9M | GOK |
| Rehabilitation of Shomela Junction- Kisima Cha Kufa water pipeline project. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5M | 2.4M | GOK |
| Construction of Kwa Mongo-Gende water supply pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 4.3M | 4.2M | GOK |
| Construction of Nzai wa Katsunga water pan | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 3M | 2.9M | GOK |
| Construction of 50m3 | To increase water storage | Storage tanks | No. of tanks | 1 tank | 2M | 1.9M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ferro-cement water storage tank at Akili ni Mali | capacity | constructed | constructed | constructed |  |  |  |
| Construction of 50m3 Ferro-cement water storage tank at Boyani village. | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | 2M | 1.9M | GOK |
| Drilling of one borehole with hand pump at Kiwandani | To increase access to water | Boreholes constructed | No. of boreholes constructed | 1 borehole constructed | 1M | 0.98M | GOK |
| Construction of Bridge to Masheheni water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4M | 3.9M | GOK |
| Mjanaheri to Mapimo Water pipeline (3km) | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4M | 3.9M | GOK |
| Magari Mabomu to Madzayani water pipeline(3.5k m) | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4M | 3.9M | GOK |
| Magarini trading centre to Sosoni water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4M | 3.9M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Drilling of 1 No. borehole at Kasarani | To increase access to water | Boreholes constructed | No. of boreholes constructed | 1 borehole constructed | 1M | 0.98M | GOK |
| Construction of Jeuri- Mwandoni water project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2.5Km of pipeline constructed | 5.4M | 5.3M | GOK |
| Construction of 50m3 Ferro-cement water storage tank at Kwa Hamisi Mtoro | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | 2M | 1.9M | GOK |
| Construction of Kaereni water supply pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 2M | 1.9M | GOK |
| Rehabilitation of Shomela- Majengo pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 2M | 1.9M | GOK |
| Equipping of Chiferi borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 4M | GOK |
| Equipping of Bwagamoyo borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 4M | GOK |
| Drilling of borehole with hand pump at | To increase access to water | Boreholes constructed | No. of boreholes constructed | 1 borehole constructed | 1M | 0.98M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kisumu ndogo |  |  |  |  |  |  |  |
| Equiping of Mnyenzeni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 4M | GOK |
| Equipping of Duke borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 4M | GOK |
| Equipping of Kizingo borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 4M | GOK |
| Construction of 1.no. 50m3 Ferro -Cement water tanks at Mpendakula Mkongani | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1M | 9.8M | GOK |
| Construction of 1 No. Ferro-cement water tank at Roka Maweni dispensary | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1M | 9.8M | GOK |
| Construction of 1 No. Ferro-cement water tank at Nyongoro. | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1M | 9.8M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 no. Borehole with a pump and a plastic tank 5000L at chumani social hall | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1.3M | . 1.2M | GOK |
| Construction of 1 no.50m3 ferro- cement water tank at Kadaina- Marafiki ECDE | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1M | 9.8M | GOK |
| Construction of 1 no.50m3 fero cement water tank at chumani kwa kashuru | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1M | 0.98M | GOK |
| Equipping of Mugumoni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equipping of Kilulu borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equipping of Kitsamini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equiping of Kabororini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kambicha borehole site enhancement project | To increase water supply | Enhanceme nt done | Enhanceme nt achieved | Project done, completed, commission ed and operational | 3M | 5M | GOK |
| Equipping of Mafisini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equiping of Mitulani borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equiping of Kibao cha Fundisa borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Equiping of Kinyaule borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3M | 3M | GOK |
| Supply and installation of Mapawa booster pump | To improve water supply in Kolewa village | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | 2.2M | 2.1M | GOK |
| Supply and installation of Kambicha standby borehole pump | To improve water supply. | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | 22M | 2.1M | GOK |
| Supply and installation of Bundacho | To improve water supply. | Booster pump | No. of booster pumps | 1 booster pump | Kshs. 2.2M | Kshs. 2.1M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| standby booster pump |  | installed | installed | installed |  |  |  |
| Construction of Fundisa- Kibaoni pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Equipping of Bengoni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equipping of Tsakathune borehole (Badhili/Kaja gi valley | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equipping of Kanyumbuni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Chang’ombe borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Kwa Juaje borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Construction of 50m3 Ferro-cement water storage tank at Buni/Kibaoni | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |
| Construction of 50m3 Ferro-cement | To increase water storage | Storage tanks | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| water storage tank at Akili ni Mali | capacity | constructed |  |  |  |  |  |
| Supply and installation of 10m3 water tanks at Takaungu Maweni | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Supply and installation of 10m3 water tanks at Mavueni ya kati | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Supply and installation of 10m3 water tanks at Mavueni Midzimitsano | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Construction of Chauringo water pipeline from lower Ribe to Ribe Primary school | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4.3M | Kshs. 4.1M | GOK |
| Tupendane Road water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 3M | Kshs. 2.9M | GOK |
| Kwa Kitsao Nzai water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1Km of pipeline constructed | Kshs. 1.5M | Kshs. 1.4M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mwambani water storage tank | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1Km of pipeline constructed | Kshs. 1.3M | Kshs. 1.2M | GOK |
| Rehabilitation of Shomela- Boyani water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 3M | Kshs. 2.9M | GOK |
| Extension of water pipeline from Mkunguni to Chembe- Mashamba- Sokomoko | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | Kshs. 6.8M | Kshs. 6.7M | GOK |
| Construction of 1Km pipeline from Fundi Hamisi to Kadzitsoni | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | Kshs. 2.25M | Kshs. 2.1M | GOK |
| Procurement of garbage compactor | Improve garbage collection from the community | Garbage compactor procured | No. of Compactors procured | Garbage compactor procured | Kshs. 25M | Kshs. 25M | GOK |
| Procurement of Solid Waste Bins | Increase time for holding garbage before being collected | 15 Garbage Bins | No. of garbage bins | Garbage bins procured | Kshs. 1.5M | Kshs. 1.5M | GOK |
| Improvement of Tree Nursery | Increase production of tree seedlings | Tree seedlings Infrastuctur al developme nt at the nursery | -Seedling beds constructed -Water tanks installed | -10 seedbeds -2 water tanks installed -1 borehole | Kshs. 2.5M | Kshs. 2.5M | GOK |

| Project Name/Location | Objective/Purp ose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | -Borehole drilled | drilled |  |  |  |

# Challenges experienced in implementation of the Financial Year 2017/18 budget

In the financial year in review the department was faced with a few challenges as highlighted below:

- Some projects depended on the procurement of the borehole drilling rig. In this case projects such as equipping of boreholes lined up for implementation in the financial year relied on the delivery of the borehole drilling rig. There was a slight delay in the delivery of the machine and hence such projects faced delay in implementation.

- Low speed of the contractors: Some contractors started off very well to implement the projects but somewhere along the way were faced with financial constraints therefore delaying the agreed project implementation time.

- Bad weather: Even after delivery of the borehole drilling rig, there was intermittent rain which affected drilling. The machine had for instance to stop for 2 weeks in Bwagamoyo village waiting for the rains to subside.

# Lessons learnt from the implementation of the previous financial year budget

Based on the challenges outlined above as encountered during the implementation of  the previous Financial Year budget, the Department drew the following lessons which would by extension guide the implementation of the Financial Year 2019/2020 moving forward:

- Early preparation of projected procurement plan. This will ensure that this stage is accomplished in good time save for any emerging changes during the supplementary budget or in the event of budget modification at the County Assembly level.

- Capacity of the bidders: From the experience of the last Financial Year, the Department shall undertake to ascertain the capacity of bidders to handle the various projects even if this shall entail due diligence.

- For faster implementation of the borehole drilling exercise, the Department shall conduct and document hydro-geophysical survey reports ahead of every incumbent drilling exercise.

# Education Sector

The mandate of the sector is to enhance equitable access to quality Early Childhood Development Education (ECDE), quality and relevant primary education, quality and relevant secondary education, provide access to vocational training services, tertiary education, training and research and develop, maintain and enhance education quality standards. This sector consists of Ministry of Education, Science and Technology, County Department of Education, Teachers Service Commission and their affiliated institutions. It focuses on the sub-sectors of Pre-Primary Education, Primary, Secondary, Adult Education and Tertiary and University Education.

# Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme: General Administration, planning and support services |  |  |  |  |  |  |
| General Administration , planning and support services | Conduction of 1 County exhibition for Youth Polytechnic Products | Youth polytechnic products |  | All polytechnics | nil | nil |
|  | Hold a county Vocational training 2nd Graduation Ceremony. | Vocational training |  | All polytechnics | nil | nil |
|  | Research and feasibility | Research |  | All wards | nil | nil |
| Programme: Technical Vocational Education and Training programme |  |  |  |  |  |  |
| Infrastructure development and expansion | Construction of 10 workshops with classrooms and hotels across 10 wards | Workshop |  | 10 | nil | nil |
|  | Construction of 15 new Youth Polytechnics | Youth polytechnic |  | 15 | 700,000 |  |
|  | Construction of modern youth polytechnic (to be in phase ) Sokoni |  |  |  | 1,302,821 |  |
|  | Proposed Construction of Mdzongoloni Youth Polytechnic at kibarani |  |  |  | 2,218,160 |  |
|  | Baolala Youth Polytechnic (Jilore Ward) Jilore |  |  |  | 1,895,000 |  |

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | Procurement of modern tools and equipment for training in 13 Youth Polytechnics. | TOOLS AND EQUIPMENT |  | 13 | 4,991,132 |  |
|  | Purchase of tools and equipments for Milalani yp at Sabaki |  |  |  | 1,450,700 |  |
|  | Purchase of tools and equipments for Msumarini yp at Adu |  |  |  | 1,000,000 |  |
|  | Purchase of ict equipments for Ruruma yp at Ruruma |  |  |  | 1,322,300 |  |
|  | Purchase of tools and equipments for Jaribuni yp atJaribuni |  |  |  | 1,989,500 |  |
|  | Purchase Of Tools And Equipment For Mwarakaya Polytechnic at Mwarakaya |  |  |  | 1,998,000 |  |
|  | Purchase Of Tools And Equipment For Tsangatsini at Kayafungo |  |  |  | 2,000,000 |  |
|  | Purchase of tools and equipments for Amoeba yp at Gongoni |  |  |  | 700,000 |  |
|  | Purchase of tools and equipments for Malindi town |  |  |  | 1,839,800 |  |
|  | Construct of computer labs for 7youth polytechnics of 7wards and equipping them in | COMPUTER LABS |  | 7 | nil | nil |
| Technical accreditation and quality assurance | Quality Assurance | ASSURANCE |  | All Polytechnics | nil | nil |

| Sub- Programme | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Sports training and competition |  |  |  |  |  |  |  |
|  | Conduct of county Youth Polytechnic sports championship |  | YOUTH POLYTECHNIC SPORTS |  |  |  |  |
| Programme: Early Childhood Development Education programme |  |  |  |  |  |  |  |
|  | Construction of 50 ECD centres across all wards Construction of 2 No. ECD Classrooms at Tangini Kwa Kagumba ECD Centre |  | ECD CENTRES |  | All Wards | 2,789,954 |  |
|  | Fix outdoor play materials to 35 model centres |  | PLAY MATERIALS |  | 35 |  |  |
|  | Purchase of furniture for completed projects |  | FURNITURE |  | All Wards | nil | nil |
|  | Construction of toilets for 35 ECD centres |  | TOILETS |  | 35 |  |  |
|  | Fencing of ECD centres detached from primary schools |  | FENCING OF ECD |  | 15 | nil | nil |
|  | Capacity building of parents and other stakeholders |  | CAPACITY BUILDING |  | 35 | nil | nil |
| Programme: School health , nutrition and meals |  |  |  |  |  |  |  |
|  | School feeding programme |  | FEEDING |  | All Wards | nil | nil |
| Programme: Development and management of sports facilities |  |  |  |  |  |  |  |
|  |  | Upgrade sports fields one in each sub county | SPORT FIELD |  | 7 upgraded sports fields | nil | nil |

| Sub- Programme | Key Outcomes/Outputs |  | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Renovation of Karisa Maitha Stadium Levelling of Karisa Maitha grounds for volleyball tournerment at sokoni | RENOVATION KARISA MAITHA |  | 1 | 1,214,000 |  |
|  |  | Construct modern sports stadium | SPORT FIELD |  | 1 | nil | nil |
| Programme 7: Youth training and development |  |  |  |  |  |  |  |
|  |  | 2 Wings youth empowerment centre at Kilifi North Sokoni Ward | YOUTH EMPOWERME NT CENTRE |  | 1 | nil | nil |
|  |  | Youth Talent Academy phase 2 at Mtwapa Shimo la Tewa Ward | YOUTH TALENT CENTRE |  | 1 | 1,500,000 |  |
|  |  | 1 Wing youth empowerment centre Ganze Sub-County | YOUTH TALENT CENTRE |  | 1 | nil | nil |

# Health Sector

The mandate of the sector is to enhance access to equitable, affordable and quality health care services for all through provision of quality healthcare services that are accessible, acceptable, sustainable and equitable to the population of Kilifi County and beyond.

# Summary of 2017/18 Financial Year Departmental Programmes

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P1. General Administration , Planning and Support services |  |  |  |  |  |  |  |
| General Administ ration , Planning | Recruitment of health personnel County wide |  | number of workers | 1449 | Recruitment of 600 Health Personnel County wide | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| and Support services | Construct Staff houses in Health Facilities at Mitsajeni Dispensary, Makomboani Dispensary, Chumani Dispensary, Boraimani, Kamale, Chiferi, Mrima wa ndege, Mrima Mkulu, Mwale, Kanyumbani, Kwajuaje, Jibana, Bamba, Boyani Dispensary , Kinuguna Dispensary, Jibana, Mwale, Buni |  | no of staff houses constructed | 0 | Construct staff houses in 14 facilities | 1 | Chumani dispensary is under constructi on. |
|  | Purchase 15 utility vehicles in all the 7 Sub Counties |  |  |  | Purchase 15 utility vehicles | nil | nil |
|  | Purchase 60 motor bikes in all wards |  | number of motor bikes | 20 | Purchase 60 motor bikes | nil | nil |
|  | Installation of CCTV at Mariakani Hospital |  | cctv |  | Installation of 1 CCTV | nil | nil |
|  | Construct rain water harvesting infrastructures in rural health facilities county wide |  | no of rural health facilities with rain water harvesters |  | Construct rain water harvesting infrastructures in rural health facilities county wide | nil | nil |
|  | Construct rain water harvesting infrastructures in rural health facilities county wide |  |  |  | Construct rain water harvesting infrastructures in rural health facilities county wide | nil | nil |
|  | Construction of new administration blocks for office space for Sub County team at Kilifi North, Malindi Kaloleni, Ganze, Magarini, Rabai, and |  | no of administration blocks constructed for the sub countys | 0 | Construction of 7 new administration blocks for office space | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Kilifi South |  |  |  |  |  |  |
|  | Construct perimeter wall in 2 hospitals and 2 health centre facilities (Kilifi/Malindi / Rabai & Vipingo) |  | no of facilities with perimeter walls | 0 | Construct 4 perimeter walls in health facilities | nil | nil |
|  | Construct incinerators at Jibana sub county hospital, Rabai, Gede health centres |  | no of incinerators constructed | 0 | Construct 3 incinerators | nil | nil |
|  | Construct 11 incinerators for the county Health facilities at Mitsajeni Dispensary, Makomboani Dispensary, Chumani Dispensary, Boraimani, Kamale, Chiferi, Mrima wa ndege, Mrima Mkulu, Mwale, Kanyumbani, Kwajuaje, Gotani Health Centre, Mwale, Buni |  | no of incinerators constructed |  | Construct 11 incinerators | nil | nil |
|  | Install solar panels in all rural primary health care facilities for lighting |  | no of health facilities with solar pannels installed | 0 | Install solar panels in 138 rural primary health | nil | nil |
|  | Procure 4 laundry machines for Bamba, Jibana and Gede, Rabai Sub County Hospitals. |  | no of laundry machines | 0 | Procure 4 laundry machines | nil | nil |
|  | Refurbishment of all Hospitals County wide |  | no of refurbishment of hospitals | 0 | Refurbishment of all Hospitals County wide | nil | nil |
|  | Refurbishment of all Primary Health Care Facilities County wide |  |  |  | Refurbishment of all Primary Health Care Facilities | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P 2. Curative Health Services |  |  |  |  |  |  |  |
|  | Equip all Dispensaries faculties with ICT infrastructure |  | no of dispensaries with ict infrastructructr e | 0 | Equip 80 health Dispensaries with ICT infrastructure | nil | nil |
|  | Procure Essential Medicines and Medical Supplies |  | no of facilities supplied with esssential medicines and medical supplies | 143 | Procure Essential Medicines and Medical Supplies to 143 facilities | 143 | 95,744,68 1 |
|  | Establish Gender Based Violence Centre at Malindi and Mariakani Sub County Hospital |  | no of gender based violence centres established | 1 | Establish 2 Gender Based Violence Centres | nil | nil |
|  | Construct and Equip a Trauma Centre at Mariakani Hospital |  | trauma centre constructed and equiped | 0 | Establish a standard accidents and emergency centre | nil | nil |
|  | Construct and equip eye centre in Kilifi County Hospital |  | eye centre constructed and equiped | 0 | Construct and equip eye unit | nil | nil |
|  | Construction and equipping of Cancer Diagnostic Centre at Kilifi County Hospital |  | Cancer Diagnostic Centre constructed and equiped at Kilifi County Hospital | 0 | Construct 1 cancer diagnostic centre | nil | nil |
|  | purchase of Oxygen Plant for Malindi and Mariakani Sub County Hospital |  | Oxygen Plant procured | 0 | purchase of 2 Oxygen Plants | nil | nil |
|  | Construct and equip 4 new mortuaries at Mariakani, Bamba Marafa & Rabai |  | Number of mortuaries constructed | 0 | Construct and equip 4 new mortuaries | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Expand Mariakani sub county hospital by construction of a paediatric ward, female and male - surgical and medical wards, casualty and a new-born unit |  | paediatric ward, female and male - surgical and medical wards constructed | 0 | Construction of 4 wards in Mariakani Sub County Hospital | ongoing | Foundatio n stage for the paediatric ward. |
|  | Construct Maternity wing and ICU at Malindi Sub county hospital. |  | Maternity wing and ICU constructed | 0 | Construct 1 Maternity wing and1 ICU | nil | nil |
|  | Construct Dispensaries in all the 7 Sub Counties |  | number of dispensaries constructed | 80 | Construct 15 new dispensaries |  |  |
|  | Upgrade dispensaries to be health centres,Makanzani,,D zikunze,Jaribuni,Mte peni ,Garashi, Marereni, Adu, Ziani, Jilole, Kakuyuni, Mambrui, Marikebuni, and Sosoni |  | Number of dispensaries upgraded to heath centres | 13 | Upgrade 12 health Dispensaries to health Centres | 1 | Garashi gazetted as health centre |
|  | Upgrade and expand Gede to be sub county health hospitals and construction of male and female wards, laundry, and kitchen in the hospital. |  | Gede health centre upgraded to sub county hospital | Health centre | Upgrade Gede health centre to Sub County hospitals | nil | nil |
|  | Construct and equip laboratories at health facilities: Jila, Gotani, Rabai, Matsangoni, Chasimba, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilore, Chasimba, Vipingo, Mtwapa, Kizingo, |  | Number of health centres with equiped laboratories | 0 | Construct and equip 14 laboratories | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Makanzani |  |  |  |  |  |  |
|  | Construct accident and emergency department at Vipingo ,Mtwapa ,Rabai) |  | accident and emergency department constructed | 0 | Construct accident and emergency department in 3 facilities | nil | nil |
|  | Upgrade storage facilities for primary healthcare facilities in the Jila, Gotani, Rabai, Matsangoni, Chasimba, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilole, Chasimba, Vipingo, Mtwapa, Kizingo |  | number of storage facilities upgraded | 0 | Upgrade storage facilities for primary 13 healthcare facilities | nil | nil |
|  | Procure resuscitaires For hospitals.(Kilifi, Malindi, Mariakani, Bamba & Jibana, Gede) |  | Number of resuscitaires procured. | 3 | Procure 8 resuscitaires | nil | nil |
|  | Purchase EPI refrigerators for all the 7 Sub Counties |  | Number of EPI refrigerators procured | 0 | Purchase EPI refrigerators for all the 7 Sub Counties | nil | nil |
|  | Purchase of 600 patients beds for hospitals and health centres county wide. |  | number of patients beds procured |  | Purchase of 600 patients beds | nil | nil |
|  | Procure anaesthetic machines for hospitals, Bamba & Jibana, Rabai and Gede). |  | number of anaesthetic machines procured | 0 | Procure 6 anaesthetic machines for hospitals | 2 | Bamba and Jibana Sub county hospital |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Purchase of 9 X-ray machines for Gede, Bamba, Rabai, Marafa, Jibana, Vipingo, Mariakani, Kilifi and Malindi |  | number of X- ray machines |  | Purchase of 9 X- ray machines | 2,153,32 4 | puchase of X-ray machine |
|  | Purchase 6 Ultra Sound machines Gede, Bamba, Rabai, Marafa, Jibana, Vipingo |  | ultra sound machines |  | Purchase 6 Ultra Sound machines | nil | nil |
|  | Purchase 2 CT Scan (Malindi & Mariakani) |  | Number of CT scan machines procured | 0 | Purchase 2 CT Scan | nil | nil |
|  | Procure 20 incubators at Jila, Gotani, Rabai, Matsangoni, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilole, Chasimba, Vipingo, Mtwapa, Kizingo, Kilifi, Mariakani, Malindi |  | number of incubators procured |  | Procure 20 incubators | nil | nil |
|  | Purchase assorted medical equipment’s for all sub County hospitals |  | assorted medical equipment |  | Purchase assorted medical equipment | nil | nil |
|  | Purchase of medical gases – portable 45kgs and 25kgs cylinders-All Health Facilities |  | medical gases |  | Purchase of medical gases – portable 45kgs and 25kgs cylinders | nil | nil |
|  | Purchase assorted medical equipment for all primary care facilities |  | assorted medical equipment |  | Purchase assorted medical equipment for all primary care facilities | nil | nil |
|  | Purchase 72 portable oxygen concentrators |  | number of portable oxygen concentrators |  | Purchase 72 portable oxygen concentrators | nil | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Purchase patient monitors (Kilifi, Mariakani, Malindi, Bamba , Gede, Jibana, Rabai, Marafa) |  | number of patient monitors |  | Purchase 15 patient monitors | nil | nil |
|  | Establish drug rehabilitation centre at Kilifi, Mtwapa, and Mariakani. |  | Number of drug rehabilitation centre established |  | Establish 3 drug rehabilitation centre | nil | nil |
| P 3. Promotive and Preventive Health Services |  |  |  |  |  |  |  |
|  | Sensitization on HIV/AIDS and TB in all 35 Wards in the County |  | Number of sensitization meetings conducted |  | Sensitization on HIV/AIDS and TB in all 35 Ward in the County | 7 | Sokoni, mariakani, shella, sabaki, ganze, gongoni, and shimo la tewa wards. |
|  | Sensitization on Cancer , Diabetes and High Blood Pressure in all 35 Wards in the County |  | Number of sensitization meetings conducted |  | Sensitization on Cancer , Diabetes and High Blood Pressure in all 35 Ward in the County | 10 | the 10 wards sensitized were in Kilifi North and Kaloleni Sub counties |
|  | Establish 35 Community Units in all wards. |  | number of communuty units established | 79 | Establish 1 Community Unit in the 35 wards | 7 | Establishe d in Kaloleni, Kilifi North, and Malindi Sub County |
|  | Purchase 6 fumigation machines at Kilifi, Malindi, and Mariakani |  | number of fumigation machines procured | 0 | Purchase 6 fumigation machines. | 0 | nil |

| Sub-Programme |  | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P 4. Maternal and Child Health |  |  |  |  |  |  |  |
|  | Construct 11 placenta pits in the 7 Sub counties. |  | number of placenta pits constructed | 19 | Construct 11 placenta pits. | nil | nil |
|  | Construct three maternity Homes in Kilifi, Malindi and Mariakani |  | number of maternity homes constructed | 0 | Construct three maternity Homes | nil | nil |
|  | Construct and equip maternity wards in health facilities at Bagamoyo, Mrima wa Ndege, Uwanja wa ndege, Chasimba, Mtwapa, Mitsajeni,Ndingiria Dispensary, Ganze, Kizingo, Mitangani/ Rimarapera, Magarini Dispensary, Ndatani Dispensary, Garashi |  | number of maternity wards constructed and equiped |  | Construct maternity wards in 15 facilities | 1,393,00 0 | target achieved |
| P. 5.Health Research and Develop ment | Research Feasibility studies |  | Number of feasibility studies conducted | 0 | Conduct feasibility studies | nil | nil |

# Energy, Infrastructure and ICT Sector

The mandate of the sector is to develop a reliable and efficient physical infrastructural network and services for socio-economic development through construction, modernization, rehabilitation and effective management of all infrastructure facilities. Sector consists of Roads, Transport, Energy, Public Works and Information Communications Technology Sub-sectors.

# Roads, Transport and Public Works

Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme Name: Road Transport |  |  |  |  |  |  |
|  | Construction of Kivukoni Bridge to Takaungu |  |  | 1 bridge construction | nil | nil |
|  | Rehabilitation of Baricho bridge |  |  | 1 bridge construction | nil | nil |
|  | Kizurini Kwa Demu Road |  |  | To gravel 20KM | nil | nil |
|  | Mamburui Baricho Road |  |  | To gravel 58Km | nil | nil |
|  | Ngombeni Jibana |  |  | To gravel 18Km | nil | nil |
|  | Upgrading to Bitumen of Malindi-By pass |  |  | To Tarmac 3km | 87,000,000 | Proposed upgrading to paved standard of Malindi township road lot B 4km..Bitumen standard at shella |
|  | Upgrading to Bitumen of Mtwapa-By pass |  |  | To Tarmac 2km | nil | nil |
|  | Construction of Kilifi Township Modern Buspark |  |  | To Pave | nil | nil |
|  | Upgrade and Expand Road Network (county wide road) |  |  | To upgrade and expand 700km | nil | nil |
| Rural Access Roads County wide |  |  |  | Open up 80km Roads per ward by 2018 | nil | nil |
|  | Maintenance of Rural Access roads |  |  | Maintaining of 80Km | nil | nil |

| Sub- Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | county wide |  |  | Roads per ward by 2018 |  |  |
|  | Construction and Maintenance of Drainage Systems in the urban centers county wide |  |  | To reduce storm water floods | nil | nil |

# Energy Sub-Sector

Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outpu ts | Key Performan ce Indicators | Baselin e | Planned Targets | Achiev ed Target s | Remark s |
| --- | --- | --- | --- | --- | --- | --- |
| Programme P4 Development of alternative Energy Technologies |  |  |  |  |  |  |
| SP 4.1 Alternative Energy Technologie s | Construction of Biogas plant/Bahari girls/Mwangea girls and Ganze girls | Biogas Plants of size 70m3 |  | 3 | nil | nil |
|  | Solar street lights / -diamond tuskys road(400m), -Top life G4S Road (1700M) -Mnarani to beach road(1000m) -extension from Mazeras to kombeni girls road(1000m) -mazeras to kokotoni trading centre(800m) | Roads lit with solar energy |  |  | nil | nil |
|  | Supply of modern charcoal conversion kiln/Kamale,Ganz e,Bamba,Sokoke | modern charcoal conversion kiln |  | 5 | nil | nil |

| Sub- Programme | Key Outcomes/Outpu ts | Key Performan ce Indicators | Baselin e | Planned Targets | Achiev ed Target s | Remark s |
| --- | --- | --- | --- | --- | --- | --- |
|  | and Jaribuni wards |  |  |  |  |  |
|  | Construction of Kiln units for making improved cookstoves(ICs)/ Ganze and Magarini youth Polytechnique | Kiln units constructed |  | 1 | nil | nil |
|  | Supply briquetting making machine/Jujus,Te zo,watamu,chuma ni,kakanjuni, Kaloleni and kakuyuni youth groups | briquetting Machines Supplied |  | 7 | nil | nil |
|  | Supply of solar lanterns to ECD Students in Magarini & Ganze Sub- Counties | Solar lanterns supplied |  | 2,000 | 3,750,0 00 |  |
|  | Construction of an energy Centre |  |  | One Centre |  |  |
| SP4.2 Rural Electrificati on | Erect Highmast: kakanjuni,marere ni,mkwajuni,nger enya,mavueni,kak uyuni,bamba,dzits oni,vitengeni ,rabai health centre,wanja ndege stage,kokotoni trading centre and shomella | Highmasts constructed |  | 15 | nil | nil |

# Social Protection, Culture and Recreation Sector

The mandate of the sector is to promote socio-cultural empowerment and access to equitable development opportunities in a society responsive to the needs of vulnerable and marginalized groups, through formulation and mainstreaming responsive policies and  coordinated strategies for sustained and balanced socio-cultural and economic development of the county and empowerment of vulnerable and marginalized groups

Sub-sectors under this sector include disaster management, Gender, Children and Social Development, Special Programmes, National Heritage and Culture, Youth Affairs and Sports and Labour Affairs sub-sectors.

# Gender, Social Services, Culture and Sports

The mandate of the sector is to promote socio-cultural empowerment and access to equitable development opportunities in a society responsive to the needs of vulnerable and marginalized groups, through formulation and mainstreaming responsive policies and coordinated strategies for sustained and balanced socio-cultural and economic development of the county and empowerment of vulnerable and marginalized groups

Sub-sectors under this sector include disaster management, Gender, Children and Social Development, Special Programmes, National Heritage and Culture, Youth Affairs and Sports and Labour Affairs sub-sectors.

# Summary of 2017/18 Financial Year Departmental Programmes

| Sub- Programme | Key Outcomes/Outputs | Key Performanc e Indicators | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- |
| Community Mobilizatio n and developmen t | Construction of a social hall at Kikambala. | Completion rate and number of residents accessing the hall | Residents within the ward. | Nill | Not budgeted for |
|  | Construction of a social hall at Bamba. | Completion rate and number of residents accessing the hall | Residents within the ward. | Nill | Not implemente d |

| Sub- Programme | Key Outcomes/Outputs | Key Performanc e Indicators | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- |
|  | Construction of a social hall at Gongoni. | Completion rate and number of residents accessing the hall | Residents within the ward. | Nill | Not implemente d |
|  | Furnishing and equipping of 9 number social halls; and | Number of social halls equipped and under use | Residents within the ward. | Nill | Not implemente d |
|  | Construction of public toilets at Tezo , Bamba, and Mariakani trading centers. | Completion rate and number of members of public accessing the toilets | Members of the Public. | Nill | Not implemente d |
| Social Assistance to Vulnerable Groups | Rehabilitation of a rescue center for vulnerable children at Madzayani in Magarini ward. | Completion ration rate and % percentage increase in the the number of of children rescued. | All (OVCs) magarini ward. | Nill | Not implemente d |
| Social Welfare and vocational rehabilitati on | Expansion and equipping of Kilifi Rehabilitation Center. | Completion ration rate and % percentage increase in the the number of addicts rehabilitated. | Kilifi Rehabilitati on Center. | Nill | Not budgeted for in the year 17/18 budget |
| Sub- Programme | Key Outcomes/Outputs | Key Performanc e Indicators | Planned Targets | Achieved Targets | *Remarks |
| Library Services | Concrete wall fencing of Malindi community library plot. | Completion ration rate | Secure Malindi community | Nill | Not budgeted for in the fin yr 2017/18 |

| Sub- Programme | Key Outcomes/Outputs | Key Performanc e Indicators | Planned Targets | Achieved Targets | *Remarks |
| --- | --- | --- | --- | --- | --- |
| Sub- Programme | Key Outcomes/Outputs | Key Performanc e Indicators | Planned Targets | Achieved Targets | *Remarks |
| Conservatio n of Heritage | Rehabilitation of Kaya Bomu. | % Area rehabilitated | Kaya Bomu | Nill | Not in the budget |
| Developme nt And Promotion of Culture | Construction of amphitheatre Phase 1. | Completion ration rate. | 1 | 100% completio n | Completed |
| Betting Control and lottery Policy services | Building of Garage and Store at the Malindi Betting Control Office | Completion ration rate. | 1 garage and store | Nill | Building of a store to be done in 2018/19 budget at a cost of 5Million |
|  | Land Scapping at the Malindi Betting Control offices | Completion ration rate. | 1 office block | Nill | Not budgeted for. |
|  | Upgrade sports fields one in each sub county | Completion ration rate and number of users accessing the facilitaties | 3 upgraded sports fields | v | Vipingo and Malindi completed Mwarakaya land not availed |
|  | Renovation of Karisa Maitha Stadium | Completion ration rate and number of users accessing the facilitaties | Levelling of Karisa Maitha grounds | Levelling and compactio n done | Ksh.1,214,0 00 spent |
|  | Construction of Kilifi modern sports stadium | Completion ration rate and number of users accessing the facilitaties | 1 Stadium | Not budgeted for | Not budget for |

Challenges experienced in the implementation of the 2017/18 FY Budget

- Challenges in IFMIS system which delayed processing of payments.

- Inadequate budgetary provision for some key areas due to low budget ceilings

- Inadequate staffing

- Delays/ non-payments affecting programme implementation

- Huge pending bills eating into current budget

- Inadequate budgetary allocation

- Prolonged procurement processes delaying programme Implementation

# Lessons learnt from the implementation of the Previous FY Budget

- Gender is a crosscutting matter therefore mainstreaming it should be prioritized while budgeting.

- There is need of streamlining internal procurement and accounting processes to enable the sector to implement projects/programs on time,

- Community participation is key to successful implementation of projects.

- Proper planning of projects before and during implementation is important including timely procurement to avert delays.

- Awareness creation of all the government processes and programs need to be made to the community

- Sports and youth activities need to be well funded.

# : Disaster Management

Summary of 2017/18 Financial Year Departmental Programmes

| Programme: Disaster Management |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sub-Programme | Key Outcomes/Out puts | Key Performance Indicators |  | Planned Targets | Achieve d Targets | *Remark s |
|  |  |  | Baseline |  |  |  |
| Cash Transfer Program for the elderly and Vulnerable Children. | To safeguard the lives of the elderly and OVC. | No. of the elderly and Vulnerable Children. | 35 | 35 | nill | nill |

# General Economic and Commercial Affairs Sector

The mandate of the sector is to create a globally competitive investment and trade environment offering opportunities for rapid industrialization and wealth creation through promotion, coordination and implementation of integrated socio-economic policies and programmes for a rapidly industrializing economy. This sector consists of regional development authorities, Labour, Cooperatives, Trade, Tourism and Industrialization sub sectors.

# Trade, Industrialization, Cooperatives, Tourism and Wildlife Division of Co-operative Development

Co-operative Development is one of the Sectors under the General Economic and Commercial

Affairs (GECA). At the County level it is under the Department of the Trade, Tourism and Co- operative Development. The Coo-operative sector is made up of Co-operative Management and the Co-operative Audit sections. There is also the general administration section that provides support services.

The sector plays a vital role in the socio- economic development of the County as they cut across most sectors of the County economy namely agriculture, fisheries, transport handicrafts, housing, mining and financial services. Co-operative societies enhance the optimal performance of agriculture and other productive sectors of the economy. They leverage the financial capacity of their members through increasing access to affordable credit facilities as well as assisting their members to fetch competitive market prices for their produce .Co-operatives also play an important role in the realization of the Big four agenda

# Mandate and Functions of Co-operative Development

The main mandate of the Co-operative Sector is to promote the development of a vibrant co- operative sector. The mandate is geared towards employment and wealth creation and improving the livelihoods of the citizens of Kilifi.

The functions of Co-operative Development include;

      - Promotion of Co-operative Societies

      - Co-operative Advisory Services

      - Co-operative Education and Training

      - Co-operative Banking

      - Co-operative Marketing and Value Addition

      - Promotion of Co-operative Ventures, and Innovations,

      - Co-operative Governance

      - Inspections and Investigations

      - Co-operative Audit

# Key Achievements 2017/18

The Co-operative development sector was able to achieve the following in the last one year;

        - Promoted twenty (20) co-operative societies out of which thirteen (13) were registered as follows;4 Youth,2 Transport, 2 Bodaboda,2 fisheries,1 salt harvesting,1 traders and 1 employee based

        - Starved the revival process of one dairy co-operative ( Manyeso Dairy) whereby delegates elections were conducted and a Special General meeting called to elect a new committee

        - Carried out sixty three (63) annual co-operative audits

        - Collected Appropriation in Aid (AIA) amounting to Kshs.701, 711

        - Inducted committee members of a boda boda Sacco

        - Carried out inspections in nine (9) co-operative societies

        - Organized two co-operative publicity and awareness events .i.e International Co- operative Day and Sacco Day

        - Organized and facilitated six co-operatives to participate two trade fairs and exhibitions

# Summary of 2017/18 Financial Year Departmental Programmes

| Sub Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline 2016/17 | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Programme Name: Co-operative Development and Promotion |  |  |  |  |  |  |
| Promotion of Co- operative and Advisory Services | Registration of new co- operatives societies | No of New Registered Co-operative Societies | 20 | 25 | 13 | Seven(7) co- operatives promoted but registration certificates not received as at the end of the financial year |
|  | Officials of five Boda Boda Sacco’s Inducted on Co-operative Governance and Leadership Skills | No of Officials Inducted | 0 | 60 | 12 | Funds were not availed for the other 4 Sacco’s |
|  | Co-operative Extension and | No. of Advisory | 61 | -80 AGM’S | 43 |  |

| Sub Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline 2016/17 | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | Advisory Services Provided during meetings | Services given | 57 77 | -60 SGM’s -500 Committee Meetings | 56 116 |  |
|  | Co-operative Leaders Meetings/Forums Organized | No. of Co- operative Leaders Meetings | 3 | 4 | 4 |  |
|  | County Co- operative publicity and awareness events Organized | No. of Publicity and Awareness Events | 2 | 2 | 2 |  |
|  | Monitoring and Evaluation of co-operative activities carried out | No. of Monitoring and evaluation activities | 0 3 | -Four Quarterly Planning and Review Meetings Three Annual Reports | 2 2 | Lack of Facilitation especially transport made it difficult to meet the targets |
| Co- operative governance | Co-operative Audits carried out and Audit Fees Collected | No. of Co- operative Audits conducted and Amount of Audit fees Raised and Collected | 44 KS 610,850 | 79 Co- operative Audits KS.717,300 raised in Audit fess | 63 Audit years KS.701,711 Raised | The state of the societies books of accounts slowed down the auditing work |
|  | Inspection of co- operative societies done | Number of inspection reports | 10 | 20 | 9 | Lack of Facilitation made it difficult to meet the |

| Sub Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline 2016/17 | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | targets |
|  | Model County Co-operative Code of Conduct Developed | Code of Conduct | 0 | 1 | 0 | Budget re allocated during the Supplementary budget |
| Co- operative Marketing and Value Addition | Co-operative Feasibility Studies Conducted | No. of Feasibility Study Reports | 0 | Feasibility Study of Mariakani Dairy Co- operative Society | 0 | No funds were provided |
|  | County Co- operative Revival Strategy Developed | Co-operative Revival Strategy | 0 | 1 | 0 | Funds Re allocated during the Supplementary Budget |
|  | Co-operative Societies Infrastructure Refurbished | No of Co- operative Infrastructure Refurbished | 0 | Two Members Shades for Malindi Handicraft Co- operative | 0 | Funds Re allocated during the Supplementary Budget |
|  | Provide Market Support Tools to Co-operatives in Value Addition | No. of Market Support tools provided | 0 | Establish 9 collection and sorting centers for ABEC Co- operative | 0 | Funds Re allocated during the Supplementary Budget |
|  | Co-operatives facilitated to Participation in trade shows and | No. of Trade, shows and Exhibition | 3 | 4 | 2 | Insufficient funds allocated for trade shows |

| Sub Programme | Key Outcomes/Outputs | Key Performance Indicators | Baseline 2016/17 | Planned Targets | Achieved Targets | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | exhibitions |  |  |  |  | and exhibitions |

Analysis of Capital and Non Capital projects of the Previous ADP

The Co-operative Development Sector’s capital and non-capital projects under the previous ADP did not take off as the monies allocated were reallocated to other ongoing projects. The projects are as illustrated in the table below;

# Performance of Capital Projects for the previous year

| Project Name/Locati on | Objective/Purp ose | Outputs | Performan ce Indicators | Status (Based on Indicato rs) | Planne d Cost KSh. | Actu al Cost KSh. | Sour ce of Fund s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Refurbishmen t of Malindi Handicraft Members Shades in | Improve marketing of Co-operative products | Member s Shades Refurbis hed | Completion Certificate | Did not take off as Funds were reallocate d to other projects | 2M | 0 | CGK |
| Equipping of ABEC Co- operative | To facilitate marketing access through cooperatives and build capacity for value addition | Sorting Shades and Tables Built | Completion Certificates | Did not take off as Funds were reallocate d to other projects | 1M | 0 | CGK |

Performance of Non Capital Projects for the previous year.

| Project Name/Locati on | Objective/Purp ose | Outputs | Performan ce Indicators | Status(Bas ed on Indicators) | Planne d Cost KSh. | Actu al Cost KSh. | Sourc e of Fund s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility Study of Mariakani Dairy Co- operative | Revival of Key and Strategic Co-operatives | Feasibility Study Conducted | Feasibility Study Report | Did not take off as Funds were reallocated to other projects | 3M | 0 | KCG |
| Capacity Build Marketing Co- operatives on Emerging Business Models and Value Addition | To facilitate marketing access through cooperatives and build capacity for value addition | Cooperativ es Capacity Built | Training Report | Did not take off as Funds were reallocated to other projects | 2M | 0 | KCG |
| Develop a Co-operative Revival Strategy | Revival of Key and Strategic Co-operatives | Co- operative Revival Strategy Developed | Strategy Report | Did not take off as Funds were reallocated to other projects | 3M | 0 | KCG |
| Capacity Building Officials of Boda Boda Sacco’s | Improving the welfare of Boda Boda Riders | Boda Boda Officials inducted into their roles | Training Report | Did not take off as Funds were reallocated to other projects | 2M | 0 | KCG |

Challenges experienced in the implementation of the 2017/18 FY Budget

      - Reallocation of the sectors Development funds to other sectors left the sector with no development projects

      - A big list of pending bills from the previous year affected the implementation of 2017/18 planned activities

      - The uploading of the budget into the system in bits affected timely implementation of the budget,

      - Delays and in some instances non- payment of funds for operations and planned activities

# Lessons Learnt from the implementation of the previous Budget

      - There is need to fast track and ensure payments are timely paid by the County Treasury to improve on absorption of the budget and to avoid pending bills

      - There is need of streamlining internal procurement and accounting processes to enable the sector to implement projects/programs on time.

# CHAPTER THREE:

COUNTY STRATEGIC PRIORITIES AND PROGRAMMES FOR FINANCIAL YEAR

2019/2020

  - Introduction

This chapter sets out priority measures that the County will undertake to achieve its strategic objectives. It lists programmes and sub-programmes proposed for implementation under each MTEF sector in FY 2019/2020 as prioritized by County Government departments.

# Public Administration and International Relations Sector

Sector Vision, Mission and Goal

Vision: The sector vision is to become a leading sector in public policy formulation, coordination, supervision and prudent resource management.

Mission: The mission is to provide overall leadership and policy direction in resource mobilization, management and accountability for quality public service delivery.

Goal: To ensure prudent resource utilization of human and financial resources for effective and efficient service delivery

The sector is responsible for the provision of overall strategic leadership and responsive development planning with the aim of securing effective, efficient and timely delivery of quality services to citizens. This is achieved through development of policies and legislative frameworks aimed at improving intergovernmental relations and provide a platform for integrated planning and effective coordination of development programmes in the country. It targets strengthening of public participation in governance, and increasing accountability in management of public resources, through strengthened Monitoring and Evaluation (M&E) systems.

# 3.1.1    Sector/Sub-Sector Strategic Priorities

The County Government will focus on the following strategic objectives in the medium term:

    - Improving service delivery systems

    - Develop relevant infrastructure for operationalization of devolution to the smallest unit

    - Recruit and deploy qualified human resources

    - Promote public participation in governance issues

    - Improve economic planning and forecasting

    - Strengthening	county	statistical	procedures	and	systems	for	evidence	based programming

    - Develop and operationalize a human resource development and management strategy

    - Strengthen programme monitoring and evaluation for better programmes and projects outcomes

    - Strengthening financial management practices

    - Strengthen performance management practices

# Office of the Governor Capital projects for the FY 2019/20

| Sub-Programme | Project Name and Location | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- | --- |
| Programme 1: Administration Planning and Support Services |  |  |  |  |  |
| SP 1.4:Administrative Services | Renovation of the Governors Residence | 8M | KCG | 2019/2020 | Status of the project |
|  | Renovation of the Governors Office | 3M | KCG | 2019/2020 | Status of the project |
|  | Refurbishment of the Deputy’s Governor Office | 3M | KCG | 2019/2020 | Status of the project |

Non-Capital Projects for the FY 2019/20

| Sub-Programme | Project Name and Location | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators | Targets | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Administration Planning and Support Services |  |  |  |  |  |  |  |
| SP 1.4:Administrative Services | Cabinet Meeting | Meeting logistics | 0.5M | 2019/2020 | Minutes of meetings | 12 | 12 |
|  | Communicati on services | Production and advertisement | 3.5M | 2019/2020 | Number of activities | 15 | 15 |

|  | Accounting and procurement Services | Training of staff | 2M | 2019/2020 | Number of staff trained | 3 | 3 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SP 2.2:M&E | Implementatio n of Governors Manifesto | Monitoring implementatio n of governor manifesto | 0.5M | 2019 2020 | Reports | 4 | 4 |
| SP 2.3 Performance management | Implementatio n of training programme | Staff appraisal and training of staff | 2M | 20192020 | Reports | 12 | 12 |
| S.P 2.1:Intergovernme ntal Relations | Intergovernm ental relation | Donation to COG. | 1.5M | 2019 2020 |  | 1 | 1 |
|  |  | County dialogues. | 1M |  | Minutes of the meetings | 1 | 1 |
|  |  | Intergovernm ental forums | 2M |  | Reports | 4 | 4 |

| Sub-Programme | Project Name and Location | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators | Targets |
| --- | --- | --- | --- | --- | --- | --- |
| Programme 3: Trade And Investment Promotion |  |  |  |  |  |  |
| SP 3.1:Trade and investment promotion | Promotions of county investment and trade opportunites | Investment forums. | 2.5M | 2019 /2020 | Number of investmetn forums, Number of MOUU Signed, Numbr of new investors. | 1 |

| Sub-Programme | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- |
| Programme 5: Government Advisory and Public Legal Services |  |  |  |  |
| SP 5.1: Dispute Resolution | - Representing the County Government in civil cases - To provide legal expertise to the Government, on the preparation, formulation and litigation of civil cases - Instructing and directing external counsel in cases where the County Government is a party - Pre-trial preparation - Ensuring witness attendances in court - Ensuring facilitation of witnesses and counsel to attend court - Facilitating alternative dispute resolution for matters affecting the community - Facilitate settlement of civil claims - Handle public interest litigation | 93,760,00 | Continuous | - Number of Cases litigated |
| SP 5.2: Legal Advisory & Research Services | - Drafting of proposed Legislation and Regulations - Examining and advising on draft Bills and Regulations through participation in meetings or by written memoranda to the | 21,680,000 | Continuous | - Number of bills drafted - Number of policies reviewed - Number of Acts |

| Sub-Programme | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- |
|  | county executive - Ensuring participation of the public in Proposed legislation and policies - Law revision and numbering of county laws - Proposing amendment to county laws to conform to the Constitution - Publication of laws, in both paper and electronic versions |  |  | published Number of amendment bills |
|  | - Providing legal advice to the County Government in negotiation, drafting, and vetting local and international contracts, Memoranda of Understanding and other business memoranda involving the Government or other contracts to which the Government has an interest. - Drafting and reviewing of contracts/MOUs - Undertaking conveyance transactions on behalf of the County Government - Ensuring compliance with national laws in commercial transactions for the county government - Providing legal advice on related aspects of the law with regards to Trade |  | Continuous | - Number of agreements prepared, reviewed and executed - Number of titles of land |

| Sub-Programme | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- |
|  | & Investment - Advise on all Government contracts before they are signed. - Provide legal advice and opinions to Departments and County corporations on contracts and agreements. - Ensure legal compliance of processes resulting into contract signing |  |  |  |
|  | - Providing advisory services to the county officials on a diverse range of substantive and procedural questions of law arising in administrative functions - Advising County Government on compliance with legislation and the Constitution - Undertaking research for Government Departments and County Corporations on various problems encountered in the implementation of the Constitution and the laws. - Coordinate capacity building in research and knowledge management. - Conduct research in all legal fields. |  | Continuous | - Number of legal advisory memos - Number of policy proposals initiated - Number of meetings held |

| Sub-Programme | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- |
|  | - Inform on current legal development on various fields in the commonwealth and other jurisdictions. - Undertake background research for speeches, cabinet papers and other topical papers on legal aspect. - Conduct research on international treaty matters, government contracts, civil litigation, legislation to support the other sections in the County Law Office. |  |  |  |
| SP 5.3: Public Participation and Civic Education | - Conduct Civic Education on the Constitution, county laws and national laws - Sensitize members of the public in engaging in public decision making processes - Conduct in-house training to staff on civic education - Impart continuous knowledge on sub-county and ward administrators for improvement in community engagement | 8,100,000.00 | Continuous | - Number of trainings conducted - Number of community engagement s |

| Sub-Programme | Description of Activities | Estimated Cost KSh. | Time Frame | Performance Indicators |
| --- | --- | --- | --- | --- |
| SP 5.4: Law Enforcement & public prosecution | - Conduct and direct public prosecutions of breaches of penal provisions in county laws - Undertake the enforcement of county laws - Undertake the prosecution of county offences - Conduct training of staff (enforcement and prosecution) on county laws that have penal consequences - Coordinate with and support county-based stakeholders (the Judiciary and the National Police Service) on enforcement of penal laws | 44,500,000.00 | Continuous | - Number of cases prosecuted - Administrati ve fines collected - Number of meetings held |
| SP 5.5: County Law Office Development | - Undertaking International and local training on legislative drafting and Private Public Partnerships for county counsel in the county law office - Participating in Continuous Professional Development as per Law Society of Kenya requirements | 5,100,000.00 | Continuous | Number of trainings |

# Payments of Grants, Benefits and Subsidies

This section provides information on proposed payment of Grants, Benefits and Subsidies to be done by the department during the plan period.

# Payments of Grants, Benefits and Subsidies

| Type of payment (Donation) | Amount Ksh. | Beneficiary | Purpose |
| --- | --- | --- | --- |
| Purchase and installation of laboratory equipment | 1.8M | Secondary schools | To equip the schools with enough laboratory equipments |
| Relief food | 4.5M | Disaster victims | To provide food for natural disasters victims |
| Purchase of football kits and uniform | 1M | Football clubs and schools | To equip football and schools with sports uniforms and kits |
| Funeral expenses | 0.2M | Community | To provide financial support for bereaved families |

# : Finance and Economic Planning

The mandate of the department includes mobilizing financial resources, management of County finances and other assets, provision of advisory services on public financial management, and overseeing formulation and implementation of County development policy and plans. In the medium term, this sub-sector will focus on efficient management of the budget cycle, steering timely implementation of each stage of the budgetary process. Emphasis will be put on production of quality plans, based on evidential documentation of experience and issue prioritization, informed by effective public participation processes. Resource mobilization and usage will be streamlined, ensuring a seamless link between county plans and budgetary allocation. Results for citizens will be a major focus, by ensuring transparency and accountability in use of available resources through strengthening programme management and monitoring and evaluation systems.

# : Devolution and Public Service Management

The mandate of this department is: -

- Coordination of the functions of all the county departments

- Public service management and development

- Strengthening of decentralized units;

- Enforcement and compliance of county Laws;

- Promote Citizen participation and Civic education

- Public communication and access to information and

- Peace building, disaster management and special programs.

- Management of External Relations.

# Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name / Location | Objective/ Purpose | Outputs | Performan ce Indicators | Status (Based on the indicator s) | Planned Cost Ksh. | Actual cost Ksh. |
| --- | --- | --- | --- | --- | --- | --- |
| Kilifi North Sub county Administrator ’s office. | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  |  | 0.00 |
| Kilifi South Sub county Administrator ’s office | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 1,500,00 0 |  |
| Rabai Sub county Administrator ’s | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 2,500,00 0 |  |
| Kaloleni Sub county Administrator ’s office | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 7,151,50 0 | 3,294,814. 60 |
| Ganze Sub county Administrator ’s office | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 6,565,00 0 | 5,208,207. 60 |
| Magarini Sub county Administrator ’s office. | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 2,283,50 0 |  |
| Refurbishmen t of Deputy Govoner’s building | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 8,865,00 0 | 7,021,640. 10 |
| Refurbishmen t of Mariakani Town hall | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  |  | 207,199.2 |
| Refurbishmen t of Shella ward | Decentralizati on of services to citizens | Decentraliz ed services | Offices constructed |  | 5,572,43 6 | 0.00 |

| administrator’ s office |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |

Performance of Non-Capital Projects for the previous year

| Project Name / Locatio n | Objectiv e/ Purpose | Output | Performa nce Indicators | Status (Based on the indicator s) | Planned Cost Ksh. | Actual cost Ksh. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Staff medical insuranc e | Provision of quality health services to staff | Healthy workfor ce | Staff productivit y. | Medical cover is operationa l | 185,225,0 00 | 170,811,1 54 | KCG Treasu ry |
| WIBA | Staff welfare | Staff motivati on | Motivated staff | Operation al | 35,113,84 6 | 35,111,00 5 | KCG Treasu ry |
| Emergen cy relief | Respondi ng to disasters | Social wellbein g | Improved social wellbeing | Emergenc ies were well responded to | 208,700,0 00 | 206,963,5 50 | KCG Treasu ry |

# : County Public Service Board

The Board’s mandate cuts across all County Government Departments due to its composition and placement in the County Government structure. It provides overall policy and leadership direction in the management of County Human Resource, coordinates policy formulation, implementation, monitoring and evaluation. The specific functions of the Board as provided for in Article 59(1) of the County Government Act 2012 are to;-

- Establish and abolish offices in the county public service

- Appoint persons to hold or act in offices of the county public service including in the Boards of cities and urban areas within the county and to confirm appointments

- Exercise disciplinary control over, and remove persons holding or acting in those offices as provided for under this part

  - Prepare regular reports for submission to the county assembly on the execution of the functions of the Board

  - Promote the values and principles referred to in Articles 10 and 232 of the Constitution of Kenya 2010 in the County Public Service

  - Evaluate and report to the county assembly on the extent to which the values and principles referred to in Articles 10 and 232 are complied with in the county public service

  - Facilitate the development of coherent, integrated human resource planning and budgeting for personnel emoluments in counties

  - Advise the county government on human resource management and development

  - Advise county government on implementation and monitoring of the national performance management system in counties

  - Make recommendations to the Salaries and Remuneration Commission, on behalf of the county government, on the remuneration, pensions and gratuities for county public service employees.

# Capital and Non-Capital Projects

Provide a summary of the capital and non-capital projects to be implemented during the plan period. Details of the projects should be presented as per table 5 and 6 and annexed.

# Capital projects for the 2019/20 FY

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Construct ion of office block | Purchas e piece of land Constru ct office block | 300,00 0,000 | CGK | 2yea rs | Stage s of comp letion | 1 | New | CPSB |

Non-Capital Projects 2019/20 FY

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plannin g monitor ing and Reporti ng | Monitor and report on impleme ntation of performa nce appraisal | Carrying out of survey | 500,00 0 | CGK | 2018 2020 | No. of monit oring report s/surv eys | 1 | On going | CPSB |
|  | Monitor and report on HR Training and developm ent | Survey and compilat ion of report | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on impleme ntation of Board policies | Survey and compilat ion of report | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on complian ce with code of | Survey and report compilat ion | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | coduct |  |  |  |  |  |  |  |  |
|  | Train Board and Secretari at staff on monitorin g and evaluatio n | 3 day training sessions | 500,00 0 | CGK | 2018 2020 | No. of peopl e and sessio ns held | 34 1 | On going | CPSB |
|  | Monitor and report on impleme ntation of Performa nce Appraisal System | Survey and reports compilat ion | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Undertak e consultati ve forums with CEC members and County Public Service on pension | 3 days consulta tive forums with the CEC member s | 600,00 0 | CGK | 2018 2020 | No. of forum s held | 3 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | policy and administr ation |  |  |  |  |  |  |  |  |
|  | Conduct exit interview s | Survey and reports compilat ion | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Conduct payroll audit | Survey and reports Compila tion | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on: Complian ce with conflict of interest declaratio ns Complian ce with values and | Survey and reports compilat ion | 500,00 0 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | principles in articles 10 and 232 of the constituti on Complian ce with the code of ethics |  |  |  |  |  |  |  |  |
| Compli ance and Quality Assuran ce | Adopt the ICT and E- Governm ent policy | Sharing of the policy with stakehol ders and validatio n worksho ps | 600,00 0 | CGK | 2018 2020 | Adop ted polic y and valida tion report | 2 | On going | CPSB |
|  | Develop and impleme nt ICT Plan | Validati on worksho ps | 300,00 0 | CGK | 2018 2020 | Imple menta tion plan | 1 | On going | CPSB |
|  | Impleme nt disciplina | Discipli nary committ | 100,00 0 | CGK | 2018 | No, of sittin | varies | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ry procedur es as per the HR manual | ee sittings |  |  | 2020 | gs |  |  |  |
|  | Sensitize CEC members and Chief Officers on the role of the Board | 1 no sensitiza tion worksho ps | 400,00 0 | CGK | 2019 | No, of works hops, works hop report | 1 | On going | CPSB |
| Recruit ment and Selectio n | Filling of vacant posts | Advertis ing, Data entry, short listing meeting and intervie w meeting s | 10 million | CGK | 2019 | No. of sittin gs and minut es | variou s | On going | CPSB |
|  | Support departme nts in manpowe r fore casting and | Meeting s with departm ents | - | CGK | 2018 2020 | No, of meeti ngs | 10 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | supply |  |  |  |  |  |  |  |  |
|  | Review and approve job adverts | Committ ee meeting s | 50,000 | CGK | 2018 2020 | Repor ts | variou s | On going | CPSB |
|  | Develop and update HR database | Data entry | 20,000 | CGK | 2018 2020 | Datab ase | 1 |  | CPSB |
|  | Automate Recruitm ent and Selection system | Procure ment and installati on of the system | 5 million | CGK | 2020 | Opera tional syste m | 1 | On going | CPSB |
| Human Resourc e Manage ment and Develop ment | Approve authorize d long term training for County Staff | Committ ee sitting | - | CGK | 2018 2020 | No, of appro vals | variou s | On going | CPSB |
|  | Approve attachme nts, internshi ps and voluntee | Committ ee sittings | - | CGK | 2018 2020 | No, of peopl e appro ved | variou s | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | rs |  |  |  |  |  |  |  |  |
| Perfor mance Manage ment | Train Board members and staff on Performa nce Manage ment | 2 no, worksho ps for Board member s and staff | 600,00 0 | CGK | 2019 | Traini ng report | 1 | On going | CPSB |
|  | Adopt and customiz e the National Governm ent Performa nce Appraisal system | 2 no. Validati on worksho ps with stakehol ders | 800,00 0 | CGK | 2019 | Adop ted appra isal syste m | 1 | On going | CPSB |

# Agriculture, Rural & Urban Development Sector Sector Vision, Mission and Goal

Vision: A modern, responsive, innovative and commercially-oriented agriculture, rural and urban development sector.

Mission: To improve livelihoods of the people through promotion of competitive agriculture, sustainable livestock and fisheries development, innovative research, equitable distribution and sustainable management of land resources and sustainable urban development and human settlement.

Goal: To ensure an environment supportive of commercially oriented agriculture and sustainable rural and urban development.

# : Sector/Sub-Sector Strategic Priorities

The following are the sector strategic priorities for the medium term: -

- Developing infrastructure for irrigation

- Provision of mechanization services

- Establishment of cottage industries

- Promoting drought residents crops

- Promote commercialization of hay production

- Construction of dips of cattle dips

- Establish and operationalize a disease free zone

- Capacity building and strengthening cooperative societies

- Upgrading of local breeds

- Capacity building of farmers on appropriate farming technologies

- Strengthen capacity development of farmers for optimal uptake of agriculture best practices

- Establishing of cottage industries for fish processing

- Capacity building fishermen on modern fishing technologies

- Provision of appropriate deep sea fishing facilities to fishermen

- Improve fisheries infrastructure

- Survey of adjudication of sections and settlement schemes for titling

- Digital mapping and integrated management

- Capacity building in of low cost building

- Establishment of mortgage facilities

- Promote improvement of infrastructure

- Enhance upgrading of informal settlements

- Promote controlled development

- Automation of operational structures

- Establishment of urban management and governance Instruments

# Agriculture, Livestock and Fisheries Agriculture

There are both perennial and seasonal cash crops grown within the county at both commercial and subsistence levels. They includes cashew nuts, coconut, castor, Mangoes, Pineapples, Paw paws, Bananas, Oranges, tangerine ground nuts, peppers, Passion fruits and water melons. These crops support community by providing incomes and employment opportunities. However, cash crop production in the county faces challenges of low yields, lack of value addition in terms of processing, unreliable rainfall patterns leading to harsh weather conditions and low pricing of

agricultural products. Farming of food crops is mainly under subsistence farming that is mainly rain dependent. The major food crops grown in the county are maize, wheat, millet, sorghum, cassava and beans. Other major challenge facing food crop production is low yields, low adoption of new farming techniques, limited credit line facilitation. low use of appropriate farm inputs and inadequate extension services .

In the medium term, the county will focus on accelerating adaptation of innovative initiatives

that drive food security, especially agricultural mechanization, irrigation technologies, increasing access to farm inputs and increasing the acreage under agricultural production in the county.

Irrigation and water harvesting will be enhanced alongside Galana Kulalu irrigation scheme. Deliberate efforts will be made to improve access to modern and emerging agro-processing technologies for value addition and marketing of agricultural products. Greater focus will be put in revival of cash crops such as cashewnuts, cotton, mangoes and coconut. The production of pineapples as emerging cash crops will also be promoted.

|  | PRIORITIES | CONSTRAINTS | STRATEGIES |
| --- | --- | --- | --- |
| Agriculture | Promote use of recommended farm inputs Promote mechanized agriculture Promote skilled farm operations service providers Develop relevant policies and regulations Improve agricultural productivity Promote value addition of | Low use of certified inputs - seed; Manures; fertilizers and agro-chemicals; Labour intensive farm operations; Poor methods of land preparations; Inadequate facilitation for extension services High cost of farm inputs High post-harvest loses due to incidences of pests e.g. weevils; Low productivity of trees crops like coconut and cashew nuts; Poor and fluctuation prices of farm produce; Poor roads network leading | Streamline Licensing procedures for stockist. Enhance capacity building for farmers and stakeholders; Promotion and operationalize of appropriate modern technologies in land preparation and other farm operations; Encouraging proper timely harvesting and storage ; Promotion disease resistant crop varieties; Implementation of tree crop rehabilitation programme for increased productivity. Facilitate access of clean and disease free planting materials. Promote irrigated agriculture |

|  | PRIORITIES | CONSTRAINTS | STRATEGIES |
| --- | --- | --- | --- |
|  | agriculture commodities Increase area under irrigation, Modernize agriculture through Research and innovation Promote sustainable land use and conservation Develop Market infrastructure Rehabilitation of tree crops; Horticultural development; Intensification of extension services Development of drought and disease resistant crop varieties. Promote modern post harvest storage structures | to loss in horticultural produce; Over dependency on rain- fed agricultural production. Inadequate legislation and policy Inadequate access to financial services | through revival of non functional irrigation schemes Encouraging small farm based value addition and cottage industries. Establish sustainable funding initiatives. Promote use of weather forecasting on choice of appropriate crop varieties. Enhance use of ICT in provision of extension services |
|  | PRIORITIES | CONSTRAINTS | STRATEGIES |
| Agriculture | Promote use of | Low use of certified inputs - | Streamline Licensing |

|  | PRIORITIES | CONSTRAINTS | STRATEGIES |
| --- | --- | --- | --- |
|  | recommended farm inputs Promote mechanized agriculture Promote skilled farm operations service providers Develop relevant policies and regulations Improve agricultural productivity Promote value addition of agriculture commodities Increase area under irrigation, Modernize agriculture through Research and innovation Promote sustainable land use and conservation | seed; Manures; fertilizers and agro-chemicals; Labour intensive farm operations; Poor methods of land preparations; Inadequate facilitation for extension services High cost of farm inputs High post-harvest loses due to incidences of pests e.g. weevils; Low productivity of trees crops like coconut and cashew nuts; Poor and fluctuation prices of farm produce; Poor roads network leading to loss in horticultural produce; Over dependency on rain- fed agricultural production. Inadequate legislation and policy Inadequate access to financial services | procedures for stockist. Enhance capacity building for farmers and stakeholders; Promotion and operationalize of appropriate modern technologies in land preparation and other farm operations; Encouraging proper timely harvesting and storage ; Promotion disease resistant crop varieties; Implementation of tree crop rehabilitation programme for increased productivity. Facilitate access of clean and disease free planting materials. Promote irrigated agriculture through revival of non functional irrigation schemes Encouraging small farm based value addition and cottage industries. Establish sustainable funding initiatives. Promote use of weather forecasting on choice of appropriate crop varieties. Enhance use of ICT in |

|  | PRIORITIES | CONSTRAINTS | STRATEGIES |
| --- | --- | --- | --- |
|  | Develop Market infrastructure Rehabilitation of tree crops; Horticultural development; Intensification of extension services Development of drought and disease resistant crop varieties. Promote modern post harvest storage structures |  | provision of extension services |

# Development Projects and Programmes

| ITEM DESCRIPTION |  | Objectives |  | Estimated (Kshs.) | Target | Description of activities |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1. General Administration, Planning and Support Services |  |  |  |  |  |  |  |
| SP: 1.1 Administration Planning band Support services |  |  |  |  |  |  |  |
| Completion of Magarini Sub County Office | Improve work environment |  | 1,200,000 |  | 1 |  | Ceiling, water & power connection , burglar proof, fencing, septic tank, painting (final coat) and access road |
| Renovation of Kibarani Agriculture Office | Improve work environment |  | 500,000 |  | 1 |  | Replace doors, windows, roof, ceiling and burglar proof |

| P.2 Crop Development and Management. |  |  |  |  |
| --- | --- | --- | --- | --- |
| SP2.1 Food security initiatives |  |  |  |  |
| Renovation of CDAs office | Improve work environment | 4,400,000 | 1 | Renovation of CDA office- modern AC, windows, tiles, grills and celling, electrical works, door locks. |
| Rehabilitation of tree crops orchards-Coconut | Increase area under coconut and productivity Increase farmer’s income | 2,500,000 | 40 hybrid coconut seedling s 16,500 coconut seedling s | Procure Hybrid coconut seedlings for ATC Procure and distribute seedlings to farmers |
| Rehabilitation of tree crops orchards-Mango | Increase area under mango and productivity Increase farmer’s income | 2,000,000 | Seedling s 6,666 seedling s | Procurement and distribution of seedlings to farmers |
| Rehabilitation of tree crops orchards-Cashew nut | Increase area under cashew nut and productivity Increase farmer’s income | 5,000,000 | 62,500 cashewn ut Seedling s | Procurement and distribution of seedlings to farmers |
| Provision of oxen drawn ploughs | Enhance land preparation and crop productivity | 1,225,000 | 35 | Procurement and distribution to farmers |
| Hand Maize planters( 2 rows) | Enhance farm operations | 600,000 | 40 | Procurement and distribution to relevant stations |
| Hand Maize shellers (tractor drawn | Enhance farm operations | 1,000,000 | 6 | Procurement and distribution to relevant stations |

| Purchase of tractor drawn planter | Enhance farm operations | 1,000,000 | 2 | Procurement and distribution to relevant stations |
| --- | --- | --- | --- | --- |
| Purchase of tractor trailer | Enhance farm operations | 4,000,000 | 4 | Procurement and distribution to relevant stations |
| Purchase of bulldozer | Enhance land preparation | 42,000,00 0 | 1 | Procurement of bulldozer for AMS |
| Provision of fertilizer | Increase crop productivity | 5,764,736 | 1,152 | Purchase of fertilizer(768 bags NPK and 384 bags CAN) |
| Provision of certified seed ( assorted ) | Increase crop productivity | 21,500,00 0 | 64.014 tonnes | Procurement and distribution to farmers, 45.714 tonnes maize, green grams 9.15 tonnes, and cowpeas 9.15 tonnes |
| P.3 Agribusiness and Information management |  |  |  |  |
| SP3.1 Agricultural information management |  |  |  |  |
| Cassava solar drying shed | Enhance cassava processing | 1,100,000 | 1 | Construction of a solar dryer that is like a green house |
| Construction of Agribusiness centre for Cassava processing(factory) | Enhance marketing and income generation for food security | 6,000,000 | 1 | Construction of cassava processing plant-Phase one |
| Construction of Agribusiness centre for Cassava processing(factory) | Enhance marketing and income generation for food security | 20,000,00 0 | 1 | Construction of cassava processing plant |
| Completion a borehole (ATC) | Improve water provision for the | 848,120 | 1 | Drilling on going |

|  | institution. |  |  |  |
| --- | --- | --- | --- | --- |
| Refurbishment of a zero grazing unit at ATC | Enhance production and revenue generation | 4,000,000 | 1 | Refurbishment of the zero grazing unit |
| Construction of a hostel at ATC Mtwapa | Development of institutional capacity | 7,820,757 | 1 | Construction of a hostel at ATC Mtwapa |
| Renovation of ATC buildings | Development of institutional capacity | 9,900,000 | 6 | Roofing, tiles, ceiling and painting for all the buildings at ATC |
| Renovation of farm store at ATC | Development of institutional capacity | 1,500,000 | 1 | Renovation of farm store |
| Construction of a two door pit latrine at ATC | Development of institutional capacity | 800,000 | 1 | Construction of pit latrin |
| Refurbishment of zero grazing unit at ATC | Development of institutional capacity | 1,000,000 | 1 | Water and electricity connection, milking parlour, Extension of calf pen |
| P.4 Irrigation, Drainage and Mechanization Infrastructure |  |  |  |  |
| SP4.1 Promotion of irrigation and drainage development |  |  |  |  |
| Development of Irrigation Scheme- Burangi | Enhance Crop Production and Productivity | 5,000,000 | 1 | Procurement of 4 pumps, pipes and fittings, installation of infrustructure |
| Development of Irrigation Scheme- Mangudho | Enhance Crop Production and Productivity | 2,500,000 | 1 | Construction of weir and rehabilitation of the reservoir, pipes and fitings , installation of infrastructure |
| Development of Irrigation Scheme- ATC | Enhance Crop Production and Productivity | 2,500,000 | 1 | Survey and design of irrigation infrastructure |

| Development of Irrigation Scheme- Zia ra Wari | Enhance Crop Production and Productivity | 3,000,000 | 1 | Extension of mainline Canal, feeder canals, farm levelling. Installation of infrastructure |
| --- | --- | --- | --- | --- |
| Development of Gandini Lukole Irrigation scheme | Enhance Crop Production and Productivity | 3,000,000 | 1 | Extension of infrastructure main line and feeder canals |
| Development of Irrigation Scheme- Mdachi | Enhance Crop Production and Productivity |  |  | Extension of mainline Canal, feeder canals, farm levelling. Installation of infrastructure |
| Development of Irrigation Scheme- Balagha | Enhance Crop Production and Productivity | 3,000,000 | 1 | Extension of main line, feeder canals |
| Rehabilitation of Ng’ombeni water pan | Enhance Crop Production and Productivity | 2,500,000 | 1 | Excavation works and compaction of embankment, excavation of spillway |
| Rehabilitation of Lutsangani water pan | Enhance Crop Production and Productivity | 1,000,000 | 1 | Disiltation, procure small pumps, pipes and fittings |
| Feasibility study for Muho Mukuu Irrigation project | Enhance Crop Production and Productivity | 500,000 | 1 | Feasibility study done For irrigation scheme |
| Construction of water tanks platforms(revoted) | Enhance Crop Production and Productivity | 3,875,376 |  | Mtepeni Shibe |

| Feasibity study of Bondoro Irrigation Project | Enhance Crop Production and Productivity | 500,000 | 1 | Feasibility study |
| --- | --- | --- | --- | --- |
| Feasibity study of Kanduru Irrigation Project | Enhance Crop Production and Productivity | 500,000 | 1 | Feasibility study |
| Galana Kulalu Irrigation Project | Enhance Crop Production and Productivity | 30,500,00 0 | 1 | Land hire and production costs for Horticulture production |
| Support to small holders irrigation scheme-Water Pumps with pipes –Jilore | Enhance Crop Production and Productivity | 10,000,00 0 |  | Small Water pumps and pipes procurement and installation, support fuel |
| Support to small holders irrigation scheme-Water Pumps with pipes –Jilore | Enhance Crop Production and Productivity | 4,000,000 |  | Small Water pumps and pipes procurement and installation, support fuel |

PROJECTS/ PROGRAMS 2019-2020

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| Programme 1. General Administration, Planning and Support Services |  |  |  |  |  |  |
| SP: 1.1 Administration Planning band Support services |  |  |  |  |  |  |
| Completion of Magarini sub County Office | Improvement of work environment | 1 | Ceilling, water and power connection, bugler proof, fencing, septic tank, painting | 1.2M | 1.32 M | 1.45 M |
| Renovation of Agricultural Training Centre | Enhance training facilities and revenue generation | 1 | Roofing, tiles, ceiling and painting for all the buildings at ATC | 9.9M | 10.89 M | 11.97 9M |
| Renovation of County Director Agriculture Office | Improve on working environment | 1 | Renovation of CDA office- modern AC, windows, tiles, grills and celling, electrical works, door locks. | 4.4M | 4.84 M | 5.324 M |
| Renovation of residential buildings at AMS Mariakani | Improve living conditions and income generation | 34 | General renovation of the AMS house units, fencing, and sewerage system rehabilitation | 0 | 5.0 M | 5.5M |
| Construction of perimeter fence for Kibarani Office | Secure office environment |  | Chain link supported by concrete posts | 0 | 1.5M | 1.65 M |
| Magarini Sub County Office Access road | Improve work environment | 250m | Construction of access road | 0 | 0.5M | 1.0M |
| Programme 2. Crop Development and Management |  |  |  |  |  |  |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| S.P 2.1 food security |  |  |  |  |  |  |
| Provision of fertilizers | Increase production | Purchase of fertilizer(P rovision of 768 bags NPK and 384 bags CAN) | Procurement of fertilizer and seeds; Identification of farmers; Capacity building on the use of fertilizer; Distribution of fertilizer and seeds. | 5.765 | 17.6 m | 19.36 m |
| Extension support services | Enhance efficiency of extension for mobilty | Fuels, maintanan ce , motor cycles,DS A/ acomodati on |  | 20m | 20m | 20m |
| Farmer capacity building | Enhance crop productivity | 5,000 farmers | Farmer trainings on good agricultural practices and climate smart agriculture | 0 | 5.0M | 5.5M |
| Rehabilitation of tree crops orchards –Fruit trees in Agriculture (Mango) | Increase crop productivity | mangoes 6,666 seedlings | Procurement and distribution of seedlings, Capacity building on agronomy | 2.0M | 2.2M | 2.42 M |
| Rehabilitation of tree crops orchards – | Increase crop productivity | 16540 coconut seedings |  | 2.5M | 2.75 M | 3.025 M |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| Coconut |  |  |  |  |  |  |
| Rehabilitation of tree crops orchards – Cashew nut | Increase crop productivity | 62,500 cashewnut Seedlings | Procurement and distribution of seedlings, Capacity building on agronomy | 5.0m | 5.5M | 6.05 M |
| Provision of certified seeds( Assorted ) | To increase food self- sufficiency and incomes | 45.714 tons maize, green grams 9.15tons, cowpeas 9.15 tons | Procurement and distribution of certified seeds to farmers | 21.5 M | 23.65 M | 26.01 5M |
| Provision of oxen drawn ploughs | Enhance land preparation and crop productivity | 35 | Procurement and distribution of to farmers | 1.225 M | 1.35 M | 1.49 M |
| Hand Maize planters( 2 rows) | Enhance farm operations | 40 | Procurement and distribution of to farmers | 0.6M | 0.66 M | 0.73 M |
| Hand Maize shellers (tractor drawn | Enhance farm operations | 6 | Procurement and distribution to relevant stations | 1.0M | 1.1M | 1.21 M |
| Purchase of tractor drawn planter | Enhance farm operations | 2 | Procurement and distribution to relevant stations | 1.0M | 1.1M | 1.21 M |
| Purchase of tractor trailer | Enhance farm operations | 4 | Procurement and distribution to relevant stations | 4.0M | 4.4M | 4.84 M |
| Purchase of bulldozer(D6- | Enhance land preparation | 1 | Procurement of bulldozer for AMS | 42.0 M | 46.2 M | 50.82 M |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| D8), |  |  |  |  |  |  |
| Purchase of soil augur | Enhance farm operations | 10 | Procure soil augurs and distribute to 7 Sub Counties, ATC and AMS | 0 | 10.0 M | 10.1 M |
| Programme 3 Agribusiness and information management |  |  |  |  |  |  |
| Cassava solar drying shed | Enhance cassava processing | 1 | Construction of a solar dryer that is like a green house | 1.1M | 1.21 M | 1.32 M |
| Extension support | Enhance mobility | 1 | Motor cycles /MV maintenance capacity building, DSA/acomodation | 13m | 13m | 13m |
| Establishment of Agribusiness Development Centre | Promote market access, and technology sourcing | 1 | Construction of Agribusiness Development Centre for Cassava Processing | 20M | 21.7 m | 23.9 m |
| Renovate ATC buildings | Development of institutional capacity | 6 | Renovate office block, old kitchen, dining hall, old hostels and classroom block. | 9.9M | 10.89 M | 11.99 M |
| Mordernize Agricultural Training Centre | Development of institutional capacity |  | Pavements constructed to interlink institution buildings. | 0 | 3.3M | 3.63 M |
| Mordernize Agricultural | Improve on accommodatio | 1 |  | 0 | 2.0M | 2.2M |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| Training Centre | n and training facilities |  | Establish 2 paddocks( 10 acres each) |  |  |  |
| Mordernize Agricultural Training Centre | Enhance transportationo f clients | 1 | Purchase a bus | 0 | 6M | 0M |
| Furnish the new hostel at ATC | Improve on accommodatio n and training facilities | 1 | Furniture and beddings, curtains | 0 | 1.65 M | 1.815 M |
| Upgrade Agricultural Mechanization Station | Improve mechanization services | 1 | Prime mover loader lorry, | 0 | 70m | 100m |
| Upgrade Agricultural Mechanization Station | Improve mechanization services | 2 | Rehabilitation of plant and Equipment | 0 | 7.0M | 7.7M |
| Upgrade Agricultural Mechanization Station | Improve on work environment | 2 | Rehabilitation of fence | 0 | 2.0M | 2.2M |
| Renovate Staff houses | Improve on revenue | 35 | Refurbishment of staff houses | 0 | 4.0M | 4.4M |
| Upgrade Agricultural Mechanization Station |  | 1 | Renovation of office | 0 | 1.65 M | 1.815 M |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| Programme 4: Irrigation , Drainage and Mechanization |  |  |  |  |  |  |
| SP4.1 Promotion of irrigation and drainage development and management |  |  |  |  |  |  |
| Development of Burangi Irrigation Scheme | Enhance cropproduction and productivity | 1 | Develop Burangi irrigation scheme | 5M | 5.5M | 6.05 M |
| Development of Irrigation Scheme- Dagamra | Enhance cropproduction and productivity | 1 | Dagamra Irrigation Scheme Implementation | 0 | 22m | 24M |
| Extension support | Mobility enhanced | 1 | Capacity building, fuels, motor cycles, maintance M/C | 17m | 17m | 17m |
| Development of Irrigation Scheme- Mangudho | Enhance cropproduction and productivity | 1 | Development of Irrigation Scheme- Mangudho | 2.5m | 2.7M | 2.97 M |
| Development of Irrigation Scheme- Mdachi | Enhance cropproduction and productivity | 1 | Development of Irrigation Scheme- Mdachi | 0 | 7.3M | 8.03 M |
| Development of Irrigation Scheme- Balagha | Enhance cropproduction and productivity | 1 | Extensionof mainline and feeder canals | 3.0M | 3.3M | 3.63 M |
| Development of Irrigation Scheme- Gandini Lukole | Enhance cropproduction and productivity | 1 | Extensionof mainline and feeder canals | 3.0M | 3.3M | 3.63 M |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| Development of Irrigation Scheme- Zia Ra Wari | Enhance cropproduction and productivity | 1 | Extension of mainline Canal, feeder canals, farm levelling. Installation of infrastructure | 3.0M | 3.3M | 3.63 M |
| Development of Irrigation Scheme- ATC | Enhance cropproduction and productivity | 1 | Survey and design and construction of irrigation infrastructure | 2.5M | 2.75 M | 3.01 M |
| Rehabilitation of Ng’ombeni water pan | Enhance cropproduction and productivity | 1 | Rehabilitation of Ng’ombeni water pan | 2.5m | 2.75 M | 3.01 M |
| Rehabilitation of Lutsangani water pan | Enhance cropproduction and productivity | 1 | Rehabilitation of Lutsangani water pan | 1m | 1.1M | 1.21 M |
| Feasibility study for Muho Mukuu Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10M | 10M |
| Feasibility study for Bondoro Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10M | 10M |
| Feasibility study for Kanduru Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10M | 10M |
| Support to small holders irrigation | Enhance cropproduction | 1 | Support to small holders irrigation scheme-Water Pumps | 10.0 | 10.1 | 10.21 |

| Project Name/Location | Objectives | Targets | Description Of Activities | Estim ated cost 2018/ 2019 | Proje cted 2019/ 2020 | Proje cted 2020/ 2021 |
| --- | --- | --- | --- | --- | --- | --- |
| scheme-Jilore | and productivity |  | with pipes | M | M | M |
| Support to small holders irrigation scheme-Adu | Enhance cropproduction and productivity | 1 | Support to small holders irrigation scheme-Water Pumps with pipes | 4.0M | 4.4M | 4.84 M |

# Livestock Reproduction

Kilifi county boasts of a wide variety of livestock types reared in the county. The county holds a good potential in livestock production due to the available large tracts of land suitable for ranching and favourable weather pattern for livestock keeping. Livestock keeping support the livelihood of a significant number of the county population. The production potential is however not being realised due to variety of challenges. There is widespread use of low yielding animals while adoption of improved animal breeds has not been significant. The extensive ranches in the county suffer from poor management while animal diseases management at the community level is weak. This coupled with low use of appropriate inputs due to the un affordability and minimal adoption of value addition ventures have resulted to low incomes. Much effort is also required to adopt and strengthen the livestock and livestock products marketing systems.

In the medium term, effort will be focused on value addition and marketing of livestock and livestock products to promote income generation and food security among livestock farmers in the county, in harmony with MTP III (2018-2022), in which a disease free zone in the County is

a flagship project. Strategic feed reserves for use during drought will be encouraged among small holder farmers as well as planting of drought resistant crops and keeping drought resistant animals. Additionally, climate smart agriculture technologies will be promoted as farmers adaptation measure to climate change.

# Non Capital projects for 2019/2020

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Natural conservation and management - 2018-2022 CIDP |  |  |  |  |  |  |  |  |  |  |
| SP 3.1 Livest ock Policy and capaci ty Buildi ng | Capacity building livestock keepers of various livestock producti on aspects | - training of farmer on various skills . |  | 9 M | CG K | 2019 /202 0 | No. of farmers trained | 21000 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Capacity building livestock producti on and Veterinar y staff | Trainin g of staff on various skills |  | 4 M | CG K | 2019 /202 0 | No.of staff trai ned | 120 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Farmer field Schools in all the wards | Establi shing FFS |  | 7 M | CG K | 2019 /202 0 | Establi shed schools | 35 | On goi ng | Dept. of Agricu lture, Livest ock Develo |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | pment and Fisheri es |
| S.P 3.2 Livest ock Produ ction and Mana geme nt | Dairy cow project | Procure ment and distribu tion of cows |  | 18 M | CG K | 2019 /202 0 | No. of cows procure d | 80 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Dairy Goats develop ment Kilifi north, Kilifi south, Kaloleni, Malindi, Rabai sub counties | Procure ment and distribu tion of cows |  | 5M | CG K | 2019 /202 0 | No. of goats procure d | 100go ats | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Up scaling of | Procure ment and |  | 5M | CG K | 2019 /202 | No. of hives procure | 500 hives | On goi | Dept. of Agricu |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Beekeepi ng Kilifi South , Magarini , Kilifi North , Ganze, Malindi, Rabai, Kaloleni | distribu tion of beehive s |  |  |  | 0 | d |  | ng | lture, Livest ock Develo pment and Fisheri es |
|  | Meat Goats (Galla) develop ment Rabai, Kaloleni, Ganze, Malindi, Magarini Counties | Procure ment and distribu tion of goats |  | 10M | CG K | 2019 /202 0 | No. of goats procure d | 600 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Local Poultry develop ment Rabai, Kaloleni, Ganze,M alindi | Procure ment and distribu tion of local poultry |  | 2.5 | CG K | 2019 /202 0 | No.of birds procure d | 1000 | Ne w | Dept. of Agricu lture, Livest ock Develo pment and |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | and Magarini Sub counties. |  |  |  |  |  |  |  |  | Fisheri es |
|  | Improve ment of local Zebu cattle Malindi, Ganze, Magarini and Kaloleni Sub counties | Procure ment and distribu tion of Boran bulls |  | 3.8 M | CG K | 2019 /202 0 | No. Bulls procure d and distribu ted | 24 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Fodder establish ment and conserva tion | Procure ment and distribu tion of and pasture grass seeds Nappie r grass cutting and Hay |  | 5.5 | CG K | 2019 /202 0 | 3000kg pasture grass seeds 600,00 0 Nappie r grass cutting s 4 Hay ballers Procure | 3000k g pastur e grass seeds 600,00 0 Nappi er grass cutting s 4 Hay ballers | Ne w | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | ballers |  |  |  |  | d |  |  |  |
|  | Procure Honey Extractor s Ganze, Magarini , Malindi | Procure ment of honey extract ors |  | 2M | CG K | 2019 /202 0 | Honey extract ors procure d | 3 | Ne w | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Promotio n of fodder conserva tion structure 2 sub counties | Constr uction of fodder conserv stion structur es |  | 4M | CG K | 2019 /202 0 | Conser vation structur es constru cted | 2 | Ne w | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Feasibilit y study for range rehabilita tion | Procure ment of consult ancy service s |  | 1.5 M | CG K | 2019 /202 0 | Study conduc ted | 1 | Ne w | Dept. of Agricu lture, Livest ock Develo pment and |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Fisheri es |
| S.P 3.4 Anim al Disea se Contr ol and Mana geme nt | Purchase of Foot pumps for Vector Control | Procure pump and provide to vector control groups |  | 700, 000 | CG K | 2019 /202 0 | Pumps procure d | 64 | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Purchase of Laborato ry and Disease search and surveilla nce equipme nts and materials | Procure items and carry out disease surveill ance and lab.wor k |  | 2,00 0,00 0 | CG K | 2019 /202 0 | - Disease picture in the county Known . | 7 sub counti es | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Purchase of acaricide (Syntheti c | Procure acarici de and provisi on to |  | 2,00 0,00 0 | CG K | 2019 /202 0 | Acarici de procure d | 500Lit res | On goi ng | Dept. of Agricu lture, Livest |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Pyrethroi ds) for Vector Control | vector control groups |  |  |  |  |  |  |  | ock Develo pment and Fisheri es |
|  | Purchase of pour- ons for Vector control in arid areas with scarcity of water. | - Procure pour- on - Carry out Herd health campai gns in arid areas |  | 2,40 0,00 0 | CG K | 2019 /202 0 | Pour- ons procure d | 300 Litres | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Purchase of Vaccines for Vaccinat ion of animals. | - Procure ment of vaccine s -Carry out vaccina tion campai gns |  | 5,50 0,00 0 | CG K | 2019 /202 0 | Vaccin es procure d | 400,00 0 doses of variou s vaccin es | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S.P 3.5 Anim al Genet ic Impro veme nt | Dairy Develop ment (Purchas e and provision of Liquid nitrogen for A.I.Servi ce) | Procure and provide Liquid Nitroge n to A.I groups |  | 3,00 0,00 0 | CG K | 2019 /202 0 | Liquid Nitroge n procure d and provide d to A.I groups | 3150 ltrs/kg | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
|  | Dairy develop ment (Purchas e quality Bull Semen for A.I.Servi ce) | Procure and provide Bull semen to A.I groups |  | 3,00 0,00 0 | CG K | 2019 /202 0 | Bull semenp rocured and provide d to A.I groups | Assort ed | On goi ng | Dept. of Agricu lture, Livest ock Develo pment and Fisheri es |
| S.P 3.6 Anim al Produ ct Safety | Purchase and Provisio n of Meat inspectio n equipme | Procure the items and provide to the slaught erhouse |  | 700, 000 | CG K | 2019 /202 0 | Items procure d and provide d to the slaught erhouse | -60 ltrs.Ins pectio n ink -10 Inspec tion | On goi ng | Dept. of Agricu lture, Livest ock Develo pment |

| Sub progr am | Project name/ location | Descri ption of activiti es | Green econo my consid eratio ns | Esti mate d costs | So urc e of fun ds | Tim e fra me | Perfor mance indicat ors | Targe ts | St at us | Imple menti ng agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | nts and Materials | s |  |  |  |  | s | Knive s -250 whitec oats |  | and Fisheri es |

# Fisheries

The County has a huge potential in both marine capture fisheries and aquaculture in freshwater and mariculture. This potential is both in terms of the extent of available water resources and in the variety of marine products available. The industry directly and indirectly supports large number of people such as fishermen, fish traders and traders in fishing related goods and services. The industry is however suffers under exploited mainly due to low fishing capacity by

the local fishermen. Most fishing activities are artisanal in nature and takes place within the 5 nm stretch along the shoreline leading to overfishing. The industry further suffers from undeveloped supportive infrastructure, low value addition and processing and weak marketing structures. The industry further suffers from weak community management and governance structures resulting to illegal unregulated and unreported fishing. Aquaculture both at fresh water and mariculture requires further investment before its potential is realised.

Commercialization of the fishing sub-sector will be prioritized in order to satisfy the growing local and export demand for fish and fish products, as well as to substantially increase income levels of the fisherfolk and related industry players. Additionally, substantial investments will be made in developing aquaculture and mari-culture (including but not limited to algae-culture and cage-culture) in a bid to not only enhance food security but also to mitigate against pressure on marine resources. Increasing equitable access to modern fishing technologies, improving value addition and fish processing through the establishment of small-scale processing industries will be prioritized. Emphasis will be put on strengthening of the leadership and governance of cooperative subsector to increase access to affordable credit facilities and increase productivity of small scale fisher folk.

# 3.2.2.1 Lands, Housing, Physical Planning and Urban Development

Landlessness exhibited by squatters is a major phenomenon in the county. However, the Government has taken measures to establish settlement schemes so as to settle the squatters in the county. Kilifi County is one of those counties in the country which have not benefitted from the national housing scheme. The town planning was poor as there was no provision for housing schemes except for Malindi town. The towns of the county have high potential for slum developments as more unplanned informal settlements have been seen to develop.

In the land administration subsector, priority areas include supporting community land adjudication process and establishment of settlement schemes in a bid to accelerate conferment

of the rights to legal ownership of land for socio-economic advancement. Emphasis will be put in strengthening investment in low cost housing development (including but not limited to the access to and uptake of low-cost housing technologies), in a bid to provide clean, safe and affordable housing for all and mitigate against the proliferation of informal settlements. Public Private Partnerships (PPPs) arrangements and housing mortgage schemes, especially for working class, will be explored to enhance access to decent and clean housing for all.

The county will focus on improving the safety and quality of buildings while integrating green building concepts to support environmental protection. Urban transport infrastructure will be improved in order to increase mobility and accessibility of the urban centres. Investments will also be made to improve infrastructure for solid waste management, water and sewerage systems in a bid to secure environmental sanitation and hygiene in harmony with the aspirations of MTP III (2018-2022). Urban disaster and safety management as well as the development of urban social and economic infrastructure will be prioritized in the medium term, in order to improve urban drainage systems, development of  markets, modern recreation and water front facilities.

Planning of both urban and rural areas will be emphasized to support controlled developments. Land information management will be improved to ensure timely availability of information supporting timely decisions on matters of land and its use. The County will also prioritize the establishment of an institutional framework with a view to strengthening urban management and governance across the County.

3.2.3: Role of Stakeholders in the Strategic Priorities

Agriculture Sector Stakeholder Analysis

| Name of stakeholder | Role/Responsibilities | Resources/Str engths |
| --- | --- | --- |
|  | Improving diversification of food and income sources through agriculture and livestock, capacity building | Technical and |

| Name of stakeholder | Role/Responsibilities | Resources/Str engths |
| --- | --- | --- |
| KRCS | farmers and technical support staff on agriculture and livestock Promoting small scale irrigation and resource mobilization/support to fund various resilience and livelihood programmes | Financial |
| WVK | Community training on resilience building and livelihood programmes, women economic empowerment and improving of various resilience and livelihood programme and promoting environment awareness and conservation activities to reduce environmental degradation | Technical and Financial |
| FAO | Promoting small scale holders’ productivity and profitability, capacity building of extension officers and promoting Conservation Agriculture | Technical, Policy and Financial |
| WFP | Promoting diversified and sustainable food production systems, promoting small scale producers and small scale traders and processors, water for irrigation and livestock development and promoting youth programing in food production systems | Technical, Policy and Financial |
| Caritas/CRS | Provision of agriculture inputs to vulnerable HHs, Monitoring and evaluation ,drought emergency response and promoting soil and water conservation | Technical and Financial |
| Action Aid | Promoting smallholders agriculture production | Technical and Financial |
| NDMA | Drought response and contingency planning, drought coordination and management and drought resilience/ preparedness and DRM | Technical and Financial |
| KALRO | Develop crop and livestock pest and disease control, capacity building farmers and CBO, conducting marketing studies and dissemination of information on agriculture and livestock production | Technical and Financial |
| ADS Pwani, ASDSP and Plan | Implementing livelihood projects, Implementing food security project Supporting agriculture and livestock | Technical and Financial |

| Name of stakeholder | Role/Responsibilities | Resources/Str engths |
| --- | --- | --- |
| International | policy development and capacity building. |  |
| Islamic relief Kenya (IRK) | Training farmers on high value crops and on climate smart agriculture and Irrigation system development | Technical and Financial |
| NIB | Promoting and improving national irrigation schemes Provision of technical support for irrigation development | Technical and Financial |
| Kentec | Kenya trypanosomiasis and tsetse fly eradication council | Technical and Financial |
| National Lands Commission | Provides mechanisms of alternative dispute resolution and facilitates establishment of settlement schemes | Technical and Financial |
| Kilifi County Residence Associations’ | Provision of land tenure and housing infrastructure development in slum areas | Technical and Financial |
| Kenya Informal settlement improvement project | Facilitation of housing development for the public | Technical and Financial |
| National Housing Cooperation | Provision of technical support and promoting professionalism | Technical and Financial |
| Kenya marine and Fisheries Research Institute | Fisheries policy development, Fisheries management | Technical and Financial |
| Kenya Fisheries Authority & Wildlife Conservation Society | Support to community marine conservation and community fisheries resource governance | Technical and Financial |
| World Wide Fund | Community Aquaculture Training | Technical and Financial |
| Watamu Marine Associations & | Marine Resources management | Technical and |

| Name of stakeholder | Role/Responsibilities | Resources/Str engths |
| --- | --- | --- |
| Kwetu Training Centre |  | Financial |

# Water, Environment, Natural Resources and Solid Waste Management

## Sector Vision, Mission and Goal

Vision: The vision of this sector is to enhance sustainable access to adequate water in a sustainably managed and secure environment.

Mission: The mission for this sector is to promote, conserve and protect the environment and improve access to water for sustainable development

Goal: To sustainably conserve and protect the environment and increase access to adequate, clean and safe water for sustainable development

# Strategic Priorities

The strategic priority of the sector moving forward is to explore the untapped ground water potential in order to complement the traditional resources of Baricho and Mzima Springs water supply schemes. Having acquired the borehole drilling rig, the Department shall step up efforts to have more boreholes done with a view to cover all the villages in the County by 2022.

The other aspect that the Department shall emphasize so much on will be developing of medium size earth dams and water pans across the County. This shall ensure that as much water as possible is tapped for both domestic and irrigation purposes.

The Department of Water and Sanitation shall also continue to extend water supply pipelines to the remotest and hard to reach areas of the County with a view to increase the piped water coverage to 80% from 63% by the year 2022.

# Significant Capital and Non Capital Development Projects

In the Annual Development Plan for 2019/2020, the Department shall undertake construction of several boreholes and dams across the County. In an effort to increase the piped water coverage, key pipelines shall be constructed and/or rehabilitated in order to reach communities deep

interior of Kilifi County. Some of the key water supply pipelines lined up for construction include:

    - Kadzuhoni-Marereni water supply extension project. This shall entail extension of the existing 6-inch pipeline that runs from the Sabaki bridge to Gongoni/Kadzuhoni. The pipeline shall be merged with the Kambicha Marereni water supply system.

    - Msumarini-Kanagoni-Vibao viwili water supply pipeline extension. This shall give coverage to the communities of Kilifi County living at the border of Kilifi/Tana River Counties.

    - Ramada-Kwa Mwadori pipeline. This pipeline shall complement the water inflow into the 250CUM storage facility which currently receives water from Mtsangamali. The 250CUM facility shall then adequately serve Sogorosa all the way to the communities in Kambi ya waya.

    - Muryachakwe-Bofu pipeline. This 5Km stretch shall serve the Bofu community in the remotest part of Magarini Sub County.

    - Rehabilitation of Mwijo-Tsangatsini pipeline. This pipeline was initiated a while back but has not been put to use for lack of water inflow in the Mwijo water storage facility. The situation has since been improved courtesy of rehabilitation of the Bamba-Ganze rising main pipeline.

    - Revitalization of Migumomiri water supply pipeline system. Migumomiri is a key emerging market centre in Kilifi County but currently not served with water supply. The forthcoming Financial year shall endeavor to construct a robust system to serve this key market centre.

# Sector key stakeholders

The sector has several key stakeholders that support, complement and supplement the efforts of Kilifi County Government in providing citizens with adequate water for domestic, livestock and irrigation. These include but not limited to:

    - National Government: It’s noteworthy that The National Government has boosted the sector with investment through such parastatals as Coast Water Services Board, National Drought Management Authority among others.

    - Water Service providers: Kilifi County has two (2) water service providers (WSP) namely Kilifi-Mariakani Water & Sewerage Company and Malindi Water & Sewerage Company. These two Companies play a crucial role in meeting the mandate of the Department of Water and Sanitation.

    - Non-Governmental Organizations: Several NGOs have come in to complement the efforts of the County Government in so far as water supply is concerned. These include but not limited Red Cross and Red Crescent Societies, World Vision, Islamic Relief Services, Plan International among others.

      - Private companies: It’s in order to acknowledge the support given to Kilifi County residents by private actors such as Mombasa Cement Company that has come in to support the County supply water through water trucking.

# Capital and Non-Capital Projects

The following table gives a summary of Capital projects to be undertaken by the Department in the Financial Year 2019/2020.

# Capital projects for the 2019/20 FY

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: (Water Resources and Sanitation) from 2018-2022 CIDP |  |  |  |  |  |  |  |  |  |  |
| Water Resourc e Develop ment | Kanagoni - Vibaoviw ili water pipeline project | Constru ction of pipeline, water kiosks, tanks | N/A | 10M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1000 people , 2500 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Construct ion of Malanga- Ndungu mnani- Mwangea Phase II water project | Constru ction of pipeline, water kiosks, tanks | N/A | 20M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,500 people , 2500 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Rehabilit ation of Colorado -Bwaga Moyo | Constru ction of pipeline, water kiosks, tanks | N/A | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s | 2,500 people , 1,500 livesto ck | New | Kilifi Depart ment of Water & Sanitati |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | pipeline |  |  |  |  |  | water |  |  | on |
| Water Resourc e Develop ment | Rehabilit ation of Bamba- Midoina Water Pipeline | Rehabili tation of pipeline, water kiosks, tanks | N/A | 10M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,000 people , 1,500 livesto ck | Delap idated | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Construct ion of Kakuyuni - Masakara water pipeline | Rehabili tation of pipeline, water kiosks, tanks | N/A | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 2,000 People , 1,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Rehabilit ation of Mwijo Tsangatsi ni pipeline - Kayafung o | Rehabili tation of pipeline, water kiosks, tanks | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 2,000 livesto ck | Delap idated | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Ramada- Kwa Mwadori Water supply Pipeline | Constru ction of pipeline, water kiosks, tanks | N/A | 20M | CGK | 2019 /202 0 | Peopl e and livest ock acces s | 2,000 People , 4,500 livesto ck | New | Kilifi Depart ment of Water & Sanitati |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project |  |  |  |  |  | water |  |  | on |
| Water Resourc e Develop ment | Kadzuho ni – Marereni Water pipeline extension project | Extensio n of pipeline, water kiosks, tanks | N/A | 25M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 2,500 People , 4,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Lugwe – Boyani pipeline upgradin g – Rabai Kisurutin i | Extensio n of pipeline, water kiosks, tanks | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,500 People , 4,000 livesto ck | Small diame ter pielin e | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Procure Casings and equippin g of Kibao cha Fundisa borehole | Casings, screens, solar panels & accessor ies, solar pumps | Solar panels | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti | Procure Casings and | Casings, screens, solar panels & | Solar panels | 5M | CGK | 2019 /202 | Peopl e and livest | 1,000 People , 4,000 | New | Kilifi Depart ment of |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ng | equippin g of Kambi ya waya borehole | accessor ies, solar pumps |  |  |  | 0 | ock acces s water | livesto ck |  | Water & Sanitati on |
| Water harvesti ng | Procure Casings and equippin g of Kadzuyu ni borehole | Casings, screens, solar panels & accessor ies, solar pumps | Solar panels | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,500 People , 2,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Procure Casings and equippin g of Msumari ni borehole | Casings, screens, solar panels & accessor ies, solar pumps | Solar panels | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,500 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Procure Casings and equippin g of Muyu wa Kae borehole | Casings, screens, solar panels & accessor ies, solar pumps | Solar panels | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,500 People , 2,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti | Procure Casings and | Casings, screens, solar | Solar panels | 5M | CGK | 2019 /202 | Peopl e and livest | 1,000 People , 4,000 | New | Kilifi Depart ment of |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ng | equippin g of Kanagoni borehole | panels & accessor ies, solar pumps |  |  |  | 0 | ock acces s water | livesto ck |  | Water & Sanitati on |
| Water harvesti ng | Procure Casings and equippin g of Vibao viwili borehole | Casings, screens, solar panels & accessor ies, solar pumps | Solar panels | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Construct ion of Kilulu dam- Marafa | Dam construc tion, filtration system, fencing | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Construct ion of Kanyumb uni dam- Marafa | Dam construc tion, filtration system, fencing | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 1,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water harvesti ng | Construct ion of Mulungu ni dam | Dam construc tion, filtration system, fencing | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s | 1,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | water |  |  | on |
| Water harvesti ng | Electrific ation of Bundach o booster pump station | Electrici ty connecti on and supply & installati on of electric pump and accessor ies. | N/A | 2.5M | CGK | 2019 /202 0 | Peopl e acces sing water | 1,500 people | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Supply and installati on of Desalina tion plant at Tsangats ini borehole | Installati on of desalinat ion plant | N/A | 4M | CGK | 2019 /202 0 | Peopl e acces sing water | 1,000 People | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Supply and installatio n of Desalinat ion plant at Ndatani borehole- kayafung o ward- | Installati on of desalinat ion plant | N/A | 4M | CGK | 2019 /202 0 | Peopl e acces sing water | 1,000 People | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Kaloleni sub county |  |  |  |  |  |  |  |  |  |
| Water Resourc e Develop ment | Tsagwa- Kolongo ni pipeline system Phase II pipeline | Constru ction of pipeline, water kiosks, tanks | N/A | 40M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 4,000 People , 6,500 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Ramada- Maziache nda-Adu pipeline project | Constru ction of pipeline, water kiosks, tanks | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 6,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Muryach akwe- Bofu water supply pipeline- Adu Ward- Magarini subcount y | Constru ction of pipeline, water kiosks, tanks | NA | 10M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop | Magarini Hill - sosoni phase II – | Constru ction of pipeline, water kiosks, | NA | 10M | CGK | 2019 /202 0 | Peopl e and livest ock | 2,000 People , 5,000 livesto | New | Kilifi Depart ment of Water |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ment | Magarini ward- Magarini sub county | tanks |  |  |  |  | acces s water | ck |  | & Sanitati on |
| Water harvesti ng | Kanyumb uni Mnago wa Shibe dam-Adu ward | Dam construc tion, filtration system, fencing | N/A | 15M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 2,000 People , 3,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Construc tion of Kamale- Kwa Vuko water pipeline- Adu ward- Magarini subcount y | Constru ction of pipeline, water kiosks, tanks | NA | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Mazeras- Buni Kisimani Mwatsa ma water pipeline- Rabai Kisuruti ni-Rabai | Constru ction of pipeline, water kiosks, tanks | NA | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Sub county |  |  |  |  |  |  |  |  |  |
| Water Resourc e Develop ment | Rehabilit aion of Charo Shida water project pipeline- Tezo ward- Kilifi North | Constru ction of pipeline, water kiosks, tanks | NA | 10M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Rehabilit ation of Kahingon i water pipeline- Sokoke - Kilifi North | Constru ction of pipeline, water kiosks, tanks | NA | 5M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Construc tion of Mtepeni- Majengo WP Phase 2 – Mtepeni ward- Kilifi south subcount | Constru ction of pipeline, water kiosks, tanks | NA | 18M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | y |  |  |  |  |  |  |  |  |  |
| Water Resourc e Develop ment | Construc tion of Panga Moshi WP Phase 2- Mtepeni ward- Kilifi subcount y | Constru ction of pipeline, water kiosks, tanks | NA | 18M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Kwa Pekeshe Kivundo – Pentagon - Mtepeni ward- Kilifi subcount y | Constru ction of pipeline, water kiosks, tanks | NA | 9M | CGK | 2019 /202 0 | Peopl e and livest ock acces s water | 3,000 People , 8,000 livesto ck | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc e Develop ment | Procurem ent of screens, casings and gravel pack | Screens, casings & gravel pack procured | N/A | 30M | CGK | 2019 /202 0 | Scree ns and casin g availa ble | 6,000 people | New | Kilifi Depart ment of Water & Sanitati on |
| Water Resourc | Baricho- Magarini | Rehabili tation of | N/A | 25M | CGK | 2019 | Pipeli ne | 10,000 | Reha bilitat | Kilifi Depart |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| e Develop ment | rising main pipeline rehabilita tion | rising main pipeline |  |  |  | /20 | rehab ilitate d |  | ed pipeli ne. | ment of Water & Sanitati on |
| Water Truckin g | Purchase of 2. no Water Bowser Truck - HQS | Water bowsers procured | N/A | 30M | CGK | 2019 /202 0 | Bows ers availa ble | 10,000 people | New | Kilifi Depart ment of Water & Sanitati on |
| Waste water manage ment | Purchase for an Exhauste r | Exhaust er procured | N/A | 15M | CGK | 2019 /202 0 | Exha uster availa ble | 5,000 people | New | Kilifi Depart ment of Water & Sanitati on |
| Water trucking | Drought Mitigatio n (water trucking) -Kilifi North, Ganze, Magarini , Kaloleni, Rabai, & Malindi | Water trucking done | N/A | 50M | CGK | 2019 /202 0 | Water trucki ng execu ted | 8,000 people | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water storage | Disaster Mitigatio n - supply & installati on of Water storage Tanks- Countyw ide | Tanks installed , Disaster manage d | N/A | 15M | CGK | 2019 /202 0 | Disas ter mana ged | 10,000 people | New | Kilifi Depart ment of Water & Sanitati on |
| Programme: Environment protection and Management |  |  |  |  |  |  |  |  |  |  |
| Solid Waste Manage ment | Construct ion of Semi Aerobic Sanitary Landfill for Mtwapa Zone. | Constru ction of the land fill | YES- Reductio n of productio n of Green House Gases | 350 | 2019- 2021 | GO K | Feasi bility study report Phase 1 imple mente d | 4000 people | New | Depart ment of Water and Environ ment |
| Solid Waste Manage ment | Receptacl es/Transf er Stations Mtwapa –10 Mobile Receptacl es Malindi- | Constru ction of Waste Collecti on Points | Yes- Improve solid waste storage | 40 | GOK | 2019 - 2021 | Comp letion certifi cate Trans fer statio ns constr ucted | 5000 people | Ongo ing | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 10 stationary , 5 Mobile Receptacl es Mariakan i-5 Mobile Receptacl es Mazeras- 2 Mobile transfer, 1 Stationar y Kaloleni -2 Mobile transfer Kilifi – 3 Mobile Transfer stations, 5 stationary , Watamu 2 Gongoni – 5 receptacl |  |  |  |  |  |  |  |  |  |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | es |  |  |  |  |  |  |  |  |  |
| Solid Waste Manage ment | Self Tipping Pull Tractors | Procure ment of self tipping tractors | N/A | 36M | GOK | 2019 /202 0 | Procu reme nt docu ments - Deliv ery | 10,000 People | New | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Dumpsite for Mazeras in Rabai sub county and Bamba in Ganze | Procure ment of Land for Dumpsit e Develop ment | N/A | 20M | GOK | 2019 /202 1 | Title Deed Procu reme nt docu ments - Paym ent advic e | 2000P eople | New | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Garbage Collectio n Trucks Mtwapa- 2 Kilifi -2 Mariakan i -2 | Procure ment of Garbage Trucks | N/A | 56M | GOK | 2019 /202 1 | 6 trucks procu red | 5000 people | On going | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Malindi- 2 |  |  |  |  |  |  |  |  |  |
| Solid Waste Manage ment | Wheel Loader | Procure ment of wheel loader | N/A | 20M | GOK | 2019 /202 0 | 1 wheel loade r procu red | 8000P eople | New | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | PPEs for Solid Waste in the County | Purchas e of Protecti ve gears for solid Waste handlers . | N/A | 10.5M | GOK | 2019 /202 0 | Deliv ery of Assor ted PPEs | 500 people | Ongo ing | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Solid Waste Handling Equipme nt for the County | Purchas e of assorted equipme nts for solid waste manage ment. | N/A | 20.5 | GOK | 2019 - 2021 | Deliv ery of Assor ted Solid Wast e Handl ing Equip ments | 500 people | Ongo ing | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage | Improve ment of Dumpsite Access | Upgradi ng of Access Road to | N/A | 10M | GOK | 2019 /202 0 | Acces s road Passa | 4 Km impro ved | New | Kilifi Depart ment of Water |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ment | roads | Mariaka ni Dumpsit e |  |  |  |  | ble |  |  | & Sanitati on |
| Solid Waste Manage ment | Protectio n of Solid Waste Dumpsite s | Survey, Darmac ation and Fencing of Mayung u, Gongoni Dumpsit es | N/A | 10M | GOK | 2019 /202 1 | Prote cted Mayu ngu and Gong oni Dum psites | 2 Damps ites | New | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Garage for Vehicle Maintena nce | Procure ment of Garage Equipm ents | N/A | 35M | GOK | 2019 /202 0 | Deliv ery of Garag e Equip ments | 100 county Vehicl es | New | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Procurem ent of County Departme nt Vehicle | Purchas e of Vehicles for Solid waste monitori ng Forestry | N/A | 20M | GOK | 2019 /202 1 | 4 patrol vehicl es | Serve 500 staff | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | monitori ng Natural resource s vehicles (4 patrol vehicles ) |  |  |  |  |  |  |  |  |
| Solid Waste Manage ment | Motorbik es | Procure ment of Motorbi kes | N/A | 7M | GOK | 2019 /202 0 | Log books and 14 Moto rbikes bikes | 100 Staff | New | Kilifi Depart ment of Water & Sanitati on |
| Environ mental Impact Assessm ent | EIA complian ce equipmen ts( GPS, Camera, Binocular s, Night vision Googles, Statistical Software, Commun ication Devices) | Procure ment of EIA Complia nce Equipm ents | N/A | 3M | GOK | 2019 /202 0 | Deliv ery of the EIA Comp liance Equip ments | 100 project s | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Natural Resourc es Manage ment | Mapping of County Mineral Deposits | Carry out Geologi cal Mappin g of the County Mineral Deposits | N/A | 5M | GOK | 2019 /202 0 | Count y Miner al resou rces Map | All Count y Miner als 1 Map | New | Kilifi Depart ment of Water & Sanitati on |
| Air Pollutio n Control | Purchase of an County Air Quality Monitori ng Device | Procure ment of air quality equipme nts | Yes-Type of Equipme nts procured | 5M | GOK | 2019 /202 0 | Deliv ered functi onal Equip ments | 1 Set | New | Kilifi Depart ment of Water & Sanitati on |
| Noise Pollutio n Control | Noise Meters | Procure ment of Noise Meters in the County | N/A | 5M | GOK | 2019 /202 0 | 5 self print noise meter s delive red | 5 noise meters | New | Kilifi Depart ment of Water & Sanitati on |
| Forestry | Upgradin g and Equiping Sub County Tree Nurseries | Procure ment of Nursery improve ment equipme nts | YES- Equipme nts purchase d | 63 Million | GOK | 2019 /202 1 | Input s procu red | 7 nurseri es | On going | Kilifi Depart ment of Water & Sanitati on |
| Forestry | A Model Briquette Making | Constru ction and | Yes- Green energy | 20M | GOK | 2019 /202 | Funct ional briqu | 1 Centre | New | Kilifi Depart ment of |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Centre | equippin g a briquette making centre | centre |  |  | 2 | ette centre |  |  | Water & Sanitati on |
| Forestry | Gazettme nt of Dakatcha and Mwangea Hills; | Commu nity sensitiza tion, and gazette ment of the County Forests | N/A | 11 | GOK | 2019 /202 2 | Gazz etted Count y Fores ts | 2 Forest s- Mwan gea and Dakatc ha | New | Kilifi Depart ment of Water & Sanitati on |
| Forestry | County Arboretu m -Tezo | Planting, Tagging and Labeling Trees | Yes- Species Planted at the arboretu m | 45 | GOK | 2019 /202 2 | Devel oped arbor etum | 1 arboret um | New |  |
| Forestry | Indigeno us Commun ity Groups Tree nurseries | Develop ment of Indigeno us tree nurserie s | Yes- Growing indigeno us seedlings | 56M | GOK | 2019 /202 2 | Num ber of seedli ngs | 1000 seedlin gs per ward | New | Kilifi Depart ment of Water & Sanitati on |
| Forestry | Upgradin g of Green Schools Program | Drilling of borehole s | Yes solar powered | 44M | GOK | 2019 /202 2 | 14 schoo ls equip ped | 14 school s upgrad ed | New | Kilifi Depart ment of Water & Sanitati |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | on |
| Forestry | Forest Farmer Field Schools | Procure ment of seed equipme nts for FFFS | N/A | 70 M | GOK | 2019 /202 0 | 14 FFFS equip ped | 14 FFFs | New | Kilifi Depart ment of Water & Sanitati on |
| Forestry | Ward Woodlots | Procure ment of Seedling s for Woodlot s | Yes | 14 | GOK | 2019 /202 0 | 14,00 0 seedli ngs plante d | 14 woodl ots | New | Kilifi Depart ment of Water & Sanitati on |
| Urban Beautifi cation | Beutificat ion | Landsca ping, Tree planting and ornamen tals in towns | Yes | 49 | GOK | 2019 /202 0 | Town s clean and maint ained | 7 towns | NEW |  |
| Forestry | Wireless communi cation Devices | Procure ment of Commu nication Devices | Yes-Type of equipmen ts | 21 | GOK | 2019 /202 0 | Com muni cation Devic es to be used | 1 set | New | Kilifi Depart ment of Water & Sanitati on |
| Forestry | County Environ mental | Competi tion to schools | Yes- sensitizat | 21 | GOK | 2019 /202 | Comp etitio n for | 14 school s and 7 | New | Kilifi Depart ment of |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | *Green Econom y Consider ation | Estima ted Cost KShs. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Competit ion | and youth | ion |  |  | 0 | schoo ls and youth group s | youth groups |  | Water & Sanitati on |
| Forestry | Partnersh ip on commerc ial farm forestry. | Develop ment of partners hip for forestry | Yes- species selection that do not jeopardiz e the environm ent | 15 | GOK | 2019 /202 0 | 3 PPS Signe d | 5 PPs | New | Kilifi Depart ment of Water & Sanitati on |

*Green Economy: An economy that aims at reducing environmental risks and ecological scarcities, and that aims for sustainable development without degrading the environment.

# Non-Capital Projects for the FY 2019/20

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Natural Resources Conservation and Management |  |  |  |  |  |  |  |  |  |  |
| Capacity building | capacity building on water projects | Capacity building going on | N/A | 10M | CGK | 2019 /202 0 | Enlig htene d com | 400 people | New | Kilifi Depart ment of Water |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | manage ment skills to beneficia ries- Countyw ide |  |  |  |  |  | mitte es |  |  | & Sanitati on |
| Air Pollutio n Control | Capacity Building on Air Quality | Training on air quality | N/A | 6M | GOK | 2019 /202 0 | Traini ng Repor t | 50 key invest ors | New | Kilifi Depart ment of Water & Sanitati on |
| Educatio n and awarene ss to schools and youth groups on environ ment and natural resource s manage ment | Environ mental Clubs Sensitizat ion in the county | Identific ation, registrati on and sensitiza tion of environ mental clubs on Environ ment and natural resource manage ment | YES | 7M | CGK | 2019 /202 0 | Empo wered envir onme nt clubs and youth group s | 14 School s & 7 Youth groups | New | Kilifi Depart ment of Water & Sanitati on |
| Environ ment | World Environ | Marking the | YES | 5M | GOK | 2019 /202 | Com munit | 1000 | New |  |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| and conserva tion days celebrati ons | ment Day, World Oceans Day, Internatio nal Day of Forests | environ ment days |  |  |  | 0 | y sensit ized on envir onme nt | People |  |  |
| Educatio n and Awaren ess on Solid Waste Manage ment | Sensitize the communi ty groups in all the 7 sub counties | Commu nity sensitiza tion on solid waste manage ment | Yes- sensitizat ion on Green economy | 10.5M | GOK | 2019 /202 0 | Traini ng report s | 3500 | Ongo ing | Kilifi Depart ment of Water & Sanitati on |
| Solid Waste Manage ment | Monthly Clean Ups for the Departme nt in Kilifi, mtwapa, Malindi, Marikani, Gongoni | Cleanin g Initiativ es in all major towns | 11.4M | GOK Partner s | 2019/2 020 | No. of Clea nups held | 2000 peopl e | New | Kilifi Depar tment of Water & Sanit ation | Kilifi Depart ment of Water & Sanitati on |
| Forestry | Educatio n and Awarene ss on forestry | Training on forestry | Yes | 21 | GOK | 2019 /202 0 | Traini ng report s | 2000 people | New | Kilifi Depart ment of Water & Sanitati |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | on |
| EIA | Capacity Building on EIA | Training of chief officers, directors on EIA | Yes- Sensitizat ion | 4M | GOK | 2019 /202 0 | Traini ng report | 100 people | New | Kilifi Depart ment of Water & Sanitati on |
| Natural Resourc es | Capacity building to groups in Tezo roka, Jaribuni, Mjanaher i, ganze | Training on natural resource s to groups in Tezo roka, Jaribuni, Mjanahe ri, ganze | N/A | 6M | GOK | 2019 /202 0 | Traini ng report | 300 people | New | Kilifi Depart ment of Water & Sanitati on |
| Natural Resourc es | Value addition on natural resources | Develop a marketin g Parkage for Natural resource s(Kadza ndani Ganze- Mangan ese, Iron Ore- | N/A | 5 | GOK | 2019 /202 0 | Mark eting Mater ials | 5 market ing materi als | New | Kilifi Depart ment of Water & Sanitati on |

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Jaribuni, Coral blocks) |  |  |  |  |  |  |  |  |

# Education Sector

Sector Vision, Mission and Goal

Vision: The Vision for this sector is to have a globally competitive education, training and innovation for sustainable development.

Mission: The mission for this sector is to provide, promote and coordinate quality education and training, integration of science, technology and innovation in the sustainable socio-economic development process.

Goal: To provide access to quality education and training for innovation and competitiveness in a global society.

The department is committed towards the achievement of quality pre-primary and vocational training education, incorporating digital literacy in pre-primary and vocational institutions and imparting skills for self-reliance among youth in vocational training centers. In addition, the department is bound to achieve national and international development commitments such as sustainable development goals (SDGs) and vision 2030 respectively. The county has 813 public and 706 private ECD Centers with a total of 1723Teachers in public ECD Centers. The county will need to emphasize a lot on advocacy on the importance of education and particularly pre- primary education.

The Gross enrolment rate is 95.8 percent with boys being more than girls in the pre-primary schools. The transition rate is only 45 percent thus implying that there are a high number of pupils who do not proceed to higher levels of pre-primary school education. The proportion of the population that is 5 km or more from the nearest primary school is 65.1 percent and thus there is need to invest in more pre-primary schools. The county has 26 youth polytechnics .These institutions offer youth a chance to further their skills to make them competitive in the labour market.

# 3.4.1 Sector/Sub-Sector Strategic Priorities

In the medium term, effort in this sector will be focussed on coordinating stakeholders to support life-long education, training and research for sustainable development. Priority areas include promoting equitable access to quality education at all levels and increasing access of youth and adults to vocational, technical and university education for employment and entrepreneurship development in line with SDG 4. The County will focus on increasing access to educational opportunities to all by strengthening investment in education infrastructure, quality assurance standards and human resource development and management at ECD, Primary, secondary and tertiary level in a bid to enhance the delivery of quality education. Integration of nutrition and school health programmes will also be given prominence especially at ECD, and primary education levels, during the plan period. Emphasis will be put on strengthening Early Childhood Development Education (ECDE), Primary and Secondary education management by training School Management Committees especially Parent Teachers Associations(PTAs) and Secondary School Board  of Management (BoMs).

More importantly, priority will be given to the development of business incubation centres with a view to improving competencies and sharpening market driven skills among young graduates from TVCs and VTCs across the County. Additionally, efforts will be made to automate the Ward Scholarship Fund through the acquisition and operationalization of Management Information System, in a bid to improve efficiency, effectiveness and responsiveness in the administration of the fund. County Higher Education Loans programme, to be implemented in collaboration with HELB, will be prioritized in an effort to enhance access to higher education for county youth. To streamline and secure effective disbursement and management of  all bursary schemes in the county, deliberate efforts will be made to develop and operationalize a coordination framework bringing together all institutions managing bursaries in the county. All development partners and non-state actors will align their programmes to this plan.

| Name of stakeholder | Role played | Resources/Strength |
| --- | --- | --- |
| Ministry of education | Policy formulation and implementation ,infrastructure development, employment of teachers, research, provision of Teaching and Learning materials | Technical, Policy and Financial |
| Ministry of Health | De-worming, Vaccination, Growth monitoring, Inspection of schools for certification, Sanitation, Capacity building especially health clubs | Technical, Policy and Financial |
| Ministry of Youth and | Identification of talents, Career development, youth empowerment | Technical, Policy and Financial |

Role of Stakeholders in the Strategic Priorities Stakeholders Analysis

| Name of stakeholder | Role played | Resources/Strength |
| --- | --- | --- |
| Gender |  |  |
| Ministry of Interior Security | Back to school campaigns, Coordination of National Examinations of security services during examinations. Provide internship programs( G- UNITED), Initiating peace programs in schools | Technical, Policy and Financial |
| Ministry of ICT | Digital learning programmes, Supply of learning tablets, Capacity building on use of ICT materials | Technical, Policy and Financial |
| Ministry of Labour | Capacity building of instructors, examining and certification of trainees, Internship programs, Occupational safety | Technical, Policy and Financial |
| Ministry of Water and Sanitation | Provision of water in institutions | Technical, Policy and Financial |
| Ministry of Environment | Environmental campaigns( Tree planting, provision of seedlings, sensitization on effects of deforestation) | Technical, Policy and Financial |
| Ministry of Industrialisation | Internship programs for youth polytechnic trainees, trade fairs and shows( exhibition of products) | Technical, Policy and Financial |
| Constituency Development Fund( CDF) | Infrastructure development, scholarships | Technical, and Financial |
| Islamic Relief Kenya | Hygiene promotion in schools, reproductive health sessions | Technical, and Financial |
| Action Aid | Capacity building, Infrastructural development, scholarship programmes, child protection initiatives | Technical, Policy and Financial |
| Agha Khan Foundation | Capacity building, Provision of teaching learning resources | Technical, and Financial |
| Plan International | Capacity building, Infrastructural development, scholarship programmes, child protection initiatives | Technical, and Financial |
| Red Cross | Sanitation and safety campaigns( jiggers campaigns),capacity building hygiene promotion, reproductive health sessions in schools | Technical and Financial |
| UNICEF | Capacity building | Technical, Policy and Financial |
| AMREF | Capacity building, Infrastructural development, child protection initiatives | Technical, Policy and Financial |
| KICD | Development of Curriculum and support materials | Technical, Policy and Financial |
| Publishers( KLB, JKF, Oxford) | Publish curriculum materials | Technical |

| Name of stakeholder | Role played | Resources/Strength |
| --- | --- | --- |
| World Vision(K) | Capacity building, infrastructural development, scholarship programmes and child protection initiatives | Technical, Policy and Financial |

# Health Sector

## Sector Vision, Mission and Goal

Vision: A healthy and productive population in Kilifi County.

Mission: To provide quality healthcare services that are accessible, acceptable, sustainable and equitable to the population of Kilifi County and beyond.

Goal: To enhance access to equitable, affordable and quality health care services for all

Kenya Vision 2030 stresses equitable and affordable healthcare for citizens. Besides, Sustainable Development Goals (SDGs) focus on ensuring healthy lives and promoting wellbeing for all at all ages. Kilifi County Government is committed to implementing Universal Health Coverage as one of the big Four Government Agenda. Universal Health coverage is an integral part of the country’s efforts to attain the desired status of health as elaborated in Kenya Health Policy 2014- 2030. Universal Health coverage within Kilifi County will ensure that the Kilifi community receives quality promotive, preventive, curative and rehabilitative health services without suffering financial hardship. The County will progressively invest in the health pillars that include service delivery, human resource for health, health products and technologies, health information, health financing, leadership and governance, health infrastructure and research and development. The right investment will contribute to the achievement of the health policy objectives and universal health coverage for better health in a responsive manner.

Kilifi County has a total of 5 public Hospitals, 14 Health Centers, 90 dispensaries and 73 functional community units. The facilities are distributed across the seven sub-counties as shown in the table below: -

| No. of Facilities | Kilifi Nort h | Kilifi South | Ganze | Malind i | Magar ini | Kalole ni | Rabai | County Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hospitals | 1 | 0 | 1 | 1 | 0 | 2 | 0 | 5 |
| Health Centers | 2 | 4 | 3 | 1 | 2 | 1 | 1 | 14 |

| No. of Facilities | Kilifi Nort h | Kilifi South | Ganze | Malind i | Magar ini | Kalole ni | Rabai | County Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dispensaries | 15 | 6 | 14 | 10 | 29 | 14 | 9 | 97 |
| Community Units | 10 | 11 | 16 | 6 | 9 | 16 | 9 | 77 |

# 3.5.1 Sector/Sub-Sector Strategic Priorities

In the medium, the county will focus on improving the delivery of effective, efficient, prompt and quality health services through various interventions in line with the key strategic priorities. Strategic investments will be made in preventive and promotive health care services in a bid to stimulate disease prevention practices and promoting healthy behavioural practices that keep and sustain people healthy in the community. Strategic priorities areas include improving adoption of family planning services, improving maternal child and adolescent health, improving human nutrition in order mitigate against malnutrition especially among the under five children, enhance vaccination coverage through intensified immunization campaigns, to reduce child mortality. Mothers will be encouraged to attend antenatal clinics in health facilities to reduce maternal mortality. Emphasis will also be put in the strengthening preventive programmes to  reducing new HIV infections and TB related incidences. Deliberate efforts will be rolled out to reduce incidences and risks factors to non-communicable diseases.Eenvironmental health and community health campaigns and disease surveillance will be emphasized in order to secure the health of the communities in the county. Additionally, the county will tremendously support infrastructure development, human resource development and management and commodity supplies in order to effectively, efficiently and proactively support equitable access  and provision of curative and rehabilitative health services with a view of reducing both morbidity and mortality. Health interventions for ending drought emergencies will be strengthened. The County Health Facilities will be rehabilitated to offer Integrated and Comprehensive Healthcare. Priority will also be given to the developing ,institutionalizing and operationalizing of relevant policy and legislative framework with a view of achieving harmony, effectiveness and efficiency in the coordinating the health workforce and development partners to achieve excellence in health care service delivery. In the medium term, the county health systems  will  be strengthened in terms  of  capacity  to offer health services, enhance readiness and availability of essential health services/products by equipping and expanding health facilities, supporting private health care providers, health regulation, safety and quality and bolster the provision of health care services  to  all including specially groups such as  the  ageing  and children.

| Name of stakeholder | Roles/Responsibilities | Resources/Strengths |
| --- | --- | --- |

Role of Stakeholders in the Strategic Priorities Role of Stakeholders

| Name of stakeholder | Roles/Responsibilities | Resources/Strengths |
| --- | --- | --- |
| National Public Health Labs / National HIV reference labs (NPHLS/NHRL) | Conduct medical diagnostics | Technical |
| The Kenya AIDS NGOs Consortium (KANCO) and National Aids Control Council | Support HIV/AIDS programs interventions Health Policy formulation and regulations, capacity building, Resource mobilization, quality control | Technical and policy |
| NASCOP | Dissemination of HIV and TB guidelines, technical support in planning implementation and monitoring of TB and HIV Programmes | Technical and policy |
| Department of Civil Registration and Vital Statistics | Registration of births and deaths. Custodian of vital statistics in the county | Technical |
| National Drought Management Authority | Provide early warning information, coordinate drought interventions | Technical and Policy |
| County Assembly | Resource Allocation to Health, Legislation | Policy |
| Kenya Association of Private Hospitals | Ensures quality service delivery by private practitioners (oversight body to enforce quality and standards among private practitioners) Acts as the regulating body for professional standards among private practitioners Point of linkage with the county governments. | Technical |
| Intra-health - Human Resource for Health (HRH)Capacity bridge project | Support integrated Human Resource information system Capacity Building | Technical |
| KEMRI | Support medical research | Technical and Policy |
| AFYA- Pwani | Support access to essential HIV/AIDS services, Health system strengthening, Reproductive Health, WASH and Nutrition | Technical .Policy and Financial |
| Plan International | Support WASH activities Support sexual reproductive health rights awareness | Technical and Financial |
| AMREF | Support WASH and NCD interventions | Technical and Policy |
| World Vision | Support nutrition (facility and community), health system strengthening, WASH and Emergency response interventions in the county | Technical and Financial |

| Name of stakeholder | Roles/Responsibilities | Resources/Strengths |
| --- | --- | --- |
| Kenya Red Cross Society | Support Nutrition and WASH and Emergency response interventions in the county | Technical and Financial |
| Aga Khan University | Support WASH, Reproductive Health and Health system strengthening interventions | Technical |
| Moving the Goalposts (MTG) | support sexual and reproductive health interventions | Technical and Financial |
| Population Service Kenya | Support Nutrition, reproductive health, malaria, HIV and SBCC interventions | Technical and Policy |
| ICRH | GBV, HIV trainings, support key populations | Technical, and Financial |
| Ananda Marga Universal Relief Team (AMURT) | Support HIV/AIDS interventions | Technical and Financial |
| Clinton Health Access Initiative (CHAI) | Support Child health interventions. | Technical and Financial |
| Family Health Options Kenya. Family Care Medical Centre, Malindi | Increasing access on quality comprehensive integrated SRH services and focus on youth and the marginalized. | Technical and Financial |
| SNV Netherlands | Support WASH interventions | Technical and Financial |
| Marie Stopes | Family Planning programs and training |  |
| Liverpool school of Tropical medicine | EMOC | Technical |
| Kenya Medical Training Institute | Supports clinical and nutrition training and research | Technical |
| Pwani University | Supports nutrition training and research | Technical |
| DSW | Support RH & HTC youth, youth friendly services, a programs |  |
| UNICEF | Provide technical support in nutrition policy formulation, regulation and implementation' support strategic planning at county and national level Support planning, implementation and monitoring of comprehensive nutrition programs | Policy, Technical and Financial |
| UNFPA | Support RH programs; trainings and supervision | Technical and Financial |
| World Food Programme | Supports nutrition interventions in the county | Technical and Financial |
| WHO | Disease Surveillance and response | Technical and Financial |
| USAID | Supports access to HIV AIDS interventions, Nutrition, Wash, and | Technical and Financial |

| Name of stakeholder | Roles/Responsibilities | Resources/Strengths |
| --- | --- | --- |
|  | Health Systems strengthening |  |
| Department of education | Implementation of school health policy/ nutrition interventions | Technical |
| KIMAWASCO/MAWASCO | Provision of water services and WASH intervention | Technical |

# Energy, Infrastructure and ICT Sector

## Sector Vision, Mission and Goal

Vision: A world-class model county with efficient and cost-effective physical and ICT infrastructure facilities and services

Mission: To provide reliable, affordable and efficient infrastructure for sustainable economic growth and development through construction, modernization, rehabilitation and effective management of all infrastructure facilities.

Goal: To develop a reliable and efficient infrastructural network for socio-economic development

# Sector/Sub-Sector Strategic Priorities

The following strategic objectives will be pursued: -

- Expanding electricity infrastructure through the rural electrification programmes

- Developing alternative renewable sources of energy

- Opening up feeder roads in the rural areas

- Improving marine related infrastructure for effective and efficient harbor services

- Upgrading, rehabilitating and maintaining of roads network systems

- Construction of Information resource centers.

- Increased Network coverage

- Promote Digital literacy

# Roads, Transport and Public Works

In the medium term plan, efforts will be continue to be made to construct and upgrade roads both in urban and rural areas. Improvement and rehabilitation of existing infrastructure will be promoted with a view of enhancing economic activities in different parts of the county. Efforts will be made to open up new roads especially in rural areas to support ease of movement of people and goods for economic development. Tremendous investments will be promoted in improving water, air, railway and road transport systems. Motorized and Non-motorized Transport (NMT) infrastructure will also be enhanced during the plan period. Parking facilities will be improved in the County both in urban and rural centers with a view of expanding and

supporting robust, county economic transformation. Improving institutional capacity as well as enhancing public works facilities will be pursued in order to effectively mitigate against loss of lives, livelihood and property occasioned by disasters such as fire outbreaks. Deliberate measures will also be instituted to develop and operationalize relevant policy and legislative frameworks for effective coordination of Disaster Risk Responses and preparedness across the County.

# Energy Sub-Sector

The promotion of equitable, clean and affordable access to energy is one of the strategic priorities of the county. In the medium term plan, significant investments in the development and utilization of alternative renewable energy resources (from wave and tidal action, municipal waste, wind and solar) will be promoted not only to mitigate against negative environmental impacts but also to diversify the energy sources so as to bolster the energy portfolio and energy security. Emphasis will also be put on improving LPG distribution infrastructure and enhance the uptake of LPG as household fuel for improved socio-economic and climate change benefits across the County. Deliberate effort will be made to increase electricity connectivity for small scale industrialization and value addition in line with the Vision 2030 MTP III big four agenda. Plans to establish a coal plant to generate electricity will be implemented alongside promotion of electricity connections to market centres, factories and public facilities (schools, hospitals, dispensaries, offices, social halls etc.) with a view of supporting economic activities and digital literacy in line with the aspiration of MTPIII (2018-2022).

# Information, Communication Technology Sub-Sector

Strategic priorities in the ICT subsector in the medium term plan will include improving the ICT infrastructure and services by increasing cellular, television and radio coverage through an enabling environment for private sector investment as well as the ICT public service delivery programme. Digital villages will be established, digital literacy and connectivity will  be improved with a view of reducing the digital divide, increased business innovation and enhance ICT driven economy in line with the aspirations of MTP 111(2018-2022).

# Social Protection, Culture and Recreation Sector Sector Vision, Mission, Goal

Vision: The vision for this sector is to promote sustainable and equitable socio-cultural and

economic empowerment of all

Mission: The mission is to formulate and mainstream responsive policies through coordinated strategies for sustained and balanced socio-cultural and economic development of the county and empowerment of vulnerable and marginalized groups.

Goal: To promote socio-cultural empowerment and access to equitable development opportunities in a society responsive to the needs of vulnerable and marginalized groups

# Sector/Sub-Sector Strategic Priorities

In the medium term plan, the following strategic objectives will be pursued: -

- Strengthening heritage conservation

- Promoting and preservation of positive culture for livelihoods

- Capacity building of youth in film production and dissemination

- Strengthening protection mechanisms to reduce vulnerabilities of the elderly, OVCS and PLWDs

- Increasing youth empowerment

- Provide leadership on gender and development

- Licensing and control of betting scheme,

- Liquor control and licensing

- Strengthening entrepreneurial skills among the youth through targeted capacity development programmes

- Strengthening prevention and coping up strategies in disaster management

- Promotion of sports infrastructure

- Enhancing entrepreneurship development

# Gender, Social Services, Culture and Sports

The county will strive to encourage participation of the community in development through organization into self-help initiatives, such as youth and women groups, which facilitate resource mobilization, production and marketing. Deliberate efforts will be made to increase the capacity of youth and women to meaningfully participate in social, economic and political development affairs. The county will focus on improving access of the youth to business financing and Government Procurement Opportunities (AGPO) to support employment and sustainable livelihoods among the youth. Strengthening access to information and reduction in  the proportion of youth engaged in drug and substance abuse, irresponsible sexual behaviour, gambling, radicalization, cyber-crime and abuse of social media among the youth will be prioritized. Youth will also be capacity built and enrolled in mentorship programs to enhance their ability to participate in leadership and decision making platform at all levels.

Emphasis will be put on enhancing the conservation of heritage and promotion of culture. Deliberate efforts will be made to maintain county Heritage sites and Community Cultural Centres. Traditional culture will be promoted through performances in the community cultural Centres. Emphasis will also be given to the promotion of music and dance and filming industry for income generation and livelihoods support in line with the aspirations of MTP III (2018- 2022).

Strengthening social protection interventions will be prioritized to reduce level of vulnerability and improve the social welfare of the elderly persons, OVCs and PLWDs and other vulnerable persons in the society. Improvement of sports infrastructure to provide a platform for talent development, recreation and wealth creation among the youth will also be focussed on. Employment creation through engaging youth in environmental conservation will be promoted. Improving child care, protection, rehabilitation and support services is another priority area. The county will also put emphasis on increasing access to information for all by supporting development of library facilities across the county.

# Disaster Management

The mandate of the Sub-Sector is to: -

- Respond to disasters emergencies in the county

- Establish an efficient structure for the management of disasters and emergencies by promoting cooperation amongst agencies with a role in disaster management, and enhancing their capacities to maintain the provision of essential services during periods of disaster and emergency

- Ensure preparation and implementation of a County Disaster Management Plan consisting of the response agency plans prepared by the response agencies and other groups and institutions in accordance with the requirements of the Disaster Management Act, 2016

- Enhance the capacity of communities to effectively manage the impacts of disasters and emergencies and to take all necessary action to prevent or minimize threats to life, health and the environment from natural disasters and other emergencies

- Implement mechanisms to reduce risks and hazards that may cause, contribute to or exacerbate disaster or emergency situations in the County

- Facilitate procedures aimed at implementing recovery activities in the aftermath of disasters and emergencies

- Develop and undertake special programmes in the county

In the medium term, focus will be on strengthening disaster preparedness strategies, increasing disaster coping up mechanism, institutionalising disaster early warning systems and coordination of disaster response and mitigation measures.

# General Economic and Commercial Affairs Sector

## Sector Vision and Mission

Vision: The vision for this sector is a globally competitive economy with sustainable and equitable socio-economic development, where citizens operate across borders.

Mission: The mission for this sector is to promote, coordinate and implement integrated socio- economic policies and programmes for a rapidly industrializing economy.

Goal: To create a globally competitive investment and trade environment offering opportunities for rapid industrialization and wealth creation.

# Sector/Sub-Sector Strategic Priorities

In the medium term plan, the following strategic objectives will be pursued: -

- Promote trade development and investment

- Increase capacity finance, training and enterprise development

- Strengthening consumer protection and fair trade

- Enhance market infrastructure

- Enhancing tourism promotion

- Improve tourism products diversification and competitiveness

- Improving tourism infrastructure

- Enhancing tourism training and capacity development

- Revitalization of the cooperative sub-sector

- Improve cooperative leadership and governance

- Enhance cooperative education and training among members

- Enhance marketing and value addition of cooperative products

- Increasing prudence in financial management in cooperatives

- Completion of Constituency Industrial Development Centres

# Trade, Industrialization, Tourism and Wildlife

In the medium term Sector focus will be on improving returns on investment through marketing and value chain development, training and capacity development. This will be done through the Cooperative Subsector by promoting access to sustainable and affordable credit facilities to businesses. Emphasis will be put in improving market infrastructure, leveraging access to business credit facilities, strengthened consumer protection and addressing both non-tariff and tariff barriers, in an effort to create a conducive environment for trade, investments and industrialization for employment creation and poverty reduction. The county will collaborate with the private sectors to improve infrastructure, foster for the establishment and expansion of export processing zones and industrial parks. Deliberate efforts will be made to improve incubation and skills development for MSMEs, particularly agro-processing ventures.

This Sector plan will also take advantage of the county’s tourism niche by diversifying tourism products and services with a focus on heritage sites, sports, cultural, business and conference tourism. The County Investment Committee and County Industrial Development Committee will be established. Policies will be developed or domesticated to support the development of both trade and the industrialization in the county.

# Cooperatives Sub-Sector Vision

A  Vibrant and Sustainable Co-operative Sector for Socio-economic Development

# Mission

To provide an enabling environment that facilitates investments and development of the Cooperative Enterprises for wealth creation employment creation.

# Sector Goals, Objectives and Targets

The main goal of the Co-operative sector is;

- To Promote the Growth and Development of a Vibrant Co-operative Sector

- Build Capacity for development of the Sector The strategic objectives of the sector are:-

- Enhance the growth of Co-operative enterprises

- Improve governance of cooperative societies

- Improve cooperative education and information dissemination

- Enhance value addition, agro processing and marketing of co-operative goods and services

- Enhance the capacity of the department for improved service delivery The sectors main targets for 2019/2020 are as follows;

  - Develop the County Cooperative Development Plan

  - Establish a County Co-operative Data Bank and Register

  - Promote the co-operative business model by sensitizing two thousand (2000) youth, women, farmers and SME’s and facilitate the registration of at least twenty (20) cooperatives.

  - Develop co-operative publicity and awareness creation materials

  - Revive at least two key strategic co-operatives by improving their infrastructure and carrying out feasibility studies

  - Strengthen 40 youth and women Sacco’s by providing them with computers and a financial management system.

  - Carry out 100 annual co-operative audits.

  - Conduct five (5) cooperative education and training programs for the different categories of co-operatives and organize co-operative educational tours for youth, women, dairy and sand harvesters.

  - Capacity builds100 officials of marketing co-operatives on emerging business models and on value addition.

  - Construct two co-operative dairy units

    - Support 5 dairy co-operatives with milk handling equipment.

    - Construct sorting shades and tables for Kilifi ABEC Cooperative.

    - Organize cooperatives to market their products in two promotional tours

# Co-operative Sector Statistics

| ITEM | 2017 |
| --- | --- |
| Total number of societies | 261 |
| No. of active societies | 150 |
| No of dormant societies | 98 |
| No. of Revival Dormant Societies | 38 |
| Membership | 131,780 |
| Share capital (Kshs) | 452,664,324 |
| Members Deposits(Kshs) | 5,406,150,842 |
| Turnover (Kshs) | 1,393,803,116 |
| Loans given (Kshs) | 6,146,209,617 |
| No. of Societies operating FOSA | 2 |
| No. of Employees | 290 |

Strategic Priorities of the Co-operative Sector

| STRATEGIC PRIORITIES | STRATEGIES |
| --- | --- |
| To create an enabling environment for the growth of Co-operative enterprises | - Develop Co-operative Policy and Legislation - Promote and Facilitate Registration of Viable Co- operative Enterprises - Revival of key Strategic Co- operatives - Strengthen Youth and Women Co-operatives - Support Co-operatives to access affordable credit facilities |
| To promote good governance in the Co-operative Sector | - Strengthen Co-operative Extension and Advisory Service - Enhance Co-operative Audit Services and inspections - Develop Governance tools and instruments - Develop a County Co- |

| STRATEGIC PRIORITIES | STRATEGIES |
| --- | --- |
|  | operative Dispute Resolution Mechanism |
| Build the institutional capacity of the Co-operative sector | - Enhance Cooperative Education, Training and information - Increase Usage of ICT in Co- operative operations - Enhance publicity and create awareness of co-operatives |
| To improve marketing and value addition of co-operative goods and services | - Strengthen marketing and value addition of co-operative products - Promote bulking of Co- operative products - Establishment of Networks and Partnerships |

Description of Significant Capital and non-capital Development projects

Capital and Non Capital projects for the cooperative sector will be directed towards the following main areas:-

    - Strengthening marketing co-operatives in Cashew nut, Mango, Cassava, Dairy, Chilli, Bee keeping, and fishing value chains to do value addition by improving their infrastructure and providing them with the necessary machinery and equipment

    - Reviving of Key strategic co-operatives by carrying out feasibility studies on their viability and preparing strategic and bankable business plans for them

    - A County Co-operative Data Bank and Register be developed to enable the County to have the correct information of the sector.

    - Empowering youth and women through co-operatives by forming Sacco’s and supporting the existing ones with computers and developing for them a financial management system. Startup cooperatives will also be provided with books of records to improve on their record keeping and to enable them to meet compliance requirements

  - Co-operative extension and advisory services be strengthened through acquiring equipment and transport facilities to enable them to give timely services.

  - For the success of the sector tailor made education and training will be given to all the different categories of co-operatives to improve on governance and the overall performance of the sector

# Sector Key Stakeholders and their Roles and Responsibilities

| No. | Stakeholder | Role of Stakeholder |
| --- | --- | --- |
| PARASTATALS |  |  |
| 1 | Export Promotion Council | Promote and develop Kenya’s exports both goods and services |
| 2 | Kenya Industrial Estates | Give financial support to estate development |
| 3 | Agriculture Food and Fisheries Authority | Develop, Regulation, licensing Coconut and Cashewnut enterprises |
| 4 | Coast Development Authority | Planning and coordination of integrated development activities in the coast region |
| 5 | Women Enterprise Fund | Provide financial assistance |
| 6 | Youth Enterprise Fund | Provide financial assistance |
| 7 | Cooperative University | Skills and Knowledge development for the County |
| DONORS AND NGO’S |  |  |
| 1 | Micro Enterprise Support Trust (MESPT) | Provide financial and technical support to Cooperatives and groups |

| No. | Stakeholder | Role of Stakeholder |
| --- | --- | --- |
| 2 | SNV Kenya | Improve sanitation to cooperatives |
| 3 | Swiss Contact | - Capacity building of the Sacco - Improving access to finances to Sacco’s |
| 4 | Islamic Relief Kenya | Entrepreneurship training, Marketing training and Village Savings and Loans Associations Promotion |
| 5 | Plan International | Entrepreneurship training, Marketing training and Village Savings and Loans Associations Promotion |
| 6 | Red Cross | - Capacity building to farmers co-operatives and supporting livelihoods - Putting up irrigation infrastructure |
| 7 | USAID | - Capacity building to youth co-operatives |
| NON STATE ACTORS / PRIVATE SECTOR |  |  |
| 1 | Co-operative Bank and other financial institutions | Provide financial services |
| 2 | Co-operative Insurance Company | - Provide insurance services to counter risks - Asset management - Pension services |
| 3 | Kenya Union of Savings and Credit Cooperatives | - Foster and promote the organization growth and development of Savings and credit cooperatives |
| 4 | National Housing Cooperative Union | - Work with primary housing cooperatives in the provision of |

| No. | Stakeholder | Role of Stakeholder |
| --- | --- | --- |
|  |  | affordable and decent housing |
| 5 | Co-operative Alliance of Kenya | - Lobbying and Advocacy for favorable operating environment - Co-operative advisory services |
| 6 | Kilifi County Cooperative Union | - Handle and market farmers produce through its affiliates. |
| GOVERNMENT |  |  |
| 1 | Ministry of Trade Industrialization and Cooperatives | Policy formulation ,Resource mobilization ,Provision of legal and regulatory frameworks |
| 2 | Sacco Societies Regulatory Authority (SASRA) | Licensing and supervision of Deposit Taking SACCOs |
| 3 | Co-operative Tribunal | Settling disputes in co-operatives |
| 3 | County Department of Agriculture, Livestock Development and Fisheries | Collaboration in the development of agricultural Cooperatives |
| 4 | National Youth Service | Empowerment of youth through Sacco’s |
| 5 | Kilifi County Micro Finance Fund (Mbegu fund) | Provision of financial services to co-operatives |
| 6 | Kenya Bureau of standards | Ensure quality of goods and services |
| 7 | Credit Reference Bureau | Credit information sharing |
| 8 | Development | Resource mobilization, complementary financial and technical |

| No. | Stakeholder | Role of Stakeholder |
| --- | --- | --- |
|  | Partners | support and capacity building and creation of synergies. |
| 9 | Civil Society Organizations | Creates consumer rights awareness and protection, contributes to policy formulation and play oversight role in implementation process and supports sensitization and advocacy on various sectoral matters. |

# Capital and Non Capital Projects Capital Projects for the FY 2019/20

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme : Co-operative Development and Promotion |  |  |  |  |  |  |  |  |  |  |
| Promotion of Co-operative Enterprises | Revival of Key Strategic Co- operatives- Chonyi FCS in Chasimba ward | Needs assessment Refurbishme nt and Roofing | Non | 10M | CGK | 2019/2 0 | Completion Certificate | 1 | New | Kilifi Department of Coop Developme nt |
|  | Promotion of Youth and Women operatives - 40 Co- operatives in 35 wards | Equipping of Women and Youth Cooperatives with Computer Hardware and software | Non | 8M | CGK | 2019 | No. of Computers Bought | 40 | New | Kilifi Department of Coop Developme nt |
| Co-operative Governance and Advisory Service | Improveme nt of Co- operative Financial Managemen t | -Custom make a computer operating system for Youth and Women Saccos | Non | 7M | CGK | 2020 | System Developed and Installed | 1 | New | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | systems - Installation of systems |  |  |  |  |  |  |  |  |
| Co-operative Marketing and Value Addition | Value addition of Co- operative Products – ABEC, Dairy in Kaloleni, Gongoni Vitengeni Magarini Watamu, Chonyi Rabai | Construction of ABEC Sorting Shades and sorting Tables | Non | 5M | CGK | 2019 | Sorting Shades and Tables constructed | 9 | New | Kilifi Department of Coop Developme nt |
|  |  | Construction of Co- operative Dairy unit - Construction of Premises Installing | Non | 30M | CGK | 2019- 2021 | Co- operative Dairy Units Built and Equipped | 2 | New | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Milk Cooling Equipment Pasteurizer and packaging equipment |  |  |  |  |  |  |  |  |
|  |  | Equip Dairy Co- operatives with Milk Handling Equipment | Non | 10m | CGK | 2019- 2021 | Milk Handling Equipment Acquired | 50 | New | Kilifi Department of Coop Developme nt |
| General Administratio n and Support Services | Improveme nt of Office Accommod ation and Transport facilities | Refurbishme nt of Malindi Offices | Non | 10M | CGK | 2019 | Office Refurbishe d | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Refurbishme nt of Kilifi Offices | Non | 5M | CGK | 2019 | Ablution Block Refurbishe d | 1 | Ongo ing | Kilifi Department of Coop Developme nt |
|  |  | Acquire two 40ft Containers | Non | 2M | CGK | 2019 | Container Stores Established | 2 | New | Kilifi Department of Coop |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | for stores |  |  |  |  |  |  |  | Developme nt |
|  |  | Acquire of 10,000 Lts Storage Water tanks | Non | 1M | CGK | 2019 | Water tanks Installed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Internet Installation atMalindi and Kilifi New Building | Non | 1M | CGK | 2019 | Internet Installed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Construct a permanent perimeter Wall for Malindi Co- operative Plot and Mariakani Dairy | Non | 25M | CGK | 2019- 2021 | Perimeter wall contructed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Acquire Field Utility Vehicles for Kilifi and Malindi | Non | 10M | CGK | 2019 | Vehicles Purchased | 2 | New | Kilifi Department of Coop Developme nt |

Non-Capital Projects for the 2019/20 FY

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme : Co-operative Development and Promotion |  |  |  |  |  |  |  |  |  |  |
| Promotion of Co-operative Enterprises | Co- operative Policies and Legislation | Develop a Co-operative Development Strategy | Non | 5M | CGK | 2019 | Co- operative Developme nt Strategy Report | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Develop County rules and regulations for the Cooperative movement | Non | 5M | CGK | 2019 | County Cooperativ e Rules and Regulation s Developed | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Develop Code of Conduct, 3 model by- laws, Credit Policy |  | 15M | CGK | 2019- 2021 | Governanc e Instruments Developed | 5 | New | Kilifi Department of Coop Developme nt |
|  | Promotion of New co- operatives in agriculture, mining , | Sensitization on the co- operative business model and requirements |  | 15M | CGK | 2019- 2021 | No. Sensitized No. of New Co- operatives | 40 | Ongoin g | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | fisheies and SME sector ALL wards | for formation |  |  |  |  |  |  |  |  |
|  | Revival of key strategic co- operatives - -Mariakani Ward | Facilitate Feasibility Studies for revival of key dormant Co-operative |  | 5M | CGK | 2019- 21 | Feasibility Study Report |  | New | Kilifi Department of Coop Developme nt |
|  |  | Develop a Co-operative Revival Strategy | Non | 5M | CGK | 2019 | Cooperativ e Revival Strategy Report | 1 | New | Kilifi Department of Coop Developme nt |
| Co-operative Governance and Advisory Service | Improve the financial managemen t and auditing of Co- operatives in all wards | Support startup Co- operatives with accounting books and records | Non | 10M | CGK | 2019- 2021 | No of Startups provided with books of records | 50 | New | Kilifi Department of Coop Developme nt |
|  |  | Conduct audit clinics | Non | 3M | CGK | 2019- 21 | No of Audit Clinics conducted | 7 | New | Kilifi Department of Coop Developme nt |
|  |  | Conduct audit crash Programmes | Non | 1M | CGK | 2019- 21 | No. of Audits | 30 | New | Kilifi Department of Coop |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Developme nt |
|  |  | Conduct co- operative Enquiries, inspections and investigation s | Non | 2M | CGK | 2019- 21 | No of Enquiries, inspections , investigatio ns done | 20 |  | Kilifi Department of Coop Developme nt |
|  | Co- operative Information and Managemen t | Profiling of All Active Co- operatives | Non | 15M | CGK | 2019- 2021 | County Co- operative Register and Data Bank in Place a | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Establish and Maintain a County Co-operative Data Bank | Non | 10M | CGK | 2020 | County Data Bank Established | 1 | New | Kilifi Department of Coop Developme nt |
| Cooperative Education, Training and information | Training of Co- operative Societies | Carry out a Training needs assessment for Sacco’s, Marketing and Housing Co- operatives | Non | 15M | CGK | 2019- 2021 | TNA conducted | 3 | New | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Preparation and publishing of Pre Co- operative Materials and Basic Co- operative Training | Non | 5M | CGK | 2019- 2021 | Training Material Developed and Published |  | New | Kilifi Department of Coop Developme nt |
|  |  | Education to Co-operative members | Non | 10M | CGK | 2019- 21 | No. of Members Educated | 2000 |  | Kilifi Department of Coop Developme nt |
|  |  | Induction of newly elected committee members | Non | 15M | CGK | 2019- 21 | No of Officials trained | 200 |  | Kilifi Department of Coop Developme nt |
|  |  | Organize Co- operative Tours and Exchange visits | Non | 10M | CGK | 2019- 2021 | Co- operative Education Tours Organized | 5 | New | Kilifi Department of Coop Developme nt |
|  | Co- operative Publicity and Awareness | Organize and Participate in Co-operative International Days and | Non | 4M | CGK | 2019- 21 | Co- operative Days Marked | 3 | Continu ous | Kilifi Department of Co- operatives |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Events | events |  |  |  |  |  |  |  |  |
|  |  | Preparation of Co- operative Booklets; Posters, fliers ,documentari es | Non | 6M | CGK | 2019- 2021 | Co- operative Publicity and Awareness materials Developed |  | New | Kilifi Department of Coop Developme nt |
| Co-operative Marketing and Value Addition | Enhance Marketing and Value Addition of Co- operative Goods and Services | Capacity Building of Marketing Co- operatives on Value addition in 5 value chains and emerging business models | Non | 5M | CGK | 2019 | Cooperativ e Officials Trained | 5 | New | Kilifi Department of Coop Developme nt |
|  |  | Participate in High end Co- operative Promotion Tours and exhibitions | Non | 2M | CGK | 2019 | Cooperativ e goods promoted in trade shows | 2 | New | Kilifi Department of Coop Developme nt |
| General Administration and Support Services | Co- operative Extension and | Training of Co-operative officers |  | 1M | CGK | 2019 | No of Staff Trained | 15 | Ongoin g | Kilifi Department of Coop Developme |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Advisory Services |  |  |  |  |  |  |  |  | nt |
|  | Equipping and Furnishing of Co- operative Offices | Purchase of Office Equipment |  | 1M | CGK | 2019 | No of Equipment Purchased |  |  | Kilifi Department of Coop Developme nt |
|  |  | Purchase of Office Furniture |  | 1M | CGK | 2019 | No of Furniture Purchased |  | New | Kilifi Department of Coop Developme nt |

# Cross- Sectorial Implementation Consideration Harnessing Cross-sector synergies

Co-operative Enterprises are found in most sectors of the economy and contributes to the realization of the Kenya Vision 2030 and the Governments Big four Agenda The sector has direct linkages with the agricultural financial, housing, mining and the social sectors, among others and will use these synergies in the implementation of its programs and projects.

# Mitigating adverse cross-sector impacts

Co-operatives are sustainable organizations in their very nature and are best placed to mitigate adverse effects. The sector will therefore use its structures to put in place mitigating measures in all its projects and programmes.

# Cross-sectorial Impacts

| Programme Name | Sector | Cross-sector Impact |  | Mitigation Measures |
| --- | --- | --- | --- | --- |
|  |  | Synergies | Adverse Impact |  |
| Co-operative Development and Management | Agriculture, Livestock Development & Fisheries | Marketing and value addition of agricultural produce |  |  |
|  | ICT, Social & Culture | Working with women and Youth groups. ,Promotion of ICT uptake in cooperatives as well as market access through ICT | Cyber crimes | Ensure secure networking infrastructure, competent personnel and back up of information |
|  | Lands, Energy, Housing & Physical planning | Provision of land for farmer cooperatives The sector also contributes to low-cost housing through formation of Housing |  |  |

| Programme Name | Sector | Cross-sector Impact |  | Mitigation Measures |
| --- | --- | --- | --- | --- |
|  |  | Synergies | Adverse Impact |  |
|  |  | cooperatives |  |  |
|  | Water, Environment, Forests & natural resources | Resources for sand harvesting cooperatives | Degradation of the environment | Rehabilitation through tree planting |
|  | Roads, Transport and Public works | Streamlining the transport sector through Sacco’s |  |  |
|  | Finance and Planning | The sector is relied upon to provides overall county development planning and public expenditure management, |  |  |

# Payment of Grants, Benefits and Subsidies

The County established a microfinance fund with the object of providing seed capital to micro and small enterprises within Kilifi, for their business development and linkages to market. The fund is a semi- autonomous agency under the department with a Board and a fund manager to oversee the day to day operations of the fund. Youth; women and Co-operative societies are set to benefit from this fund

# Payment of Grants, Benefits and Subsidies

| Type of Payment | Amount(Ksh) | Beneficiaries | Purpose |
| --- | --- | --- | --- |
| Interest free loans | 100,000,000 | Youth Groups, Women Groups and Co-operative Societies | To provide seed capital |

RESOURCE ALLOCATION

# CHAPTER FOUR

This section should present a summary of the proposed budget by programme and sector/ sub sector. It

should also provide a description of how the county government is responding to changes in the financial and economic environment.

# Resource allocation criteria

Indicate the criteria used in the allocation of resources per sector/sub sector and per programme.

# Proposed budget by Programme

Indicate proposed budget for the programmes identified in chapter three.

| Sector/Sub- Sector | Programme | Amount (Kshs) |
| --- | --- | --- |
| Finance and economic planning |  |  |
|  | Accounting Services | 200,000,000 |
|  | Supply Chain Management Services | 70,000,000 |
|  | Internal Audit Services | 18,300,000 |
|  | Resource Mobilization | 140,000,000 |
| Sub-Total |  | 428,300,000 |
| Agriculture, Livestock Development and Fisheries. |  |  |
|  | General Administration, Planning and Support Services | 24,050,000 |
|  | Crop Development and Management | 141,510,000 |
|  | Agribusiness and information management | 144,400,000 |
|  | Irrigation , Drainage and Mechanization | 115,500,000 |
| 425,460,000 |  |  |
| Water and sanitation | water and sanitation | 540,500,000 |
|  | environment protection and management | 1,082,000,000 |

| Sector/Sub- Sector | Programme | Amount (Kshs) |
| --- | --- | --- |
| natural resources conservation and management |  | 106,900,000 |
| Sub-Total |  | 1,729,400,000.00 |
| Health | PREVENTIVE AND PROMOTIVE HEALTH SERVICES | 439,878,232 |
|  | CURATIVE,DIAGNOSTIC,REHABILITATION AND REFFERAL SERVICES | 71,920,000 |
|  | REPRODUCTIVE,MATERNAL,NEONATAL,CHILD AND ADOLESCENT HEALTH | 97,590,000 |
|  | GENERAL ADMINISTRATION,PLANNING AND SUPPORT SERVICES | 3,299,398,603 |
| Sub-Total |  | 3,908,786,835 |
| Roads | Roads Transport | 479,259,707 |
|  |  | 3,356,159,186 |
| Sub-Total |  | 3,835,418,893 |
| Trade and tourism | General administration, planning and support services. | 25,000,000 |
|  | Trade Development and Promotion | 927,050,000 |
|  | Tourism Development and Promotion | 153,500,000 |
| Cooprative | Co-operative development and promotion | 268,500,000 |
| Sub-Total |  | 1,374,050,000 |
| Office of the governor and county attorney | Administration Planning and Support Services | 22,500,000 |
|  | Devolution Service | 4,500,000 |
|  | Trade And Investment Promotion | 2,500,000 |

| Sector/Sub- Sector | Programme | Amount (Kshs) |
| --- | --- | --- |
| Payments of Grants, Benefits and Subsidies | Government Advisory and Public Legal Services | 173,140,000 |
|  | Payments of Grants, Benefits and Subsidies | 7,500,000 |
|  |  | 210,140,000 |
|  |  | 11,911,555,728 |

# CHAPTER FIVE:

# MONITORING AND EVALUATION

  - Introduction

This chapter should discuss the county monitoring and evaluation framework as outlined in the County Integrated Monitoring and Evaluation System (CIMES).

| Programme 1:Administration, Planning and Support Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Objective:To Improve administrative planning and support services for efficient service delivery |  |  |  |  |  |
| Outcome : Improved service delivery |  |  |  |  |  |
| Sub- programme | Key Outcome /Output | Performance Indicators | Baseline | Planned targets | Remarks |
| SP 1.1 Administrati ve services | Effective and efficient service delivery | construct Departmental Headquarters | 0 | - |  |
|  |  | No of office rehabilitated | 28 | 28 |  |
|  |  | No of computers procured |  | 14 |  |
|  |  | No of furniture procured (Assorted) |  |  |  |
|  | Extension services improved | No of motor cycles procured |  | 14 |  |
| SP 1.2 Human Resource Developmen t and Management | Component workforce effective service delivery | No of staff trained |  | 150 |  |
|  |  | Training Curriculum Developed and operationalized |  | 1 |  |
|  | Adequate workforce for excellent service delivery | No of Staff employed |  | 170 |  |
| SP 1.3 Monitoring and Evaluation | Better policy, programmes and projects outcomes | Policy legislative framework developed and operationalized. | 0 | 1 |  |
|  |  | Policy, program & Projects M & E Reports | 0 | 2 |  |
| SP1.4:Perfor mance Management | A high result oriented workforce | No of staff signing performance contracts | 358 | 558 |  |
|  |  | Staff performance Evaluation Reports |  |  |  |

Agriculture, Livestock and Fisheries Monitoring and Evaluation Performance Indicators

| SP1.5:Finan cial management | Improved financial management for better service delivery | Financial Reports | 1 | 1 |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Internal audit Reports | 4 | 1 |  |

| Sub Programme Name: | Key Outcome/Outputs | Key performance Indicators | Baseline | Planned targets | Remarks |
| --- | --- | --- | --- | --- | --- |
| Programme 2 :Crop Production and Management |  |  |  |  |  |
| SP 2:1 Crop production | Increased crop production and food sufficiency | % change in crop production disaggregated by type | - | 10 |  |
|  |  | Number of farmers trained | 50,000 | 50,000 |  |
|  |  | % of small holders farmers adopting modern agricultural technologies | 10 | 20 |  |
|  |  | % of farmers using certified farm inputs | 5 | 20 |  |
|  |  | Ha of arable land put under crop production | 95,000 | 97,000 |  |
|  |  | % of HH holds that are food secure | 35 | 35 |  |
|  |  | % budgetary allocation on agricultural input subsidies | 30 | 35 |  |
|  |  | % yield loss as a result of crop pests and diseases | 20% | 20 |  |
|  |  | % change in yields of major crops | Maize 50% | 53 |  |
|  |  |  | Cassava 50% | 55 |  |
|  |  |  | Cowpeas 40% | 45 |  |
|  | Increased adoption of climate smart agricultural practices | No. of farmers trained on climate smart agriculture |  |  |  |
|  |  | No of industrial crops by type | 3 | 3 |  |
|  |  | % farm income from industrial crops |  |  |  |
| 2:2 Agricultural mechanization Services (AMS) | Increased access and utilization of agricultural mechanization services (AMS) by farmers | Proportion of farmers adopting mechanization | 5 | 5 |  |

| Sub Programme Name: | Key Outcome/Outputs | Key performance Indicators | Baseline | Planned targets | Remarks |
| --- | --- | --- | --- | --- | --- |
| SP2:3 Agribusiness Development, Marketing and Information Support | Increased adoption of value-addition technologies and marketing at farm gate level | Proportion of farmers adopting innovative agribusiness approaches | 5% | 7 |  |
|  |  | % growth rate of household income in rural areas from agricultural activities | 1% | 2 |  |
|  |  | % change in proportion of rural population below County poverty line | 65 | 63 |  |
|  |  | % of farmers adopting value addition technologies | 5% | 7 |  |
|  |  | Number of agribusiness farmers supported, and linked to the market | 231 | 250 |  |
|  | Increased capacity and adoption of modern farming technologies | No of farmers trained | 1000 | 1000 |  |
|  |  | % of farmers adopting value addition technologies | 5% | 7 |  |
| SP 2:4 Irrigation Development and Management | Improved uptake of irrigation technology | Acreage of land put under irrigation | 1200 | 150 |  |
|  |  | % increase in crop production attributable to irrigation | 10 | 15 |  |
|  |  | No. of irrigation schemes rehabilitated or developed and operationalized | 5 | 0 |  |
|  |  | Number of farmers adopting irrigation technologies | 1000 | 100 |  |
| SP 2:5 Sustainable Soil and Water Management Policy formulation Research and extension Development | Increased use of soil and water conservation technologies | % of farmers using soil and water conservation technologies | 20% | 25 |  |
|  |  | % increase in crop production resulting from adoption of soil and water conservation technologies | 20% | 20 |  |
|  |  | No of farmers trained on soil and water conservation technologies | 500 | 500 |  |

| Sub Programme | Key Outcome/Output | Key performance Indicators | Baseline | Planned Targets |  |
| --- | --- | --- | --- | --- | --- |
| Programme 3: Livestock Resource Development and Management |  |  |  |  |  |
| SP3:1 Livestock Production Capacity Building | Improved capacity of farmers for better livestock production | Number of farmers trained | 12,000 | 10000 |  |
| SP3:2 Livestock Production and Management , | Enhanced livestock production ,productivity and wealth creation | % increase in yield per livestock unit disaggregated by type |  |  |  |
|  |  | Livestock birth rate | 5% | 5 |  |
|  |  | % annual growth in value added in the livestock sector | 5 | 5 |  |
|  |  | % change in livestock values | 50 | 3 |  |
|  |  | % acreage of land put under pasture/ fodder production | 30 | 32 |  |
|  |  | % of farmer providing feeds and minerals to livestock during drought season | 10 | 10 |  |
|  |  | % of farmers adopting commercialization of hay production | 2% | 2 |  |
|  |  | % of farmers keeping drought tolerant animals such as goats, sheep, Beef cattle dairy cattle ,- Dairy Crosses Indigenous Poultry- - Emerging livestock | 60 | 60 |  |
|  |  | No. of climate change proof dams within livestock keeping areas | 20 | 20 |  |
|  |  | % of ranches adopting appropriate management practices | 20 | 20 |  |
|  |  | Proportion of farmers with hay baling machines | 5% | 5 |  |
|  |  | Number of fodder storage structures in place | 0 | 0 |  |
|  |  | % budgetary allocation to livestock production extension services | 18 | 18 |  |
| SP3.3 Livestock Product | Increased income from livestock production | Number of livestock and livestock product value chains established and supported | 5 | 5 |  |

| Sub Programme | Key Outcome/Output | Key performance Indicators | Baseline | Planned Targets |  |
| --- | --- | --- | --- | --- | --- |
| Value Addition and Marketing |  | % change in sales/turnovers of livestock and livestock product by type |  | 2 |  |
|  |  | No of livestock sale yards constructed | 5 | 0 |  |
|  |  | Number of milk collection and cooling centers established | 3 | 2 |  |
|  |  | No. of farm level product process ventures |  |  |  |
|  |  | % of farmers linked to group marketing ventures | 10 | 12 |  |
| S.P 3.4 Animal Disease Control and Management | Reduced incidences of animal diseases and pests | Incidences of animal pests and disease disaggregated by type | *1 | *2 |  |
|  |  | % Departmental budgetary allocation for animal disease and pests control |  |  |  |
|  |  | % of animals vaccinated as a percentage of the total herd disaggregated by type | 30% | 30 |  |
|  |  | % of animals accessing tick/Vector control services(sprays) | *3 | *4 |  |
| SP3.5 Animal Genetic Improvement | Improved livestock breeds for enhanced production | % budgetary allocation for breeds improvement | 0.02 | 0.03 |  |
|  |  | % change in yields resulting from improved animal breeds | 0 | 0 |  |
|  |  | % change in farmer income as a result of improved animal breeds | 0 | 0 |  |
|  |  | Proportion of farmers adopting new breeding technologies | 10% | 15 |  |
| SP.3.6 Animal Product Safety | Animal products safe for human consumption | No. of Slaughterhouses/Slabs operational | 15 | 16 |  |
|  |  | No. of Meat Carriers/Containers licensed | 10 | 15 |  |
|  |  | No. of Hides and Skins | 12 | 12 |  |

1Prevalence Cattle 6%Goats/Sheep 6%

2Cattle 6% Goats/sheep 6%

3Cattle 30%,Goats and sheep,25 %

4Cattle 30%,Goat/sheep 30%,

| Sub Programme | Key Outcome/Output | Key performance Indicators | Baseline | Planned Targets |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Premises inspected and licensed |  |  |  |

| Sub Programme | Key Outcome/Outputs | Key performance Indicators | Baseline | Planned Targets |  |
| --- | --- | --- | --- | --- | --- |
| Programme 4: Fisheries Development and Management |  |  |  |  |  |
| SP 4.1 Fisheries Production and Management | Improved, sustainable fisheries production and wealth creation | Proportion of fishermen adopting modern fishing technologies | 10% | 5% |  |
|  |  | Number of fishermen accessing fisheries development credit | 0 | 40 |  |
|  |  | % increase in tonnage quantity of fish captured | 3,111 tons | 3% |  |
|  |  | % increase in revenue from marine catch |  |  |  |
|  |  | Policies and legislation enacted and functional | 0 | 1 |  |
|  | Improved, sustainable aquaculture fisheries production and wealth creation | % of fish farmers acquiring fishing gears | 220 | 50 |  |
|  |  | % increase of the areas under aquaculture | 116,940 m2 | 3 |  |
|  |  | % increase of the areas under, Mari-culture |  |  |  |
|  |  | % of fish farmers adopting commercial aquaculture practices | 12 | 5 |  |
|  |  | % increase in the tonnage of fish produced from aquaculture | 7,702kgs | 5 |  |
| SP 4.2 Fisheries Quality Assurance, and Marketing | Improved quality of fish and fish products | Number of Functional fisherman cooperative societies | 3 | 5 |  |
|  |  | No. of fish traders/BMUs trained on fish handling, quality and safety issues | 450 | 340 |  |
|  |  | No. of fish auction markets developed | 0 | 0 |  |
|  |  | Proportion of fish traders with access to credit facilities. | No data | 5 |  |
|  |  | % reduction in post catch losses |  |  |  |

| Sub Programme | Key Outcome/Outputs | Key performance Indicators | Baseline | Planned Targets |  |
| --- | --- | --- | --- | --- | --- |
|  |  | % of fish landing sites demarcated and gazette | 3 | 1 |  |
|  |  | % of revenue generated from value added fish products as a proportion of total revenue generated in the sector | 32.8% (442,300 /658,200 *100) | 4 |  |
|  |  | % increase in the value of fish produced | Kshs 664,326, 679/ | 4% |  |
| SP 4:3 Fisheries Production Capacity Building | Improved capacity of farmers for better fisheries production | Number of fishermen trained on fisheries technologies | 8000 | 800 |  |

| Sub Programme Name: | Key Outcome/Outputs | Key performance Indicators | Baseline | Planned Targets | Remarks |
| --- | --- | --- | --- | --- | --- |
| Programme 2 : Environmental management and protection |  |  |  |  |  |
| SP2.1:Enviro nmental Monitoring and Management | Improved environmental management practices | Environmental policies and laws developed/reviewed and functional | 1 | 3 | 5 |
|  |  | Meteorological reports disseminated | 66 | 70 | 70 |
|  |  | No. of equipment installed for monitoring weather patterns | 6 | 37 | 37 |
|  |  | No. of staff trained on environmental monitoring and management | 15 | 10 | 15 |
|  |  | No. of equipment installed for monitoring of pollution levels | 0 | 1 | 1 |
|  |  | Proportion of land that is degraded over total land area |  |  |  |
|  | Effective and efficient coordination of environmental conservation and | Environmental policies and laws Reviewed or developed and functional | 1 | 3 | 5 |

Water, Environment, Natural Resources and Solid Waste Management Monitoring and Evaluation Performance Indicators

|  | management affairs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Reduced air pollution and improved quality of environment | Proportion of entities complying with environmental set guidelines and standards | 0 | 100% | 100% |
|  |  | % reduction of pollution disaggregated by source and type per annum | 0 |  |  |
| Programme 3: Natural Resources Conservation and Management |  |  |  |  |  |
| Objective: To sustainably manage and conserve the environment |  |  |  |  |  |
| Outcome:Natural resources sustainably managed |  |  |  |  |  |
| Sub programme | Key Outcome/ Output | Key performance Indicators | Baseline | Planned Targets | Remarks |
| SP3.1: Extractive Resources Conservation and Sustainable Management | Compliance by entities undertaking natural resource extraction activities with standards and guidelines | Proportion of extractive entities compliant with standards and guidelines disaggregated by type | 100% | 100% |  |
| SP3.2:Forest Resource Conservation and management Programme | Sustainable utilization and management of forests resources | Proportion of farmland in Ha under woodlots | 1 | 5% |  |
|  |  | Proportion of entities adopting energy saving technologies | 1 | 2% |  |
|  |  | % change of forest cover by type and tenure | 7.2 | 7.5 |  |
|  |  | Proportion of EEZ rehabilitated with planting of mangroves | 1% | 5% |  |
|  | Increased forest cover | Proportion of degraded forest area rehabilitated | 10 | 70 |  |
|  | Increased carbon sink and healthy marine ecosystems | Proportions of the pollution levels in marine environment disaggregated by type and source | 1 | 5% |  |
|  |  | % harbors and fishing landing sites with functional waste reception facilities | None | 5 |  |

|  | Increased community support towards environmental conservation and management | No of people trained on environmental management | 70000 | 73500 |  |
| --- | --- | --- | --- | --- | --- |
| SP3.3:Wildlif e and fragile ecosystems conservation and protection | Enhanced wildlife conservation and improved integrity of fragile ecosystems | % reduction in poaching incidences |  |  |  |
|  |  | Proportion of households adopting climate sensitive livelihoods | 1 | 5% |  |
| SP3.4:Waste Management Programme | Effective and efficient waste management systems | Proportion of households with access to functional waste disposal systems, disaggregated by rural and urban | 1 |  |  |
|  |  | Proportion of people sensitized on waste management | Unknown (1) | 5% |  |
| Programme 4: Water Resources and Sanitation Management |  |  |  |  |  |
| Objective: To increase availability of safe and adequate water resources |  |  |  |  |  |
| Outcome: Increased access to safe and adequate water for human consumption |  |  |  |  |  |
| Sub Programme | Key outcome/Output | Performance Indicator |  |  |  |
|  |  |  | Baseline | Planned Targets | Remarks |
| SP4.1:Water Supply and Infrastructure development | Increased access to clean and adequate water | Proportion of water sources climate proofed | 1 |  |  |
|  |  | Proportion of entities with Water harvesting facilities. | No data | 10% |  |
|  |  | % increase in pipeline infrastructure |  |  |  |
|  |  | Proportion of the population with access to safe water disaggregated by urban and rural areas |  |  |  |
| SP4.2:Water Resources Conservation and Protection | Diversified water sources and increased availability of water | Proportion of people receiving clean safe water disaggregated by source | 68% | 70% |  |
|  |  | Average distance to the nearest water source | 5km | 5km |  |
|  | Sustainable | Acreage of degraded land | - | 70 |  |

|  | utilization of water resources | within water catchments areas rehabilitated |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Proportion of water catchment areas protected | None | 0 |  |
|  |  | % forest health | None | 5% |  |
| SP4.3:Water and Sanitation Health Services | Quality water and sanitation services | % of population using safely managed sanitation services, including a hand-washing facility with soap and water | 0 | 5% |  |

  - Education and Information Communication Technology Monitoring and Evaluation Performance Indicators

| Programme 2: Early Childhood Development and Education |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Objective: - To enhance access, equity and quality of Early Childhood Development and Education (ECDE) so as to nurture every learner’s potential. |  |  |  |  |  |
| Outcome: Improved access, equity and quality of Early Childhood Development and Education |  |  |  |  |  |
| Sub Programme Name: | Key Outcome/Out puts | Key performance Indicators | Baseline | Planned Targets | Remarks |
| SP1.1 Pre- primary Education | Increased proportion of girls and boys with access to ECD care and quality education | Proportion of children with access to ECD care and education disaggregated by sex | 35% | 41% |  |
|  |  | % of children (boys and girls) transitioned to grade 1 | 45% | 53% |  |
|  |  | % of ECD centers that meet the minimum requirements set out in the ECD service Standard guidelines | 30% | 35% |  |
|  |  | Number of qualified teachers recruited | 666 | 1000 |  |
|  |  | % increase of parents participating in school programs | 40% | 45% |  |
|  |  | No. of ECD centers with functional management committees | 500 | 600 |  |
| SP1.2 Child care facilities | Adequate child care facilities | Number of licensed child care facilities. | 30 | 34 |  |
|  |  | Policy and legislative framework enacted and functional |  |  |  |
|  |  | County Child care facilities Board in place and operational | 0 | 1 |  |
|  |  | Number of centres with outdoor materials | 0 | 7 |  |
| SP1.3 Nursery infrastructure | Conducive learning environment | No. of classrooms constructed and equipped | 300 | 350 |  |
|  |  | No. of preschools with digital literacy | 0 | 7 |  |

| and development | and quality service delivery at the ECDs | equipment |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Pupil book ratio | 1:30 | 1:20 |  |
|  |  | Teacher pupil ratio | 1:130 | 1:100 |  |
|  |  | No. of ECDE centres participating in co- curricular activities | 800 | 900 |  |
| 1.4 Teacher training and curriculum development | Adequate workforce and effective and efficient service delivery | Customer satisfaction Index |  |  |  |
|  |  | Employee satisfaction Index |  |  |  |
|  |  | No. of teachers recruited | 666 | 1000 |  |
|  | Competent workforce for effective and quality service delivery | Training Needs Assessments Reports | 8 | 8 |  |
|  |  | Training curriculum developed and operationalized |  |  |  |
|  |  | No. of teachers trained | 750 | 900 |  |
|  |  | Certificate awarded |  |  |  |
| SP1.5 Quality assurance and standards | Improved quality of education and effective delivery of curriculum the ECD level | Number of ECDE centres assessed for quality and standards | 500 | 550 |  |
|  |  | No. of Quality assurance visits | 150 | 150 |  |
|  |  | No. of ECD centers with functional management committees. | 600 | 650 |  |
|  |  | No. of ECD centers that meet the minimum requirements set out in the ECD service Standard guidelines | 200 | 300 |  |
|  |  | No. of staff trained on quality assurance | 17 | 40 |  |
|  |  | No. of ECDE Centres registered with the MOE | 800 | 900 |  |
| SP 1.6 School Health and Nutrition | Reduced malnutrition and diseases among children at the ECD | No. of public ECDEs with School feeding program | 266 | 300 |  |
|  |  | No. of schools providing vitamin A supplements | 900 | 1000 |  |
|  |  | No. of schools with functional hand washing facility | 300 | 400 |  |
|  |  | No. of preschools integrating growth monitoring | 0 | 200 |  |
|  |  | % of ECDE Centers offering SFP and deworming | 45% | 55% |  |
|  |  | % of ECDE centers integrating growth monitoring and promotion | 45% | 50% |  |

| Programme 3: Vocational Education and Training. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Objective : Provide Quality skilled training and increased access to VTC services |  |  |  |  |  |
| Outcome: Employable skills |  |  |  |  |  |
| Sub Programme | Key Outcome/Out put | Key performance Indicators | Baseline |  |  |
|  |  |  |  | Planned Targets | remarks |
| SP1.1 Vocational training development . | Conducive learning environment and effective and efficient service delivery | No of workshop constructed and operationalized | 7 | 5 |  |
|  |  | No of classrooms constructed | 13 | 5 |  |
|  |  | No of ICT labs constructed and operationalized. | 11 | 6 |  |
|  |  | No of dormitories constructed | 3 | 0 |  |
|  |  | Student book ratio. | 1:15 | 1;12 |  |
|  |  | No of VCTs connected to power grid. | 9 | 5 |  |
|  |  | No of functional incubation centers constructed and equipped | 0 | 2 |  |
|  |  | No of Model VTCs established. | 0 | - |  |
|  |  | No.of VTCs equipped. | 16 | 18 |  |
|  |  | No. of o of VTCs provided with training materials. | 0 | 15 |  |
| SP1.2 Technical Accreditatio n and quality Assurance. | Improved quality assurance standards for quality technical education. | Quality Assurance and Standards (QAS) Guidelines developed and operationalized. | 0 | 1 |  |
|  |  | No.of. inspectional visits made | 0 | 15 |  |
|  |  | No of staff trained on quality assurance. | 0 | 5 |  |
|  |  | Number of quality assessment reports | 0 | 15 |  |
| SP1.3 Technical trainers and instructors service. | Competent workforce and Improved service delivery | Number of staff trained. | 0 | 50 |  |
|  |  | Training Needs Assessments Reports | 38 | 120 | - |
|  | Adequate workforce for effective service delivery | No of employed instructors. |  |  |  |
| SP 1.4 Integration of ICT in YP programs . | To enhance access to ICT and reduce unemployment | No. of VCTs with fully equipped ICT labs | 9 | 5 |  |
|  |  | Number of VTCS implementing ICT curriculum | 4 | 28 |  |
|  |  | No.of youth trained on ICT graduating from VCTs | 300 | 500 |  |
| Curriculum coordinatio n with | Employment for graduates | No of trainees placed on industrial attachment. | 1200 | 800 |  |
|  |  | No of trainee graduates absorbed in the | 300 | 200 |  |

| industry programs. |  |  | industries. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | No of demand driven competence based courses started in VTCS. |  |  | 0 | 3 |  |
| Programme 4 :Primary education |  |  |  |  |  |  |  |  |
| Objective:To enhance access, equity, quality and relevance of primary education |  |  |  |  |  |  |  |  |
| Outcome :Improved access to equity, quality and relevance of primary education |  |  |  |  |  |  |  |  |
| Sub- programme |  | Outcome /Output |  | Performance Indicator |  | Baseline | Planned targets | Remarks |
| SP.1.1 Free Primary Education |  | Equitable access to quality education |  | No. of pupils enrolled in primary schools |  | 261061 | 271061 |  |
|  |  |  |  | No. of girls benefiting from sanitary towels |  | 45 | 100 |  |
|  |  |  |  | No. of schools with improved infrastructure |  | 178 | 230 |  |
|  |  |  |  | No. of pupils in APBET receiving disbursement grants |  | 0 | 1 |  |
| SP1.2 Special Needs Education |  | Improved proportion of students with access to special education |  | No. students with special needs |  | 0 | 50 |  |
|  |  |  |  | No. of school proving special needs education |  | 3121 | 3200 |  |
|  |  |  |  | No. of special needs education schools with improved infrastructure |  | 71 | 75 |  |
| SP1.3 Primary teachers Training and In-servicing |  | Competent workforce for effective and quality service delivery |  | No. of teachers trained |  | 175 | 190 |  |
| SP1.4 Alternative Basic Adult &Continuing Education |  | Increased access to ACE |  | No. of ACE learners enrolled |  | 4 | 8 |  |
|  |  |  |  | No. of teachers employed |  | 5662 | 6000 |  |
| SP1.5 School health, nutrition |  | Improved equitable access to education for students specially in the ASAL areas |  | Enrolment rate disaggregated by gender |  | 7736 | 8000 |  |
|  |  |  |  | No. of schools with integrated school health and nutrition programme |  | 119 | 250 |  |
| SP 1.6 ICT Capacity Development |  | Competent workforce for effective delivery of ICT curriculum |  | No. of schools with well- equipped computer labs |  | 95722 | 96000 |  |
|  |  |  |  | No. of teachers trained on ICT |  | 238 | 250 |  |
|  |  |  |  | No. of schools with improved ICT infrastructure |  | 432 | 452 |  |
| Programme 5; Secondary education |  |  |  |  |  |  |  |  |
| Objective : To enhance access, equity, quality and relevance of secondary education |  |  |  |  |  |  |  |  |
| Outcome: Improved access, equity, quality and relevant Secondary education |  |  |  |  |  |  |  |  |
| Sub- programme |  | Outcome /Output |  |  | Performance Indicator | Baseline | Panned targets | R emarks |

| Secondary Bursaries Management Services | Improved equitable access to education for all |  | No. of students receiving bursaries | 65% | 72% |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | No. of student receiving scholarships | 120 | 140 |  |
| Free Day Secondary Education | Increased access to education for all |  | Enrollment rate disaggregated by gender |  |  |  |
|  |  |  | No. of secondary schools with improved infrastructure | 116 | 126 |  |
|  |  |  | No. of secondary schools with well-equipped labs | 35 | 70 |  |
| Secondary Teacher Education Services | Competent workforce for effective and quality curriculum implementation |  | No. of trained teachers | 1334 | 1434 |  |
| Special Needs Education | Increased access to special education |  | No. of special need secondary schools | 6 | 9 |  |
| Curriculum Development | Increase relevance of curriculum to the learning needs of students and job market demands |  | No. of materials vetted and approved | 0 |  |  |
|  |  |  | No. of subjects whose content has been digitized | 0 |  |  |
| Programme 6 :Quality assurance and standards |  |  |  |  |  |  |
| Objective :To develop, maintain and enhanced education quality standards |  |  |  |  |  |  |
| Outcome: Improved education quality and standards |  |  |  |  |  |  |
| Sub- programme | Outcome | Performance Indicator |  | Baseline | Panned targets | Remarks |
| Quality assurance and standards | Improved quality of education | No. of quality assurance visits made Quality assurance reports |  | 500 | 600 | 700 |
|  |  | No. of teacher trained on quality assurance approaches |  | 1000 | 1100 | 1200 |
| Co-Curricular Activities |  | No. of competitions held |  | 0 | 2 | 3 |
|  |  | No. of schools with improved infrastructure co-curriculum activities |  | 9 | 12 | 15 |
|  |  | No. of play fields |  | 300 | 320 | 340 |
|  |  | No. of teams trained and participating in competitions |  | 35 | 42 | 49 |
| Programme 7:Tertiary and University Education |  |  |  |  |  |  |
| Objective:To enhance access, equity and quality and relevance of university education through training and research |  |  |  |  |  |  |
| Outcome: Improved access, equity, quality and relevance of university education |  |  |  |  |  |  |
| Sub programme | Key outcome/output | Performance Indicator |  | Baseline | Planned targets | Remarks |

| Higher Education Support Services | Improved access to higher education | No. of student receiving bursaries |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | No. of students receiving scholarships |  |  |  |
|  |  | No. of students successfully completing tertiary and university and education |  |  |  |

# ANNEX 1

# SECTOR/SUB-SECTOR  ACHIEVEMENTS IN FY 2017/18

# 1.0. Public Administration and International Relations Sector

# Devolution and Public Service Management

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name / Location | Objective/ Purpose | Outputs | Performance Indicators | Status (Based on the indicators) | Planned Cost Ksh. | Actual cost Ksh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kilifi North Sub county Administrator’s office. | Decentralization of services to citizens | Decentralized services | Offices constructed |  |  | 0.00 | KCG Treasury |
| Kilifi South Sub county Administrator’s office | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 1,500,000 |  | KCG Treasury |
| Rabai Sub county Administrator’s | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 2,500,000 |  | KCG Treasury |
| Kaloleni Sub county Administrator’s office | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 7,151,500 | 3,294,814.60 | KCG Treasury |

| Project Name / Location | Objective/ Purpose | Outputs | Performance Indicators | Status (Based on the indicators) | Planned Cost Ksh. | Actual cost Ksh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ganze Sub county Administrator’s office | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 6,565,000 | 5,208,207.60 | KCG Treasury |
| Magarini Sub county Administrator’s office. | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 2,283,500 |  | KCG Treasury |
| Refurbishment of Deputy Govoner’s building | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 8,865,000 | 7,021,640.10 | KCG Treasury |
| Refurbishment of Mariakani Town hall | Decentralization of services to citizens | Decentralized services | Offices constructed |  |  | 207,199.2 | KCG Treasury |
| Refurbishment of Shella ward administrator’s office | Decentralization of services to citizens | Decentralized services | Offices constructed |  | 5,572,436 | 0.00 | KCG Treasury |

# Performance of Non-Capital Projects for the previous year

| Project Name / Location | Objective/ Purpose | Output | Performance Indicators | Status (Based on the indicators) | Planned Cost Ksh. | Actual cost Ksh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Staff medical insurance | Provision of quality health services to staff | Healthy workforce | Staff productivity. | Medical cover is operational | 185,225,000 | 170,811,154 | KCG Treasury |
| WIBA | Staff welfare | Staff | Motivated | Operational | 35,113,846 | 35,111,005 | KCG |

|  |  | motivation | staff |  |  |  | Treasury |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Emergency relief | Responding to disasters | Social wellbeing | Improved social wellbeing | Emergencies were well responded to | 208,700,000 | 206,963,550 | KCG Treasury |

# County Public Service Board

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name/Location | Objective/Purpose | Outputs | Performanc e Indicators | Status(Base d on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Office partitioning | To increase office space for the staff and improve work environment | Offices operationalised | Stages of completion | 20% | 5,000,000 | NIL | CGK |

  - Agriculture, Rural & Urban Development Sector

  - Agriculture, Livestock and Fisheries

## Veterinary Services

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project name/ location | Objective/ purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Source of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of Zowerani drainage system | Improved access to milk market and income to farmers | Drainage system completed | Drainage system functional | No completed yet ( contractor not on site) | 2,700,000/- | Ongoing | CGK |

| Construction of Marafa Milk collection centre | Improved access to milk market and income to farmers | Collection centre constructed | Cooling centre in place | 90% complete and ongoing | 15,000,000 | 14.6M | CGK |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of milk collection and cooling centres Manyeso | Improved access to milk market and income to farmers | Collection centre constructed | Cooling centre in place | Tender Awarded in June 2018 Work at initial stage | 15,000,ooo | 14,893054/- | CGK |
| Construction of milk collection and cooling centres Bamba, | Improved access to milk market and income to farmers | Collection centre constructed | Cooling centre in place | Tender Awarded in June 2018 | 15,000,ooo | 14,996723/- | CGK |
| Construction of milk collection and cooling Centres Ganze, | Improved access to milk market and income to farmers | Collection centre constructed | Cooling centre in place | Tender Awarded in June 2018 Work at initial stage | 15,000,000 | 14,682,955/- | CGK |
| Construction perimeter fence and water supply to Rabai Milk collection and cooling | Improved access to milk market and income to farmers | Perimeter fence and water supply done | Perimeter fence and water supply in place | Work ongoing 95% complete | 4,900,000 | 4,900,000 | CGK |
| Construction of Marafa Modern Slaughterhouse | Ensure quality and safe meat for human | Slaughterhouse constructed | Slaughterhouse operational | 65% complete | 14,000,000 | 14,000,000 | Ongoing project |

|  | health and nutrition |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of Vipingo Slaughterhouse perimeter fence | -Ensure control of animal and human traffic into the slaughter house -Safe guard slaughterhouse land. | Fence constructed | -Animal and human traffic flow to the slaughterhouse controlled. -Slaughterhouse land secured | 0% | 5,545,769 |  | 2016/17 project.To be implemented this year |
| Construction of Soak pit at the veterinary H/Q | Maintain sanitation | Soak pit constructed | Toilets in use | 0% | 1000,000 |  | 2016/17 project. To be implemented this year |

Performance of Non-Capital Projects for the previous year

| Project name/ location | Objective/ purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Source of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Procure and distribute 60 dairy cows Ruruma and Rabai/Kitsurutini | Increased milk production and improved income and livelihood | Cows procured | No of Cows delivered | 60 cows in place | 13800,000 | 11,800,000 | CGK |
| Purchase of liquid nitrogen | To preserve bull semen for A.I Service | Liquid nitrogen purchased | Bull semen preserved | Inseminations undertaken | 3000,000 | 2,992,500 | CGK |

| Project name/ location | Objective/ purpose | Outputs | Performance indicators | Status based on the indicators | Planned costs Ksh | Actual costs Kshs. | Source of funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Purchase of bull semen | To ensure delivery of A.I service | Bull semen purchased | A.I service undertaken | Improved calves born | 3,000,000 | 2,999,413 | CGK |
| Purchase of meat inspection equipment | To ensure quality and safe meat | Equipment purchased | Hygienic handling of meat at the slaughterhouses | Quality meat produced | 660,000 | 660,000 | CGK |
| Purchase of of synthetic pyrethroid acaricide for vector control | To prevent and control the spread of vectorborne diseases | Acaricide purchased | Application of acaricide on animals | Reduced incidences of vector borne disease | 2000,000 | 2000,000 | CGK |
| Purchase of vaccines for Disease Control | To prevent animal diseases | Vaccine purchased | Animals vaccinated | -Improved herd immunity - | 3,421,353 | 3,421,000 | CGK |
| Purchase of Equipment for disease surveillance | To detect and stop the spread of animal diseases | Equipment purchased | Continuous surveillance carried out | Diseases detected and controlled | 2,000,000 |  | CGK |

# 3.0 Environment Protection, Water and Natural Resources Sector

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.Procurement of borehole drilling rig | To enable County explore ground water resources | Borehole drilling rig procured. | No. of borehole drilling rigs procured | Borehole drilling rig procured | 50,000,000 | 46,000,000 | GOK |
| 2.Procurement of Borehole Test pumping | To carry out test pumping for boreholes | Borehole Test pumping kit procured | No. of borehole test pumping kits procured. | Borehole test pumping kit procured | 14,000,000 | 14,000,000 | GOK |
| Rehabilitation of Dungicha Dam | To improve access to water supply | Dam constructed | No. of dams constructed | Dam constructed | 7,000,000 | 6,900,000 | GOK |
| Rehabilitation of Maya Water pipeline project | To increase access to piped water | Pipeline rehabilitated | No. of pipelines rehabilitated | Pipeline rehabilitated | 7,000,000 | 6,800,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Supply and installation of Mazeras booster pumps | To boost the pumping capacity of Mazeras pump station | Booster pumps supplied & installed | Sets of booster pumps installed | Booster pumps not yet installed (being shipped) | 12,000,000 | Nil | GOK |
| Ganze camp-Baraka ECD water pipeline project | To increase piped water supply | Pipeline constructed | No. of Kilometers of pipeline | 3 Km of pipeline constructed | 5,000,00 | 4,900,000 | GOK |
| Procurement of casings, screens and gravel pack for borehole development. | To increase underground water coverage | Casings, screens and gravel pack procured | Casings delivered | Casings, screens and gravel pack delivered | 17,000,00 | 16,900,000 | GOK |
| Construction of Bechirindo Dam. | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 7,000,00 | 6,900,000 | GOK |
| Danisa-Ziwani water supply pipeline project. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | 7,000,000 | 6,900,000 | GOK |
| Construction of Kwa Kashombo Dam. | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 8000,000 | 7,800,000 | GOK |
| Construction of Kwa Mwavitsa-Barani | To improve water | Pipeline | Kilometers of pipeline | 3Km of pipeline | 5000,000 | 4900,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| and Bengoma village water project with water kiosks. | supply | constructed | constructed | constructed |  |  |  |
| Construction of Kolewa-Tsolokero- Junju water supply pipeline project. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5000,000 | 4,900,000 |  |
| Construction of Kwa Kitsao wa Nzai water supply pipeline. | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1.5Km of pipeline constructed | 1,500,000 | 2,900,000 |  |
| Construction of Kazuri water pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5,000,000 | 4,900,000 | GOK |
| Construction of Kwa Mwio-Kwa Mzee Kaluwa water supply pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5,000,000 | 4,900,000 | GOK |
| Rehabilitation of Shomela Junction- Kisima Cha Kufa | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 5,000,000 | 2,400,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| water pipeline project. |  |  |  |  |  |  |  |
| Construction of Kwa Mongo-Gende water supply pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 3Km of pipeline constructed | 4,300,000 | 4,200,000 | GOK |
| Construction of Nzai wa Katsunga water pan | To improve water supply | Dams constructed | No. of dams constructed | 1 dam constructed | 3,000,000 | 2,900,000 | GOK |
| Construction of 50m3 Ferro-cement water storage tank at Akili ni Mali | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | 1 tank constructed | 2,000,000 | 1,900,000 | GOK |
| Construction of 50m3 Ferro-cement water storage tank at Boyani village. | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | 2,000,000 | 1,900,000 | GOK |
| Drilling of one borehole with hand pump at Kiwandani | To increase access to water | Boreholes constructed | No. of boreholes constructed | 1 borehole constructed | 1,000,000 | 980,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of Bridge to Masheheni water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Mjanaheri to Mapimo Water pipeline (3km) | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4,000,000 | 3,900,000 | GOK |
| Magari Mabomu to Madzayani water pipeline(3.5km) | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4,000,000 | 3,900,000 | GOK |
| Magarini trading centre to Sosoni water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4,000,000 | 3,900,000 | GOK |
| Drilling of 1 No. borehole at Kasarani | To increase access to water | Boreholes constructed | No. of boreholes constructed | 1 borehole constructed | 1,000,000 | 980,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of Jeuri-Mwandoni water project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2.5Km of pipeline constructed | 5,400,000 | 5,300,000 | GOK |
| Construction of 50m3 Ferro-cement water storage tank at Kwa Hamisi Mtoro | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | 2,000,000 | 1,900,000 | GOK |
| Construction of Kaereni water supply pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 2,000,000 | 1,900,000 | GOK |
| Rehabilitation of Shomela-Majengo pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 2,000,000 | 1,900,000 | GOK |
| Equipping of Chiferi borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 4,000,00 | GOK |
| Equipping of Bwagamoyo borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 4,000,000 | GOK |
| Drilling of borehole with hand pump at | To increase | Boreholes | No. of boreholes | 1 borehole | 1,000,000 | 980,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kisumu ndogo | access to water | constructed | constructed | constructed |  |  |  |
| Equiping of Mnyenzeni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 4,000,000 | GOK |
| Equipping of Duke borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 4,000,000 | GOK |
| Equipping of Kizingo borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 4,000,000 | GOK |
| Construction of 1.no. 50m3 Ferro - Cement water tanks at Mpendakula Mkongani | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,000,000 | 980,000 | GOK |
| Construction of 1 No. Ferro-cement water tank at Roka Maweni dispensary | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,000,000 | 980,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of 1 No. Ferro-cement water tank at Nyongoro. | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,000,000 | 980,000 | GOK |
| 1 no. Borehole with a pump and a plastic tank 5000L at chumani social hall | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,300,000 | 1,200,000 | GOK |
| Construction of 1 no.50m3 ferro- cement water tank at Kadaina-Marafiki ECDE | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,000,000 | 980,000 | GOK |
| Construction of 1 no.50m3 fero cement water tank at chumani kwa kashuru | To increase water storage capacity | Storage tanks constructed | No. of storage tanks constructed | 1 storage tank constructed | 1,000,000 | 980,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Equipping of Mugumoni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equipping of Kilulu borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equipping of Kitsamini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equiping of Kabororini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Kambicha borehole site enhancement project | To increase water supply | Enhancement done | Enhancement achieved | Project done, completed, commissioned and operational | 6,000,000 | 5,900,000 | GOK |
| Equipping of Mafisini borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Equiping of Mitulani borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equiping of Kibao cha Fundisa borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equiping of Kinyaule borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Supply and installation of Mapawa booster pump | To improve water supply in Kolewa village | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | 2,200,000 | 2,100,000 | GOK |
| Supply and installation of Kambicha standby borehole pump | To improve water supply. | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | 2,200,000 | 2,100,000 | GOK |
| Supply and installation of Bundacho standby booster pump | To improve water supply. | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | 2,200,000 | 2,100,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of Fundisa-Kibaoni pipeline project | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 4,000,000 | 3,900,000 | GOK |
| Equipping of Bengoni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equipping of Tsakathune borehole (Badhili/Kajagi valley | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equipping of Kanyumbuni borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equiping of Chang’ombe borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Equiping of Kwa Juaje borehole | To increase water supply | Borehole equipped | No. of boreholes equipped | Not yet equipped pending drilling | 3,000,000 | 3,000,000 | GOK |
| Construction of 50m3 Ferro-cement | To increase water | Storage tanks | No. of tanks | Not yet | 2,000,000 | 1,900,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| water storage tank at Buni/Kibaoni | storage capacity | constructed | constructed | constructed |  |  |  |
| Construction of 50m3 Ferro-cement water storage tank at Akili ni Mali | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Not yet constructed | 2,000,000 | 1,900,000 | GOK |
| Supply and installation of 10m3 water tanks at Takaungu Maweni | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | 1,000,000 | 980,000 | GOK |
| Supply and installation of 10m3 water tanks at Mavueni ya kati | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | 1,000,000 | 980,000 | GOK |
| Supply and installation of 10m3 water tanks at Mavueni Midzimitsano | To increase water storage capacity | Storage tanks constructed | No. of tanks constructed | Tank constructed | 1,000,000 | 980,000 | GOK |
| Construction of Chauringo water | To improve water supply | Pipeline constructed | Kilometers of pipeline | 2Km of pipeline constructed | 4,300,000 | 4,100,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| pipeline from lower Ribe to Ribe Primary school |  |  | constructed |  |  |  |  |
| Tupendane Road water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 3,000,000 | 2,900,000 | GOK |
| Kwa Kitsao Nzai water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1Km of pipeline constructed | 1,500,000 | 1,400,000 | GOK |
| Mwambani water storage tank | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 1Km of pipeline constructed | 1,300,000 | 1,200,000 | GOK |
| Rehabilitation of Shomela-Boyani water pipeline | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 2Km of pipeline constructed | 3,000,000 | 1,200,000 | GOK |
| Extension of water pipeline from Mkunguni to Chembe-Mashamba- Sokomoko | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | 6,800,000 | 6,700,000 | GOK |

| Project Name/Location | Objective/Purpo se | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost Kshs. | Actual Cost Kshs. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of 1Km pipeline from Fundi Hamisi to Kadzitsoni | To improve water supply | Pipeline constructed | Kilometers of pipeline constructed | 4Km of pipeline constructed | 2,250,000 | 2,100,000 | GOK |
| Procurement of garbage compactor | Improve garbage collection from the community | Garbage compactor procured | No. of Compactors procured | Garbage compactor procured | 25,000,000 | 25,000,000 | GOK |
| Procurement of Solid Waste Bins | Increase time for holding garbage before being collected | 15 Garbage Bins | No. of garbage bins | Garbage bins procured | 1,500,000 | 1,500,000 | GOK |
| Improvement of Tree Nursery | Increase production of tree seedlings | Tree seedlings Infrastuctural development at the nursery | -Seedling beds constructed -Water tanks installed -Borehole drilled | -10 seedbeds -2 water tanks installed -1 borehole drilled | 2,500,000 | 2,500,000 | GOK |

# 4.0 Health Sector

## 4.1	County Health Services

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construct Staff houses in Health Facilities at Jila 1m,Mtepeni, 5.3m, Msumarini 746,666, Vitegeni 873,000, Kitudani 6,800,000,Garithe 5,598,453, Marikano 4,555,473,Mwembekati 4m, Mtwapa H/C 4m, | Improve health service provision | Staff Houses | No. of Staff Houses constructed | Not done | 50,000,000 | NIL | CGK |
| Purchase 15 utility vehicles In all 7 Sub counties | To improve health service provision | 15 Utility Vehicles procured | No.of utility vehicles procured | Not done |  |  |  |
| Purchase of 60 motorbikes in all the 7 Sub Counties | To improve access | 60 motorbikes procured | No of motorbikes procured | 20 motorbikes procured | 10,000,000 | 9000,0 00 | CGK |
| Installation of CCTV at Mariakani Hospital | Enhance security | CCTV at Mariakani | CCTV system installed | NIL | 20,000,000 | NIL | CGK |
| Construct rain water harvesting infrastructures in rural health facilities county wide | Water Security | Water harvesting infrastructu re in place | No. of facilities with water harvesting infrastructure |  | 10,000,000 |  | CGK |
| Construction of new administration blocks for office space for Sub County team at Kilifi North, Malindi Kaloleni, Ganze, Magarini, Rabai, and | To improve health service delivery | New admin blocks constructed in 7 sub counties | No .of Sub counties with Admin blocks constructed | NIL | 30,000,000 | NIL | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kilifi South |  |  |  |  |  |  |  |
| Construct perimeter wall in 2 hospitals and 2 health centre facilities (Kilifi/Malindi / Rabai & Vipingo) | To improve security in the Facilities | Perimeter walls in 2 hospitals and 2 H/Centres constructed | No. of Hospitals and Health centres constructed | NIL | 20,000,000 | NIL | CGK |
| Construct incinerators at Jibana sub county hospital, Rabai, Gede health centres | To improve waste management in the H/Facilities | Incinerators constructed at Jibana, Bamba and Gede | No. of Incinerators constructed | NIL | 20,000,000 | NIL | CGK |
| Construct 11 incinerators for the county Health facilities at Mitsajeni Dispensary, Makomboani Dispensary, Chumani Dispensary, Boraimani, Kamale, Chiferi, Mrima wa ndege, Mrima Mkulu, Mwale, Kanyumbani, Kwajuaje, Gotani Health Centre, Mwale, Buni | To improve waste management in the H/Facilities | Incinerators constructed | No. of Incinerators constructed | NIL | 11,000,000 | NIL | CGK |
| Install solar panels in all rural primary health care facilities for lighting | Reliable power source | Solar panels installed | No. of solar panels installed | Nil | 10,000,000 | Nil | CGK |
| Procure 4 laundry machines for Bamba, Jibana and Gede, Rabai | Improve service delivery | Laundry machines | No. of laundry machines | Nil | 30,000,000 |  | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub County Hospitals. |  | procured | procured |  |  |  |  |
| Refurbishment of all Hospitals County wide | Improve health Infrustructure | Hospitals Refurbishe d | No. of hospitals refurbished | Nil | 50,000,000 | Nil | CGK |
| Refurbishment of all Primary Health Care Facilities County wide | Improve health infrastructure | Primary Health Care Facilities Refurbishe d | No. of Primary Health Care Facilities Refurbished | Nil | 100,000,000 | Nil | CGK |
| Equip all Dispensary facilities with ICT infrastructure | Improve health infrastructure | Dispensarie s equipped with ICT Infrastructu re | No of Dispensaries equipped with ICT Infrastructure | Nil | 32,000,000 | Nil | CGK |
| Establish Gender Based Violence Centre at Malindi and Mariakani Sub County Hospital | Improve SRH services | Gender Based Violence centres established at Malindi & Mariakani | No.of Gender based violence centres established | Nil | 40,000,000T | Nil | CGK |
| Construct and Equip a Trauma Centre at Mariakani Hospital | To improve Emergency health services | Trauma Centre established | No.of Trauma centre Established | NIL | 30,000,000 | NIL | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construct and equip eye centre in Kilifi County Hospital | To improve eye services | Eye centre constructed and equipped | Eye centre constructed and equiped | NIL | 20,000,000 | NIL | CGK |
| Construction and equipping of Cancer Diagnostic Centre at Kilifi County Hospital | To improve Cancer Diagnostic services | Cancer centre constructed and equiped | Cancer Centre constructed and equipped. | Nil | 25,000,000 | Nil | CGK |
| purchase of Oxygen Plant for Malindi and Mariakani Sub County Hospital | To improve quality of care. | Oxygen Plants purchased | No. of Oxygen Plants purchased | Nil | 45,000,000 | Nil | CGK |
| Construct and equip 4 new mortuaries at Mariakani, Bamba Marafa & Rabai | To provide funeral home services | Funeral homes constructed | No of funeral homes costructed | Nil | 40,000,000 | Nil | CGK |
| Expand Mariakani sub county hospital by construction of a paediatric ward, female and male - surgical and medical wards, casualty and a new-born unit | Improve service delivery | Male, female, paediatric and New Born Unit in place. | No. of wards constructed | ongoing | 30,000,000 | Nil | CGK |
| Construct Maternity wing and ICU at Malindi county hospital. | Improve maternal services | Maternity wing constructed | One maternity wing constructed in Malindi | Nil | 50,000,000 | Nil | CGK |
| Construct Dispensaries in all the 7 | Improve access to health | Dispensarie s | No. of dispensaries | ongoing | 255,000,000 | ongoin | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub Counties | services | constructed in the seven Sub Counties | constructed |  |  | g |  |
| Upgrade dispensaries to be health centres,Makanzani,,Dzikunze,Jari buni,Mtepeni ,Garashi, Marereni, Adu, Ziani, Jilole, Kakuyuni, Mambrui, Marikebuni, and Sosoni | Improve access to health services | Dispensarie s upgraded to healthcentr es | No. of dispensaries upgraded | Nil | 20,000,000 | Nil | CGK |
| Upgrade and expand Gede to be sub county health referral hospitals and construction of male and female wards, laundry, and kitchen in the hospital. | Improve health services | Gede health centre upgraded to a Sub County Hospital | Number of wards constructed, laundry and kitchen constructed. | Nil | 50,000,000 | Nil | CGK |
| Construct and equip laboratories at health facilities: Jila, Gotani, Rabai, Matsangoni, Chasimba, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilole, Chasimba, Vipingo, Mtwapa, Kizingo, Makanzani | Improve diagnostic services | Laboratorie s constructed | No. of laboratories constructed | Nil | 50,000,000 | Nil | CGK |
| Construct accident and emergency department at Vipingo ,Mtwapa ,Rabai) | Improve emergency health services | Accident and emergency facilities in | No. of accident and emergency facilities constructed | Nil | 30,000,000 | Nil | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | place. |  |  |  |  |  |
| Upgrade storage facilities for primary healthcare facilities in the Jila, Gotani, Rabai, Matsangoni, Chasimba, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilole, Chasimba, Vipingo, Mtwapa, Kizingo | Improve commodity storage | Storage facilities in place | No. of storage facilities constructed | Nil | 13,000,000 | Nil | CGK |
| Procure resuscitators For hospitals. (Kilifi, Malindi, Mariakani, Bamba & Jibana, Gede) | Improve health care | Resuscitairs procured | No. of Resuscitaires procured | Nil | 4,000,000 | Nil | CGK |
| Purchase EPI refrigerators for all the 7 Sub Counties | Improve immunization services | Refridgerat ors purchased | No. of refridgerators purchased | Nil | 10,000,000 | Nil | CGK |
| Purchase of 600 patients beds for hospitals and health centres. County wide. | Provision of quality health care | Patients beds | No. of beds purchased. | Nil | 7,000,000 | Nil | CGK |
| Procure anaesthetic machines for hospitals, Bamba & Jibana, Rabai and Gede). | Improve access to health services | Anesthetic machines procured | No. of anesthetic machines procured | Nil | 20,000,000 | Nil | CGK |
| Purchase of 9 X-ray machines for | Improve | x-ray | No. of X- Ray | Nil | 6,000,000 | Nil | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Gede, Bamba, Rabai, Marafa, Jibana, Vipingo, Mariakani, Kilifi and Malindi | diagnostic services | machines procured. | machines procured |  |  |  |  |
| Purchase 6 Ultra Sound machines Gede, Bamba, Rabai, Marafa, Jibana, Vipingo | Improve diagnostic imaging services | Ultra sound machines procured | No. of Ultra sound machines procured | Nil | 4,400,000 | Nil | CGK |
| Purchase 2 CT Scan (Malindi & Mariakani) | Improve diagnostic imaging services | CT scan machines procured | No. of CT scan machines procured | 2 one at Malindi and another at Kilifi Hospital | 60,000,000 | 2 | CGK |
| Procure 20 incubators at Jila, Gotani, Rabai, Matsangoni, Chasimba, Ganze, Vitengeni, Gede, Muyeye, Marafa, Gongoni, Jilole, Chasimba, Vipingo, Mtwapa, Kizingo, Kilifi, Mariakani, Malindi | Improve New Born care | Incubators procured | No. of incubators procured | Nil | 10,000,000 | Nil | CGK |
| Purchase of medical gases – portable 45kgs and 25kgs cylinders-All Health Facilities | Improve quality quality of life for patients | Portable gas cylinders procured | No. of gas cylinders procured | Nil | 6,000,000 | nil | CGK |
| Purchase assorted medical equipment for all primary care facilities | Enhance quality of care for patients | Assorted medical equipment in place | No. of assorted equipment purchased |  | 50,000,000 |  | CGK |

| Project Name/Location | Objective/ Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Purchase 72 portable oxygen concentrators | Purchase of72 oxygen concentrators | Oxygen concentrato rs procure red | No. of oxygen concentrators | Nil | 480,000,000 | nil | CGK |
| Purchase patient monitors (Kilifi, Mariakani, Malindi, Bamba , Gede, Jibana, Rabai, Marafa) | Patient monitors procure red | Patient monitors in place | No of patient monitors in procured | Nil | 4,000,000 | nil | CGK |
| Establish drug rehabilitation centre at Kilifi, Mtwapa, and Mariakani. | Drug rehabilitation centres established | Rehabilitati on centres established | No. of rehabilitation centres established | Nil | 20,000,000 | nil | CGK |

# Performance of Non-Capital Projects for the previous year

| Project Name/Location | Objective/Purpose | Outputs | Performance Indicators | Status(Based on the Indicators) | Planned Cost KSh. | Actual Cost KSh. |
| --- | --- | --- | --- | --- | --- | --- |
| Recruitment of health personnel County wide | Adequate Health Work force | Personnel Recruited | No.of Health workers recruited | NIL | 200,000, 000 | NIL |
| Procure Essential Medicines and Medical Supplies | To ensure quality healthcare delivery | Essential medicines and medical supplies | No. of facilities with Essential medicines and medical supplies | Achieved | 500,000, 000 |  |

# 5.0 Energy, Infrastructure and ICT Sector

## 5.1	Roads, Transport and Public Works

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Sub Progra mme | Project name Location (Ward/Sub county/ county wide) | Describtion of Activities | Green Economy Considera tion | Estimated Cost Kshs | Sour ce of Fund s | Time fram e | Performanc e Indicator | Targ ets | Statu s | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Roads Transport |  |  |  |  |  |  |  |  |  |  |
| Mainten ance and rehabilit ation of Roads, bridges, storm water drainage systems | Completion of the upgrading to Bitumen standards Malindi Towship roads | Bush clearing,road formation, sub - bace,base, curlvet works,paving( Cabro standard) & furnicture works |  | 188,508,69 0.00 |  | 6 mont hs | To construction of road 4km | 4km | 3km compl ete | Works completed but ancillaries being done in 2018 /19 |

| Sub Progra mme | Project name Location (Ward/Sub county/ county wide) | Describtion of Activities | Green Economy Considera tion | Estimated Cost Kshs | Sour ce of Fund s | Time fram e | Performanc e Indicator | Targ ets | Statu s | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of the upgrading to Cabro standards A7(BP petrol station)/A7 (Tamani jua) road. Malindi | Bush clearing,road formation, sub - bace,base, curlvet works,paving( Cabro standard) & furnicture works |  | 183,963,34 0.05 |  | 6 mont hs | To construction of road 3km | 3km | 2km compl ete | Works completed but ancillaries being done in 2018 /19 |
|  | Grading and murraming of Ngomeni Mabotini-Rasi Primary-Milimani primary (7.6Km) - Gongoni ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 18,000,000 .00 |  | 3 mont hs | To rehabilitatio n 7.6km road | 7.6k m | 0 | Works being done in 2018 /19 |
|  | ROUTINE MAINTENANCE OF VITENGENI TO BAMBA | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the |  | 16,999,382 .40 |  | 3 mont hs | To rehabilitatio n 33km road | 33km | 33km compl ete | Works being done in 2017 /18 |

| Sub Progra mme | Project name Location (Ward/Sub county/ county wide) | Describtion of Activities | Green Economy Considera tion | Estimated Cost Kshs | Sour ce of Fund s | Time fram e | Performanc e Indicator | Targ ets | Statu s | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | road projects |  |  |  |  |  |  |  |  |
|  | PROPOSED ROUTINE MAINTENANCE OF GOTANI TO BAMBA | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 19,996,961 .40 |  | 3 mont hs | To rehabilitatio n 27km road | 22km | Comp lete | Works being done in 2017 /18 |
|  | PROPOSED ROUTINE MAINTENNCE OF VITENGENI TO GANZE | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 9,887,538. 40 |  | 3 mont hs | To rehabilitatio n 22km road | 22km | compl ete | Works being done in 2017 /18 |
|  | ROUTINE MAINTENANCE OF MWARAKAYA/ KALOLENI ROAD | To carry out routine grading and gravelling works; bush clearing; |  | 10,002,900 .00 |  | 3 mont hs | To rehabilitatio n 10km road | 10km | Comp lete | Works being done in 2017 /18 |

| Sub Progra mme | Project name Location (Ward/Sub county/ county wide) | Describtion of Activities | Green Economy Considera tion | Estimated Cost Kshs | Sour ce of Fund s | Time fram e | Performanc e Indicator | Targ ets | Statu s | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | unblocking culverts of the road projects |  |  |  |  |  |  |  |  |
|  | ROUTINE MAINTENANCE OF BAYA- MOSE ROAD | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 8,894,195. 60 |  | 3 mont hs | S.P 1.3: Maintenance of Roads | 8km | Comp lete | Works being done in 2017 /18 |
|  | PROPOSED ROUTINE MAINTENANCE OF MARAFA MAKUMBA & ADU KADZANDANI ROADS | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 15,054,480 .00 |  | 3 mont hs | S.P 1.3: Maintenance of Roads |  | Comp lete | Works being done in 2017 /18 |
|  | PROPOSED ROUTINE MAINTENANCE OF MARERENI BORA IMANI KAOYENI | To carry out routine grading and gravelling works; bush clearing; |  | 5,981,660. 00 |  | 3 mont hs | S.P 1.3: Maintenance of Roads | 22km | Comp lete | Works being done in 2017 /18 |

| Sub Progra mme | Project name Location (Ward/Sub county/ county wide) | Describtion of Activities | Green Economy Considera tion | Estimated Cost Kshs | Sour ce of Fund s | Time fram e | Performanc e Indicator | Targ ets | Statu s | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | KAMLE RD. | unblocking culverts of the road projects |  |  |  |  |  |  |  |  |
|  | ROUTINE MAINTENANCE OF BOONDORA NGUZO ISHIRINI | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 9,996,706. 00 |  | 3 mont hs | S.P 1.3: Maintenance of Roads | 12km | Comp lete | Works being done in 2017 /18 |
|  | ROUTINE MAINTENANCE OF C11 JUNCTION MAKOBENI VIA RIBE GIRLS TO KINUNGUNA JUNCTION | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 9,973,854. 00 |  | 3 mont hs | S.P 1.3: Maintenance of Roads |  | Comp lete | Works being done in 2017 /18 |

Performance of Non-Capital Projects for the previous year

| Programme Name:1: Road Transport |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective:Roads Connectivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome:Increased county and sub-county connectivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub-Programme |  | Target |  | Output Indicators | Outcome Indicators |  | Time frame |  | Delivery Unit |  | Est Cost Kshs |  | Source of Funds |  | Implementation Status |  |
| S.P 1.4 Design of Roads and Bridges |  | 350 |  | Number of roads and bridges designed | Increased county and sub-county connectivit y |  | e.g. 2017/18 - 2019/20 |  | Roads Design |  | 9, 890,000 |  | Equitable share |  | 85 % |  |
| Programme Name:: General Administration, Planning and Support Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: Efficient Delivery of services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome: Strengthen administrative, financial and human resource support capacity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub- Programme | Target |  | Output Indicators |  |  | Outcome Indicators |  | Time frame |  | Delivery Unit |  | Est Cost Kshs |  | Source of Funds |  | Implement ation Status |
| S.P2.1: Administrati ve Services |  |  | Statutory reports,Staff trained as per constitutionNational |  |  | all |  | all |  | all |  | 834,992,3 75 |  | Equitable share |  | 60 |

|  |  | Authorities and donor funded special projects coordinated, |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S.P 2.2: Consultancy Services |  | Processed bills of quantities and tenders to user departments | all | all | all | 139,629,7 90 | Equitable share | 60 |

# 6.0 General Economic and Commercial Affairs Sector

## Trade, Industrialization, Tourism and Wildlife

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

Trade

| Project Name/ Location | Objective/ Purpose | Outputs | Performance indicators | Status (Based on the indicators) | Planned Cost Ksh | Actual Cost Ksh | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TRADE |  |  |  |  |  |  |  |
| Purchase of market land | To build an wholesale/ | Market constructed | No. Of markets | 1 market | 30,0000 | - | CGK |

| at Mazeras | retail market |  | constructed |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of a toilet block at Mariakani Highrise market | To provide a sanitary facility for Mariakani Highrise traders | Toilet block constructed | No. Of toilet blocks constructed | 1 toilet block | 3,000,000 | 8,000,000 | CGK |

# Performance of Non-Capital Projects for the previous year

| Project Name/ Location | Objective/ Purpose | Outputs | Performance indicators | Status (Based on the indicators) | Planned Cost Ksh | Actual Cost Ksh |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TRADE |  |  |  |  |  |  |  |
| Conduct capacity building for MSEs in the county | Equip MSEs with relevant skills to manage their businesses | MSEs trained | No. Of MSEs trained No. Of trainings conducted | 210 3 | 810,000 | - |  |

| Organize / participate in Trade Fairs and Exhibitions | Expose local products to create market | Increased Market Linkages and improved market for value added products | No. Of local products exhibited No. Of exhibitors supported | 2 4 | 900,000 | - |
| --- | --- | --- | --- | --- | --- | --- |
| Disburse business funds to MSEs | For business start up and expansion | Businesses increased and expanded | No. Of new businesses opened No. Of businesses expanded |  | 20,000,000 | - |
| Carry out verification of traders weighing equipment | To facilitate fair trade practices | Businesses operated fairly | No. Of traders weighing equipment verified | 1,314 | 300,000 |  |
| Collect revenue during verification of traders | Cost- sharing and facilitation | Improved verification exercise | Amount collected | 1, 201,340 | - |  |

| weighing equipment |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |

## Cooperatives Development

Analysis of Capital and Non-Capital projects of 2017/18 ADP Performance of Capital Projects for the previous year

| Project Name/Locati on | Objective/Purp ose | Outputs | Performan ce Indicators | Status (Based on Indicato rs) | Planne d Cost KSh. | Actu al Cost KSh. | Sour ce of Fund s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Refurbishmen t of Malindi Handicraft Members Shades in | Improve marketing of Co-operative products | Member s Shades Refurbis hed | Completion Certificate | Did not take off as Funds were reallocate d to other projects | 2,000,0 00 | 0 | CGK |
| Equipping of ABEC Co- operative | To facilitate marketing access through cooperatives and build capacity for | Sorting Shades and Tables Built | Completion Certificates | Did not take off as Funds were reallocate d to other | 1,000,0 00 | 0 | CGK |

|  | value addition |  |  | projects |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

Performance of Non-Capital Projects for the previous year

| Project Name/Location | Objective/Purpose | Outputs | Performance Indicators | Status(Based on Indicators) | Planned Cost KSh. | Actual Cost KSh. | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility Study of Mariakani Dairy Co- operative | Revival of Key and Strategic Co- operatives | Feasibility Study Conducted | Feasibility Study Report | Did not take off as Funds were reallocated to other projects | 3,000,000 | 0 | KCG |
| Capacity Build Marketing Co- operatives on Emerging Business Models and Value Addition | To facilitate marketing access through cooperatives and build capacity for value addition | Cooperatives Capacity Built | Training Report | Did not take off as Funds were reallocated to other projects | 2,000,000 | 0 | KCG |
| Develop a Co- operative Revival Strategy | Revival of Key and Strategic Co- operatives | Co-operative Revival Strategy Developed | Strategy Report | Did not take off as Funds were reallocated to other projects | 3,000,000 | 0 | KCG |

| Capacity Building Officials of Boda Boda Sacco’s | Improving the welfare of Boda Boda Riders | Boda Boda Officials inducted into their roles | Training Report | Did not take off as Funds were reallocated to other projects | 2,000,000 | 0 | KCG |
| --- | --- | --- | --- | --- | --- | --- | --- |

ANNEX 2: SECTOR/SUB-SECTOR PROGRAMMES FOR 2019/2020 FY

  - Public Administration and International Relations Sector

  - Office of the Governor

Capital projects for the FY 2019/20

| Programme 1: Administration Planning and Support Services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Progra mme | Project Name and Location | Descripti on of Activities | *Green Econo my Consid eration | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| SP 1.4:Adm inistrativ e Services | Renovati on of the Governor s Residenc e |  | N/A | 8M | KCG | 2019 2020 | Status of the proje ct |  |  | Office of the Govern or |
|  | Renovati on of the Governor s Office |  | N/A | 3M | KCG | 2019 2020 | Status of the proje ct |  |  | Office of the Govern or |

|  | Refurbish ment of the Deputy’s Governor Office |  | N/A | 3M | KCG | 2019 2020 | Status of the proje ct |  |  | Office of the Govern or |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Non-Capital Projects 2019/20 FY

| Programme 1: Administration Planning and Support Services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| SP 1.4:Adm inistrativ e Services | Cabinet Meeting | Meeting logistics | N/A | 0.5M | KCG | 2019 2020 | Minut es of meeti ngs | 12 | 12 | Office of the Govern or |
|  | Commun ication services | Producti on and advertis ement | N/A | 3.5M | KCG | 2019 2020 | Num ber of activi ties | 15 | 15 | Office of the Govern or |

|  | Accounti ng and procurem ent Services | Training of staff | N/A | 2M | KCG | 2019 2020 | Num ber of staff traine d | 3 | 3 | Office of the Govern or |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP 2.2:M& E | Impleme ntation of Governor s Manifest o | Monitori ng impleme ntation of governo r manifest o | N/A | 0.5M | KCG | 2019 2020 | Repor ts | 4 | 4 | Office of the Govern or |
| SP 2.3 Perform ance manage ment | Impleme ntation of training program me | Staff appraisa l and training of staff | N/A | 2M | KCG | 2019 2020 | Repor ts | 12 | 12 | Office of the Govern or |

| Programme 2: Devolution Services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| S.P 2.1:Inter governm ental Relation s | Intergove rnmental relation | Donatio n to COG. | N/A | 1.5M | KCG | 2019 2020 |  | 1 | 1 | Office of the Govern or |
|  |  | County dialogue s. |  | 1M |  |  | Minut es of the meeti ngs | 1 | 1 |  |
|  |  | Intergov ernment al forums |  | 2M |  |  | Repor ts | 4 | 4 |  |

| Programme 3: Trade And Investment Promotion |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Green Econom y Consider ation | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| SP 3.1:Trad e and investm ent promoti on | Promotio ns of county investme nt and trade opportuni tes | Investm ent forums. | N/A | 2.5M | KCG | 2019 2020 | Num ber of invest metn forum s | 1 | 1 | Office of the govern or |
|  |  |  |  |  |  |  | Num ber of MOU U Signe d. |  |  |  |

|  |  |  |  |  |  |  | Num br of new invest ors. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 4: Government Advisory and Public Legal Services |  |  |  |  |  |  |  |  |
| SP 5.1: Dispute Resolution | Kilifi | - Representing the County Government in civil cases - To provide legal expertise to the Government, on the preparation, formulation and litigation of civil cases | 93,760,000.00 | County Revenue | Contin uous | - Number of Cases litigated |  | County Law Office |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | - Instructing and directing external counsel in cases where the County Government is a party - Pre-trial preparation - Ensuring witness attendances in court - Ensuring facilitation of witnesses and counsel to attend court - Facilitating alternative dispute resolution for matters affecting the community - Facilitate settlement of civil claims - Handle public |  |  |  |  |  |  |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | interest litigation |  |  |  |  |  |  |
| SP 5.2: Legal Advisory & Research Services | Kilifi | - Drafting of proposed Legislation and Regulations - Examining and advising on draft Bills and Regulations through participation in meetings or by written memoranda to the county executive - Ensuring participation of the public in Proposed legislation and policies - Law revision and numbering of county | 21,680,000.00 | County Revenue | Contin uous | - Number of bills drafted - Number of policies reviewed - Number of Acts published Number of amendment bills |  | County Law Office |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | laws - Proposing amendment to county laws to conform to the Constitution - Publication of laws, in both paper and electronic versions |  |  |  |  |  |  |
|  |  | - Providing legal advice to the County Government in negotiation, drafting, and vetting local and international contracts, Memoranda of Understanding and other business memoranda involving the Government or other contracts to which the Government has an interest. |  | County Revenue | Contin uous | - Number of agreements prepared, reviewed and executed - Number of titles of land |  | County Law Office |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | - Drafting and reviewing of contracts/MOUs - Undertaking conveyance transactions on behalf of the County Government - Ensuring compliance with national laws in commercial transactions for the county government - Providing legal advice on related aspects of the law with regards to Trade & Investment - Advise on all Government contracts before they are signed. - Provide legal advice and opinions to |  |  |  |  |  |  |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Departments and County corporations on contracts and agreements. - Ensure legal compliance of processes resulting into contract signing |  |  |  |  |  |  |
|  |  | - Providing advisory services to the county officials on a diverse range of substantive and procedural questions of law arising in administrative functions - Advising County Government on compliance with legislation and the Constitution - Undertaking research for Government |  |  | Contin uous | - Number of legal advisory memos - Number of policy proposals initiated - Number of meetings held |  |  |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Departments and County Corporations on various problems encountered in the implementation of the Constitution and the laws. - Coordinate capacity building in research and knowledge management. - Conduct research in all legal fields. - Inform on current legal development on various fields in the commonwealth and other jurisdictions. - Undertake background research for speeches, cabinet papers and other topical papers |  |  |  |  |  |  |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | on legal aspect. - Conduct research on international treaty matters, government contracts, civil litigation, legislation to support the other sections in the County Law Office. |  |  |  |  |  |  |
| SP 5.3: Public Participatio n and Civic Education | Kilifi | - Conduct Civic Education on the Constitution, county laws and national laws - Sensitize members of the public in engaging in public decision making processes - Conduct in-house training to staff on civic education | 8,100,000.00 | County Revenue | Contin uous | - Number of trainings conducted - Number of community engagement s |  | County Law Office |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | - Impart continuous knowledge on sub- county and ward administrators for improvement in community engagement |  |  |  |  |  |  |
| SP 5.4: Law Enforcemen t & public prosecution | Kilifi | - Conduct and direct public prosecutions of breaches of penal provisions in county laws - Undertake the enforcement of county laws - Undertake the prosecution of county offences - Conduct training of staff (enforcement and prosecution) on county laws that have penal | 44,500,000.00 | County Revenue | Contin uous | - Number of cases prosecuted - Administrati ve fines collected - Number of meetings held |  | County Law Office |

| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Time Frame | Performance Indicators | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | consequences - Coordinate with and support county-based stakeholders (the Judiciary and the National Police Service) on enforcement of penal laws |  |  |  |  |  |  |
| SP 5.5: County Law Office Developme nt | Kilifi | - Undertaking International and local training on legislative drafting and Private Public Partnerships for county counsel in the county law office - Participating in Continuous Professional Development as per Law Society of Kenya requirements | 5,100,000.00 | County Revenue | Contin uous | Number of trainings |  | County Law Office |

# Finance and Economic Planning

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | Estimated Cost KSh. | Source of Funds | Performan ce Indicators | Targe ts | Implementing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Administrat ive services | Renovation and land scaping of the Economic Planning Office building | Renovation of the offices,info rmation centre and the board room | 40,000,000 | CGK | Completion | 1 | CGK |
|  | Equipping and Furnishing of the Economic planning Building | Library shelf equipments , computers, Barcode scanners, library security system. Executive | 47,000,000 0 | CGK | No. equipments purchased. | 10 | CGK |

FY 2019/2020 Capital and Non-Capital projects Capital Projects

|  |  | Tables and chairs, Computers, Projectors, Public Address System,Air conditionin g systems,LC Ds, Purchase of statistic data capture equipments , GPS and data collection equipments |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Non-Capital Projects

| Administrati ve services | Office Support Services | General Office Supplies | 6,000,000 | CGK | Service Charters | 1 | CGK |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Transport Management Services | General Administration, purchase of vehicle | 7,000,000 | CGK | Vehicle purchased | 1 | CGK |
|  | Human Resource Management | Recruitment of Staff | 21,600,00 0 | CGK | No. of staffs employed | 30 | CGK |
|  | Human | Training | 16,000,00 | CGK | No.of staff | 20 | CGK |

|  | Resource Development |  | 0 |  | trained |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Performanc e Indicators | Target s | Implementing Agency |
| County economic planning and coordination services | Coordination of Sector Stakeholder Forums | Facilitate Public participation | 50,000,00 0 | CGK | No. of Stakeholders forum | 40 | CGK |
|  | Compilation of Annual CIDP Implementatio n Reports | Review of the CIDP implementation | 9,000,000 | CGK | Annual CIDP Implementati on Report | 1 | CGK |
|  | Compilation of County Annual Development Plan | Production of the CADP | 15,000,00 0 | CGK | County Annual Development Plan Report | 1 | CGK |
|  | Compilation of County Fiscal Strategy Paper | Production of the CFSP | 15,000,00 0 | CGK | County Fiscal Strategy Paper | 4 | CGK |
|  | Compilation of the Budget | Production of the County Budget | 15,000,00 0 | CGK | County Budget | 4 | CGK |
|  | Compilation of Citizen Budget- Popular Version of the Budget | Production of Citizen budget | 10,000,00 0 | CGK | County Citizen Budget | 100 | CGK |
|  | Human Resource Development | Training of departments on ADP | 10,000,00 0 | CGK | No. of CECMs,Chie f Officers | 40 | CGK |

|  |  | formulation |  |  | and Directors trained on Economic Plans formulation. |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Economic Planning Program | Economic models,GDP modeling, quarterly economic reports | 12,000,00 0 | CGK | No. of quarterly reports | 4 | CGK |
|  | Research and Statistical Program | Surveys, scoping studies, data collection ,statistical abstracts and digests, Special Topic Surveys | 20,000,00 0 | CGK | No. of survey reports. No. of Statistical Abstracts. No. of reports on special survey. | 4 | CGK |
|  | Economic planning Knowledge Exchange programme | Policies benchmark, County government’s economic plans comparative review, Economic Planning Symposiums. | 12,000,00 0 | CGK | No. of exchange programmes undertaken. No. of symposiums undertaken. No. of economic policies formulated. | 4 | CGK |
|  |  | Data management | 20,000,00 0 | CGK | No. of users of | 1 | CGK |

|  |  | platform for the sectoral statistics collection,interp ration and presentation |  |  | Development Information Management Services |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Performanc e Indicators | Target s | Implementing Agency |
| Debt Managemen t | Public Debt Management Office | Debt management as a result of county borrowing | 8,000,000 | CGK | No. of fiscal rule meetings held. | 6 | CGK |
| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Performanc e Indicators | Target s | Implementing Agency |
| County Integrated Monitoring and Evaluation System (CIMES) | County M&E Committee Meetings | Hold CoMEC & TOC Meetings | 10,000,00 0 | CGK | No of CoMEC & TOC Meetings | 4 | CGK |
|  | Establishment of M&E Unit | Purchase of M&E data management equipments. | 7,000,000 | CGK | No. of monthly meetings in a financial year | 12 | CGK |
|  | Compilation of M&E Reports | Maintenance of a project information system; production of quarterly and annual M&E reports | 5,000,000 | CGK | No. of M&E reports. | 12 | CGK |

|  | Training of M&E Committees | In-Service training and induction of new M&E Committee members | 7,000,000 | CGK | No. of trainings undertaken | 20 | CGK |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Programm e | Project Name and Location | Description of Activities | Estimated Cost KSh. | Source of Funds | Performanc e Indicators | Target s | Implementing Agency |
| Developme nt Partnership | Public Private Partnership Mobilization | Mobilization of investors to improve foreign direct investment | 7,000,000 | CGK | No. of PPP entered into. | 10 | CGK |
|  | Donor Relation | Mobilize donors to support multisector programs | 7,000,000 | CGK | No. of MOUs enterd into. | 10 | CGK |

  - Devolution and Public Service Management 2019/2020 FY Capital and Non-Capital projects

Capital Projects

| Programme: General administration and support services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub programme | Project name & Location | Description of Activities | Green economy consider ation | Estimated cost Ksh. | Source of funds | Time frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| Administrati ve Services | Construction of | Construction |  | 60,000,00 0 | KCG Treasury | 2 years | Construction completed | 1 No. | Yet to be |  |

|  | department’s office |  |  |  |  |  |  |  | budget ed |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Public Service Transformation |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve the quality of public service delivery |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved Public Service Delivery |  |  |  |  |  |  |  |  |  |  |
| Human Resource Managemen t | Automation of human resource systems | System programming |  | 12,000,00 0 | KCG Treasury | 1 year | Systems automated | 1 | To start |  |
| Programme: Devolution Services |  |  |  |  |  |  |  |  |  |  |
| Public Participatio n and Civic Education Programme | Sub county and ward administration services | Completion of Sub county administrators offices |  | 10,000,00 0 | KCG Treasury | 1 year | Offices completed | 6.No | 80% |  |
|  |  | Construction of 10 No. Ward administrator’s offices |  | 35,000,00 0 | KCG Treasury | 1 year | Offices constructed | 10 No. | Yet to start |  |

Non-Capital Projects

| Programme: Administration, Planning and Support Services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective : To improve administrative, planning and support services for effective service delivery |  |  |  |  |  |  |  |  |  |  |
| Outcome : Effective and efficient service delivery |  |  |  |  |  |  |  |  |  |  |
| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| Administrati ve services | Office Support Services | Subcontract cleaning services, |  | 10,000,00 0 | KCG Treasury | 1 year | Sub contracting and | 1 | To be done |  |

|  |  | hygiene services,refresh ments and drinks. Airtime, statioaries, uniforms. |  |  |  |  | purchasing done |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Transport Management Services | Purchase of human resource van, and purchase of two motor bikes. |  | 6,000,000 | KCG | 1 year | Purchase done | 1 & 2 | To be done |  |
|  | Human Resource Management | Bench marking |  | 2,000,000 | KCG | 1 Year | Bench marking done | 5 | To be done |  |
|  | Staff welfare | Implementation ofOSHA requirements |  | 2,000,000 | KCG | 1 year | Implementati on done | 1 | To be done |  |
| Programme: Public Service Transformation |  |  |  |  |  |  |  |  |  |  |
| Objective: To improve the quality of public service delivery |  |  |  |  |  |  |  |  |  |  |
| Outcome: Improved Public Service Delivery |  |  |  |  |  |  |  |  |  |  |
| Sub programme | Project name & Location | Description of Activities | Green economy consider ation | Estimated cost Ksh. | Source of funds | Time frame | Performanc e Indicators | Target | Status | Impleme nting Agency |
| Human Resource Managemen t | Employee Welfare | Consultancy services for TNA |  | 12,000,00 0 | KCG Treasury | 1 year | Consultation done | 1 | To be budget ed |  |
|  |  | Staff medical insurance cover |  | 180,000,0 00 | KCG Treasury | 1 year | Cover operationaliz | 1 | To be budget |  |

|  |  |  |  |  |  |  | ed |  | ed |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | WIBA & Group life Insurance cover |  | 37,000,00 0 | KCG Treasury | 1 year | Covers operationaliz ed | 1 | To be budget ed |  |
|  |  | Housing Mortgage Scheme |  | 400,000,0 00 | KCG Treasury | 1 Year | Scheme operating | 1 | To be done |  |
|  |  | Car Loan Scheme |  | 200,000,0 00 | KCG Treasury | 1 Year | Scheme operating | 1 Year | To be done |  |
| Performanc e Managemen t | Coordination of County Performance Management System | Oversee signing of individual contracts, appraisal of officers and annual evaluation of institutional performance |  | 2,000,000 | KCG Treasury | 1 year | Signing done | 1 year | To be done |  |
|  |  | Capacity- building on results based management (RBM) |  | 5,000,000 | KCG Treasury | 1 | Motivated staff | 1 year | To be done |  |

  - County Public Service Board

Capital and Non-Capital Projects

Provide a summary of the capital and non-capital projects to be implemented during the plan period. Details of the projects should be presented as per table 5 and 6 and annexed.

# Capital projects for the 2019/20 FY

| Sub- Progra mme | Project Name and Location | Descrip tion of Activiti es | Estima ted Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Construct ion of office block | Purchas e piece of land Constru ct office block | 300,00 0,000 | CGK | 2yea rs | Stage s of comp letion | 1 | New | CPSB |

*Green Economy: An economy that aims at reducing environmental risks and ecological scarcities, and that aims for sustainable development without degrading the environment.

# Non-Capital Projects 2019/20 FY

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plannin g monitor ing and Reporti | Monitor and report on impleme ntation of | Carryin g out of survey | 500,000 | CGK | 2018 2020 | No. of monit oring report | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ng | performa nce appraisal |  |  |  |  | s/surv eys |  |  |  |
|  | Monitor and report on HR Training and developm ent | Survey and compila tion of report | 500,000 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on impleme ntation of Board policies | Survey and compila tion of report | 500,000 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on | Survey and report | 500,000 | CGK | 2018 2020 | No. of report | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | complian ce with code of coduct | compila tion |  |  |  | s |  |  |  |
|  | Train Board and Secretari at staff on monitorin g and evaluatio n | 3 day training session s | 500,000 | CGK | 2018 2020 | No. of peopl e and sessio ns held | 34 1 | On going | CPSB |
|  | Monitor and report on impleme ntation of Performa nce Appraisal | Survey and reports compila tion | 500,000 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | System |  |  |  |  |  |  |  |  |
|  | Undertak e consultati ve forums with CEC members and County Public Service on pension policy and administr ation | 3 days consult ative forums with the CEC membe rs | 600,000 | CGK | 2018 2020 | No. of forum s held | 3 | On going | CPSB |
|  | Conduct exit interview | Survey and reports | 500,000 | CGK | 2018 2020 | No. of report | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | s | compila tion |  |  |  | s |  |  |  |
|  | Conduct payroll audit | Survey and reports compila tion | 500,000 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |
|  | Monitor and report on: Complian ce with conflict of interest declaratio ns Complian | Survey and reports compila tion | 500,000 | CGK | 2018 2020 | No. of report s | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ce with values and principles in articles 10 and 232 of the constituti on Complian ce with the code of ethics |  |  |  |  |  |  |  |  |
| Compli ance and Quality Assuran | Adopt the ICT and E- Governm | Sharing of the policy with stakeho | 600,000 | CGK | 2018 2020 | Adop ted polic y and valida | 2 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ce | ent policy | lders and validati on worksh ops |  |  |  | tion report |  |  |  |
|  | Develop and impleme nt ICT Plan | Validati on worksh ops | 300,000 | CGK | 2018 2020 | Imple menta tion plan | 1 | On going | CPSB |
|  | Impleme nt disciplina ry procedur es as per the HR manual | Discipli nary commit tee sittings | 100,000 | CGK | 2018 2020 | No, of sittin gs | varies | On going | CPSB |
|  | Sensitize CEC | 1 no sensitiz | 400,000 | CGK | 2019 | No, of | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | members and Chief Officers on the role of the Board | ation worksh ops |  |  |  | works hops, works hop report |  |  |  |
| Recruit ment and Selectio n | Filling of vacant posts | Adverti sing, Data entry, short listing meeting and intervie w meeting s | 10 million | CGK | 2019 | No. of sittin gs and minut es | variou s | On going | CPSB |
|  | Support departme nts in manpowe | Meetin gs with depart | - | CGK | 2018 2020 | No, of meeti | 10 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | r fore casting and supply | ments |  |  |  | ngs |  |  |  |
|  | Review and approve job adverts | Commi ttee meeting s | 50,000 | CGK | 2018 2020 | Repor ts | variou s | On going | CPSB |
|  | Develop and update HR database | Data entry | 20,000 | CGK | 2018 2020 | Datab ase | 1 |  | CPSB |
|  | Automate Recruitm ent and Selection system | Procure ment and installat ion of the system | 5 million | CGK | 2020 | Opera tional syste m | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Human Resourc e Manage ment and Develop ment | Approve authorize d long term training for County Staff | Commi ttee sitting | - | CGK | 2018 2020 | No, of appro vals | variou s | On going | CPSB |
|  | Approve attachme nts, internshi ps and voluntee rs | Commi ttee sittings | - | CGK | 2018 2020 | No, of peopl e appro ved | variou s | On going | CPSB |
| Perfor mance Manage ment | Train Board members and staff on Performa nce | 2 no, worksh ops for Board membe rs and | 600,000 | CGK | 2019 | Traini ng report | 1 | On going | CPSB |

| Sub- Progra mme | Project Name and Location | Descri ption of Activiti es | Estimat ed Cost KSh. | Sourc e of Funds | Tim e Fra me | Perfo rman ce Indic ators | Targe ts | Statu s | Imple mentin g Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Manage ment | staff |  |  |  |  |  |  |  |
|  | Adopt and customiz e the National Governm ent Performa nce Appraisal system | 2 no. Validati on worksh ops with stakeho lders | 800,000 | CGK | 2019 | Adop ted appra isal syste m | 1 | On going | CPSB |

# 2019/2020 FY Capital and Non-Capital projects Capital Projects

| Programme: General Administration, Planning and support services |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| Administrati ve Services | Construction of office block | Purchase piece of land Construct office block |  | 300,000,0 00 | CGK | 2years | Stages of completion |  |  | CPSB |

# Non-Capital Projects

| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Public Service Transformation |  |  |  |  |  |  |  |  |  |  |
| Planning monitoring and Reporting | Monitor and report on implementatio n of performance appraisal | Carrying out of survey |  | 500,000 | CGK | 2018 2020 | No. of monitoring reports/surve ys | 1 |  | CPSB |
|  | Monitor and report on HR Training and development | Survey and compilation of report |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Monitor and report on implementatio n of Board policies | Survey and compilation of report |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Monitor and report on compliance with code of coduct | Survey and report compilation |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Train Board and Secretariat staff on monitoring and evaluation | 3 day training sessions |  | 500,000 | CGK | 2018 2020 | No. of people and sessions held | 34 1 |  | CPSB |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Monitor and report on implementatio n of Performance Appraisal System | Survey and reports compilation |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Undertake consultative forums with CEC members and County Public Service on pension policy and administration | 3 days consultative forums with the CEC members |  | 600,000 | CGK | 2018 2020 | No. of forums held | 3 |  | CPSB |
|  | Conduct exit interviews | Survey and reports compilation |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Conduct payroll audit | Survey and reports compilation |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |
|  | Monitor and report on: Compliance with conflict of interest declarations | Survey and reports compilation |  | 500,000 | CGK | 2018 2020 | No. of reports | 1 |  | CPSB |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Compliance with values and principles in articles 10 and 232 of the constitution Compliance with the code of ethics |  |  |  |  |  |  |  |  |  |
| Complianc e and Quality Assurance | Adopt the ICT and E- Government policy | Sharing of the policy with stakeholders and validation workshops |  | 600,000 | CGK | 2018 2020 | Adopted policy and validation report | 2 |  | CPSB |
|  | Develop and implement ICT Plan | Validation workshops |  | 300,000 | CGK | 2018 2020 | Implementati on plan | 1 |  | CPSB |
|  | Implement disciplinary procedures as per the HR manual | Disciplinary committee sittings |  | 100,000 | CGK | 2018 2020 | No, of sittings | varies |  | CPSB |
|  | Sensitize CEC members and Chief Officers | 1 no sensitization workshops |  | 400,000 | CGK | 2019 | No, of workshops, workshop | 1 |  | CPSB |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | on the role of the Board |  |  |  |  |  | report |  |  |  |
| Recruitmen t and Selection | Filling of vacant posts | Advertising, Data entry, short listing meeting and interview meetings |  | 10 million | CGK | 2019 | No. of sittings and minutes | various |  | CPSB |
|  | Support departments in manpower fore casting and supply | Meetings with departments |  | - | CGK | 2018 2020 | No, of meetings | 10 |  | CPSB |
|  | Review and approve job adverts | Committee meetings |  | 50,000 | CGK | 2018 2020 | Reports | various |  | CPSB |
|  | Develop and update HR database | Data entry |  | 20,000 | CGK | 2018 2020 | Database | 1 |  | CPSB |
|  | Automate Recruitment and Selection system | Procurement and installation of the system |  | 5 million | CGK | 2020 | Operational system | 1 |  | CPSB |
| Human Resource Manageme nt and Developme | Approve authorized long term training for County Staff | Committee sitting |  | - | CGK | 2018 2020 | No, of approvals | various |  | CPSB |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated Cost KSh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| nt | Approve attachments, internships and volunteers | Committee sittings |  | - | CGK | 2018 2020 | No, of people approved | various |  | CPSB |
| Performan ce Manageme nt | Train Board members and staff on Performance Management | 2 no, workshops for Board members and staff |  | 600,000 | CGK | 2019 | Training report | 1 |  | CPSB |
|  | Adopt and customize the National Government Performance Appraisal system | 2 no. Validation workshops with stakeholders |  | 800,000 | CGK | 2019 | Adopted appraisal system | 1 |  | CPSB |

  - Agriculture, Rural & Urban Development Sector

Agriculture

2019/2020 FY Capital and Non-Capital projects

| Project Name/Location | Objectives | Targets | Description Of Activities | Estimat ed cost 2018/20 19 | Projected 2019/2020 | Projecte d 2020/20 21 |
| --- | --- | --- | --- | --- | --- | --- |
| Programme 1. General Administration, Planning and Support Services |  |  |  |  |  |  |
| SP: 1.1 Administration Planning band Support services |  |  |  |  |  |  |
| Completion of Magarini sub County Office | Improvement of work environment | 1 | Ceilling, water and power connection, bugler proof, fencing, septic tank, painting | 1.2M | 1.32M | 1.45M |
| Renovation of Agricultural Training Centre | Enhance training facilities and revenue | 1 | Roofing, tiles, ceiling and painting for all the buildings at ATC | 9.9M | 10.89M | 11.979 M |

|  | generation |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Renovation of County Director Agriculture Office | Improve on working environment | 1 | Renovation of CDA office- modern AC, windows, tiles, grills and celling, electrical works, door locks. |  | 4.4M |  | 4.84M |  | 5.324M |
| Renovation of residential buildings at AMS Mariakani | Improve living conditions and income generation | 34 | General renovation of the AMS house units, fencing, and sewerage system rehabilitation |  | 0 |  | 5.0 M |  | 5.5M |
| Construction of perimeter fence for Kibarani Office | Secure office environment |  | Chain link supported by concrete posts |  | 0 |  | 1.5M |  | 1.65M |
| Magarini Sub County Office Access road | Improve work environment | 250m | Construction of access road |  | 0 |  | 0.5M |  | 1.0M |
| Programme 2. Crop Development and Management |  |  |  |  |  |  |  |  |  |
| S.P 2.1 food security |  |  |  |  |  |  |  |  |  |
| Provision of fertilizers | Increase production | Purchase of fertilizer(P rovision of 768 bags NPK and 384 bags | Procurement of fertilizer and seeds; Identification of farmers; Capacity building on the use of fertilizer; Distribution of fertilizer and seeds. | 5.765 |  | 17.6m |  | 19.36m |  |

|  |  | CAN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Extension support services | Enhance efficiency of extension for mobilty | Fuels, maintanan ce , motor cycles,DS A/ acomodati on |  | 20m | 20m | 20m |
| Farmer capacity building | Enhance crop productivity | 5,000 farmers | Farmer trainings on good agricultural practices and climate smart agriculture | 0 | 5.0M | 5.5M |
| Rehabilitation of tree crops orchards –Fruit trees in Agriculture (Mango) | Increase crop productivity | mangoes 6,666 seedlings | Procurement and distribution of seedlings, Capacity building on agronomy | 2.0M | 2.2M | 2.42M |
| Rehabilitation of tree crops orchards – Coconut | Increase crop productivity | 16540 coconut seedings |  | 2.5M | 2.75M | 3.025M |
| Rehabilitation of | Increase crop | 62,500 | Procurement and distribution of |  | 5.5M | 6.05M |

| tree crops orchards – Cashew nut | productivity | cashewnut Seedlings | seedlings, Capacity building on agronomy | 5.0m |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Provision of certified seeds( Assorted ) | To increase food self- sufficiency and incomes | 45.714 tons maize, green grams 9.15tons, cowpeas 9.15 tons | Procurement and distribution of certified seeds to farmers | 21.5M | 23.65 M | 26.015M |
| Provision of oxen drawn ploughs | Enhance land preparation and crop productivity | 35 | Procurement and distribution of to farmers | 1.225 M | 1.35M | 1.49M |
| Hand Maize planters( 2 rows) | Enhance farm operations | 40 | Procurement and distribution of to farmers | 0.6M | 0.66M | 0.73M |
| Hand Maize shellers (tractor drawn | Enhance farm operations | 6 | Procurement and distribution to relevant stations | 1.0M | 1.1M | 1.21M |
| Purchase of tractor drawn planter | Enhance farm operations | 2 | Procurement and distribution to relevant stations | 1.0M | 1.1M | 1.21M |
| Purchase of tractor trailer | Enhance farm operations | 4 | Procurement and distribution to relevant stations | 4.0M | 4.4M | 4.84M |

| Purchase of bulldozer(D6- D8), | Enhance land preparation | 1 | Procurement of bulldozer for AMS | 42.0M |  | 46.2M |  | 50.82M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Purchase of soil augur | Enhance farm operations | 10 | Procure soil augurs and distribute to 7 Sub Counties, ATC and AMS | 0 |  | 10.0M |  | 10.1M |
| Programme 3 Agribusiness and information management |  |  |  |  |  |  |  |  |
| Cassava solar drying shed | Enhance cassava processing | 1 | Construction of a solar dryer that is like a green house |  | 1.1M |  | 1.2 1 M | 1.32M |
| Extension support | Enhance mobility | 1 | Motor cycles /MV maintenance capacity building, DSA/acomodation |  | 13m |  | 13 m | 13m |
| Establishment of Agribusiness Development Centre | Promote market access, and technology sourcing | 1 | Construction of Agribusiness Development Centre for Cassava Processing |  | 20M |  | 21. 7m | 23.9m |
| Renovate ATC buildings | Development of institutional capacity | 6 | Renovate office block, old kitchen, dining hall, old hostels and classroom block. |  | 9.9M |  | 10. 89 M | 11.99M |
| Mordernize Agricultural Training Centre | Development of institutional capacity |  | Pavements constructed to interlink institution buildings. |  | 0 |  | 3.3 M | 3.63M |

| Mordernize Agricultural Training Centre | Improve on accommodatio n and training facilities | 1 | Establish 2 paddocks( 10 acres each) | 0 | 2.0 M | 2.2M |
| --- | --- | --- | --- | --- | --- | --- |
| Mordernize Agricultural Training Centre | Enhance transportationo f clients | 1 | Purchase a bus | 0 | 6 M | 0M |
| Furnish the new hostel at ATC | Improve on accommodatio n and training facilities | 1 | Furniture and beddings, curtains | 0 | 1.6 5 M | 1.815M |
| Upgrade Agricultural Mechanization Station | Improve mechanization services | 1 | Prime mover loader lorry, | 0 | 70 m | 100m |
| Upgrade Agricultural Mechanization Station | Improve mechanization services | 2 | Rehabilitation of plant and Equipment | 0 | 7.0 M | 7.7M |
| Upgrade Agricultural Mechanization Station | Improve on work environment | 2 | Rehabilitation of fence | 0 | 2.0 M | 2.2M |
| Renovate Staff houses | Improve on revenue | 35 | Refurbishment of staff houses | 0 | 4.0 M | 4.4M |

| Upgrade Agricultural Mechanization Station |  | 1 | Renovation of office | 0 | 1.6 5 M | 1.815M |
| --- | --- | --- | --- | --- | --- | --- |
| Programme 4: Irrigation , Drainage and Mechanization |  |  |  |  |  |  |
| SP4.1 Promotion of irrigation and drainage development and management |  |  |  |  |  |  |
| Development of Burangi Irrigation Scheme | Enhance cropproduction and productivity | 1 | Develop Burangi irrigation scheme | 5M | 5.5 M | 6.05M |
| Development of Irrigation Scheme- Dagamra | Enhance cropproduction and productivity | 1 | Dagamra Irrigation Scheme Implementation | 0 | 22 m | 24M |
| Extension support | Mobility enhanced | 1 | Capacity building, fuels, motor cycles, maintance M/C | 17m | 17 m | 17m |
| Development of Irrigation Scheme- Mangudho | Enhance cropproduction and productivity | 1 | Development of Irrigation Scheme- Mangudho | 2.5m | 2.7 M | 2.97M |
| Development of Irrigation Scheme- Mdachi | Enhance cropproduction and productivity | 1 | Development of Irrigation Scheme- Mdachi | 0 | 7.3 M | 8.03M |

| Development of Irrigation Scheme- Balagha | Enhance cropproduction and productivity | 1 | Extensionof mainline and feeder canals | 3.0M | 3.3 M | 3.63M |
| --- | --- | --- | --- | --- | --- | --- |
| Development of Irrigation Scheme- Gandini Lukole | Enhance cropproduction and productivity | 1 | Extensionof mainline and feeder canals | 3.0M | 3.3 M | 3.63M |
| Development of Irrigation Scheme- Zia Ra Wari | Enhance cropproduction and productivity | 1 | Extension of mainline Canal, feeder canals, farm levelling. Installation of infrastructure | 3.0M | 3.3 M | 3.63M |
| Development of Irrigation Scheme- ATC | Enhance cropproduction and productivity | 1 | Survey and design and construction of irrigation infrastructure | 2.5M | 2.7 5 M | 3.01M |
| Rehabilitation of Ng’ombeni water pan | Enhance cropproduction and productivity | 1 | Rehabilitation of Ng’ombeni water pan | 2.5m | 2.7 5 M | 3.01M |
| Rehabilitation of Lutsangani water pan | Enhance cropproduction and productivity | 1 | Rehabilitation of Lutsangani water pan | 1m | 1.1 M | 1.21M |

| Feasibility study for Muho Mukuu Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10 M | 10M |
| --- | --- | --- | --- | --- | --- | --- |
| Feasibility study for Bondoro Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10 M | 10M |
| Feasibility study for Kanduru Irrigation project | Enhance cropproduction and productivity | 1 | One feasibility study done | 0.5m | 10 M | 10M |
| Support to small holders irrigation scheme-Jilore | Enhance cropproduction and productivity | 1 | Support to small holders irrigation scheme-Water Pumps with pipes | 10.0M | 10. 1 M | 10.21M |
| Support to small holders irrigation scheme-Adu | Enhance cropproduction and productivity | 1 | Support to small holders irrigation scheme-Water Pumps with pipes | 4.0M | 4.4 M | 4.84M |

# Livestock Reproduction

| Sub program | Project name/ location | Description of activities | Green economy considerati ons | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target s | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP 3.1 Livetock Policy and capacity Building | Renovation of Sub- county livestock production office- for Lango baya ,Bamba ward livestock office. | B/Q prepartion -Procurement of works |  | 4.5 M | CGK | 2019/2 020 | Offices renovated | 2 | New | Dept |
| SP 3.2Livesto | Constructio n of water | B/Q prepartion -Procurement of |  | 30 M | CGK | 2019/2 020 | Water pans construted | 3 | New | Dept |

2019/2020 FY Capital and Non-Capital projects Livestock Production Capital Projects 2019/2020 FY

| Sub program | Project name/ location | Description of activities | Green economy considerati ons | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target s | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ck production and Manageme nt | pans & boreholes for livestock use | works |  |  |  |  |  |  |  |  |
|  | Developme nt of the Kavunyalal o livestock farm | B/Q prepartion -Procurement of works |  | 15M | CGK | 2019/2 020 | Farm Developed | 1 | New | Dept |
| SP3.3 Livestock Product value addition and Marketing | Constructio n of New Milk collection and Cooling centre .. Gongoni | B/Q prepartion -Procurement of works |  | 15M | CGK | 2019/2 020 | Milk collection and Cooling centre construted | 1 | New | Dept |
|  | Complete constructio n of Bamba, Manyeso and ganze milk Collection and cooling centres | Completion of works |  | 42M | CGK | 2019/2 020 | Milk collection and Cooling centre s construted | 3 | Ongoi ng | Dept |

| Sub program | Project name/ location | Description of activities | Green economy considerati ons | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target s | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Rehabilitati on of Mariakani Milk Scheme | B/Q prepartion -Procurement of works |  | 35M | CGK | 2019/2 020 | Milk Scheme rehabilitated | 1 | New | Dept |
| S.P 3.6 Animal Product safety | Renovation and expansion of Uwanja wa Ndege slaughterho use Rabai Kisurutini ward | Renovation of the slaughterhouse -Expand the slaughterhouse | Slaughterho use waste to be considered for biogas generation ,fish meal and fertilizer making. | 5M | CGK | 2019/2 020 | Slaughterho use operating effetiontily and effectively | 1 slaught erhouse | Slaugh terhou se in operati on but but needs renova tion and expans ion | Dept |

Non-Capital Projects

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SP 3.1 Livestock Policy and capacity Building | Capacity building livestock keepers of various livestock production aspects | -training of farmer on various skills . |  | 9 M | CGK | 2019/2 020 | No. of farmers trained | 21000 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Capacity building livestock production and Veterinary staff | Training of staff on various skills |  | 4 M | CGK | 2019/2 020 | No.of staff trai ned | 120 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Farmer field Schools in all the wards | Establishing FFS |  | 7 M | CGK | 2019/2 020 | Established schools | 35 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
| S.P 3.2 Livestock Productio n and Managem ent | Dairy cow project | Procurement and distribution of cows |  | 18 M | CGK | 2019/2 020 | No. of cows procured | 80 | On going | Dept. of Agricultu re, Livestock Develop ment and |

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Fisheries |
|  | Dairy Goats development Kilifi north, Kilifi south, Kaloleni, Malindi, Rabai sub counties | Procurement and distribution of cows |  | 5M | CGK | 2019/2 020 | No. of goats procured | 100goat s | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Up scaling of Beekeeping Kilifi South , Magarini, Kilifi North , Ganze, Malindi, Rabai, Kaloleni | Procurement and distribution of beehives |  | 5M | CGK | 2019/2 020 | No. of hives procured | 500 hives | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Meat Goats (Galla) development Rabai, Kaloleni, Ganze, Malindi,Mag arini Counties | Procurement and distribution of goats |  | 10M | CGK | 2019/2 020 | No. of goats procured | 600 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Local | Procurement and |  | 2.5 | CGK | 2019/2 | No.of birds | 1000 | New | Dept. of |

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Poultry development Rabai, Kaloleni, Ganze,Malin di and Magarini Sub counties. | distribution of local poultry |  |  |  | 020 | procured |  |  | Agricultu re, Livestock Develop ment and Fisheries |
|  | Improvemen t of local Zebu cattle Malindi, Ganze, Magarini and Kaloleni Sub counties | Procurement and distribution of Boran bulls |  | 3.8 M | CGK | 2019/2 020 | No. Bulls procured and distributed | 24 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Fodder establishmen t and conservation | Procurement and distribution of and pasture grass seeds Nappier grass cutting and Hay ballers |  | 5.5 | CGK | 2019/2 020 | 3000kg pasture grass seeds 600,000 Nappier grass cuttings 4 Hay ballers Procured | 3000kg pasture grass seeds 600,00 0 Nappier grass cuttings 4 Hay ballers | New | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Procure | Procurement of |  | 2M | CGK | 2019/2 | Honey | 3 | New | Dept. of |

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Honey Extractors Ganze, Magarini, Malindi | honey extractors |  |  |  | 020 | extractors procured |  |  | Agricultu re, Livestock Develop ment and Fisheries |
|  | Promotion of fodder conservation structure 2 sub counties | Construction of fodder conservstion structures |  | 4M | CGK | 2019/2 020 | Conservatio n structures constructed | 2 | New | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Feasibility study for range rehabilitatio n | Procurement of consultancy services |  | 1.5M | CGK | 2019/2 020 | Study conducted | 1 | New | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
| S.P 3.4 Animal Disease Control and Managem ent | Purchase of Foot pumps for Vector Control | Procure pump and provide to vector control groups |  | 700,000 | CGK | 2019/2 020 | Pumps procured | 64 | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Purchase of Laboratory | Procure items and carry out disease |  | 2,000,000 | CGK | 2019/2 020 | -Disease picture in | 7 sub countie | On going | Dept. of Agricultu |

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | and Disease search and surveillance equipments and materials | surveillance and lab.work |  |  |  |  | the county Known. | s |  | re, Livestock Develop ment and Fisheries |
|  | Purchase of acaricide(Sy nthetic Pyrethroids) for Vector Control | Procure acaricide and provision to vector control groups |  | 2,000,000 | CGK | 2019/2 020 | Acaricide procured | 500Litr es | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Purchase of pour-ons for Vector control in arid areas with scarcity of water. | -Procure pour-on - Carry out Herd health campaigns in arid areas |  | 2,400,000 | CGK | 2019/2 020 | Pour-ons procured | 300 Litres | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
|  | Purchase of Vaccines for Vaccination of animals. | -Procurement of vaccines -Carry out vaccination campaigns |  | 5,500,000 | CGK | 2019/2 020 | Vaccines procured | 400,00 0 doses of various vaccine s | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
| S.P 3.5 | Dairy | Procure and |  | 3,000,000 | CGK | 2019/2 | Liquid | 3150 | On | Dept. of |

| Sub program | Project name/ location | Description of activities | Green economy consider ations | Estimated costs | Source of funds | Time frame | Performan ce indicators | Target | Status | Impleme nting agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Animal Genetic Improve ment | Developmen t (Purchase and provision of Liquid nitrogen for A.I.Service) | provide Liquid Nitrogen to A.I groups |  |  |  | 020 | Nitrogen procured and provided to A.I groups | ltrs/kg | going | Agricultu re, Livestock Develop ment and Fisheries |
|  | Dairy development (Purchase quality Bull Semen for A.I.Service) | Procure and provide Bull semen to A.I groups |  | 3,000,000 | CGK | 2019/2 020 | Bull semenprocu red and provided to A.I groups | Assorte d | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |
| S.P 3.6 Animal Product Safety | Purchase and Provision of Meat inspection equipments and Materials | Procure the items and provide to the slaughterhouses |  | 700,000 | CGK | 2019/2 020 | Items procured and provided to the slaughterho uses | -60 ltrs.Ins pection ink -10 Inspecti on Knives -250 whiteco ats | On going | Dept. of Agricultu re, Livestock Develop ment and Fisheries |

# Fisheries

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 4. Fisheries Development and Management |  |  |  |  |  |  |  |  |  |  |
| SP 4.1 Marine fisheries Productio n and blue economy | Construction of fish landing facilities(Vip ingo) | Construction of landing facility with solar powered water connection and lightings and perimeter wall. | Solar powered water system (borehole) and solar lightings | 17M | CGK | 2019- 20 | Fisheries Landing site established | 1 | New | CGK |
|  | Spatial mapping of fishing grounds inshore waters (Kilificoastal stretch) | Mapping of potential fishing grounds from maximizing fish catches along the inshore Kilifi waters. |  | 10M | CGK | 2019- 20 | Fishing grounds identified and mapped | 1 | New | CGK |
|  | Spatial mapping of nursery grounds (Kilifi | Mapping of Fish nursery and breeding grounds protection |  | 10M | CGK | 2019- 20 | Fish nursery grounds identified, Mapped and protected | 1 | New | CGK |

2019/2020 FY Capital and Non-Capital projects Capital Projects

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | coastal line) |  |  |  |  |  |  |  |  |  |
|  | Malindi Boat Yard Construction Phase II | Construction of Phase two boat construction yard (4 toiltes,Tools house,Office,1 Boat construction trainning room) (Malindi) |  | 15M | CGK | 2019- 2020 | Boat yard Phase 11 constructed | 1 | New | CGK |
|  | Renovation of Malindi Boat Yard Ramp | Disilting and repairing of Malindi boat yard ramp (Malindi) |  | 10M | CGK | 2019- 2020 | Yard ramp repaired and Disilted | 1 | New | CGK |
|  | Purchase of fisheries equipment | Purchase of (40 deep freezers,17 diving kits,200 life jackets,50 gps,50 fish finders,100 nets) |  | 40M | CGK | 2019- 20 | Equipments purchased | 1 | New | CGK |
|  | Purchase of 34 Boats | Boat engines to be distributed to the Beach management units to increase their fishing capacity. |  | 15M | CGK | 2019- 20 | Boats Engine purchased | 1 | New | CGK |
|  | Purchase of 8 fishing boats | Purchase of fishing boats fixed with engines for 8 BMUs. |  | 16M | CGK | 2019- 20 | Boats purchased | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Feasibility initiatives seaweed farming (Malindi,Go meni,KIlifi,T akaungu) | Determine suitable sites or locations for seaweed farming for Kilifi county |  | 12M | CGK | 2019- 20 | Suitable sites for seaweed farming identified. | 20 | New | CGK |
|  | Renovation of Malindi sub county office and store and staff houses | Renovation of the office and the store block of the Malindi fisheries office. |  | 10M | CGK | 2019- 20 | Renovation of office block Renovation of the store block | 1 | New | CGK |
|  | Development of a fish port PPP Feasibility study | Development of the TOR for the feasibility study. Identification of the private partners for the feasibility study Development of the partnership programme. Conduct of the feasibility study |  | 50 | CGK |  | Process 1 PPP for the fish port feasibility study. | 1 | New | CGK |
| SP 4.2 Aquacult ure and Maricultu | Purchase of fish pond liners and nets | 200 fish pond (standard ) liners and 200 scoop pond nets ) |  | 5M | CGK | 2019- 20 | Pond liners and scoop nets purchased | 200 200 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| re Productio n and Managem ent |  |  |  |  |  |  |  |  |  |  |
|  | Construction of (14) institutional integrated fish farming (ponds & crops) | Integrated fish ponds to be constructed in primary,secondary and colleges (2 integrated ponds per sub county).The projects include a fish pond, water harvesting guttering system installation, chain link fence, Crop farm irrigation kits and Two 10000 lts water tanks |  | 35M | CGK | 2019- 2010 | Established institutional integrated fish ponds | 14 | new | CGK |
|  | Construction of Irrigation schemes intergrated fish farming (ponds & crops) | Integrated fish ponds to be constructed in Gwasheni,Balagha , Gandini.The projects include a fish pond,water |  | 15M | CGK | 2019- 20 | Construction of Irrigation schemes intergrated fish farming (ponds & crops) | 3 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (Gwasheni- Bamba,Gand ini,Balagha- Adu, | channelling system installation, chain link fence,Crop farm irrigation kits and Two 10000 lts water tanks |  |  |  |  | (Gwasheni- Bamba,Gand ini,Balagha- Adu, |  |  |  |
|  | Rehabilitatio n of fish ponds (5 Kilifi south,7 Rabai,4 Ganze,2 magarini,2 Kilifi north | Disilting, Liners repair,water harvesting system repairs . |  | 5M | CGK | 2019- 20 | Rehabilitated fish ponds. | 20 | Existin g | CGK |
|  | Crab cage culture farming development | Purchase of cages |  | 5M | CGK | 2018- 2020 | Purchased cages | 100 | new | CGK |
|  | Construction of aquaculture hatchery (Malindi) | Construction of hatchery building,sinking of borehole, Solar water pumping system and electrical works. |  | 25M | CGK | 2019- 2020 | Hatchery constructed and operational | 1 | New | CGK |
|  | Purchase of fingerlings (Tilapia & | Purchased fingerlings to be distributed to all |  | 15M | CGK | 2019- 2020 | Fingerlings purchased and supplied | 50000 0 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Catfish) | the constructed ,rehabilitated and new constructed,Intergr ated institutional and irrigation scheme ponds |  |  |  |  |  |  |  |  |
|  | Construction of Fish feeds Mill (Mtwapa) | Phase 1 construction of mill house .(Fish mill to procure subsidized fish feeds for the county fish farmers) |  | 10M | CGK | 2019- 2010 | Fish Mill house constructed | 1 | New | CGK |
| SP 4:5.Marin e Monitori ng controls and surveillan ce | Monitoring control surveillance office (Kilifi) | Construction of monitoring control surveillance office (Kilifi) |  | 18M | CGK | 2019- 20 | Monitoring,S urveilance and control unit block constructed | 1 | New | CGK |
|  | Patrol and surveillance boats | Purchase of patrol and surveillance boats |  | 34M | CGK | 2019- 20 | Two ocean patrol and surveillance boats | 2 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Fish landing jetty (Kilifi) | Construction of fish landing jetty (Kilifi) |  | 25M | CGK | 2019- 20 | Jetty constructed | 1 | New | CGK |
| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| SP: 4.1 Fisheries Producti on and manage ment | Renovation of Malindi sub county office and store and staff houses | Renovation of office block Renovation of the store block |  | 10m | CGK | 2019- 20 | Renovation of the office and the store | Malin di fisheri es office block |  | CGK |
|  | Securing and Fencing of fish landing site lands | Develop PDP for fish landing sites Acquire titles deeds for fish landing sites Fence fish landing sites. |  | 7m | CGK | 2019- 20 | Demarcate and alienate land for fish landing sites and Gazette 5 fish landing sites | 5 fish landin g sites |  | CGK |
|  | Fish feed processing | Rehabilitate the a building fish feed To include drying racks and power connection. Relocate the fish feed mill to ATC |  | 2m | CGK | 2019- 20 | 1fish feed mill building renovated |  |  | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Install the fish feed mill. |  |  |  |  |  |  |  |  |
|  | Provision of fingerlings | Procure and stock fingerlings |  | 3.5 m | CGK | 2019- 20 | Fish ponds stocked | 150 |  | CGK |
|  | Fishing Boat construction | Identify beneficiaries Procure boat building materials Construct boats Develop boats ownership and management structure |  | 10m | CGK | 2019- 20 | Construct fibre glass fishing boats for local fishermen | 10 |  | CGK |
|  | Mariculture development | Identification of the beneficiaries. Construction of the mariculture ponds. Stock the ponds |  | 7m | CGK | 2019- 20 | Construction of mariculture ponds. | 10 |  | CGK |
| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | CGK |
|  | Rehabilitatio n of fresh water ponds | Identify beneficiaries Supply and install liners Stock the ponds |  | 8m | CGK | 2019- 20 | Support fresh water ponds with liners | 50 |  | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Development of fish farming demonstratio n centres | Identify ponds Repair the ponds Stock and manage the ponds |  | 2m | CGK | 2019- 20 | Establish demonstratio n centres | 7 |  | CGK |
| SP 4.2 Fisheries Quality Assuranc e and marketin g | Equip cold storage facility in Malindi capital | Procure, supply and installation of the racks and weighing scale. |  | 0 | CGK | 2019- 20 | Equipping cold storage and fish depots. | 8 racks, 1 weighi ng scale, |  | CGK |
|  | Development of fish auction market | Identify the site for the market. Construct fish auction markets Establish fish marketing system |  | 7m | CGK | 2019- 20 | Increased income from fish sales | Devel op one auctio n fish market |  | CGK |
|  | Renovation of fish station | Renovate fish landing sites |  | 5m | CGK | 2019- 20 | Development of fish handling infrastructure | Renov ate fish landin g site. |  | CGK |
|  | Construction of fish market (Mtwapa) |  |  | 17M | CGK | 2019- 2020 | Market constructed | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4.3 Fisheries productio n and capacity building | Water supply and recirculation system for fisheries training centre at ATC | Installation of water system, construction of liner water storage and installation of anti-predator cover ponds |  | 2m | CGK | 2019- 20 | Improving efficiency in fisheries lab water system | 1 water storag e structu re 1 install one system 3 ponds cover install ed |  | CGK |

# Non-Capital Projects

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| General Administration , Planning and Support Services | Constru ction of office Block, Perimet | Office block Perimeter wall, gates, guard house | Solar lighting | 12M | CGK | 2019-20 | Office block ,Perimeter wall constructed | 1 | New | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | er Wall for Ganze alindi office |  |  |  |  |  |  |  |  |  |
|  | Refurbi shment of Malindi offices (Malind i) |  |  | 7M | CGK | 2019- 2020 | Offices refurbished | 1 | New | CGK |
|  | Constru ction of chain link fence for three Ngome ni parcels of land |  |  | 12M | CGK | 2019- 2020 | Land and offices fenced and secured. | 1 | New | CGK |
| SP 4.1 Marine fisheries Production and blue economy | Trainni ng 200 fisherm en modern | Training fishermen on trawling, long liner,purseine r,line and |  | 6M | CGK, | 2019-20 | VirFisherme n trained on new fishing technologies tual Market | 200 | New | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | fishing technol ogies | Nets fishing |  |  |  |  | developed |  |  |  |
|  | Trainin g Beach manage ment units (17 BMUs) in Leaders hip,fina nce and intergre ty | Train on effective management of the BMUs. |  | 5M | CGK | 2019-20 | BMU leadership trained | 115 | New | CGK |
| SP 4.2 Aquaculture And Mariculture Production and Management | Trainin g 100 fish farmers on pond manage ment | Impacting pond management skill to famers county wide |  | 4M | CGK | 2019-20 | 100 fish farmers trained on pond management | 100 | New | CGK |
|  | Exchan ge progra mme for | 200 Farmers participating in exchange programme of fish |  | 10M | CGK | 2019- 2020 | 200 fish farmers participate in exchange programme | 200 | New | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Kilifi fish farmers to Nyeri, Murang a,Kirin yaga and Sagana fish farms. | farming established areas (Nyeri,Muran ga,Kirinyaga and Sagana) |  |  |  |  |  |  |  |  |
| SP 4.3 Fisheries Quality Assurance, and Marketing | Trainin g of 100 fish traders/ BMUs trained on fish handlin g, quality and safety issues | 4 day training sessions for fisher folk on fish handling |  | 5 M | CGK | 2019-20 | Fisher folk trained | 100 | New | CGK |
| SP 4:5.Marine Monitoring controls and | Conduc ting 52 enforce | Total of 52 Enforcement and |  | 52M | CGK | 2019-20 | MSEs Loans Disbursed | 52 patrols conduc | New | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| surveillance | ments,s afety patrols and surveill ance | surveillance patrols (Inshore and offshore ) Kilifi county 256km waters |  |  |  |  |  | ted inshor e and offshor e Kilifi county waters |  |  |
|  | Observ ers deploy ments to trawlers ,longlin ers and pursein ers | Fisheries officers deployed in fishing trawlers,longl iners and purseiners operating in inshore and offshore Kilifi waters for Bycatch and illegal fishing monitoring |  | 5M | CGK | 2019-20 |  | 24 observ ers deploy ed in fishing vessels | New | CGK |
|  | Staff trained on marine surveill ance | 10 staff s trained on patrols, enforcement, observer, rescue and |  | 5M | CGK | 2019-20 | 10 Staff trained on enforcement ,observer,rec ue,safety and patrols. | 10 | New | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | patrols, enforce ment, marine rescue and observe r operati ons | marine safety |  |  |  |  |  |  |  |  |
|  | local fisherm en trained on safety ,compli ance and commu nity sea surveill ance techniq ues | Train local fishermen on inshore community patrols,safety, rescure and fisheries observer. |  | 10M | CGK | 2019-20 | Fishermen trained on marine safety, local inshore patrols,obser ver and rescue techniques. | 60 | Contin uous | CGK |

| Project Name/Location | Objectives | Targets | Description Of Activities |  | Estima ted cost 2019/2 0 | Project ed 2020/2 0 | Projecte d 2021/202 2 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 4. Fisheries Development and Management |  |  |  |  |  |  |  |
| SP: 4.1 Fisheries Production and management |  |  |  |  |  |  |  |
| Development of a fish port PPP Feasibility study. | To provide for infrastructure to handle and store fish landing from the EEZ. | Process 1 PPP for the fish port feasibility study. | Development of the TOR for the feasibility study. Identification of the private partners fir the feasibility study Development of the partnership programme. Conduct of the feasibility study. | 50m |  | 20 | 20m |
| Capacity development on new fishing technologies | Capacity building of fishermen to adoption of new fishing technologies | Adoption of 2 fishing technologies by 4BMUs | Identification of the fishing technologies, beneficiaries, trainers and facilities. Carrying out the training. | 5m |  | 5m | 5m |
| Development of co- management plan | Implementation of sustainable fisheries management measures | Establish 1 co- management area | Identification of the target fisheries area. Conduct of awareness and training, Conduct necessary resource studies Conduct stakeholder forums for management plan development | 3m |  | 3m | 3m |
| Crab cage culture development | Commercialize crab farming | Expend by 100% the crab farming infrastructure. | Establish crab farming groups Training of onfarm crab culture Provision and stocking of crab cages | 5m |  | 6m | 7m |
| Fisheries data management programme | Install efficient fisheries data collection and | Develop and implement 1capture date | Identification of data capture system Install necessary data capture system and tools. | 3m |  | 2.5m | 2.5m |

|  | management system | management system | Establish a data collection point for each BMU. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4.3 fisheries production and capacity building |  |  |  |  |  |  |  |
| Support to development fishermen cooperative societies. | Establish and strengthen saving and loans culture among fishermen | Establish 4 cooperative Sacco’s | Identify potential BMU Capacity build the potential member Establish and register groups |  | 1m | 1m | 1m |
| Capacity building on quality assurance and value addition initiatives | Improve on the fish and fish products in the market | Improve fish handling and hygienic environment in fish landing sites | Establish and train hygiene and environment committee for 8 BMUs Develop and implement beach cleaning program for 8 BMUs |  | 2m | 2m | 2m |
| Development of county fisheries policy | To establish a legal tool to guide on fisheries management. | One county fisheries policy established | Identify policy issues and procedures Conduct stakeholder forums Develop a draft policy Approval of a draft policy |  | 2m | 2m |  |

  - Lands, Housing, Physical Planning and Urban Development 2019/20 Capital and Non-Capital projects

Capital Projects

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme : Land, Housing, Physical Planning And Urban Development |  |  |  |  |  |  |  |  |  |  |
| Policy Formulati on | Appropriate building technologies and materials policy | Development of a policy document on appropriate building technologies and cost-effective materials | Environme ntally friendly and resource efficient buildings, efficient use of energy, water and other resources | 4M | CGK | 2019- 20 | Well- coordinated and planned policy document | 1 | New | CGK |
|  | Solar Energy policy | Development of a policy document on solar energy | Clean renewable energy source | 4M | CGK | 2019- 20 | Well- coordinated and planned policy | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | document |  |  |  |
|  | Informal Settlement policy | Development of a policy document on informal settlements in the urban areas | Focus on sustainable developme nt | 4M | CGK | 2019- 20 | Well- coordinated and planned policy document | 1 | New | CGK |
| Bills Formulati on | Housing bill | Development of a housing bill to guide Kilifi county housing | Sustainable and resource efficient housing | 3M | CGK | 2019- 20 | Well drafted bill ready for tabling at cabinet | 1 | New | CGK |
|  | Energy Bill | Development of an energy bill to guide Kilifi county investments on sustainable, clean and renewable energy | Clean renewable energy source | 3M | CGK | 2019- 20 | Well drafted bill ready for tabling at cabinet | 1 | New | CGK |
| Research and feasibility | Research on the potential of biofuels energy at | Coming up with a policy document on biofuel energy | Waste product fuel source | 3M | CGK | 2019- 20 | Research document on biofuel | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| study | Matsangoni | at Matsangoni |  |  |  |  |  |  |  |  |
|  | research on the suitability of local soils on the production of interlocking blocks. | Coming up with a study document on the suitability of local soils on the production of interlocking blocks | Affordable and sustainable building material | 3M | CGK | 2019- 20 | Research document on soils suitability for construction of interlocking blocks. Analysis on blocks’ durability and strength | 1 | New | CGK |
| Data managem ent | Scanning and storing of existing approved plans | Scan and storage of development plans (Kilifi Malindi, &Watamu) Scan and storage of 20 approved part development plans within the |  | 30M | CGK | 2019- 20 | Research document on soils suitability for construction of interlocking blocks. Analysis on blocks’ | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | county) Scan and storage of survey maps of urabn areas, settlement schemes and adjudication schemes |  |  |  |  | durability and strength |  |  |  |
| Urban institutio nal developm ent | Installation of Town Committees for Mtwapa and Mariakani | Formation of 2Town |  | 20M | CGK | 2019- 20 | Better governance of the Mtwapa and Mariakani | 1 | New | CGK |
| Urban physical street addressin g | 2 Municipality physical address maps for Kilifi and Malindi | Preparation of street addressing for Kilifi and Malindi |  | 30M | CGK & KUSP | 2019- 20 | Accessible and safer municipalitie s | 1 | New | CGK |
| urban economic Space | Improvement of retail/vendin | Preparation and commissioning of improved |  | 16M | CGK | 2019- 20 | Launch of improved | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| developm ent (economi c incubator s) | g sites in Kilifi and Malindi: vending platforms & pavements; ablution blocks | retail/vending sites |  |  | & KUSP |  | vending sites |  |  |  |
| Sustainab le urban mobility | 2 No. sustainable Urban Mobility Plans: Kilifi, Malindi and Mwapa | Preparation of Mobility Plans |  | 15M | CGK & KUSP | 2019- 20 | Launch of Mobility plan; commissioni ng of mobility projects | 1 | New | CGK |
| Urban Citizen Forums | Create 8 no. urban citizen forums: (To confirm theses | Conduction of citizen dialogues; |  | 12M | CGK & KUSP | 2019- 20 | Launch of citizen forums; Reports/publi cations on citizen forums | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | centres) |  |  |  |  |  |  |  |  |  |
| Automati on of Construct ion permit | 1 e- construction system | Online submission and approval of applications for development permission |  | 25M | CGK & KUSP | 2019- 20 | Launch of e- construction permits | 1 | New | CGK |
| Plot allocation with trading centres | Facilitation for allocation of plots within trading centres (survey identification and verification of beneficiaries) | Marafa, Kakuyuni, Msufini, Kikambala, Ramada Msabaha mkwanjuni marereni ganze kakoneni majengo-kanamai and Gongoni |  | 65M | CGK | 2019- 20 | -Security of tenure -Increased revenue from land rates | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Trading Centres |  |  |  |  |  |  |  |  |
| Public land plot allocation | Facilitation for allocation of public land (planning and survey) | Surveyed of parcel of land at Msabaha settled by the Mchedzikunze group. Surveyed of parcel of land at Kapupuni (Misufni) Survey of plot No. 313 at Marikebuni Survey of Plot LR No. |  | 20M | CGK | 2019- 20 | Security land tenure | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 284/R/III/MV Settled by Mavueni ‘A’ Group |  |  |  |  |  |  |  |  |
| Land Informati on Managem ent | Expansion of GIS database | Scanning and geo- referencing of survey maps and plans. Digitizing Attribute data creation Integration with other land information |  | 50M | CGK | 2019- 20 | Expanding the land information system to other sub- counties | 1 | New | CGK |
| Enhance ment of survey work | Purchase of 2 sets of survey equipments (RTK GPS ) | Procurement of 2 (No.) RTK GPS equipment |  | 20M | CGK | 2019- 20 | Efficient execution of survey work | 1 | New | CGK |
|  | County | Determination of |  | 50M | CGK | 2019- | Densification | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Control Survey | ground position through computation Ground survey and monumentation |  |  |  | 20 | of control points to ease and hasten survey work |  |  |  |
| Resolutio n of Boundary Disputes | Inter-county boundary survey -Kilifi& Tana River -Kilifi and Mombasa -Kilifi and Kwale | Determination of ground position through computation Ground survey and monumentation |  | 20M | CGK | 2019- 20 | Security of County boundaries | 1 | New | CGK |
| Land Clinics | Hold 7 Public barazas at sub-county levels. Invite all relevant | Sensitization of public on all land issues |  | 19M | CGK | 2019- 20 | Informed citizenry on land matters | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | land experts to sensitize the public |  |  |  |  |  |  |  |  |  |
| Valuation | Supplementa ry Valuation Roll | Update of the valuation roll to capture:- omissions, new subdivisions & consolidations on land |  | 5M | CGK | 2019- 20 | Enhanced revenue generation | 1 | New | CGK |
|  | Valuation of Movable assets for Insurance | Facilitate loose assets insurance:- for -Department of Health service, Department of Devolution & Public service; Department of Finance; Department of |  | 2M | CGK | 2019- 20 | Updated County Asset Register. Valuation Reports to facilitate Insurance process tom secure County | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | transport; Department of Lands |  |  |  |  | Assets |  |  |  |
|  | Valuation of Building Insurance for County offices and County Health facilities | Facilitate building insurance process |  | 8M | CGK | 2019- 20 | Updated County Asset Register. Valuation Reports to facilitate Insurance process tom secure County Assets | 1 | New | CGK |
|  | House conditional survey for County Housing Estates | Determination of the housing conditions-defects & deficiencies, repairs & Maintenance levels for Mariakani Estates, |  | 2M | CGK | 2019- 20 | Improved housing conditions for justifiable rent increments to sustain and enhance | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MalindiNgala phase 1 & 2 |  |  |  |  | revenue generation |  |  |  |
| Develop adequate governme nt office space | Extension of lands office block | Extension of office block- One extra floor on the existing building |  | 30M | CGK | 2019- 20 | Improved housing conditions for justifiable rent increments to sustain and enhance revenue generation | 1 | New | CGK |
|  | Malindi county office block renovation | Renovation of the main county office block in Malndi |  | 30M | CGK | 2019- 20 | -Improved and healthy office conditions - creation of extra office space | 1 | New | CGK |
| Deputy Governor ’s | Purchase of land within | -Purchase of 1.5 acres piece of land suitable for |  | 20M | CGK | 2019- 20 | Number of plots | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| residence | Kilifi Town | construction of DGs residence |  |  |  |  | purchased |  |  |  |
|  | DGs residential block | Construction of DGs residential unit in purchased plot |  | 50M | CGK | 2019- 20 | -Completed residential block - Increased housing for staff | 1 | New | CGK |
| Housing master plans | master plans for Kilifi and Malindi | Development of housing master plans for Kilifi and malindi |  | 70M | CGK | 2019- 20 | Housing development guidelines/fr amework developed | 1 | New | CGK |
| developm ent of housing estates | Purchase of land for housing estates | Purchase of 5 acres for each of the following towns: Malindi, Kilifi, Mariakani&Mtwap a. |  | 150M | CGK | 2019- 20 | - Parcels of land purchased -Increased potential for development of public- private | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | partnership in housing development s |  |  |  |
| Informal settlemen t s | Upgrading of informal settlements infrastructure | Open up 30km of access roads in Mibuyu Saba in Kilifi and Kisumu NdogoMalindi |  | 50M | CGK | 2019- 20 | -Increased accessibility and connectivity within settled areas -Motorable access roads opened | 1 | New | CGK |
| Settlemen t schemes | access roads in settlement schemes & planned trading centres across the county | Open up 40 km of access roads Chakama Settlement Scheme Phase II |  | 40M | CGK | 2019- 20 | -Increased accessibility and connectivity within settled areas -Motorable access roads | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | opened |  |  |  |
| Appropri ate building materials and technolog y | Promotion of appropriate building materials and technologies and abject poverty eradication | Delivery of 4 hydraulic interlocking blocking making machines |  | 30M | CGK | 2019- 20 | -I Interlocking block making machines delivered - Promotion of alternative building technology and creation of employment to the community especially youth and women | 1 | New | CGK |
| County housing | Government housing quarters in Malindi and | Renovation of county housing estate: -45 houses in |  | 30M | CGK | 2019- 20 | -Housing units renovated - Increase | 1 | New | CGK |

| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Mariakani | Ngala I & II Malindi. -15 houses in Mariakani Estate |  |  |  |  | stock of Quality and adequate housing -Increase county revenue collection |  |  |  |
| Public cemeterie s | Securing of public cemetery in the county | Fencing of Kibaoni cemetery |  | 25M | CGK | 2019- 20 | -Completed boundary - Increased security in the county cemetery | 1 | New | CGK |

# Non-Capital Projects

| Programme : Land, Housing, Physical Planning And Urban Development |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Program me | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimated cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Targe t | Status | Impleme nting Agency |
| Capacity Building | Traininga and workshops | 8 No. of trainings/Worksho ps undertaken -GIS for survey and planning officers. - Customer/employe e satisfaction -Annual work planning -Performan- ce contracting -Appropria-te building technology training/workshops |  | 10M | CGK | 2019- 20 | -Trained/ Skilled/Kno wledgeable Staff - Effective and efficiency service delivery | 1 | New | CGK |

|  |  | - Training on Biogas technology - Training on Briquetting technology - Training on ISO |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme Name: General administration, planning and support services |  |  |  |  |  |  |  |  |
| Policy Formulation | 3 No. of policies developed: -appropriate building technologies and materials policy -Solar energy policy -Informal Settlement Policy | Policies developed | Well- coordinated and planned services | 2018/19 | No. | 10M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bills Formulation | 2 No. of bills developed: housing bill and Energy bill | Bills enacted | Well- coordinated and planned services | 2018/201 9 | No. | 5M | CGK |  |
| Capacity Building | 8 No. of trainings/Workshops undertaken -GIS for survey and planning officers. -Customer/employee satisfaction -Annual work planning -Performan- ce contracting -Appropria-te building technology training/workshops - Training on Biogas technology - Training on | Trained/Ski lled/Knowl edgeable Staff | Effective and efficiency service delivery | 2018/201 9 | No. | 10M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Briquetting technology - Training on ISO |  |  |  |  |  |  |  |
| Research and feasibility study | 4 feasibility studies: -Research on the potential of biofuels energy at Matsangoni and research on the suitability of local soils on the production of interlocking blocks. | Research and feasibility studies conducted | Establish data for future planning | 2018/201 9 | No. | 6M | CGK |  |
| Programme Name: Land Policy and Planning |  |  |  |  |  |  |  |  |
| Objective: |  |  |  |  |  |  |  |  |
| Outcome: Improved land management for sustainable development |  |  |  |  |  |  |  |  |
| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement ation Status |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data management | Scanning and digitizing of existing approved plans | Scan and digitize 3 developme nt plans (Kilifi Malindi, &Watamu) Scan & digitize 20 approved part developme nt plans within the county) | Proper spatial data management and record keeping |  | 23 | 30M |  |  |
| Programme Name: Urban Development |  |  |  |  |  |  |  |  |
| Objective: Facilitate/spur sustainable urban development and proper management/governance of urban areas |  |  |  |  |  |  |  |  |
| Outcome: Sustainable urban growth, and well-managed network of towns-serviced, secure, beautiful and livable |  |  |  |  |  |  |  |  |
| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement -ation |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Status |
|  | Installation of Town Committees | Formation of 2Town Committee s for Mtwapa, Mariakani | Better governance of towns | 2018/201 9 | Approve d town commun ities | 20M |  | New proposal |
| Urban physical street addressing | 2 City physical address maps: Kilifi&Malindi | Preparation of street addressing | Accessible Cities; Safer city | 2018/201 9 | Launch of City address map | 30M | CGK & KUSP | New proposal |
| urban economic Space development (economic incubators) | Improvement of retail/vending sites in Kilifi and Malindi: vending platforms & pavements; ablution blocks | Preparation and commissio ning of improved retail/vendi ng sites | Better working spaces; enhanced safety of vendors | 2018/201 9 | Launch of improve d vending sites | 16M | CGK & KUSP | New proposal |
| Sustainable urban mobility | 2 No. sustainable Urban Mobility Plans: Kilifi, Malindi and Mwapa | Preparation of Mobility Plans | Efficient mobility; safer streets | 2018/201 9 | Launch of Mobility plan; | 15M | CGK & | New proposal |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | commiss ioning of mobility projects |  | KUSP |  |
| Urban Citizen Forums | Create 8 no. urban citizen forums: (To confirm theses centres) | Conduction of citizen dialogues; | Enlightened citizenry; effective participation in development matters; Safeguarding public interest in town affairs; accountability | 2018/201 9 | Launch of citizen forums; Reports/ publicati ons on citizen forums | 12M | CGK & KUSP | New proposal |
| Automation of Construction permit | 1 e-construction system | Online submission and approval of application s for developme nt | Faster approval of applications Enhanced revenue | 2018/201 9 | Launch of e- construc tion permits | 25M | CGK & KUSP | New proposal |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | permission |  |  |  |  |  |  |
| Land survey |  |  |  |  |  |  |  |  |
| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement -ation Status |
| Facilitation for allocation of plots within trading centres (survey identification and verification of beneficiaries) | Marafa, Kakuyuni, Msufini, Kikambala, Ramada Msabaha mkwanjuni marereni ganze kakoneni majengo-kanamai and Gongoni | No. of beneficiarie s identified and verified | -Security of tenure -Increased revenue from land rates | 2019/202 0 | No. | 65M | CGK | Proposed |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Trading Centres |  |  |  |  |  |  |  |
| Facilitation for allocation of public land (planning and survey) | Surveyed of parcel of land at Msabaha settled by the Mchedzikunze group. Surveyed of parcel of land at Kapupuni (Misufni) Survey of plot No. 313 at Marikebuni Survey of Plot LR No. 284/R/III/MV Settled by Mavueni ‘A’ Group | No. of squatters settled | Security land tenure | 2019/202 0 | No. | 20M | CGK | Proposed |
| Land Information | Expansion of GIS | Scanning and geo- | Expanding the land | 2019/202 | No. | 50M |  |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Management | database | referencing of survey maps and plans. Digitizing Attribute data creation Integration with other land information | information system to other sub-counties | 0 |  |  |  |  |
| Enhancement of survey work | Purchase of 2 sets of survey equipments (RTK GPS ) | Procureme nt of 2 (No.) RTK GPS equipment | Efficient execution of survey work | 2019/202 0 | No. | 20M |  |  |
|  | Control Survey | Determinat ion of ground position through | Densification of control points to ease and hasten survey work | 2019/202 0 | No. | 50M |  |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | computatio n Ground survey and monumenta tion |  |  |  |  |  |  |
| Resolution of Boundary Disputes | Inter-county boundary survey -Kilifi& Tana River -Kilifi& Mombasa -Kilifi&Kwale | Determinat ion of ground position through computatio n Ground survey and monumenta tion | Security of County boundaries | 2019/202 0 | No. | 20M |  |  |
| Land Clinics | Hold 7 Public barazas at sub-county levels. Invite all relevant land experts to sensitize the public | Sensitizatio n of public on all land issues | 2019/2020 | No. | 19M |  |  |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Valuation | Supplementary Valuation Roll | Update of the valuation roll to capture:- omissions, new subdivision s & consolidati ons on land | Enhanced revenue generation | 2019/202 0 | 18 No. rateable areas | 5M | CGK |  |
|  | Valuation of Movable assets for Insurance | Facilitate loose assets insurance:- for - Department of Health service, Department of Devolution & Public service; | Updated County Asset Register. Valuation Reports to facilitate Insurance process tom secure County Assets | 2019/202 0 | 5 No. Departm ent | 2M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Department of Finance; Department of transport; Department of Lands |  |  |  |  |  |  |
|  | Valuation of Building Insurance for County offices and County Health facilities | Facilitate building insurance process | Updated County Asset Register. Valuation Reports to facilitate Insurance process tom secure County Assets | 2019/202 0 | 150 No. units | 8M | CGK |  |
|  | House conditional survey for County Housing Estates | Determinat ion of the housing conditions- defects & deficiencie | Improved housing conditions for justifiable rent increments to sustain and | 2019/202 0 | 110 No. residenti al housing units | 2M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | s, repairs & Maintenanc e levels for Mariakani Estates, MalindiNg ala phase 1 & 2 | enhance revenue generation |  |  |  |  |  |
| Programme Name: Government Buildings |  |  |  |  |  |  |  |  |
| Objective: Develop adequate office space |  |  |  |  |  |  |  |  |
| Outcome: Improved working conditions in Government buildings |  |  |  |  |  |  |  |  |
| Sub-programme | Target | Output Indicators | Outcome Indicators | Time Frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement -ation Status |
| Government offices- | Extension of office block- One extra floor on the existing building | Completed office floor | Increased office space | e.g. 2018/19 | Number of office floor construc ted | 30M | CGK |  |
| Programme Name: Housing development and human settlement |  |  |  |  |  |  |  |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective: Facilitate/spur development of adequate housing |  |  |  |  |  |  |  |  |
| Outcome: Increased access to affordable and decent housing as well as enhanced estates management services and tenancy relations |  |  |  |  |  |  |  |  |
| Provision of Deputy Governor’s residence | Purchase of1.5 acres piece of land within Kilifi Town | Plot of land bought | Land available for development | 2018/201 9 | No. of plots purchase d | 20M | CGK |  |
|  | Construction of residential block | Completed residential block | Increased housing for staff | 2018/201 9 | No. of residenti al houses construc ted | 50M | CGK |  |
| Development of housing master plans | 2 master plans for Kilifi and Malindi | 2 Housing master plans developed | Housing development guidelines/fram ework developed | 2018/201 9 | No. of master plans develop ed | 70M | CGK |  |
| Purchase of acres of land for development of housing estates | Purchase of 5 acres for each of the following towns: Malindi, Kilifi, Mariakani&Mtwapa. | Parcels of land purchased | Increased potential for development of public-private partnership in | 2018/201 9 | No. of acres purchase d | 150M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | housing developments |  |  |  |  |  |
| Upgrading of informal settlements infrastructure | Open up 30km of access roads in Mibuyu Saba in Kilifi and Kisumu NdogoMalindi | Motorable access roads opened | Increased accessibility and connectivity within settled areas | 2018/201 9 | Number of kilomete rs of access roads opened | 50M | CGK |  |
| Opening up of access roads in settlement schemes & planned trading centres across the county | Open up 40 km of access roads Chakama Settlement Scheme Phase II | Motorable access roads opened | Increased accessibility and connectivity within the scheme | 2018/201 9 | Number of kilomete rs of access roads opened | 40M | CGK |  |
| Promotion of appropriate building materials and technologies and abject poverty eradication | Delivery of 4 hydraulic interlocking blocking making machines | Interlockin g block making machines delivered | Promotion of alternative building technology and creation of employment to the community | 2018/201 9 | Number of machine s delivere d | 30M | CGK |  |

| Sub-Programme | Target | Output Indicators | Outcome Indicators | Time Frame | Deliver y Unit | Est Cost Kshs | Source of Funds | Implemen tation Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | especially youth and women |  |  |  |  |  |
| Government housing quarters- | Renovation of county housing estate: -45 houses in Ngala I & II Malindi. -15 houses in Mariakani Estate | Housing units renovated | Increase stock of Quality and adequate housing | 2018/201 9 | Number of Housing Units Renovat ed | 30M | CGK |  |
| Fencing of cemetery | Fencing of Kibaoni cemetery | Completed boundary walls | Increased security in the county cemetery | 2018/201 9 | Number of boundar y walls construc ted | 25M | CGK |  |

# Water, Environment, Natural Resources and Solid Waste Management Water and Sanitation

The following table presents a summary of what was achieved in the previous Annual Development Plan (ADP).

# : Performance of Capital Projects for the previous year

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.Procurem ent of borehole drilling rig | To enable County explore ground water resources | Borehol e drilling rig procured . | No. of borehole drilling rigs procured | Borehole drilling rig procured | Kshs. 50M | Kshs. 46M | GOK |
| 2.Procurem ent of Borehole Test pumping | To carry out test pumping for boreholes | Borehol e Test pumping kit procured | No. of borehole test pumping kits procured. | Borehole test pumping kit procured | Kshs.1 4M | Kshs. 14M | GOK |
| Rehabilitati on of Dungicha Dam | To improve access to water supply | Dam construc ted | No. of dams constructed | Dam constructed | Kshs. 7M | Kshs. 6.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitati on of Maya Water pipeline project | To increase access to piped water | Pipeline rehabilit ated | No. of pipelines rehabilitated | Pipeline rehabilitated | Kshs. 7M | Kshs. 6.8M | GOK |
| Supply and installation of Mazeras booster pumps | To boost the pumping capacity of Mazeras pump station | Booster pumps supplied & installed | Sets of booster pumps installed | Booster pumps not yet installed (being shipped) | Kshs. 12M | Nil | GOK |
| Ganze camp- Baraka ECD water pipeline project | To increase piped water supply | Pipeline construc ted | No. of Kilometers of pipeline | 3 Km of pipeline constructed | Kshs. 5M | Kshs. 4.9M | GOK |
| Procureme nt of casings, screens and gravel pack | To increase undergroun d water coverage | Casings, screens and gravel pack | Casings delivered | Casings, screens and gravel pack delivered | Kshs. 17M | Kshs. 16.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| for borehole developme nt. |  | procured |  |  |  |  |  |
| Constructio n of Bechirindo Dam. | To improve water supply | Dams construc ted | No. of dams constructed | 1 dam constructed | Kshs. 7M | Kshs. 6.9M | GOK |
| Danisa- Ziwani water supply pipeline project. | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 4Km of pipeline constructed | Kshs. 7M | Kshs. 6.9M | GOK |
| Constructio n of Kwa Kashombo Dam. | To improve water supply | Dams construc ted | No. of dams constructed | 1 dam constructed | Kshs. 8M | Kshs. 7.8M | GOK |
| Constructio n of Kwa Mwavitsa- Barani and | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 3Km of pipeline constructed | Kshs. 5M | Kshs. 4.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bengoma village water project with water kiosks. |  |  |  |  |  |  |  |
| Constructio n of Kolewa- Tsolokero- Junju water supply pipeline project. | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 3Km of pipeline constructed | Kshs. 5M | Kshs. 4.9M |  |
| Constructio n of Kwa Kitsao wa Nzai water supply pipeline. | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 1.5Km of pipeline constructed | Kshs. 1.5M | Kshs. 2.9M |  |
| Constructio n of Kazuri water | To improve water | Pipeline construc | Kilometers of pipeline | 3Km of pipeline | Kshs. 5M | Kshs. 4.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| pipeline project | supply | ted | constructed | constructed |  |  |  |
| Constructio n of Kwa Mwio-Kwa Mzee Kaluwa water supply pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 3Km of pipeline constructed | Kshs. 5M | Kshs. 4.9M | GOK |
| Rehabilitati on of Shomela Junction- Kisima Cha Kufa water pipeline project. | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 3Km of pipeline constructed | Kshs. 5M | Kshs. 2.4M | GOK |
| Constructio n of Kwa Mongo- Gende water | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 3Km of pipeline constructed | Kshs. 4.3M | Kshs. 4.2M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| supply pipeline project |  |  |  |  |  |  |  |
| Constructio n of Nzai wa Katsunga water pan | To improve water supply | Dams construc ted | No. of dams constructed | 1 dam constructed | Kshs. 3M | Kshs. 2.9M | GOK |
| Constructio n of 50m3 Ferro- cement water storage tank at Akili ni Mali | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | 1 tank constructed | Kshs. 2M | Kshs. 1.9M | GOK |
| Constructio n of 50m3 Ferro- cement water storage | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| tank at Boyani village. |  |  |  |  |  |  |  |
| Drilling of one borehole with hand pump at Kiwandani | To increase access to water | Borehol es construc ted | No. of boreholes constructed | 1 borehole constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Constructio n of Bridge to Masheheni water pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Mjanaheri to Mapimo Water pipeline (3km) | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Magari Mabomu to Madzayani water pipeline(3. 5km) | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Magarini trading centre to Sosoni water pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Drilling of 1 No. borehole at Kasarani | To increase access to water | Borehol es construc ted | No. of boreholes constructed | 1 borehole constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Constructio n of Jeuri- | To improve water | Pipeline construc | Kilometers of pipeline | 2.5Km of pipeline | Kshs. | Kshs. | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mwandoni water project | supply | ted | constructed | constructed | 5.4M | 5.3M |  |
| Constructio n of 50m3 Ferro- cement water storage tank at Kwa Hamisi Mtoro | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |
| Constructio n of Kaereni water supply pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 2M | Kshs. 1.9M | GOK |
| Rehabilitati on of Shomela- Majengo | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 2M | Kshs. 1.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| pipeline |  |  |  |  |  |  |  |
| Equipping of Chiferi borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 4M | GOK |
| Equipping of Bwagamoy o borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 4M | GOK |
| Drilling of borehole with hand pump at Kisumu ndogo | To increase access to water | Borehol es construc ted | No. of boreholes constructed | 1 borehole constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Equiping of Mnyenzeni borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 4M | GOK |
| Equipping of Duke | To increase water | Borehol e | No. of boreholes | Not yet equipped | Kshs. 3M | Kshs. 4M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| borehole | supply | equippe d | equipped | pending drilling |  |  |  |
| Equipping of Kizingo borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 4M | GOK |
| Constructio n of 1.no. 50m3 Ferro - Cement water tanks at Mpendakul a Mkongani | To increase water storage capacity | Storage tanks construc ted | No. of storage tanks constructed | 1 storage tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Constructio n of 1 No. Ferro- cement water tank | To increase water storage capacity | Storage tanks construc ted | No. of storage tanks constructed | 1 storage tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| at Roka Maweni dispensary |  |  |  |  |  |  |  |
| Constructio n of 1 No. Ferro- cement water tank at Nyongoro. | To increase water storage capacity | Storage tanks construc ted | No. of storage tanks constructed | 1 storage tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| 1 no. Borehole with a pump and a plastic tank 5000L at chumani social hall | To increase water storage capacity | Storage tanks construc ted | No. of storage tanks constructed | 1 storage tank constructed | Kshs. 1.3M | Kshs. 1.2M | GOK |
| Constructio n of 1 no.50m3 | To increase water storage | Storage tanks construc | No. of storage tanks | 1 storage tank | Kshs. 1M | Kshs. 0.98M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ferro- cement water tank at Kadaina- Marafiki ECDE | capacity | ted | constructed | constructed |  |  |  |
| Constructio n of 1 no.50m3 fero cement water tank at chumani kwa kashuru | To increase water storage capacity | Storage tanks construc ted | No. of storage tanks constructed | 1 storage tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Equipping of Mugumoni borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equipping | To increase | Borehol | No. of | Not yet | Kshs. | Kshs. | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| of Kilulu borehole | water supply | e equippe d | boreholes equipped | equipped pending drilling | 3M | 3M |  |
| Equipping of Kitsamini borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Kabororini borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Kambicha borehole site enhanceme nt project | To increase water supply | Enhance ment done | Enhanceme nt achieved | Project done, completed, commission ed and operational | Kshs. 6M | Kshs. 5.9M | GOK |
| Equipping of Mafisini borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Equiping of Mitulani borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Kibao cha Fundisa borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Kinyaule borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Supply and installation of Mapawa booster pump | To improve water supply in Kolewa village | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | Kshs. 2.2M | Kshs. 2.1M | GOK |
| Supply and installation of Kambicha standby | To improve water supply. | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | Kshs. 2.2M | Kshs. 2.1M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| borehole pump |  |  |  |  |  |  |  |
| Supply and installation of Bundacho standby booster pump | To improve water supply. | Booster pump installed | No. of booster pumps installed | 1 booster pump installed | Kshs. 2.2M | Kshs. 2.1M | GOK |
| Constructio n of Fundisa- Kibaoni pipeline project | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4M | Kshs. 3.9M | GOK |
| Equipping of Bengoni borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equipping of Tsakathune | To increase water | Borehol e equippe | No. of boreholes | Not yet equipped pending | Kshs. 3M | Kshs. 3M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| borehole (Badhili/Ka jagi valley | supply | d | equipped | drilling |  |  |  |
| Equipping of Kanyumbu ni borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Chang’omb e borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Equiping of Kwa Juaje borehole | To increase water supply | Borehol e equippe d | No. of boreholes equipped | Not yet equipped pending drilling | Kshs. 3M | Kshs. 3M | GOK |
| Constructio n of 50m3 Ferro- cement water storage tank at | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Buni/Kibao ni |  |  |  |  |  |  |  |
| Constructio n of 50m3 Ferro- cement water storage tank at Akili ni Mali | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Not yet constructed | Kshs. 2M | Kshs. 1.9M | GOK |
| Supply and installation of 10m3 water tanks at Takaungu Maweni | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Supply and installation of 10m3 water tanks at Mavueni | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ya kati |  |  |  |  |  |  |  |
| Supply and installation of 10m3 water tanks at Mavueni Midzimitsa no | To increase water storage capacity | Storage tanks construc ted | No. of tanks constructed | Tank constructed | Kshs. 1M | Kshs. 0.98M | GOK |
| Constructio n of Chauringo water pipeline from lower Ribe to Ribe Primary school | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 4.3M | Kshs. 4.1M | GOK |
| Tupendane Road water pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 3M | Kshs. 2.9M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kwa Kitsao Nzai water pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 1Km of pipeline constructed | Kshs. 1.5M | Kshs. 1.4M | GOK |
| Mwambani water storage tank | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 1Km of pipeline constructed | Kshs. 1.3M | Kshs. 1.2M | GOK |
| Rehabilitati on of Shomela- Boyani water pipeline | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 2Km of pipeline constructed | Kshs. 3M | Kshs. 2.9M | GOK |
| Extension of water pipeline from Mkunguni to Chembe- Mashamba- Sokomoko | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 4Km of pipeline constructed | Kshs. 6.8M | Kshs. 6.7M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Constructio n of 1Km pipeline from Fundi Hamisi to Kadzitsoni | To improve water supply | Pipeline construc ted | Kilometers of pipeline constructed | 4Km of pipeline constructed | Kshs. 2.25M | Kshs. 2.1M | GOK |
| Procureme nt of garbage compactor | Improve garbage collection from the community | Garbage compact or procured | No. of Compactors procured | Garbage compactor procured | Kshs. 25M | Kshs. 25M | GOK |
| Procureme nt of Solid Waste Bins | Increase time for holding garbage before being collected | 15 Garbage Bins | No. of garbage bins | Garbage bins procured | Kshs. 1.5M | Kshs. 1.5M | GOK |
| Improveme nt of Tree Nursery | Increase production of tree seedlings | Tree seedling s Infrastuc tural | -Seedling beds constructed -Water | -10 seedbeds -2 water tanks | Kshs. 2.5M | Kshs. 2.5M | GOK |

| Project Name/Loc ation | Objective/ Purpose | Outputs | Performan ce Indicators | Status(Base d on the Indicators) | Planne d Cost Kshs. | Actual Cost Kshs. | Sourc e of Funds |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | develop ment at the nursery | tanks installed -Borehole drilled | installed -1 borehole drilled |  |  |  |

# Challenges experienced in implementation of the Financial Year 2017/18 Budget

In the financial year in review the department was faced with a few challenges as highlighted below:

- Some projects depended on the procurement of the borehole drilling rig. In this case projects such as equipping of boreholes lined up for implementation in the financial year relied on the delivery of the borehole drilling rig. There was a slight delay in the delivery of the machine and hence such projects faced delay in implementation.

- Low speed of the contractors: Some contractors started off very well to implement the projects but somewhere along the way were faced with financial constraints therefore delaying the agreed project implementation time.

- Bad weather: Even after delivery of the borehole drilling rig, there was intermittent rain which affected drilling. The machine had for instance to stop for 2 weeks in Bwagamoyo village waiting for the rains to subside.

# Lessons learnt from the implementation of the previous financial year budget

Based on the challenges outlined above as encountered during the implementation of the previous Financial Year budget, the Department drew the following lessons which would by extension guide the implementation of the Financial Year 2019/2020 moving forward:

- Early preparation of projected procurement plan. This will ensure that this stage is accomplished in good time save for any emerging changes during the supplementary budget or in the event of budget modification at the County Assembly level.

- Capacity of the bidders: From the experience of the last Financial Year, the Department shall undertake to ascertain the capacity of bidders to handle the various projects even if this shall entail due diligence.

- For faster implementation of the borehole drilling exercise, the Department shall conduct and document hydro-geophysical survey reports ahead of every incumbent drilling exercise.

# Sector strategic priorities and programs in the financial year 2019/2020

The Financial Year 2019/2020 presents the challenge of ground water exploration and prospecting a notch higher having acquired the borehole drilling rig. A lot of focus shall be given to ground water harvesting, piping and storage. In this initiative, the Department shall embrace green energy where the machine namely the pumps and accessories shall be driven by the solar energy.

This financial year shall also undertake to do water harvesting from the surface runoff in the form of water dams and pans as a way of complementing the piped water in order to ensure seamless water supply to the communities.

# Education Sector

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Vocational Training |  |  |  |  |  |  |  |  |  |  |
| INFRAST RUCTURE | Establishin g 3 Business Incubation Centres(Kil ifi Kaloleni and | Requests for BQs, requisition , floating of tenders, evaluation, project site handing over, project | Tree planting | 150M | CGK | 12MONT HS | Incubation centers established | 3 | NEW | DPT |

2019/2020 Capital and Non-Capital projects Capital Projects

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Malindi) | kick off |  |  |  |  |  |  |  |  |
|  | Constructio n of hostels at MarafaYp, AduYp,Ka kuyuniYp, Mkwajuni Yp,Dzitson iYp,Mwaba yanyundoY p,ariakaniY p. | Requests for BQs, requisition , floating of tenders, evaluation, project site handing over, project kick off | Tree planting | 100M | CGK | 12MONT HS | Hostels contructed | 7 | NEW | DPT |
|  | Constructio n of twin workshop at Shakahola Yp,Tsagwa Yp,Mwams ungaYp,W atamuYp,R | Requests for BQs, requisition , floating of tenders, evaluation, project site handing over, | Tree planting | 170M | CGK | 12MONT HS | TWIN WORKSH OPS contructed | 17 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | okaYp,Tez oYp,Mwar akayaYp,N gerenyaYp, GahaleniY p,Bungale Yp,Shakah olaYp,Mwa ebaYp,Msu mariniYp,P ingilikaniY p,Hademu YP,Dagamr aYp,Boalal aYp | project kick off |  |  |  |  |  |  |  |  |
|  | Constructio n of Computer Labs for GandaYp, DzitsoniYp ,Mwabayan yundoYp,T sagwaYp, | Requests for BQs, requisition , floating of tenders, evaluation, project site handing over, project kick off | Tree planting | 20M | CGK | 12MONT HS | Computer labs contructed | 5 | NEW | DPT |

| Sub- Programm e | Project Name and Location |  | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Mwarakaya |  |  |  |  |  |  |  |  |  |  |
| Programme Name (As per the Programme Based Budget): PRE-PRIMARY EDUCATION |  |  |  |  |  |  |  |  |  |  |  |
| Sub- Programme |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructur e |  | Fumbini Resource Centre: Construct and equip 2 hostels | Requests for BQs, requisition , floating of tenders, evaluation, project site handing over, project kick off | Tree planting | 30M | CGK | 12MONT HS | Hostels contructed | 2 | NEW | DPT |

Non-Capital Projects

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Vocational Training |  |  |  |  |  |  |  |  |  |  |
| RE- VITALIZA TION OF YOUTH POLYTEC HNICS | Procuremen t of modern tools and Equipment (Shakahola Yp,Tsagwa Yp,Mwams ungaYp,Wat amuYp,Rok aYp,TezoY p,Mwarakay aYp,Ngeren yaYp,Gahal eniYp,Bung aleYp) | REQUISI TION,SUP PLY AND DELIVER Y OF TOOLS |  | 30M | CGK | 12MONTH S | TOOLS PROCURE D | 10 YPS | NEW | DPT |
| QUALITY ASSUARA NCE | Inspection of all vocational training centers | VISIT TO CENTERS ,REPORT WRITTIN G |  | 3M | CGK | 12MONTH S | CENTERS VISITED | 20YP S | NEW | DPT |
| Programme Name (As per the Programme Based Budget): PRE-PRIMARY EDUCATION |  |  |  |  |  |  |  |  |  |  |
| QUALITY | Inspection | -Preschool |  | 10M | CGK | 12MONTH | ECDE | 813 | CONT | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ASSUARE NCE | of all ECDE centers | advisory visits on quality assurance, teacher assessment sensitizatio n meetings, workshops & seminars for stakeholder s |  |  |  | S | CENTERS VISITED |  | INOU S |  |
|  | RESEARC H AND FEASIBILI TY STUDIES | REQUISIT ION,TOR, AWARD |  | 4M | CGK | 6MONTHS | SURVEY REPORTS | 3 | NEW | DPT |
| PERSONN EL | EMPLOY MENT OF 300 ECDE TEACHER S | ADVERTI SEMENT, RECRUIT MENT AND SELECTIO N |  | 104M | CGK | 12MONTH S | TEACHER S EMPLOYE D | 300 | NEW | DEPT |
| SCHOOL | SCHOOL | SUPPLY |  | 140M | CGK | 12MONTH | NUMBER | 813 | NEW | DEPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HEALTH AND NUTRITIO N | FEEDING PROGRA MME | AND DELIVER Y OF MILK TO 813 ECD CENTERS |  |  |  | S | OF CENTERS SUPPLIED WITH MILK |  |  |  |
| FREE PRE- PRIMARY EDUCATI ON | PURCHAS E OF ECD CHAIRS AND TABLES | Requisition , Floatring of quatations, evaluation , supply and distribution |  | 30M | CGK | 6MONTHS | Number of complete ECD centres supplied with furniture | 40464 chairs 6,744 tables | NEW | DPT |
|  | Playing and learning materials for a 7 model ECDE Centers | Requisition , Floatring of quatations, evaluation , supply and distribution |  | 35M | CGK | 6MONTHS | Number of complete ECD centres supplied with Playing and learning materials | 282 | NEW | DPT |
|  | Enhancing enrolment and access in pre- primary | Constructio n of ecd centres and toilets |  | 200M | CGK | 12MONTH S | No. of ecd centres constructed | 50 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | education |  |  |  |  |  |  |  |  |  |
| Programme Name (As per the Programme Based Budget): ICT |  |  |  |  |  |  |  |  |  |  |
| ICT | Comple te LAN in all the County offices in the County head- quarters (MPLS) | Sourcing of supplier, Lan installation |  | 3M | CGK | 6MONTHS | LAN installed and in use | 7 | NEW | DPT |
|  | Setup WAN in 7 sub county offices and county assembl y | Sourcing of supplier, WAN installation |  | 5M | CGK | 6MONTHS | WAN installed and in use | 7 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | offices across the county |  |  |  |  |  |  |  |  |  |
|  | Setup LAN in three level 3 hospitals (Kilifi hospital, Malindi and Mariakani,) and 4 hospitals (Bamba, Rabai, Matsangoni | Sourcing for suppliers, setting up of LAN |  | 24M | CGK | 6MONTHS | LAN installed in 3 hospitals and in use | 3 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | and Jibana) |  |  |  |  |  |  |  |  |  |
|  | Connec t County headqu arters to NOFBI | Sourcing for suppliers, Kick off |  | 12M | CGK PU | 12MONTH S | County headquarter s connected to NOFBI | 1 | NEW | DPT |
|  | Conduct An ICT Infrastructu re(Asset) Inventory | Sourcing for suppliers, Project Kick off |  | 3M | CGK | 6MONTHS | Ict asset invemtory in use | 1 | NEW | DPT |
|  | Lobby private service providers(S afaricom, Telekom, | Sending imvitations, metings and discusions, signing of partnership |  | 14M | CGK | 6MONTHS | Increased mobile network coverage arears in the county | All wards | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Airtel) to increase mobile network coverage in the county | agreements |  |  |  |  |  |  |  |  |
|  | Procure end-user ICT equipment at the Sub county Offices | Sourcing for suppliers, purchase of equipement |  | 3M | CGK | 6months | ICT equipement procured and in use | 7 | NEW | DPT |
|  | Set up a VoIP enabled PABX unified communica | Sourcing for suppliers, setting up of the |  | 35M | CGK | 6months | VoIP enabled PABX unified communica tion system | 12 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | tion system connecting the offices at the County Headquarte r | facility |  |  |  |  | in use at county offices |  |  |  |
|  | Set up an County ERP to Automate the following; Assset manageme nt systems and integrate with Finance and procuremen ts, Fleet | Sourcing for suppliers, setting up of the syetem |  | 30M | CGK | 6months | ERP asset manageme nt syetem in place | 1 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | manageme nt system and integrate with Finance and procuremen t and Centralized databases for functions such as registry, human resource, administrati on, health, education |  |  |  |  |  |  |  |  |  |
|  | Conduct an | Sourcing for |  | 15m | CGK | 6months | Survey | 1 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | e-readiness survey among the County residents | suppliers, conducting of the survey |  |  |  |  | report |  |  |  |
|  | Formulate and pass a comprehen sive ICT law with provisions on Cyber security , County ICT developme nt, County Communic ation Policy | Sourcing for consultant, Draft laws and policy developed |  | 15m | CGK | 6months | Communic ation policy in place | 1 | NEW | DPT |

| Sub- Programm e | Project Name and Location | Descriptio n of Activities | *Green Economy Considerat ion | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Targe ts | Status | Imple menti ng Agenc y |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Health Sector

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Health Infrastructur e | Preventive maintenanc e of existing buildings in health facilities | Conduct minor repairs, renovati ons and refurbis hments | NA | 20,000,00 0 | CG K | 2019/2020 | No of HF done preventive maintanance | 100% | Ongoi ng | DOH |

2019/2020 Capital and Non-Capital projects Capital Projects

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Construct new medical male and surgical male ward at Mariakani wards | Expansi on of medical and surgical wards | NA | 60,000,00 0 | CG K | 2019/2020 | No of wards contructed | 2 | 0 | DOH |
|  | Supply of equipment to Mariakani hospital | Equip all 2 female and male wards | NA | 100,00,00 | CG K | 2019/2020 | No of equipment procured | 100% | 0 | DOH |
|  | Supply of equipment to Kilifi County hospital complex | Equip the Hospital complex | NA | 1,000,000, 000 | CG K | 2019/2020 | No of equipment procured | 100% | 0 | DOH |
|  | Supply of office furniture and fittings to Kilifi County Hospital | Distribut ion of office furniture and fittings in the | NA | 150,000,0 00 | CG K | 2019/2020 | No. of furniture and fittings supplied | 100% | 0 | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | complex | units |  |  |  |  |  |  |  |  |
|  | Implement telemedicin e at Kilifi County Hospital | Install telemedi cine system for consulta tion and referal | NA | 30,000,00 0 | CG K | 2019/2020 | Telemedicine in place | 1 | Ongoi ng | DOH |
|  | Installation of CCTV at Mariakani and Kilifi Hospitals | CCTV at Mariaka ni and Ctsacn Unit at Kilifi Hospital | NA | 20,000,00 0 | CG K | 2019/2020 | No. of hospitals with functional CCTV | 2 Hospitals | Nil | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Procure 3 laundry machines for Bamba, Gede and Rabai Sub County Hospitals. | Distribut ion of laundry machine s | NA | 12,000,00 0 | CG K | 2019/2020 | No. of functional laundry machines | 3 | Nil | DOH |
| . | Purchase of 600 patients beds for hospitals and health centres | Patients beds distribut ion | NA | 7,000,000 | CG K | 2019/2020 | No. of hospital beds distributed | 600 beds | Nil | DOH |
|  | Distribute anaesthetic machines for hospitals, Bamba & Jibana, Rabai and Gede). | Anesthet ic machine s distribut ed | NA | 20,000,00 0 | CG K | 2019/2020 | No.of functional anesthetic machines | 5 | Nil | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Distribution of 9 X-ray machines for Gede, Bamba, Rabai, Marafa, Jibana, Vipingo, Mariakani, Kilifi and Malindi | X-ray machine s distribut ed. | NA | 6,000,000 | CG K | 2019/2020 | No. of X-Ray machines distributed | 9 | Nil | DOH |
|  | Distribution of medical gases – portable 45kgs and 25kgs cylinders- All Health Facilities | Portable gas cylinder s distribut ed to facilities | NA | 6,000,000 | CG K | 2019/2020 | No. of cylinders distributed | 30 Cylinders | Nil | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of chakama dispensary | Constru ction of dispensa ry | NA | 1,645,631. 53 | CG K | 2019/2020 | Functional dispensary | 1 | 80% compl ete | DOH |
|  | Completion of muyu wakaye dispensary | Dispens ary complet ed | NA | 15,679,41 0 | CG K | 2019/2020 | Functional dispensary | 1 | 85% compl ete | DOH |
|  | Completion of maternity & twin operating theatre at Bamba sub county hospital | Maternit y theatre completi on | NA | 9,550,194. 73 | CG K | 2019/2020 | Functional maternity theatre | 1 | 95% compl ete | DOH |
|  | Completion Of boundary wall with guard house at Bamba SCH | Constru ction of boundar y wall and guard house | NA | 7,909,622. 40 | CG K | 2019/2020 | Secured facility | 1 | Nil | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of outpatient unit bore shingwaya | Facility expansio n | NA | 771,713.2 0 | CG K | 2019/2020 | Facility expansion | 1 | 30% compl ete | DOH |
|  | Completion Of 6 bed maternity at Kinarani dispensary | Constru ction of maternit y | NA | 1,168,607. 20 | CG K | 2019/2020 | Completed maternity | 1 | 75% compl ete | DOH |
|  | Mtwapa staff house completion | Staff house construc tion | NA | 5,885,953. 88 | CG K | 2019/2020 | Occupied staff house | 1 | 50 % compl ete | DOH |
|  | Completion of 2 bedroom staff house at Jila dispensary | Staff house construc tion | NA | 1,043,787. 30 | CG K | 2019/2020 | Staff house completed | 1 | 95% | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion Of dispensary and twin one bedroom staff house & 2 cubicle pit latrine at garithe dispensary | Staff house construc tion | NA | 13,308,92 4.20 | CG K | 2019/2020 | Functional dispensary | 1 | 70% | DOH |
|  | Completion Of Migumo miri dispensary | Dispens ary construc tion | NA | 2,866,395. 60 | CG K | 2019/2020 | Functional dispensary | 1 | 65% compl ete | DOH |
|  | Refurbishm ent of kadzifitseni dispensary | Dispens ary construc tion | NA | 907,846.0 4 | CG K | 2019/2020 | Functional dispensary | 1 | 90% compl ete | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of dispensary, twin one bedroom staff house & two pit latrine at kamale dispensary | Dispens ary complet ed | NA | 4,209,008. 96 | CG K | 2019/2020 | Functional dispensary | 1 | 95% compl ete | DOH |
|  | Completion Of dispensary & 2 no cubicle pit latrine at kanyumbuni | Dispens ary complet ed | NA | 5,219,047. 00 | CG K | 2019/2020 | Functional dispensary | 1 | 95% compl ete | DOH |
|  | Completion Of dispensary block & 2 no cubicle pit latrine at kavunya lalo | Dispens ary complet ed | NA | 8,203,421. 40 | CG K | 2019/2020 | Functional dispensary | 1 | 85% compl ete | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion Of county medical warehouse | Dispens ary complet ed | NA | 17,580,10 3.18 | CG K | 2019/2020 | Completed warehouse | 1 | 85% compl ete | DOH |
|  | Completion of twin staff house at msumarini dispensary | Dispens ary complet ed | NA | 285,054.9 0 | CG K | 2019/2020 | Completed staff house | 1 | 95% compl ete | DOH |
|  | Completion Of septic tank & soak pit | Constru ct soak pit | NA | 748,768.0 0 | CG K | 2019/2020 | Completed septic tanks and soak pit | 1 | 50% compl ete | DOH |
|  | Completion Of maternity | Constru ction of maternit y | NA | 5,044,372. 00 | CG K | 2019/2020 | Functional maternity | 1 | 75% | DOH |
|  | Completion Of dispensary block & 2 no cubicle pit latrine at kwajuaje | Dispens ary complet ed | NA | 8,665,321. 80 | CG K | 2019/2020 | Functional dispensary | 1 | 50% | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion Of dispensary twin one bedroom staff house & 2 cubicle pit latrine at kauyeni | Dispens ary complet ed | NA | 16,161,14 0.80 | CG K | 2019/2020 | Functional dispensary | 1 | 90% | DOH |
|  | Completion Of maternity theatre at Marafa Health center | Maternit y theatre construc tion | NA | 16,743,72 4.20 | CG K | 2019/2020 | Functional maternity theatre | 1 | 90% | DOH |
|  | Completion Of 45 bed maternity & twin operating theatre at Mariakani | Constru ction of maternit y theatre | NA | 31,725,91 4.80 | CG K | 2019/2020 | Functional maternity theatre | 1 |  |  |
|  | Rehabilitati on of 1 no. Ward at Mariakani SCH | Constru ction of ward | NA | 7,911,339. 20 | CG K | 2019/2020 | Operational ward | 1 | 90% | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of dispensary, twin one bedroom & two pit latrine at Marikano | Dispens ary complet ed | NA | 4,555,473. 08 | CG K | 2019/2020 | Functional dispensary | 1 | 80% | DOH |
|  | Completion Of 6 bed maternity at mijomboni dispensary | Constru ction of maternit y | NA | 4,436,814. 44 | KC G | 2019/2020 | Functional maternity theatre | 1 | 50% | DOH |
|  | Completion of dispensary at Milalani | Constru ction of dispensa ry | NA | 284,361.8 0 | KC G | 2019/2020 | Functional dispensary | 1 | 70% | DOH |
|  | Completion Of dispensary block & 2 no cubicle pit latrine at mongotini | Dispens ary complet ed | NA | 13,715,43 1.68 | KC G | 2019/2020 | Functional dispensary | 1 | 85% | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion Of dispensary & 2 no cubicle toilet at Mrima Mkulu | Dispens ary complet ed | NA | 10,624,98 4.60 | KC G | 2019/2020 | Functional dispensary | 1 | 90% | DOH |
|  | Completion Of twin one bedroom staff house at mtwapa dispensary | Dispens ary construc tion | NA | 603,030.0 0 | KC G | 2019/2020 | Functional dispensary | 1 | 90% | DOH |
|  | Completion of 6 bed maternity at kinarani | Dispens ary complet ed | NA | 3,417,018. 60 | KC G | 2019/2020 | Operational maternity | 1 | 80% | DOH |
|  | Repair of mwembe kati dispensary | Dispens ary repaired | NA | 296,269.8 0 | KC G | 2019/2020 | Functional dispensary | 1 | 90% | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of health centre at Mwawesa | Dispens ary complet ed | NA | 2,059,485. 00 | KC G | 2019/2020 | Functional dispensary | 1 | 75% | DOH |
|  | Completion Of dispensary block at Kambe Ribe | Dispens ary complet ed | Functiona l NA | 6,710,031. 57 | KC G | 2019/2020 | Functional dispensary | 1 | 60% | DOH |
|  | Construct a new 50 bed capacity Medical Male ward surgical ward at Mariakani Hospital | Wards construc tion | NA | 60,000,00 0 | CG K | 2019/2020 | 50 bed male ward construcetd | 100% | 0 | DOH |
|  | Equip the the two male wards surgical and medical | Wards equippin g | NA | 100,000,0 00 | CG K | 2019/2020 | No of wards equiped | 100% | 0 | DOH |

| Sub- Programme | Project Name and Location | Descrip tion of Activiti es | *Green Economy Consider ation | Estimate d Cost KSh. | Sou rce of Fun ds | Time Frame | Performance Indicators | Targets | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Completion of 60 bed capacity pediatric ward | Ward construc tion | NA | 20,000,00 0 | CG K | 2019/2020 | Completion of 60 bed capacity pediatric | 100% | Ongoi ng | DOH |
|  | Equip the 60 bed capacity pediatric ward at mariakani | Pediatric ward equippin g | NA | 50,000,00 0 | CG K | 2019/2020 | No of equipment in the pediatric ward | 100% | Ongoi ng | DOH |

# Non-Capital projects

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Communicable disease control | Improve d malaria surveill ance | 1. Supply of MRDTs Timely ordering of malaria commodity | N/A | 10,000,00 0 | CGK | 2019/ 2020 | Proportion of general population testing positive for malaria | 100% | Ongoing | CGK DoH/ NMCP |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2.Conduct redistribution of malaria commodities |  |  |  |  |  | 100% |  | CGK DoH/ NMCP |
|  | Improve d malaria case manage ment and preventi on in children under- five yrs and adults | Distribution of scheduled SP doses to pregnant women | N/A | 3,200,000 | CGK/N MCP | 2019/ 2020 | No. of pregnant women receiving scheduled SPs. | 100% |  | CGK DoH/ NMCP |
|  |  | Distribution of malaria medicines | N/A | 18,480,00 0 | CGK/N MCP | 2019/ 2020 | No. of children under five years and adults testing positive for Malaria receiving | 100% | Ongoing | CGK DoH/ NMCP |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | treatment |  |  |  |
|  |  | Distribution of LLINS to under 1 yr issued with long lasting insecticide treated nets | N/A | 22,000,00 0 | CGK/N MCP | 2019/ 2020 | No. of children under 1Yr issued with Long lasting insecticide treated nets | 100% | Ongoing | CGK DoH/ NMCP/ PS Kenya |
|  |  | Distribute LLINS to pregnant women issued with long lasting insecticide treated nets | N/A | 24,000,00 0 | CGK/N MCP | 2019/ 2020 | No. of pregnant women issued with Long lasting insecticide treated nets | 100% | Ongoing | CGK DoH/ NMCP/ PS Kenya |
|  | Identific ation of HIV positive persons and linkage to care and treatme | Provide targeted HTS outreaches & in reaches to reach young people, men, OVC and index clients and start care and treatment | N/A | 1,764,000 | CGK/ Afya Pwani, AKH. Univer sity | 2019/ 2020 | No. of targeted HTS outreaches and in reaches | 90% | 67% | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | nt |  |  |  |  |  |  |  |  |  |
|  |  | Train 120 health providers on PITC and recommend it as part of a clinical care package. | N/A | 1,476,000 | AFYA Pwani | 2019/ 2020 | No. of trained health providers on PITC | 120 HCWs | 60 Trained | DOH |
|  |  | Conduct facility ART cascades monthly review meetings | N/A | 500,500 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of meetings held | 12 | 7 | DOH |
|  |  | Conduct Viral Load suppression tests afer 6 months for new clients and annually | N/A | 500,000 | CGK/ Afya Pwani | 2019/ 2020 | Percentage of viral load tests achieving suppression | 90% | 75% | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | for old clients |  |  |  |  |  |  |  |  |
|  |  | Conduct S/CHMT support supervision 12 facilities per quarter on HIV Care and Treatment services. | N/A | 500,500 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of support supervision done | 48 | 6 | DOH |
|  |  | Conduct quarterly County and Sub county HIV Accelerated Care & Treatment review meetings | N/A | 500,500 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of treatment review meetings conducted | 4 | Ongoing | DOH |
|  |  | Provide IPT to all Eligible clients with HIV without Active TB | N/A | 500,500 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of HIV positive with negative TB given | 100 | 100% | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | IPT |  |  |  |
|  |  | Sensitization of HCWs on optimization of ART for Adolescents and Adults in Care and Treatment | N/A | 2,310,00 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of HCW sensitized on optimizatio n of ARTfor adolscents and adults care | 120 HCWs | Ongoing | DOH |
|  |  | Conduct QUARTELYm ultidisciplinary team meeting | N/A | 500,500 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of meetings conducetd | 4 | 4 | CGK, Afya pwani/ AHF |
|  | Preventi on of mother to child HIV transmis sion | Identify and Train 20 Mentor Mothers in High volume facilities to offer psychosocial counseling at | N/A | 3,980,00 | CGK/A fya Pwani/ AHF | 2019/ 2020 | No of MENTOR MOTHERS TRAINED on ANC.CWC ,PNC | 20 | Ongoing | CGK./ Afya Pwani / KRC |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | ANC, CWC, post-natal natal, labor ward. |  |  |  |  |  |  |  |  |
|  |  | Conduct 28 outreaches to reach pregnant women living in informal settlements and hard to reach areas. |  | 630,000 | Kilifi County Govt. Afya pwani/ AHF/K RC | 2019/ 2020 | No of outreaches conducetd | 28 | Ongoing | CGK./ Afya Pwani / KRC |
|  | Preventi on of mother to child HIV transmis sion |  |  |  |  |  |  |  |  |  |
|  |  | Conduct 28 outreaches to reach pregnant women living in informal settlements and hard to reach areas. |  | 630,000 | Kilifi County Govt. Afya pwani/ AHF/K RC | 2019/ 2020 | No of outreaches conducetd | 28 | Ongoing | CGK./ Afya Pwani / KRC |
|  | Preventi on of mother to child HIV | Identify, train, and deploy 10 male champions to promote male | N/A | 1,320,00 | CGK/A fya Pwani/ AHF/K RC | 2019/ 2020 | No of male champions | 10 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | transmis sion | involvement in eMTCT |  |  |  |  |  |  |  |  |
|  |  | Sensitize 210 health workers on revised EMTCT guidelines. | N/A | 2,952,000 | CGK/A fya Pwani/ AHF/K RC | 2019/ 2020 | No of HCW trained on eMTCT | 210 HCWs | Ongoing | CGK/ Afya Pwani / KRC |
|  |  | Initiate 7 EMTCT support groups to promote PHDP for mother baby pairs. | N/A | 840,000 | CGK/A fya Pwani/ AHF/K RC | 2019/ 2020 | No of support groups trained on PHDP | 7 Groups | 3 | CGK/ Afya Pwani / KRC |
|  |  | Conduct work improvement teams for PMTCT in 7 high volume facilities to implement the Kenya HIV Quality Improvement Framework (KHQIF) | N/A | 840,000 | CGK/A fya Pwani/ AHF/K RC | 2019/ 2020 | No offacilities with WIT | 7 Facilities | 3 | CGK/ Afya Pwani / KRC |
|  | Preventi on of | Conduct quarterly | N/A | 500,500 | CGK/A fya | 2019/ 2020 | No of tasks force | 4 | 4 | CGK/ Afya |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | mother to child HIV transmis sion | county eMTCT task forces' meetings. |  |  | Pwani/ AHF/K RC |  | meetings conducted |  |  | Pwani /AHF |
|  | TB case detectio n | Conduct mentor ship to health providers on the use of WHO simplified screening algorithm (adapted in MOH tools) | N/A | 1,832,600 | Kilifi County Govt. Afya pwani/ AHF/K RS | 2019/ 2020 | No. of health providers mentored on the use of WHO simplified screening algorithm (adapted in MOH tools) | 250 | Ongoing | CGK/ Afya Pwani /AHF |
|  |  | Train and support CHVs to provide TB, leprosy intensified case finding in informal settlements | N/A | 5,264,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No of CHVs Trained and supported to provide TB, leprosy intensified case finding in informal settlements | 250 | Ongoing | CGK/ Afya Pwani /AHF |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Conduct annual screening of Health workers on TB using gene Xpert | N/A | 3,332,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of Health workers screened annually on TB using gene Xpert | 100% | Ongoing | CGK/ Afya Pwani /AHF |
|  | Improve d Docume ntation and Reporti ng | Conduct dissemination of the presumptive register for use in CCC | N/A | 595,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of disseminati on sessions conducted on the presumptiv e register for use in CCC | 300 | Ongoing | CGK/ Afya Pwani /AHF |
|  |  | Conduct quarterly Data Quality Audit | N/A | 500,500 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of quarterly Data Quality Audits conducted | 4 | Ongoing | CGK/ Afya Pwani /AHF |
|  |  | Training of health workers on HMIS tools | N/A | 1,636,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of health workers trained on HMIS tools | 35 | Ongoing | CGK/ Afya Pwani /AHF |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | TB, Leprosy , Asthma and COPD awarene ss | Conduct commemoratio n of World TB | N/A | 350,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | World TB day commemor ated | 1 | Ongoing | CGK/ Afya Pwani /AHF |
|  |  | Screent all positive TB clients for HIV | N/A | 500,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | Percentage of TB positive clients screened for HIV | 100% | Ongoing |  |
|  |  | Conduct quarterly TB, leprosy, asthma and COPD reviews. | N/A | 2,691,500 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of quarterly TB, leprosy, asthma and COPD reviews conducted | 4 | Ongoing | CGK/ Afya Pwani /AHF |
|  |  | Distribute guidelines, IEC material, data collection tools and job aids on TB, leprosy , asthma and COPD | N/A | 217,000 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No. of guidelines, IEC material, data collection tools and job aids on TB, leprosy | 100% | Ongoing | CGK/ Afya Pwani /AHF |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | , asthma and COPD distributed |  |  |  |
|  |  | Provide updates, CME and mentorship to service providers on nutrition support for TB, leprosy , asthma and COPD | NA | 1,144,500 | CGK / Afya Pwani/ AHF/K RCS | 2019/ 2020 | No .of service providers Provided with updates, CME and mentorship on nutrition support for TB, leprosy , asthma and COPD | 100% | Ongoing | CGK/ Afya Pwani /AHF |
| Environmental Health, Water and Sanitation Interventions | Diarrhe a preventi on and control | Collect and transport water & food samples to government chemistry | NA | 1,837,000 | County Govern ment | 2019/ 2020 | No. of food and water samples collected | 252 Samples | 132 water samples collected | DOH/A fya Pwani |
|  |  | Distribute Lovibond comparator (20) | NA | 200,000 | County Govern ment | 2019/ 2020 | No. of Lovibond comparator procured | 20 Comparat ors | 0 | DOH/A fya Pwani |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Distribution of environmental health equipment and assorted tools | NA | 5,000,000 | County Govern ment | 2019/ 2020 | No. of environmen tal health equipment and tools procured | Assorted | Ongoing | DOH/A fya Pwani |
|  |  | Distribution of assorted chemicals for household water treatment | NA | 3,920,000 | County Govern ment | 2019/ 2020 | No. of household water treatment chemicals procured | Assorted | Ongoing | DOH |
|  |  | Conduct quarterly sensitization meetings for food premises owners on food hygiene | NA | 1,420,800 | County Govern ment | 2019/ 2020 | No. of quarterly sensitizatio n meetings conducted on for food premises owners on food hygiene | 4 | Ongoing | DOH |
|  |  | Chlorination of wells | NA | 920,000 | County Govern ment | 2019/ 2020 | No of wells Chlorinated | 252 | Ongoing | DOH |
|  |  | Train CHV on integrated vector | NA | 3,990,000 | County Govern ment | 2019/ 2020 | No. of CHVs trained on | 2237 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | management |  |  |  |  | integrated vector managemen t |  |  |  |
|  |  | Conduct update trainings to 200 health service providers on Enhanced diarrhea management. | NA | 4,634,600 | County Govern ment | 2019/ 2020 | No. of Health service providers trained Enhanced diarrhea managemen t | 200 | Ongoing | DOH |
|  | School health program | Conduct Orientation Meeting in 796 Schools on health guidelines | NA | 5,590,100 | County Govern ment | 2019/ 2020 | No. of Schools oriented on school health guidelines | 796 | Ongoing | DOH |
| Environmental Health, Water and Sanitation Interventions | School health program | Conduct targeted comprehensive School visits for demonstration sessions on hand washing and health | NA | 5,252,100 | County Govern ment | 2019/ 2020 | No of comprehens ive School visits conducted for demonstrati on sessions on hand | 100 Schools | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Education for 100 schools |  |  |  |  | washing and health Education |  |  |  |
|  |  | Assess and Award the best performing schools in WASH | NA | 260,000 | County Govern ment | 2019/ 2020 | No of best performing schools assessed and awarded in WASH | 756 Schools | Ongoing | DOH |
|  |  | Award trophies for best performance | NA | 48,000 | County Govern ment | 2019/ 2020 | No. of trophies purchased to award best performanc e | 2 | Ongoing | DOH |
|  |  | Form and train 5 school health clubs | NA | 212,000 | County Govern ment | 2019/ 2020 | No of school health clubs formed and trained | 5 | Ongoing | DOH |
|  |  | Distribution of water Treatment agents to 200 schools | NA | 2,500,000 | County Govern ment | 2019/ 2020 | No. of water Treatment agents procured | 200 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | and distributed to schools |  |  |  |
|  |  | Conduct and disseminate school health assessment reports | NA | 635,500 | County Govern ment | 2019/ 2020 | No of school health assessment reports disseminate d | 756 | Ongoing | DOH |
|  |  | Conduct training of 30 Board members of 5 school management boards on Water, Sanitation and Hygiene | NA | 2,500,000 | County Govern ment | 2019/ 2020 | No of Board members of 5 school managemen t boards trained on Water, Sanitation and Hygiene | 5 |  |  |
|  | Medical waste manage ment in health facilitie s | Distribute waste bin liners 50Litres (100) | NA | 1,000,000 | County Govern ment | 2019/ 2020 | No of waste bin liners procured | 100 | Ongoing | DOH |
|  |  | Distribute color coded waste bins | NA | 1,600,000 | County Govern ment | 2019/ 2020 | No of colour coded | 100 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | waste bins |  |  |  |
|  |  | Distribute disinfectants and decontaminant s (Cleansing materials) | NA | 8,681,600 | County Govern ment | 2019/ 2020 | No.of disinfectant s and decontamin ants procured | Assorted | Ongoing | DOH |
|  |  | Distribute safety boxes | NA | 1,740,000 | County Govern ment | 2019/ 2020 | No.of safety boxes procured | 100% | Ongoing | DOH |
|  | Approv al medical private clinics | Conduct inspection on private clinics | NA | 144,000 | County Govern ment | 2019/ 2020 | No of private clinics inspected | 151 | Ongoing | DOH |
|  | Preventi on and control of zoonoti c diseases | Conduct Vaccination of food handlers with Type A &B | NA | 200,000 | County Govern ment | 2019/ 2020 | No. of vaccination s of dog bite cases coordinated with ant rabies vaccine | 100% | Ongoing | DOH |
|  | Preventi on and | Coordinate Vaccination of | NA | 1,000,000 | County Govern | 2019/ 2020 | No of food handlers | 2000 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | control of food borne diseases | dog bite cases with ant rabies vaccine |  |  | ment |  | vaccinnated with Type A &B |  |  |  |
|  | Manage ment and coordin ation of public health unit | Conduct county annual public health officers meeting | NA | 500,000 | County Govern ment | 2019/ 2020 | No of annual public health officers meeting | 1 | Ongoing | DOH |
|  |  | Conduct Quarterly Environmental Health Thematic Group meetings | NA | 411,000 | County Govern ment | 2019/ 2020 | No of quarterly environmen tal health thematic group meetings conducted | 4 | Ongoing | DOH |
|  |  | Conduct quarterly environmental health data review meetings | NA | 322,000 | County Govern ment | 2019/ 2020 | No of quarterly environmen tal health data review meetings conducted | 4 | Ongoing | DOH |
|  | Preventi on and control | Conduct IRS in schools and households for | NA | 2,543,000 | County Govern ment | 2019/ 2020 | No of schools and households | 100 schools | Ongoing | DOH |
|  |  |  |  |  |  |  |  | 1000 |  |  |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | of vector borne diseases | vector control |  |  |  |  | sprayed for vector control | household s |  |  |
|  | Water and sanitatio n | Conduct quarterly program reviews on Sanitation and hygiene | NA | 76,875 | County Govern ment | 2019/ 2020 | No of quarterly program reviews on sanitation and hygiene | 4 | Ongoing | DOH |
|  |  | Conduct quarterly WASH Program supervisory visits | NA | 87,000 | County Govern ment | 2019/ 2020 | No of quarterly WASH Program supervisory visits conducted | 4 | Ongoing | DOH |
|  |  | Commemorati on of Global Hand Washing Day | NA | 1,139,384 | County Govern ment | 2019/ 2020 | Global Hand Washing Day commemor ated | 1 | Ongoing | DOH |
|  |  | Distribute water Treatment agents to 200 schools | NA | 2,500,000 | County Govern ment | 2019/ 2020 | No of water Treatment agents procured | 200 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | and distributed to 200 schools |  |  |  |
|  | Menstru al hygiene manage ment | Train 7 county and 35 Sub County health managers on Menstrual Hygiene Management | NA | 3,855,500 | County Govern ment | 2019/ 2020 | No of county and Sub County health managers trained on Menstrual Hygiene Manageme nt | 7 county and 35 Sub County | Ongoing | DOH |
|  | Jigger control and preventi on | Commemorati on of National Jiggers Awareness Day | NA | 516,374 | County Govern ment | 2019/ 2020 | National Jiggers Awareness Day commemor ated | 1 | Ongoing | DOH |
| Non- communicable Diseases | Reduce d burden of Non Commu nicable diseases | Create awareness to the population with key NCD messages | NA | 2,000,000 | CGK | 2019/ 2020 | Proportion of population reached with key NCD awareness | 100% | ongoing | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (Diabet es, hyperte nsion, mental disorder s, cancers, obesity |  |  |  |  |  | messages |  |  |  |
|  |  | Screened the population for NCDs | NA | 3,000,000 | CGK | 2019/ 2020 | Proportion of population screened for NCDs | 100% | ongoing | CGK |
|  |  | Manage patients with NCDs | NA | 5,000,000 | CGK | 2019/ 2020 | Proportion of NCDs patients receiving care | 100% | ongoing | CGK |
| Human Nutrition | Reduce d prevale nce of acute & chronic malnutri tion among children less than 5 years | Train Mother to Mother support groups & opinion leaders on nutrition sensitive package and MIYCN | NA | 9,945,000 | CGK/U NICEF | 2019/ 2020 | No. of mother to mother support and opinion leaders trained nutrition sensitive package | 76 support groups | Ongoing | Dept. of health/ UNICE F |
|  |  | Train CHVs and CHEWs on Nutrition sensitive | NA | 3,744,000 | CGK/U NICEF | 2019/ 2020 | No. of CHVs and CHEWs trained | 100% | Ongoing | Dept. of health/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | package |  |  |  |  | nutrition sensitive package |  |  |  |
|  |  | Conduct On Job training of frontline health workers on Integrated Management of Acute Malnutrition (IMAM) | NA | 1,500,000 | CGK/U NICEF | 2019/ 2020 | No. of health workers done on job training on IMAM | 100% | Ongoing | Dept. of health/ UNICE F |
|  |  | Train HCWs on Integrated Management of Acute Malnutrition (IMAM) | NA | 4,680,000 | CGK/U NICEF | 2019/ 2020 | No. of health workers trained on IMAM | 100% | Ongoing | Dept. of health/ UNICE F |
| Human Nutrition | Reduce d prevale nce of acute & chronic malnutri tion | Sensitize HCWs and CHVs on High Impact Nutrition Interventions ( HiNi )and new CHANIS | NA | 1,155,000 | CGK/U NICEF | 2019/ 2020 | No. of HCWs and CHVs trained on high impact nutrition intervention | 100% | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | among children less than 5 years | Training of health workers on Baby Friendly Community Initiative | NA | 6,483,400 | CGK/U NICEF | 2019/ 2020 | No. of health workers trained on baby friendly commoditie s | 100% | Ongoing | DoH/U NICEF |
|  |  | Train health care workers on Maternal Infant and Young Child Nutrition | NA | 4,000,000 | CGK/U NICEF | 2019/ 2020 | No. of health workers trained maternal infant and young child nutrition | 100% | Ongoing | DoH/ UNICE F |
|  | Reduce d prevale nce of micronu trient deficien cies in the populati on | Mark biannual Malezi bora events to supplement children (6- 59 months) at the community, ECDs and health facilities with vitamin A and deworming. | NA | 23,014,70 0 | CGK/U NICEF | 2019/ 2020 | No. of bi- annual malezi bora events marked to supplement children (6- 59 months) | 2 in a year | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Conduct CMEs on prevention , management and control of micronutrient deficiency | NA | 198,000 | CGK/U NICEF | 2019/ 2020 | No. of CMEs on prevention, managemen t and control of macronutrie nts deficiency done. | 100% | Ongoing | DoH/ UNICE F |
|  |  | Distribute Micronutrient powders (MNPs) | NA | 2,900,000 | CGK/U NICEF | 2019/ 2020 | Amount of Micronutrie nts powders ordered. | 100% | Ongoing | DoH/ UNICE F |
|  |  | Distribute zinc supplements | NA | 2,900,000 | CGK/U NICEF | 2019/ 2020 | Amount of zinc sulphate ordered, procured and distributed | 100% | Ongoing | DoH/ UNICE F |
| Human Nutrition | Reduce d prevale nce of micronu trient deficien | Conduct Vitamin A Supplementati on Rapid Results Initiative | NA | 17,573,25 0 | CGK/U NICEF | 2019/ 2020 | No. of Vitamin A Supplement ation Rapid Results Initiative conducted | 100% | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | cies in the populati on | Distribute VAS | NA | 900,000 | CGK/U NICEF | 2019/ 2020 | No. of VAS ordered, procured and distributed | 100% | Ongoing | DoH/ UNICE F |
|  |  | Distribute deworming tablets | NA | 4,443,400 | CGK/U NICEF | 2019/ 2020 | No. of dewormers ordered, procured and distributed | 100% | Ongoing | DoH/ UNICE F |
|  |  | Distribute Iron Folate Supplements (IFAS) to women of reproductive age (15-49 years of age ) | NA | 17,000,00 0 | CGK/U NICEF | 2019/ 2020 | No. of women who receive IFAS | 100% | Ongoing | DoH/ UNICE F |
|  |  | Conduct training of TOTs on IFAS. | NA | 960,000 | CGK/U NICEF | 2019/ 2020 | No. of HCWs TOTs trained on IFAS | 100% | Ongoing | DoH/ UNICE F |
|  |  | Sensitize frontline Health Care Workers on | NA | 6,722,250 | CGK/U NICEF | 2019/ 2020 | No. of HCWs sensitized on IFAS | 100% | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | IFAS |  |  |  |  |  |  |  |  |
|  |  | Provide supplementary foods to Malnourished pregnant and lactating women | NA | 14,122,00 0 | CGK/U NICEF | 2019/ 2020 | No. of Pregnant and lactating women who receive supplement ary foods | 100% | Ongoing | DoH/ UNICE F |
|  | Increase d number of schools, public and private instituti ons implem enting nutritio n program s | Sensitize 12 CHMT , 21 SCHMT and education officials on health and nutrition guidelines for schools and other institutions | NA | 600,000 | CGK/U NICEF | 2019/ 2020 | No. of CHMTs, SCHMTs and education officers sensitized on nutrition guidelines | 200 | Ongoing | DoH/ UNICE F |
|  |  | Conduct targeted program support supervision on nutrition in 541 schools | NA | 600,000 | CGK/U NICEF | 2019/ 2020 | No. of targeted supportive supervision conducted | 200 | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | and institutions |  |  |  |  |  |  |  |  |
|  |  | Conduct biannual Vitamin A supplementatio n and De- worming in 100 ECDs | NA | 8,500,000 | CGK/U NICEF | 2019/ 2020 | No. of biannual Vit. A supplement ation and deworming done in 100 schools. | 200 | Ongoing | DoH/ UNICE F |
|  | Increase d percenta ge of health facilitie s with the capacity to offer High Impact Nutritio n Interven tion | Train HCWs on LMIS | NA | 2,050,000 | CGK/U NICEF | 2019/ 2020 | No. of HCWs trained on LMIS | 100% | Ongoing | DoH/ UNICE F |
|  |  | Train 10 CHMT, 21 SCHMT ,15 HMT and other frontline health care workers on IMAM | NA | 3,265,800 | CGK/U NICEF | 2019/ 2020 | No. of CHMTs, SCHMTs, HMTs and other frontline HCWs trained on IMAM | 60 | Ongoing | DoH/ UNICE F |
|  |  | Conduct quarterly CMEs on | NA | 200,000 | CGK/U NICEF | 2019/ 2020 | No. of quarterly CMEs on | 4 | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (HiNi) services | inpatient management of SAM (Severe Acute Malnutrition) in 4 hospitals |  |  |  |  | managemen t of severe acute malnutritio n in 4 hospitals |  |  |  |
|  |  | Conduct CMEs on nutrition and HIV in 5 hospitals | NA | 200,000 | CGK/U NICEF | 2019/ 2020 | No. of CMEs on nutrition and HIV in 5 hospitals conducted | 4 | Ongoing | DoH/ UNICE F |
|  |  | Conduct Monthly HiNi OJT and supervision in the 144 facilities | NA | 3,400,000 | CGK/U NICEF | 2019/ 2020 | No. of monthly HiNi OJT and supervision in 144 facilities | 12 | Ongoing | DoH/ UNICE F |
|  | Increase d number of people with Improve d nutritio | Train 1580 CHVs and HCWs on baby friendly community initiative and roll out of BFCI in 79 CHUs | NA | 1,500,000 | CGK/U NICEF | 2019/ 2020 | CHVs and HCWs trained on baby friendly initiative | 100% | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | n knowle dge attitudes and practice s | Sensitize 1580 CHVs in 79 CUs on MIYCN | NA | 1,300,000 | CGK/U NICEF | 2019/ 2020 | No. of CHVs sensitized in 79 CHUs | 100% | Ongoing | DoH/ UNICE F |
|  |  | Convene a 2 days’ workshop to review the ACSM(Advoc acy, Communicatio n & social Mobilization) strategy | NA | 340,000 | CGK/U NICEF | 2019/ 2020 | No. of workshops to review ACSM | 100% | Ongoing | DoH/ UNICE F |
|  |  | Train 15 SCHMT, 12 CHMT on communicatio n and advocacy skills | NA | 500,000 | CGK/U NICEF | 2019/ 2020 | No. of SCHMT and CHMT on communica tion and advocacy skills | 27 | Ongoing | DoH/ UNICE F |
|  |  | Distribute IEC Materials (MIYCN counseling’s cards, W/H Charts) | NA | 1,500,000 | CGK/U NICEF | 2019/ 2020 | No. of IEC Materials (MIYCN counseling’ s cards, W/H | 100% | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Charts) procured and distributed |  |  |  |
|  |  | Sensitize mother to Mother support groups and opinion leaders on MIYCN | NA | 460,000 | CGK/U NICEF | 2019/ 2020 | No. of Mother support groups and opinion leaders sensitized on MIYCN | 100% | Ongoing | DoH/ UNICE F |
|  |  | Commemorate / mark national nutrition days(World breastfeeding week, and Iodine deficiency day ) | NA | 6,100,000 | CGK/U NICEF | 2019/ 2020 | No. of nutrition days commemor ated | 1 day | Ongoing | DoH/ UNICE F |
|  |  | Conduct quarterly nutrition thematic working group meetings | NA | 3,292,500 | CGK/U NICEF | 2019/ 2020 | No. of quarterly nutrition thematic working group meetings | 4 | Ongoing | DoH/ UNICE F |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | held |  |  |  |
|  |  | Sensitize line departments on nutrition financial tracking tool | NA | 99,999 | CGK/U NICEF | 2019/ 2020 | No. of line department s sensitized on nutrition financial tracking tool. | 100% | Ongoing | DoH/ UNICE F |
| Community Strategy | Commu nity units coverag e increase d | Establishment of new community units | NA | 2,400,000 | CGK/A gha Khan | 2019/ 2020 | No. of new community units established | 7 No | Ongoing | DoH/A gha Khan |
|  |  | Training of CHVs | NA | 12,800,00 0 | CGK/ | 2019/ 2020 | No. of CHVs trained | 140 |  |  |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
|  | Commu nity units coverag e increase d | Training of CHCs | NA | 2,400,000 | CGK/ | 2019/ 2020 | No. of CHCs trained | 11 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
|  |  | Recruitment of Community Health Assisstants | NA | 21,714,00 0 | CGK/ | 2019/ 2020 | 25 | 21 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
|  |  | Conduct community dialogue days | NA | 7,400,000 | CGK/ | 2019/ 2020 | No. of community dialogue days | 28 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | conducted |  |  |  |
|  |  | Conduct health action days | NA | 8,600,000 | CGK/ | 2019/ 2020 | No. of health action days conducted | 84 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
|  |  | Initiate IGAs in community units activities) | NA | 5,400,000 | CGK/ | 2019/ 2020 | No. of community units with IGAs (income generating activities) | 5 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
|  |  | Distribute chalk boards | NA | 800,000 | CGK/ | 2019/ 2020 | No. of chalk boards procured and distributed. | 40 | Ongoing | DoH/A gha Khan |
|  |  |  |  |  | Agha Khan |  |  |  |  |  |
| Health promotion | Increase d rate of service utilizati on | Conduct public barazas | NA | 600,000 | CGK | 2019/ 2020 | No. of barazas conducted | 70 | Ongoing | Dept. of health |
|  |  | Hold Radio shows with local media | NA | 600,000 | CGK | 2019/ 2020 | No. of radio shows held with local media | 5 | Ongoing | DoH |
|  |  | Conduct road shows annually | NA | 6,800,000 | CGK | 2019/ 2020 | No. of road shows | 3 | Ongoing | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | conducted annually |  |  |  |
|  |  | Conduct community dialogues sessions | NA | 6,400,000 | CGK | 2019/ 2020 | No. of community dialogues sessions conducted | 90 | Ongoing | DoH |
|  |  | Hold meeting with political, cultural, religious, & Kaya elders to create demand for services | NA | 1,600,000 | CGK | 2019/ 2020 | No of engagement meetings held political, cultural, religious, & Kaya elders to create demand for services | 5 | Ongoing | DoH |
|  |  | Commemorate International & local Health events / days | NA | 6,600,000 | CGK | 2019/ 2020 | No. of Internationa l & local Health events commemor ated | 1 | Ongoing | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Disease Surveillance and Response | To reduce morbidi ty and Mortalit y of cases | Prepare and avail a Disaster preparedness plan (Disease Outbreaks, accidents, Floods, Famine) | NA | 2,600,000 | CGK/ WHO | 2019/ 2020 | A Disaster preparednes s plan in place | 1 (100%) | Ongoing | DoH / WHO |
|  |  | Submit IDSR weekly reports | NA | 400,000 | CGK/ WHO | 2019/ 2020 | Number of IDSR weekly reports submitted | 100% | Ongoing | DoH / WHO |
|  |  | Respond to Disease outbreaks within 24hours | NA | 12,000,00 0 | CGK/ WHO | 2019/ 2020 | Number of Disease outbreaks responded to within 24hours | 100% | Ongoing | DoH / WHO |
|  |  | Prepare and disseminate Disease monitoring reports | NA | 1,000,000 | CGK/ WHO | 2019/ 2020 | Number of Disease monitoring reports prepared and disseminate d | 100% | Ongoing | DoH / WHO |
| SUB TOTAL |  |  |  | 439,878,2 |  |  |  |  |  |  |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 32 |  |  |  |  |  |  |
| Programme2: (Curative, Rehabilitative & Referral Health Services) from 2018-2022 CIDP |  |  |  |  |  |  |  |  |  |  |
| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| Rehabilitative Services |  | Establish and equip corrective therapy clinics in all hospitals | Solar /wind energy | 3,000,000 | CGK | 2019/ 2020 | Functional corrective therapy clinics in all hospitals | 1 | Ongoing | Depart ment of Health |
|  |  | Establish disability friendly services in all health facilities | Solar /wind energy | 3,000,000 | CGK | 2019/ 2020 | Number of facilities with disability friendly services | 1 | Ongoing | DoH |
|  |  | Screening of persons with disabilities |  | 2,000,000 | CGK | 2019/ 2020 | Number of persons with disabilities identified | 300 | Ongoing | DoH |
|  |  | Improve access to psychiatric and rehabilitative care | Solar/ wind Power | 4,000,000 | CGK | 2019/ 2020 | Number of mental rehabilitatio n clinics established | 2 | Ongoing | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Provide social support to psychiatric, cancer , chronic illness and sGBV | NA | 720,000 | CGK | 2019/ 2020 | No of clients provided Social support | 100% | Ongoing | DOH |
| Screen for reproductive health cancers | Reduce number of reprodu ctive health caners reduced | Provide palliative care Equipment | NA | 3,000,000 | CGK | 2019/ 2020 | No of clients provided palliative care | 100% | Ongoing | DOH |
| Referral Services | Strength en referral system | Refer clients from level 2&3 to level 4 facilities | NA | 3,000,000 | CGK | 2019/ 2020 | No. of clients referred from level 2&3 to level 4 facilities | 8000 | ongoing | DOH |
|  |  | Refer clients from level 4 to level 5 or 6 facilities | NA | 3,000,000 | CGK | 2019/ 2020 | No. of clients referred from level 4 to level 5 or 6 facilities | 480 | ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Conduct specialized medical / surgical camps | NA | 6,000,000 | CGK | 2019/ 2020 | No. of specialized medical / surgical camps conducted annually | 2 | ongoing | DOH |
|  |  | Refer specimens from level 2&3 to level 4,5 & 6 | NA | 500,000 | CGK | 2019/ 2020 | No. of specimens from level 2&3 facilities referred to level 4,5 & 6 | 6000 | ongoing | DOH |
|  |  | Refer patient parameters from level 4 to level ,5 & 6 | NA | 3,000,000 | CGK | 2019/ 2020 | No. of patient parameters from level 4 facilities referred to level ,5 & 6 | 1000 |  | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Train health care workers trained on referral strategy | NA | 3,500,000 | CGK | 2019/ 2020 | No. of health care workers trained on referral strategy | 250 | ongoing | DoH |
|  |  | Train community health volunteers on referral strategy | NA | 2,400,000 | CGK | 2019/ 2020 | No. of community health volunteers trained on referral system | 2237 | ongoing | DoH |
|  | Fleet manage ment system establis hed | Establish a central command and call center | NA | 22,200,00 0 | CGK | 2019/ 2020 | A Central command and call center established | 100% | New | DoH |
|  |  | Recruit and train emergency medical technician (paramedics) | NA | 10,000,00 0 | CGK | 2019/ 2020 | No. of emergency medical technicians recruited/tr ained (paramedic s) | 21 | None |  |
|  |  |  |  |  |  |  |  |  |  | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Human Resource development and management | Improve health workfor ce manage ment | Recruit 200 different cadres of HRH | NA | 17- 3,712,000 | CGK | 2019/ 2020 | Number of health workers recruited in all cadres |  | Ongoing |  |
|  |  |  |  |  |  |  |  | 200 |  | DoH |
|  | Recogni ze best perform ance | Award best performing management teams | NA | 400,000 | CGK | 2019/ 2020 | Number of managemen t teams awarded |  | Ongoing |  |
|  |  |  |  |  |  |  |  | 1 |  | DoH |
|  |  | Award best performing health care workers(all Cadres) | NA | 400,000 |  | 2019/ 2020 | Number of health care workers awarded (all Cadres) |  | Ongoing |  |
|  |  |  |  |  |  |  |  |  |  | DoH |
|  |  |  |  |  | CGK |  |  | 50 |  |  |
|  |  | Award best performing health facilities | NA | 200,000 |  | 2019/ 2020 | Number of health facilities awarded | 12 | Ongoing |  |
|  |  |  |  |  | CGK |  |  |  |  | DoH |
|  |  | Develop annual critical HR gap report | NA |  | CGK | 2019/ 2020 | Annual critical gap report developed | 1 | Ongoing |  |
|  |  |  |  | 1,000,000 |  |  |  |  |  | DoH |
|  |  | Align job description with schemes of service | NA | 600,000 | CGK | 2019/ 2020 | Number of job descriptions aligned with | 1 | Ongoing |  |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | schemes of service |  |  |  |
| SUB TOTAL |  |  |  | 71,920,00 0 |  |  |  |  |  |  |
| Programme 3: (General Administration, Planning & Support Services) from 2018-2022 CIDP |  |  |  |  |  |  |  |  |  |  |
| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimate d Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| Human Resource development and management | Recogni ze best perform ance | Develop Performance contract and appraisal framework developed | NA | 400,000 | CGK | 2019/ 2020 | Performanc e contracting and performanc e appraisal framework developed | 1 | Ongoing |  |
|  |  |  |  |  |  |  |  |  |  | DoH |
|  |  | Strengthen and update an integrated human resource management systems | NA | 1,000,000 | CGK | 2019/ 2020 | Functional integrated human resource managemen t systems | 1 | Ongoing |  |
|  |  |  |  |  |  |  |  |  |  | DoH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Training Needs Assessment Plan | NA | 1,500,000 | CGK | 2019/ 2020 | Capacity developme nt plan in place | 1 | Ongoing |  |
|  |  |  |  |  |  |  |  |  |  | DoH |
|  |  | Train health workers on management courses (SLDP, SMC & Supervisory skills) | NA | 10,000,00 0 | CGK | 2019/ 2020 | Number of health workers trained on managemen t course (SLDP, SMC & Supervisory skills) | 100 | Ongoing |  |
|  |  |  |  |  |  |  |  |  |  | DoH |
|  |  | Train health care workers on customer care | NA |  | CGK | 2019/ 2020 | Number of health care workers trained on customer care | 200 | Ongoing |  |
|  |  |  |  | 10,000,00 0 |  |  |  |  |  | DoH |
| Health Policy, Planning & Health Care Financing | Well informe d and skilled health workfor ce on | Orient/sensitiz e the health managers on the Health, legal and policy frameworks | NA | 6,500,000 | CGK / Afya Pwani | 2019/ 2020 | Number of Health Managers sensitized on Health legal policy frameworks | 50 | None | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | the legal and policy framew orks in health | Monitor the implementatio n of the Health Service Improvement Fund | NA | 150,000 | CGK | 2019/ 2020 | Financial returns prepared | 100% | On- going | DOH |
|  |  | Roll out of universal health care policy | NA | 30,000,00 0 | CGK / Afya Pwani | 2019/ 2020 | Domesticat ed UHC policy in place | 1 | Ongoing |  |
|  | To have quality data for effectiv e service delivery manage ment | Review of previous year AWP and Orientation on Annual work planning tools for 7 sub counties and 5 hospitals | NA | 3,000,000 | THS UCP | 2019/ 2020 | No of AWP review meetings conducted and sub- counties oriented on AWP tools | 4 | Ongoing | DOH |
|  |  | Review of previous year AWP and Orientation of 160 primary facility in- charges on Annual work planning | NA | 5,000,000 | THS UCP | 2019/ 2020 | No of primary health facility in charges | 160 | Ongoing | DOH |
|  |  |  |  |  |  |  |  |  |  | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | process and tools by the 7 Sub county teams |  |  |  |  |  |  |  |  |
|  |  | Consolidation of facility AWPs to Sub County AWP with Management support (at the 7 sub county level) | NA | 3,500,000 | Afya Pwani | 2019/ 2020 | No of facility AWPs consolidate d to sub- county AWP with the managemen t support | 7 | Ongoing | DOH |
|  |  | Consolidation of Sub County AWP to County AWP with Management support (at county level) | NA | 3,000,000 | Afya Pwani | 2019/ 2020 | No of sub- county AWP consolidate d to county AWP | 7 | Ongoing | DOH |
| Health Information, Monitoring & Evaluation | To have quality data for effectiv e service | Procure laptops for 7 S/CRHC for Coordination of raw data collection in to | NA | 13,600,00 0 | THS UCP | 2019/ 2020 | No of laptops procured for CHRC, DCHRIO, SCHRIO | 45 | 10 | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | delivery manage ment | DHIS |  |  |  |  | AND SCRHC |  |  |  |
|  |  | Conduct joint county and sub county RMNCAH quarterly 2-day data review Meetings | NA | 4,292,000 | THS UCP | 2019/ 2020 | No of quarterly RMNCAH review meetings held | 2 | Ongoing | DOH |
|  |  | Conduct annual performance review | NA | 4,000,000 | Afya pwani | 2019/ 2020 | No of performanc e review meetings conducted | 1 | Ongoing | DOH |
|  |  | Conduct performance contract review | NA | 250,000 | Afya Pwani | 2019/ 2020 | No of performanc e contract review conducted | 1 | Ongoing | DOH |
|  |  | Conduct quarterly performance review meetings | NA | 6,400,000 | WHO/ Afya Pwani | 2019/ 2020 | No of performanc e review meetings conducted | 4 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Health Information, Monitoring & Evaluation | To have quality data for effectiv e service delivery manage ment | Conduct Quarterly M&E/HMIS supervision support | NA | 2,000,000 | Kilifi County Govt. Afya pwani | 2019/ 2020 | No of quarterly M&E/HMI S supervision support conducted | 4 | Ongoing | DOH |
|  |  | Conduct county data Quality audits | NA | 4,000,000 | Kilifi County Govt. | 2019/ 2020 | No of county data Quality audits condcted | 4 | Ongoing | DOH |
|  |  | Train Health care workers on data demand and use, data collection and reporting tools | NA | 3,500,000 | Kilifi County Govt. Afya pwani | 2019/ 2020 | No of Trained Health care workers on data demand and use, data collection and reporting tools | 130 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Training of 4,420 health volunteers on CBHIS | NA | 11,050,00 0 | Kilifi County Govt. cross, world vision/S NV, Plan int, Afya | 2019/ 2020 | No of trained health workers on CBHIS | 130 | Ongoing | DOH |
|  |  | Conduct M&E and program management training at KSG to health managers | NA | 5,000,000 | Kilifi County Govt. WHO/ Afya pwani | 2019/ 2020 | No of M&E and program managemen t training to health managers done | 125 managers S/CHMT | Ongoing | DOH |
|  |  | Develop County M&E plan | NA | 5,000,000 | CGK/A fya Pwani | 2019/ 2020 | Develop County M&E plan completed | 1 | Ongoing | DOH |
| Health Information, Monitoring & Evaluation | To have quality data for effectiv e | Quarterly M&E TWG meetings | NA | 560,000 | CGK/A fya Pwani | 2019/ 2020 | No of Quarterly M&E TWG meetings conducted | 4 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | service delivery manage ment | Conduct GEO mapping training for SCHRIOs and Program officers | NA | 2,500,000 | HIGD A | 2019/ 2020 | No of SCHRIOs and Program officers trained on GEO mapping training for | 100 | Ongoing | DOH |
|  |  | Conduct facility GEO mapping | NA | 1,400,000 | / HIGDA , Afya pwani | 2019/ 2020 | no of facilities GEO mapped | 143 | Ongoing | DOH |
|  |  | Monthly follow-up of service delivery reports from facilities | NA | 250,000 | CGK | 2019/ 2020 | No of Monthly follow-up of service delivery reports from facilities conducted | 7 sub- counties | Ongoing | DOH |
|  |  | Development and dissemination of quarterly bulletin | NA | 500,000 | CGK/ Afya Pwani, HIGDA | 2019/ 2020 | quarterly bulletin developed and disseminate d | 4 | 0 | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Installation of electronic medical records (EMR) system in the health facilities. | NA | 25,000,00 0 | CGK/ WHO | 2019/ 2020 | No of facilities Installed with electronic medical records (EMR) system | 5 Hospitals and 13 Health Centers | 0 | DOH |
|  |  | Periodic maintenance of the EMR | NA | 10,000,00 0 | CGK/ Afya Pwani | 2019/ 2020 | No of facility EMR systems maintained | 6 Hospitals and 13 Health Centers | 0 | DOH |
| Health Information, Monitoring & Evaluation | To have quality data for effectiv e service delivery manage ment |  | NA | 300,000 | CGK/ Afya Pwani | 2019/ 2020 | Amount of airtime for data entry and retrieval procured | 300,000 worth | 0 | DOH |
|  |  | Procurement of airtime for data entry and retrieval | NA | 300,000 | CGK/ Afya Pwani | 2019/ 2020 | Amount of airtime for data entry and retrieval procured | 300,000 worth | 0 | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Printing and distribution of reporting tools | NA | 20,000,00 0 | CGK/ Afya Pwani | 2019/ 2020 | No of reporting tools Printed and distributed | 100% | 0 | DOH |
|  |  | Conduct quarterly stakeholders meeting | NA | 1,200,000 | CGK/ Afya Pwani | 2019/ 2020 | Conduct quarterly stakeholder s meeting | 4 | Ongoing | DOH |
|  |  | Conduct 5 days quarterly integrated support supervision by 18 CHMT members to Sub County and facility | NA | 1,918,000 | CGK/ Afya Pwani | 2019/ 2020 | No of integrated support supervision by CHMT conducted | 20 | ongoing | DOH |
|  |  | Conduct 5 days quarterly integrated support supervision by 7 SCHMT members to facility | NA | 2,014,000 | CGK/ Afya Pwani | 2019/ 2020 | No of quarterly integrated support supervision conducted by SCHMT | 140 | ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Commodities and Health Products |  | Conduct quarterly commodity managers meeting | NA | 1,200,000 |  | 2019/ 2020 | No of commodity managers conducted | 4 | Ongoing | DOH |
|  |  | Supply Pharmaceutical s commodities | NA | 392,649,4 00 |  | 2019/ 2020 | % of EMMS procured ( Refill Rate) | 100% | Ongoing | DOH |
|  |  | Supply non pharmaceutical supplies | NA | 265,317,8 00 |  | 2019/ 2020 | %0f Non Pharm procured (Refill rate) | 100% | Ongoing | DOH |
|  |  | Conduct CMEs on commodity management | NA | 500,000 |  | 2019/ 2020 | No of CMES conducted | 156 | Ongoing | DOH |
|  |  | Purchase linen | NA | 31,359,90 0 | CGK | 2019/ 2020 | % of linen procured | 100% | Ongoing | DOH |
|  |  | Supply service delivery set | NA | 16,500,00 0 | CGK | 2019/ 2020 | No of delivery sets purchased | 100% | Ongoing | DOH |
|  |  | Supply inpatients nets | NA | 800,000 | CGK | 2019/ 2020 | No Inpatients nets purchased | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Supply Hospitals , delivery, theatre table and ICU Beds | NA | 16,500,00 0 | CGK | 2019/ 2020 | No of hospital , delivery, ICU and theatre table purchased | 100% | Ongoing | DOH |
|  |  | Supply theatre green material and atire | NA | 3,000,000 | CGK | 2019/ 2020 | No of meters of green material procured | 100% | Ongoing | DOH |
|  |  | Supply trolleys(assorte d trolleys) | NA | 11,000,00 0 | CGK | 2019/ 2020 | No of assorted trolley procured | 100% | Ongoing | DOH |
|  |  | Supply life support equipment | NA | 22,000,00 0 | CGK | 2019/ 2020 | No of life support equipment procured | 100% | Ongoing | DOH |
|  |  | Supply resuscitation equipment | NA | 11,000,00 0 | CGK | 2019/ 2020 | No of rescuscitati on equipment procured | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Conduct CMEs on inpatient management of severe acute malnutrion | NA | 500,000 | CGK | 2019/ 2020 | No of CMES conducted on severe malnutritio n | 60 | Ongoing | DOH |
|  |  | Provide medical nutrition therapy (Enterol& parenteral feeds) | NA | 11,000,00 0 | CGK | 2019/ 2020 | No facilities offering enterol and parental nutrition therapy | 3 | Ongoing | DOH |
|  |  | Supply monitoring equipment | NA | 10,000,00 0 | CGK | 2019/ 2020 | No of monitoring equipment procured | 100% | Ongoing | DOH |
|  |  | Supply Dental Equipment | NA | 5,000,000 | CGK | 2019/ 2020 | No of dental equipment procured | 100% | Ongoing | DOH |
|  |  | Supply IPC equipment | NA | 3,000,000 | CGK | 2019/ 2020 | No of IPC equipment procured | 100% | Ongoing | DOH |
|  |  | Supply opthalmic equipment | NA | 5,000,000 | CGK | 2019/ 2020 | No of ophthalmic equipment procured | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Supply ENTequipment | NA | 5,000,000 | CGK | 2019/ 2020 | No of ENT equipment procured | 100% | Ongoing | DOH |
|  |  | Conduct specialised medical surgical cases | NA | 1,680,000 | CGK | 2019/ 2020 | No of medical surgical outreaches conducted | 2 | Ongoing | DOH |
|  |  | Conduct elective surgical camps to reduce waiting time (Surgical/ Medical camps) | NA | 8,660,000 | CGK | 2019/ 2020 | No of elective surgical cases done | 2500 | Ongoing | DOH |
|  |  | Hold quarterly medical therapeautic, IPC, Quality improvement meetings | NA | 480,000 | CGK | 2019/ 2020 | No of therapeutic, IPC and QI meetings conducted | 12 | Ongoing | DOH |
|  |  | Supply new born equipment | NA | 10,000,00 0 | CGK | 2019/ 2020 | No of newborn equipment procured | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Supply furniture for inpatient and OPD department | NA | 11,000,00 0 |  | 2019/ 2020 | No of furniture procured for Inpatent and OPD | 100% | Ongoing | DOH |
|  |  | Conduct facility audit & dissemination of audit report | NA | 2,400,000 |  | 2019/ 2020 | No of facilities audited No of disseminati ons conducted | 100% 100% | Ongoing | DOH |
|  |  | Procure 1000 CHVs Kits | NA | 50,000,00 0 | CGK | 2019/ 2020 | No of CHVs kits procured | 1000 | Ongoing | DOH |
|  |  | Offer regular maintenance and proper monitoring to the storage areas. | NA | 800,000 | CGK | 2019/ 2020 | No of Reports on regular maintenanc e of storage areas | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | HCW orientated on Pharmacovigil ance to minimized adverse drug reactions | NA | 500,000 | CGK | 2019/ 2020 | No of HCW oriented on pharmacovi gilance | 100% | Ongoing | DOH |
|  |  | Conduct quarterly MTC meetings | NA | 180,000 | CGK | 2019/ 2020 | No of MTC meetings conducted | 4 | Ongoing | DOH |
|  |  | Prepare & print SOPs.GDP(go od dispensing practice) and good storage practices, | NA | 240,000 | CGK | 2019/ 2020 | No of SOPs printed and displayed | 100% | Ongoing | DOH |
|  |  |  |  |  |  |  | No of GDP printed and displayed | 100% |  |  |
|  |  | Supply adequate palliative commodities | NA | 2,400,000 | CGK | 2019/ 2020 | Proportion of palliative commoditie s supplied | 100% | Ongoing | DOH |
|  |  | Conduct quarterly MTC meetings | NA | 180,000 | CGK | 2019/ 2020 | No of MTC meetings conducetd | 4 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Prepare & print SOPs.GDP(go od dispensing practice) and good storage practices, | NA | 240,000 | CGK | 2019/ 2020 | No of SOPs printed and displayed | 100% | Ongoing | DOH |
|  |  |  |  |  |  |  | No of GDP printed and displayed |  |  |  |
|  |  | Procurement of lab reagents | NA | 99,112,20 0 | CGK | 2019/ 2020 | Proportion of Lab reagents procured | 100% | Ongoing | DOH |
|  |  | Procurement of laboratory equipment | NA | 32,074,90 0 | CGK | 2019/ 2020 | No oflab equipment procured | 100% | Ongoing | DOH |
|  |  | Document development for QMS implementatio n | NA | 387,200 | CGK | 2019/ 2020 | Document developed on QMS | 1 | Ongoing | DOH |
|  |  | Conduct quartely lab managers meeting | NA | 1,200,000 | CGK | 2019/ 2020 | No of meeting of Lab mangers conducetd | 4 | Ongoing | DOH |
|  |  | Conduct DQMS review meetings | NA | 1,971,200 | CGK | 2019/ 2020 | No of review meetings | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | conducted |  |  |  |
|  |  | Conduct good clinical and laboratory practices. (GCLP)trainin g. | NA | 2,147,200 | CGK | 2019/ 2020 | No of trainings conducted | 100% | Ongoing | DOH |
|  |  | Conduct Biosafety Biosecurity training for132 health care workers | NA | 2,310,000 | CGK | 2019/ 2020 | No of HCW trained | 132 | Ongoing | DOH |
|  |  | Conduct safe phlebotomy training, | NA | 2,147,200 | CGK | 2019/ 2020 | No of trainings conducetd on safe phlebotomy | 100% | Ongoing | DOH |
|  |  | Supply of radiological supplies | NA | 8,551,400 | CGK | 2019/ 2020 | Proportion ofradiologi cal supplies done | 100% | Ongoing | DOH |
|  |  | Supply and install X-ray machine | NA | 16,500,00 0 | CGK | 2019/ 2020 | Xray machine procured | 1 | Ongoing | DOH |
|  |  | Supply radiation | NA | 700,000 | CGK | 2019/ 2020 | No of radiation | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | monitoring badges |  |  |  |  | monitoring badges procured |  |  |  |
|  |  | Payment of annual radiation assessment and analysis | NA | 800,000 | CGK | 2019/ 2020 | Amount paid for radiation assessment and analysis | 100% | Ongoing | DOH |
|  |  | Equip the the two male wards surgical and medical | NA | 100,000,0 00 | CGK | 2019/ 2020 | No of ward equiped | 100% | 0 | DOH |
|  |  | Completion of 60 bed capacity pediatric ward | NA | 20,000,00 0 | CGK | 2019/ 2020 | Completion of 60 bed capacity pediatric | 100% | Ongoing | DOH |
|  |  | Equip the 60 bed capacity pediatric ward at mariakani | NA | 50,000,00 0 | CGK | 2019/ 2020 | No of equipment in the pediatric ward | 100% | Ongoing | DOH |
| Health Research & Development | Increase use of research findings for | Conduct studies in the county | NA | 10,000,00 0 | CGK | 2019/ 2020 | Number of studies conducted in the county | 5 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | evidenc e based decision s | Disseminate research findings | NA | 600,000 | CGK | 2019/ 2020 | Number of research findings disseminate d | 9 | Ongoing | DOH |
|  |  | Conduct Annual research fora | NA | 5,000,000 | CGK | 2019/ 2020 | Number of Annual research fora conducted | 1 | Ongoing | DOH |
| Service Delivery | Contrac ted professi onal services | Contract professional firms to offer services (Cleaning, Security, Laundry & Catering) | NA | 7,200,000 | CGK | 2019/ 2020 | Number of contracted professiona l firms offering services (Cleaning, Security, Laundry & Catering) | 2 | Ongoing | DOH |
|  | Implem ent Quality Assuran ce (Kenya quality | Instituionalize twice a year quality assessment to all health facilities | NA | 3,000,000 | CGK | 2019/ 2020 | Number of reports on quality assessment done to all health facilities | 2 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | model for health) | Conduct quality improvement teams meetings in all health facilities | NA | 50,000 | HSSF/L INDA MAMA | 2019/ 2020 | Number of quality improveme nt teams meetings conducted in all health facilities | 1 | Ongoing | DOH |
|  |  | Conduct work improvement team meetings in all health facilities | NA | 50,000 | HSSF/L INDA MAMA | 2019/ 2020 | Number of work improveme nt team meetings conducted in all health facilities | 4 | Ongoing | DOH |
|  |  | Conduct joint health inspections S/CHMT | NA | 3,000,000 | CGK | 2019/ 2020 | Number of joint health inspections conducted | 4 | Ongoing | DOH |
|  |  | Conduct facilitative supportive supervisions by CHMT & SCHMT | NA | 3,800,000 | CGK | 2019/ 2020 | Number of facilitative supportive supervision s conducted by CHMT & SCHMT | 16 | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Update service charters in all health facilities | NA | 2,600,000 | CGK | 2019/ 2020 | Number of health facilities with updated service charters | 10 | Ongoing | DOH |
| Administration for Health | Improve efficien cy and effectiv eness of health service delivery | Internet connectivity at County, subcounty and 5 hospitals | NA | 5,000,000 | CGK | 2019/ 2020 | No of hospital with internet connectivit y | 5 | Ongoing | DOH |
|  |  | Routine payment of Electricity bills | NA | 9,720,000 | CGK | 2019/ 2020 | No of bill KPLC paid | 100% | Ongoing | DOH |
|  |  | Procurement of cooking Gas | NA | 7,643,000 | CGK | 2019/ 2020 | No of hospitals receiving cooking gas | 100% | Ongoing | DOH |
|  |  | Routine payment of Water and sewarage charges | NA | 5,000,000 | CGK | 2019/ 2020 | No of facilities water bills paid | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Payment of Telephone, Telex, Fascimile and Mobile phones expenses | NA | 500,000 | CGK | 2019/ 2020 | No of telephone bills paid | 100% | Ongoing | DOH |
|  |  |  |  |  |  |  | No of staff receiving airtime |  |  |  |
|  |  | Routine payment of Courier and postal services | NA | 125,000 | CGK | 2019/ 2020 | No of courier and postal services paid | 100% | Ongoing | DOH |
|  |  | Accommodatio n - Domestic Travel | NA | 1,997,000 | CGK | 2019/ 2020 | No of HCW provided accomodati on | 100% | Ongoing | DOH |
|  |  | Payment of Daily Subsistence Allowance | NA | 1,928,000 | CGK | 2019/ 2020 | No of HCW provided with substance allowance | 100% | Ongoing | DOH |
|  |  | Travel Costs (airlines, bus, railway, etc.) | NA | 1,578,000 | CGK | 2019/ 2020 | No of HCW provided with travel | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | costs when attending workshops or conference |  |  |  |
|  |  | Sundry Items (e.g. airport tax, taxis, etc…) | NA | 394,000 | CGK | 2019/ 2020 | Sundry items provided | 100% | Ongoing | DOH |
|  |  | Publishing and Printing Services | NA | 5,000,000 | CGK | 2019/ 2020 | Publishing and printing done | 100% | Ongoing | DOH |
|  |  | Subscriptions to Newspapers, Magazines | NA | 166,000 | CGK | 2019/ 2020 | Daily newspapers supplied on weekdays | 240 days | Ongoing | DOH |
|  |  | Advertising, Awareness and Publicity Campaigns | NA | 3,583,000 | CGK | 2019/ 2020 | No of advertiseme nts done | 100% | Ongoing | DOH |
|  |  |  |  |  |  |  | No ofawarenes s campaigns done |  |  |  |
|  |  | Travel Allowance | NA | 2,479,000 | CGK | 2019/ 2020 | No of HCW | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | travelling for conferenece s or training |  |  |  |
|  |  | Accommodatio n Allowance | NA | 3,735,000 | CGK | 2019/ 2020 | No of HCW given accommoda tion allowance | 100% | Ongoing | DOH |
|  |  | Contract Catering Services for facilities and meetings | NA | 30,000,00 0 | CGK | 2019/ 2020 | No of hospitals who cntrated services for catering | 5 | 0 | DOH |
|  |  | Service contract of capital equipment | NA | 30,000,00 0 | CGK | 2019/ 2020 | No of capital equipment services | 100% | 0 | DOH |
|  |  | Contracted guards and cleaning services | NA | 40,000,00 0 | CGK | 2019/ 2020 | No of contracted guards | 100% | Ongoing | DOH |
|  |  | Routine maintenance of computers, software and networks | NA | 2,076,000 | CGK | 2019/ 2020 | Reports of routine maintance | 100% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Maintenance of office furniture's and equipments | NA | 1,291,000 | CGK | 2019/ 2020 | Maintenanc e reports done | 100% | Ongoing | DOH |
|  |  | Acquisition of title deed for the hospitals | NA | 10,000,00 0 | CGK | 2019/ 2020 | No of facilities with title deeds | 80% | 0 | DOH |
| Administrative services | Availab ility of essentia l hardwar e & supplies | procure general office supplies | NA | 3,500,000 | CGK | 2019/ 2020 | General office supplies | 100% | Ongoing | DOH |
|  |  | Distribution of uniforms and clothing for staff | NA | 3,000,000 | CGK | 2019/ 2020 | NO of Staff with uniforms | 100% | Ongoing | DOH |
|  |  | Purchase of Coffins | NA | 500,000 | CGK | 2019/ 2020 | No of coffins purchased | 0% | Ongoing | DOH |
|  |  | Supply of refined fuel and lubricants for transport | NA | 10,491,00 0 | CGK | 2019/ 2020 | No of liters of fuel and lubricants purchased | 100% | Ongoing | DOH |
|  |  | Other fuels(charcoal, | NA | 2,000,000 | CGK | 2019/ 2020 | Other fuels available | 20% | Ongoing | DOH |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | wood |  |  |  |  |  |  |  |  |  |
|  |  | Distribution of furniture for warehouse and County offices, Subcounty& Hospitals | NA | 7,000,000 |  | CGK | 2019/ 2020 | No of furniture for ware house procured | 100% | Ongoing | DOH |
|  |  | Supply of warehouse forklift | NA | 1,500,000 |  | CGK | 2019/ 2020 | Forklift procred | 1 | Ongoing | DOH |
|  |  | Distribution of 21 motorbikes (Public Health & HMIS) | NA | 9,450,000 |  | CGK | 2019/ 2020 | No of motorcycle s procured | 21 | Ongoing | DOH |
|  |  | Distribution of 300 bicycles | NA | 3,432,000 |  | CGK | 2019/ 2020 | No bicycles procured | 300 | Ongoing | DOH |
|  |  | Develop and maintain Department of heath Website | NA | 3,000,000 |  | CGK | 2019/ 2020 | Website developed for the department | 1 | Ongoing | DOH |
| SUB TOTAL |  |  |  | 2,649,398 ,603 |  |  |  |  |  |  |  |
| Programme4: (Reproductive, Maternal, Neonatal, Child & Adolescent Health) from 2018-2022 CIDP |  |  |  |  |  |  |  |  |  |  |  |
| Sub- Programme | Project Name and Locatio | Description of Activities | Green Econo my Consid | Estimat ed Cost KSh. | Source of Funds |  | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | n |  | eration |  |  |  |  |  |  |  |  |
| Reproductivea nd Maternal Health | To Reduce materna l mortalit y rate by 30% | Conduct training on focused ANC | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | Percentage of pregnant women attending at least 4 ANC visits | 90 | Ongoing | Afya Pwani, KRC, UNICE F, -US, EDS |
|  |  | Conduct training BeMONC/Em ONC | NA | 3,800,00 0 | CGK |  | 2019/ 2020 | Proportion of births attended by skilled health personnel | 120 | Ongoing | DoH/Af ya Pwani, UNFPA |
|  |  | Conduct training of HCW on postnatal care | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | No of HCW workers trained PNC | 60 | Ongoing | DoH/Af ya Pwani |
| Newborn Health |  | Train HCW on cord care using Chlorhexidine 7.2% | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | Nof HCW trained on Cord care with chlorhexidi ne 7.2% | 120 | Ongoing | DoH/Af ya Pwani |
|  |  | Train HCW on Essential | NA | 4,000,00 0 | CGK |  | 2019/ 2020 | No of HCW | 120 | Ongoing | DoH/Af ya |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Newborn care |  |  |  |  |  | trained on essential newborn care |  |  | Pwani |
|  |  | Train HCW on Kangaroo baby care | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | No of HCW trained on Kangaroo baby care | 60 | Ongoing | DoH/Af ya Pwani, UNFPA |
| Child Health | Reduce d under five mortalit y | Train EPI Operational level Immunization services | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | Proportion of under one year of age fully Immunized | 120 | Ongoing | DoH/Af ya Pwani, KRC, UNICE F US, EDS |
|  |  | Train mid level managers on KEPI | NA | 2,500,00 0 | CGK |  | 2019/ 2020 | No of HCW trained in mid level managment | 30 |  |  |
| Child Health | Reduce d under five mortalit y | Conduct training diarrhea management per National policy Guidelines for | NA | 3,000,00 0 | CGK |  | 2019/ 2020 | Number of children under 5 treated for diarrhea | 160 | Ongoing | DoH/Af ya Pwani, KRSC, UNICE FUS, EDS |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | under 5 years |  |  |  |  |  |  |  |  |  |
|  |  | Conduct training pneumonia for under 5 years | NA | 3,000,00 0 | CGK |  | 2019/ 2020 | Number of children under 5 treated for Respiratory infections | 160 | Ongoing | DoH/Af ya Pwani, KRSC, UNICE FUS, EDS |
|  |  | Deworm children 12-59 months | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | Percentage of children 12-59 months dewormed | 26,000 | Ongoing | DoH/Af ya Pwani, KRSC, UNICE FUS, EDS |
| Adolescent girls and boys in school | Reduce Adolesc ent and teenage pregnan cies, early marriag es, and school | Engage adolescents and youth in school through forums e.g. Drama festivals and sports tournaments with a | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | o Pregnant adolescents and youth accessing and using MNCH services | 60% | Ongoing | HCM - PS Kenya. |
|  |  |  |  |  |  |  |  | AYSRH promoted |  |  | Kilifi Ministr y of |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | drop outs | sponsored AYSRH category. Competition categories to include: Plays, Choral verses, Poems, Spoken Word, Comedy, Videos. |  |  |  |  |  |  |  |  | Educati on (MOE) |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  |  |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
| Adolescent girls and boys out of school | Reduce Adolesc ent and teenage pregnan cies, early marriag es, and school | Formation of a School health multi- stakeholder platform to facilitate integration of thematic areas like SRH and nutrition into | NA | 5,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 60% | Ongoing | MOE |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi County Health Manage ment Team (CHMT |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | drop out | the school health programs. |  |  |  |  |  |  |  |  | ) |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
|  |  | Conduct interpersonal communicatio n forums through small group and one- on-one sessions providing comprehensive SRH information and messages and distribution of | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 60% | 0 | HCM - PS Kenya. |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable |  |  | Afya Pwani Sub grantees : |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | IEC materials. |  |  |  |  |  | adolescents and youth addressed |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | (Pwani Univers ity, Moving the Goal Posts) |
|  |  | Capacity building of health workers and support in integrating RH/FP information and services into existing clinics in training institutions. | NA | 3,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 120 HCW | Ongoing | Afya Pwani |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth |  |  |  |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | addressed |  |  |  |
|  |  | - Life skills development | NA |  |  |  |  | AYSRH promoted |  |  | Youth Champi ons |
|  |  | -Strengthening exiting youth groups and formation of new youth peer to peer strategies. |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
| Adolescent girls who are pregnant and girls considered | Rescuce girls and return to school | Empower adolescents/yo ung pregnant women with appropriate | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 60% | Ongoing | Afya Pwani |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| youth |  | information on MNCH/FP services and support them to complete their ANC visits, delivered under skilled care, attend post-natal care (PNC) and ensure that their children are fully immunized. |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
|  |  | Capacity building of health workers and supporting health facilities to integrate adolescent and youth friendly service | NA | 3,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 120 | Ongoing | Afya Pwani |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | delivery in ANC, maternity, postnatal, FP and child immunization service points. |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
| Adolescent mothers post pregnancy and girls considered youth | Empow er young girls to be self sufficie nt with liveliho ods for econom ic sustaina bility at househo ld level | Formation of Mentor Mother groups (Binti Shujaa model- 1 PER Ward). | NA | 2,000,00 0 | CGK |  | 2019/ 2020 | AYSRH promoted | 35 Ward | 0 | Afya Pwani |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  |  |
|  |  | Parents/ | NA | 3,000,00 | CGK |  | 2019/ |  | 60% | Ongoing | MOE |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | guardians and teachers to be engaged in facilitating re- entry of teenage mothers into the school system. |  | 0 |  |  | 2020 | AYSRH promoted |  |  |  |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  | Nilinde |
|  |  |  |  |  |  |  |  |  |  |  | CDF |
|  |  | Engagement of community opinion leaders to sensitize communities against early marriage and teenage pregnancy. | NA | 1,000,00 0 | CGK201 9/2020 |  |  | AYSRH promoted | 80% | Ongoing | Afya Pwani |
|  |  |  |  |  |  |  |  | Reduced Sexual Transmitted Infections (STIs) |  |  | Kilifi CHMT |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | SRHR needs of marginalize d and vulnerable adolescents and youth addressed |  |  | Afya Pwani sub grantees (Kaya Elders) |
| Family Planning and SGB | Improve d family plannin g access | Train 210 HCW on FP services for 5 DAYS | DoH/A fya Pwani | 6,420,00 0 | CGK |  | 2019/ 2020 | % of women of reproductiv e age accessing modern FP services | 210 | Ongoing | DoH/Af ya Pwani, KRSC, UNICE FUS, EDS |
|  | Reduce d prevale nce of Sexual gender based violence | Establish 6 GBV clinics |  | 30,000,0 00 | CGK |  | 2019/ 2020 | No. of GBV clinics established | 6 | ongoing | CGK |
|  |  | Equip GBV clinics |  | 6,000,00 0 | CGK |  | 2019/ 2020 | No. of GBV clinics equipped | 6 | ongoing | CGK |

| Sub- Programme | Project Name and Locatio n | Description of Activities | Green Econo my Consid eration | Estimated Cost KSh. |  | Source of Funds | Time Fra me | Performan ce Indicators | Targets | Status | Implem enting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Train Service Providers on Sexual gender based violence services |  | 3,000,00 0 | CGK |  | 2019/ 2020 | No of Service Providers trained on Sexual gender based violence services | 24 | ongoing | CGK |
|  |  | Train Trauma Counselors on Sexual gender based violence |  | 870,000 | CGK |  | 2019/ 2020 | % of Sexual gender based violence clients receiving counseling | 25 | ongoing | CGK |
| SUB TOTAL |  |  |  | 97,590,0 00 |  |  |  |  |  |  |  |

# Energy, Infrastructure and ICT Sector Roads, Transport and Public Works

2019/22020 FY Capital and Non-Capital projects

Capital Projects

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Upgrading to bitumen standard of A7(Baclays)- Mtangani Prison Road (Phase 1) Malindi | Bush clearing,road formation, sub - bace,base,curlvet works, paving(Bitumen standard) & furnicture works |  | 124,000,0 00 |  | 6 month s | constructio n of road 2km | 3km | 0 | Works being done in 2019/20 |
|  | Upgrading of A7(Mzambarau ni/Mtwapa Health Centre road to Bitument standard (3km) | Bush clearing,road formation, sub - bace,base,curlvet works, paving(Bitumen standard)& furnicture works |  | 200,000,0 00 |  | 6 month s | constructio n of road 3km | 3km | 0 | Works being done in 2018 /19 |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (Phase 1) Shimo la Tewa ward |  |  |  |  |  |  |  |  |  |
|  | Upgrading to bitumen standard of Kibao cha fundisa Road (Phase 1) ADU Ward | Bush clearing,road formation, sub - bace,base,curlvet works, paving(Bitumen standard) & furnicture works |  | 250,000,0 00.00 |  | 6 month s | constructio n of road 4km | 4km | 0 | Works being done in 2019/20 |
|  | Completion of the upgrading to Cabro standards A109 (Coast Palace) - Bamba road. Mariakani | Bush clearing,road formation, sub - bace,base, curlvet works,paving(Cabro standard) & furnicture works |  | 60,000,00 0.00 |  | 6 month s | constructio n of road 1km | 1km | 0 | Works being done in 2019/20 |
|  | Completion of the upgrading to Gongoni centre road. Gongoni ward | Bush clearing,road formation, sub - bace,base, curlvet works,paving(Cabro standard) & furnicture works |  | 60,000,00 0.00 |  | 6 month s | constructio n of road 1km | 1km | 0 | Works being done in 2019/20 |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Construction and rehabilitation of Malindi, Mtwapa and Kilifi Storm water drainage works | Excavation, concrete works, construction of drainage channels |  | 150,000,0 00.00 |  | 6 month s | constructio n of storm water drainage | 2km | 0 | Works being done in 2019/20 |
|  | Construction of makeshift bridge at Jambiani Creek | Excavation, concrete works |  | 150,000,0 00.00 |  | 6 month s | Constructio n of 1 no. Bridge | 1 No. | 0 | Works being done in 2019/20 |
|  | Rehabilitation of Baricho footbridge | Excavation, concrete works |  | 50,000,00 0.00 |  | 6 month s | Constructio n of 1 no. Bridge | 1 No. | 0 | Works being done in 2019/20 |
|  | Grading and murraming of Ngomeni Mabotini-Rasi Primary- Milimani primary (7.6Km) - Gongoni ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 20,000,00 0.00 |  | 3 month s | To rehabilitati on 7.6km road | 7.6km | 0 | Works being done in 2019/20 |
|  | Building of a foot bridge at | Excavation, concrete works |  | 40,000,00 |  | 6 month | Constructio n of 1 no. | 1 No. | 0 | Works being |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Kuchi- Mtsanganyiko area |  |  | 0.00 |  | s | footBridge |  |  | done in 2019/20 |
|  | Upgrading to bitumen standard of C11 via Ribe Girls to Kinunguna Junction | Bush clearing,road formation, sub - bace,base, curlvet works,paving(Cabro standard) & furnicture works |  | 240,000,0 00.00 |  | 6 month s | constructio n of road 4km | 4km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Swere Ngombeni to Swere Lubando road - Chasimba ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 12,000,00 0.00 |  | 3 month s | To rehabilitati on 6km road | 6km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Katikirini Ziani to Lutsangani road - Chasimba ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 20,000,00 0.00 |  | 3 month s | To rehabilitati on 10km road | 10km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Chasimba Mwarakaya to Mbuyuni road | To carry out routine grading and gravelling works; bush clearing; unblocking culverts |  | 10,000,00 0.00 |  | 3 month s | To rehabilitati on 5km road | 5km | 0 | Works being done in 2019/20 |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | - Chasimba ward | of the road projects |  |  |  |  |  |  |  |  |
|  | Grading & gravelling of Chasimba Mwarakaya to Mbuyuni road - Chasimba ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 10,000,00 0.00 |  | 3 month s | To rehabilitati on 5km road | 7.6km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Shariani trading centre road - Junju ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 8,000,000. 00 |  | 3 month s | To rehabilitati on 4km road | 4km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Mirima minne - northcoast College road - Junju ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 16,000,00 0.00 |  | 3 month s | S.P 1.3: Maintenanc e of Roads | 8km | 0 | Works being done in 2019/20 |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Grading & gravelling of Mabati- Damview Road-3.5km road - Mariakani ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 8,000,000. 00 |  | 3 month s | S.P 1.3: Maintenanc e of Roads | 3.5km | 0 | Works being done in 2019/20 |
|  | Grading & gravelling of Ngwenzeni- Muungano- Kawala road - Mariakani ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 18,000,00 0.00 |  | 3 month s | S.P 1.3: Maintenanc e of Roads | 8km | 0 | Works being done in 2019/20 |
|  | Grading and murraming of Chamari Duke kilulu road - marafa ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 25,000,00 0.00 |  | 3 month s | S.P 1.3: Maintenanc e of Roads | 10km | 0 | Works being done in 2019 /20 |
|  | Grading and murraming of Vilakwe primary. To Katana Madebe - Ganze ward | To carry out routine grading and gravelling works; bush clearing; unblocking culverts of the road projects |  | 15,000,00 0.00 |  | 3 month s | S.P 1.3: Maintenanc e of Roads | 7km | 0 | Works being done in 2019 /20 |

| Sub- Program me | Project Name and Location | Description of Activities | *Green Econom y Conside ration | Estimated Cost KSh. | Source of Funds | Time Frame | Performan ce Indicators | Target s | Status | Impleme nting Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Maintena nce of Marine Assets | To improve the utility of marine assets Malindi/Kilifi | Improved utility of landing sites and jetties |  | 25,000,00 0.00 |  | 6 month s | jetties rehabilitate and landing | 2no. | 0 | Works being done in 2019 /20 |
| Transpor t Services | Improved road motorability Construction of bus park at Kilifi | Clearance, sub- base,base,cabro works and drainages |  | 120,000,0 00.00 |  | 6 month s | constructio n works | 1no. | 0 | Works being done in 2019 /20 |
| Road transport services |  |  |  |  |  |  |  |  |  |  |
|  | Improved road motorability Construction of garage yard at Kilifi | Clearance, sub- base,base,cabro works and drainages |  | 40,000,00 0.00 |  | 6 month s | constructio n works | 1no. | 0 | Works being done in 2019 /20 |
|  | Improved road motorability Construction of lorry yard at Kilifi,Malindi & Mariakani | Clearance, sub- base,base,cabro works and drainages |  | 150,000,0 00.00 |  | 6 month s | constructio n works | 3no. | 0 | Works being done in 2019 /20 |

Non-Capital Projects

| Programme Name:1: Road Transport |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective:Roads Connectivity |  |  |  |  |  |  |  |  |
| Outcome:Increased county and sub-county connectivity |  |  |  |  |  |  |  |  |
| Sub- Programm e | Target | Output Indicators | Outcome Indicator s | Time frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement ation Status |
| S.P 1.4 Design of Roads and Bridges | 350 | Number of roads and bridges designed | Increased county and sub- county connectivi ty | e.g. 2017/1 8 - 2019/2 0 | Roads Design | 9, 890,000 | Equitable share | 85 % |
| Programme Name:: General Administration, Planning and Support Services |  |  |  |  |  |  |  |  |
| Objective: Efficient Delivery of services |  |  |  |  |  |  |  |  |
| Outcome: Strengthen administrative, financial and human resource support capacity |  |  |  |  |  |  |  |  |
| Sub- Programm e | Target | Output Indicators | Outcome Indicator s | Time frame | Delivery Unit | Est Cost Kshs | Source of Funds | Implement ation Status |
| S.P2.1: Administrati ve Services |  | Statutory reports,Staff trained as per constitutionNational Authorities and donor funded special projects coordinated, | all | all | all | 834,992,375 | Equitable share | 60 |
| S.P 2.2: Consultancy Services |  | Processed bills of quantities and tenders to user departments | all | all | all | 139,629,790 | Equitable share | 60 |

# Energy Sub-Sector

| Programme Name: Alternative energy technologies |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective: Promote utilization and development of green energy |  |  |  |  |  |  |  |  |
| Outcome: enhanced usage of green energy in the community |  |  |  |  |  |  |  |  |
| Sub- programme | target | output indicators | outcome indicators | time frame | delivery unit | est costs kshs | source of funds | impleme ntation status |
| Energy Programs | Development of GIS energy database | Four layers on energy GIS spatial data developed on Solar, electrical(streetligh ts & highmast), biofuel and wind energy sources potential areas | Easy location and coordination of energy systems | 2019/2 020 | One report and established GIS database | 30M | CGK |  |
|  | Development of county energy master plan | A master plan report developed | Assist in planning of energy resources and implementation of energy projects | 2019/2 020 | One report developed | 8M |  |  |
|  | Formulation of electricity reticulation policy | A policy report on electricity reticulation developed | Give a clear mechanism of authority on installation of streetlights and | 2019/2 020 | One report developed | 5M | CGK |  |

2019/20 FY Capital and Non-Capital projects Capital Projects

|  |  |  | floodlights |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Installation of solar floodlights Bamba, Kakanjuni, Marafa, Kaloleni, KambeRibe, Jaribuni, Sokoni- (kwa Mwango area) | Installed floodlights | Improve on security and spur economic development | 2019/2 020 | 7 floodlights installed | 21M | CGK |  |
|  | Capacity building on biogas digester systems and briquetting technology Rabai, Ganze, Malindi, Kilifi north, Kilifi south and Kaloleni | Training workshops conducted One training report developed | Create awareness on biogas technology and briquetting technology for adoption of alternative sources of energy | 2019/2 020 | 3 workshops conducted | 3M | CGK |  |
|  | Supply and installation of briquetting machines | installed briquetting machines at Dzitsoni, Ganda, Sokoke, Mnarani, Kibarani, Kaloleni, Bamba | Increase the uptake of alternative sources of energy such as charcoal briquettes | 2019/2 020 | 7 installed systems | 7M | CGK |  |
|  | Installation of solar security lights at survey offices and at the new Ardhi House | Installed security lights | Lighten the areas and improve the security |  | 15 Solar security lights installed | 8M |  |  |

# Social Protection, Culture and Recreation Sector

Gender, Social Services, Culture and Sports 2019/20 FY Capital and Non-Capital projects

Capital Projects

| PROGRAMME ONE: ADMINISTRATIVE SUPPORT SERVICES |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub programm e | Project Name and Location | Description of Activities | Green Econom y Consider ation | Estimated cost Ksh. | Source of funds | Time frame | Performan ce indicators | Targe ts | Status | Implementi ng Agency |
| 1.1 General Administr ation | Recruitme nt | Recruitment of Staff | N/A | 4,200,000 | CGK | JULY- SEPT 2019 | No of Recruits | 5 | Nil | DEPT/CPSB |
| 1.2 Human Resource | Training and Induction | Management Course Training for 5 Officers | N/A | 1, 250,000 | CGK | SEPT- OCT 2019 | No of Officers Trained | 5 | Nil | DEPT |
|  |  | Induction Training Course for 5 Officers | N/A | 1,250,000 | CGK | SEPT – OCT 2019 | No of Officers Inducted | 5 | Nil | DEPT |
|  | Formulati on of County Staff Welfare Policy | Develop TOR and Procure Services | N/A | 3,000,000/ = | CGK | SEPT – OCT 2019 | Policy Document | 1 | Nil | DEPT |
|  | Office | Site Identification, | N/A | 10,000,00 | CGK | SEPT- | No of | 1 | Nil | DEPT |

|  | Block |  | Construction, Equipping, Furnishing & Operationalization |  |  | 0/= |  | MARC H 2020 | Office Blocks Constructed |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PROGRAMME TWO: CULTURE |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 Promotion and conservation of Heritage |  | Rehabilita tion of heritage sites. a. Pango ya Saidi (Jaribuni ward) |  | Continues archaeological research, clearing of access road, internal pathways and renovation, through the normal tendering System and operationalizatio n | SOLAR | 5 M | CGK/ KNM/ KENAT COM | SEPT.- DEC. 2019 | No. of heritage sites | 3 |  | DEPT. |
|  |  | Establish ment of a cultural gallery |  | Renovation, Equipping Furnishing with artifacts, through the normal tendering system & Operationalizatio n | NA | 5 M | CGK/ KNM/K ENATC OM | SEPT.- DEC .2019 | No of new heritage sites | 1 | N/A | DEPT. |
|  |  | Completio n of phase 2 Mnarani county gallery (Mnarani |  | Furnishing, Equipping and Stocking through the normal tendering procedure& | NA | 5 M | CGK/K NM/KE NATCO M | AUG.- DEC. 2019 | No. of galleries | 1 | N/A | DEPT. |

|  | ward) | Operationalizatio n |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Preservati on of mausoleu ms of Kilifi County Heroes | Construction of two mausoleums | NA | 5 M | CGK/ KNM/ KENAT COM | SEPT TO DEC 2019 | No. of Mausoleum s | 2 | N/A | DEPT |
|  | Preservati on of Kaya Heritage | Fencing and conservation of endangered Kayas | NA | 5 M | CGK | SEPT TO DEC 2019 | No. of endangered Kaya. | 1 | N/A | DEPT |
| 2.2 Promotion of Culture for livelihoods | Constructi on of a cultural center in (Sokoke Ward). | Construction, through the normal tendering system & Operationalizatio n | NA | 1.5 M | CGK/K NL | AUG. TO NOV. 2019 | No. of cultural centers | 1 | N/A | DEPT. |
|  | Constructi on of Malindi communit y library. (Malindi town ward) | Construction of perimeter wall and the library, through the normal tendering system & Operationalizatio n | NA | 20 M | CGK /KNLS | SEPT. TO APRIL 2019 | No. of community library | 1 | N/A | DEPT. |
|  | Completio n of Mudhiri house phase 2 (Takaungu | Construction, Equipping through the normal procurement system & | NA | 4 M | CGK/ KNM | SEPT. TO DEC. 2019 | No. of heritage centers | 1 | NA | DEPT. |

|  | Ward) | Operationalizatio n |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Conservati on of Takaungu old Slave market (Mnarani Ward) | Site clearing, fencing and renovation of the old slave trade market structures. |  | NA | 5 M | CGK/ KNM/ KENAT COM | SEPT TO DEC 2019 | No. of slave markets | 1 | NA | DEPT |
| PROGRAMME THREE: SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 Child Protection. | a. Establish ment of Madzayan i Child rescue center. | Renovate the existing structure, Equipping, furnishing through the normal procurement process & Operationalizati on | NA |  | 4 M | CGK/G OK | OCT. TO DEC. 2019 | No. of child rescue centers . | 1 | NA | DEPT. |
|  |  | Site identification, Equipping, Furnishing, & Operationalizati on. | NA |  | 3 M | CGK/G OK | OCT. TO DEC. 2019 | No. of rescue centers operationali zed | 1 | N/A | DEPT |
| 3.2 Empowerme nt of PWDs | a. Establish ment of phase 2 of the | Construction, equipping, furnishing through the normal | NA |  | 10M | CGK (Dept Gender and Medical | SEPT. TO MAR. 2019 | No, of empowerme nt canters | 1 | N/A | DEPT |

|  | empower ment Centre for PLWDs (Malindi town ward) | tendering process & operationalizati on. |  |  | Services )/NCPW Ds |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.3 Enhanceme nt of Social Amenities | a. Completi on of social halls. 1.Kaloleni social hall (Kaloleni Ward) | Furnishing, equipping the normal procurement process & operationalizati on. | NA | 5 M | CGK | SEPT. TO DEC. 2019 | No. of social halls | 11 | N/A | DEPT. |
|  | 2. Bundacho social hall (Chasimba Ward) | Equipping, furnishing & Operationalizati on. | NA | 5 M | CGK | SEPT TO DEC 2019 | No. of social halls | 1 | N/A | DEPT |
|  | 3.Kakuyu ni social hall (Kakuyuni Ward) | Furnishing, equipping through the normal procurement process & operationalizati on | NA | 5 M | CGK | SEPT. TO DEC 2019 | No. of social halls | 300 | N/A | DEPT. |
|  | 3.Mwarak aya Social Hall (Mwaraka | Furnishing, equipping through the normal | NA | 2.5M | CGK | SEPT. DEC. 2019 | No. of social halls | 300 | A/N | DEPT. |

|  | ya Ward) | procurement process & operationalizati on |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 4.Mpirani Social Hall (Magarini Ward) | Furnishing and equipping through the normal procurement process & operationalizati on | NA | 2.5M | CGK | SEPT. TO DEC, 2019 | No. of social halls | 1 | N/A | DEPT. |
|  | 5.Mtangan i Social Hall (Malindi town Ward) | Furnishing and equipping through the normal procurement process and operationalizati on | NA | 2.5M | CGK | SEPT. TO DEC. 2019 | No. of social halls | 1 | N/A | DEPT. |
|  | 6.Kambe Ribe Social hall (Kambe Ribe) | Furnishing, equipping through the normal procurement system & operationalizati on | NA | 2.5M | CGK | SEPT. TO DEC 2019 | No. | 1 | N/A | DEPT. |
|  | 7.Kibaoni social hall (Sokoni Ward) | Furnishing, equipping through the normal procurement | NA | 2.5M | CGK | SEPT. TO DEC, 2019 | No. of social halls. | 1 | N/A | DEPT. |

|  |  | system & operationalizati on. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 8.Kibarani Social Hall (Kibarani Ward) | Furnishing, equipping through the normal procurement system & operationalizati on. | NA | 2.5M | CGK | SEP. TO DEC. 2019 | No. of social halls | 1 | N/A | DEPT. |
|  | 9. Rabai Social Hall (Rabai Kisurutini Ward) | Furnishing, equipping through the normal procurement process an operationalizati on. | NA | 2.5M | CGK | SEPT. TO DEC. 2019 | No. of social halls | 1 | N/A | DEPT. |
|  | 10.Boman i social hall (Magarini Ward) | Furnishing, equipping through the normal procurement and operationalizati on | NA | 2.5M | CGK | SEPT. TO DEC 2019 | No. of social halls | 1 | N/A | DEPT. |
|  | 11.Eza Moyo S. hall (Kibarani ward) | Furnishing, equipping through the normal procurement process & |  | 2.5 | CGK | SEP TO DEC 2019 | No. of social halls | 1 | N/A | DEPT. |

|  |  | operationalizati on. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.4 Public recreation | a. Enhancem ent of Vidazini public recreation al Beach | Construction of a 6 Cubical Toilet ,6fresh water bathing kiosks & cultural stalls through the normal tendering system. | NA | 5 M | CGK | 2019 | No. of public beaches improved. | 1 | N/A | DEPT (Gender and Trade). |
| PROGRAMME FOUR: GENDER AND DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |
| 4.1 Women empowerme nt. | a. Constructi on of a Safe house for GBV / SGBV victims. (Sokoni ward) HQ | Construction, Equipping, furnishing, through the normal tendering system & operationalizati on | NA | 10 M | CGK | SEP TO MARC H 2019 | No. of SGBV safe centers | 1 | N/A | DEPT (Gender and Health) |
| PROGRAMME FIVE: YOUTH EMPOWERMENT |  |  |  |  |  |  |  |  |  |  |
| 5.1 Youth Safe spaces. | a. Constructi on of a youth empower ment center. | Identification, construction, tendering and equipping | NA | 10 M | CGK/ GOK | SEPT 2019 TO JUNE 2020 | No. of youth empowerme nt centers | 1 | NA | DEPT |

|  | Phase 1 (Ganze Ward) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | b. Constructi on of a youth empower ment center (Kilifi South) Phase 1 | Identification, construction, tendering and equipping | NA | 10 M | CGK/ GOK | SEPT 2019 TO JUNE 2020 | No. of youth empowerme nt centers | 1 | NA | DEPT |
|  | c. Constricti on of a youth empower ment center (Kabe Ribe Ward) | Identification, construction, tendering and equipping | NA | 10 M | CGK/ GOK | SEPT 2019 TO JUNE 2020 | No. of youth empowerme nt centers | 1 | NA | DEPT |
| 5.2 Youth Talent Developmen t | Constructi on of a multi- talent academy (Sokoni Ward) Phase 2 | Construction of second phase | NA | 45 M | CGK/ GOK | SEPT 2019 TO JUNE 2020 | No. of talent academy | 1 | NA | DEPT |
| PROGRAMME SIX: LIQUOR LINCENSING AND CONTROL |  |  |  |  |  |  |  |  |  |  |

| 6.1 Rehabilitati on Services | Constructi on of a rehab center (Malindi Town Ward) | Identification of site, construction, equipping, furnishing through the normal procurement procedure and operationalizati on | NA | 100 M | CGK | SEPT 2019 TO MARC H 2020 | No. of rehabilitatio n centers | 1 | NA | DEPT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PROGRAMME SEVEN: SPORTS DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |
| 7.1 Establishme nt and Upgrading of Sports Facilities | Constructi on of Kilifi modern Stadium (Sokoni Ward) Phase 2 | Designing and constructruction | NA | 550 M | CGK | SEPT 2019 TO JUNE 2020 | No. of modern stadium | 1 | NA | DEPT |
|  | Establish ment and constructi on of Bomani Sports Stadium (Magarini Ward) Phase 1. | Designing and constructruction | NA | 50 M | CGK | SEPT 2019 TO JUNE 2020 | No of modern | 1 | NA | DEPT |

|  | c. Upgrading of football pitches and athletic tracks. (5 site) | Site identification, gravelling, marking and fencing. | NA | 45 M | CGK | SEPT TO JUNE 2020 | No. of upgrade football pitch and athletic tracks. | 5 | NA | DEPT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Non-Capital Projects 2019/2020

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Culture |  |  |  |  |  |  |  |  |  |  |
| Preservation of positive culture and heritage and promotion of cultural tourism. | a. Marking all annual County cultural festivals (ALL WARDS | Facilitation of County annual cultural festivals; Mark and hold Mekatilili Wa Menza cultural festival. Music cultural festival’’ | N/A | 1O M | CGK | AUG Sept 2019 | No. of participants/ Reports | 4 | NIL | DEPT. |
|  |  | Conduct the County ‘’Kenya |  | 1 M | CGK | SEP TO OCT 2019 | No. of participants, Reports. | 1 | Nil | DEPT |
|  |  | Mark and hold the Rabai cultural festival |  | 1 M | CGK/ KNM | NOV.2 019 | No. of participants, Reports and | 1 | Nil | DEPT. |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | photographs . |  |  |  |
|  |  | Organize and conduct Kilifi County Cultural festivals |  | 5 M | CGK, KNM &UNE SCO | DEC.2 019 | No. particiantsR eports and photographs | 1 | Nil | DEPT. |
|  |  | Conduct a film festival in Malindi |  | 5 M | CGK | DEC 2019 | No. FILM FESTIVAL | 1 | Nil | DEPT |
|  | Organizati on of MR Kaya and MISS Hando Kilifi County. | Organize and hold Wards, Sub County and the County finals in order to crown and honor both of them. | NA | 5 M | CGK/ KENA TCO M | OCT- DEC.2 019 | MR & MISS Culture crowned | 2 | Nil | DEPT |
|  | Domestica tion of the National Cultural/ Heritage and Tourism Policy | Hold a three- day meeting to review and domestication. | NA | 2 M | CGK/ KNM/ KENA TCO M | OCT TO DEC 2019 |  | 1 | Nil | DEPT |
|  | Capacity building (All Wards) | Formation and training of the Kilifi culture and heritage | NA | 1.5 M | CGK/ UNES CO | Dec. 2019 | No. of committee officials trained | 64 | Nil | DEPT. |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Sub county forums |  |  |  |  | Reports |  |  |  |
|  | Cultural exchange visits for staff and the County Assembly committee | Identify, select, and visit 2 counties with the best practices | NA | 3 M | CGK/ KNM/ KENA TCO M | MID JAN. 2020 | Names of Counties visited. Reports and photographs | 3 | Nil | DEPT. |
|  | To organize and conduct a County exhibition for traditional medical practitione r (All Wards) | Identification of a suitable venue, publicity and holding the event. | NA | 1M | CGK/ NATH EPA | MID.J AN.202 0 | No. of exhibitors Reports and pictures | 120 | Nil | DEPT |
|  | Collect and Preserve all movable cultural materials/ | Mapping, documentation and collection | NA | 5 M | CGK/ KNM | MAY 2020 | No, of artifacts collected & preserved | 1000- 1500 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | artifacts |  |  |  |  |  |  |  |  |  |
|  | Formulati on of a County traditional medical practitione r Strategy. | Develop TOR. Procure services. | NA | 1.5M | CGKN ATHE PA | FEB.20 20 | Policy document | 1 | Nil | DEPT. |
|  | Develop a Data base for traditional medical practitione r. | Develop questioner, collect data, Analyze and develop a permanent County electronic register. | NA | 0.5M | CGK/ NATH EPA | MARC H 2020 | Data base developed | 1 | Nil | DEPT. |
|  | Capacity building of all Sub county traditional medical practitione rs committee officials. | Cary out TNA, identify venue and procure the training services through the normal tendering procedures | NA | 1.5 M | CGK/ NATH EPA/ KU | APRIL 2019 | No, of trainees, reports, corticates and photograph | 35 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | k. Purchase of cultural regalia |  | NA | 1 M | CGK | JUNE TO DEC 2019 | No. of cultural regalia | 100 | Nil | DEPT |
| 1.2 Social Developmen t | Empower ment of PWDs (All Wards) | Cary out TNA, Identify venue and conduct a 3 days Leadership training for the County PLWDs committee officials. | NA | 0.5M | CGK/ NCP WD | APRIL 2020 | No. of trainees, reports, certificates | 1 | NIL | DEPT. |
|  | b. Set up an emergenc y fund for PLWDs | Allocate 1% of the total departmental budget | NA | 2 M | CGK | JULY 2019 TO JUNE 2020 | No. of beneficiarie s | 1000 | Nil | DEPT |
| 1.3 Social protection | a. Awarenes s creation and advocacy (All Wards) | Conduct Advocacy Peace meetings against the aged and elderly’s domestic violence, witch craft and the rule of law. | NA | 0.5M | CGK | MAY 2020 | No. of wards visited. Reports | 35 | NIL | DEPT. |
| 1.4 Child Protection | a. Coordinati on, | Mapping out all Donors/ key stakeholders | NA | 1 M | CGK/ GOK | MAY 2019 | Advocacy paper developed | 1 | NIL | DEPT. |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Preparedn ess and Advocacy on child protection issues. | Hold a 3 days Key stakeholder’s W/sop. Develop an advocacy paper for coordinating funding for child protection activities in the County. |  |  |  |  | No. of key stakeholders |  |  |  |
|  | b. Child Case manageme nt. | Conduct a 4 days training for technical staff, County enforcement officers and other local actors on Case management | NA | 0.5 M | CGK/ GOK | JULY 2019 | No. Staff trained. Reports | 4 days | Nil | DEPT |
|  | c. Set up an emergenc y fund for children | Allocate 1% of the departmental budget | NA | 2 M | CGK | JUNE TO DEC 2019 | No. of Beneficiarie s | 1000 | Nil | DEPT |
| 1.5 Gender and Developmen t. | a. Domestica tion of the Gender | Training, development and domestication | NA | 2 M | CGK/ NGEK / GOK and | JUNE TO JUNE 2020 | No. of meeting | 1 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | policies | of National gender policies |  |  | other Stakeh olders. |  |  |  |  |  |
|  | b. Gender and developm ent exchange visits for staff and the County Assembly committee | Identify, select, and visit 2 areas with the best practices | NA | 3 M | CGK |  | No. of visits | 1 | Nil | DEPT |
|  | c. Conduct a base line survey to establish the number of school drop outs in the County. | Develop the TOR Procure services | NA | 1.5 M | CGK | FEB 2020 | Survey report | 1 | Nil | DEPT |
|  | d. Enforce the return to school | Carry out sensitization and advocacy ward meetings | NA | 0.5 M | CGK | MARC H TO JUNE | No. of meetings | 35 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | strategy for young mothers |  |  |  |  | 2020 |  |  |  |  |
|  | e. Active engageme nt of boys and men in SGBV programm ers (all wards) | Sensitization through meetings and Barazas | NA | 0.7 M | CGK | SEPT TO DEC 2019 | No of Meetings | 35 | Nil | DEPT |
|  | f. Women and young mother’s empower ment. | Train women and young mother on table banking and value addition. | Synergies women and fishermen in promoting the blue economy | 5 M | CGK other key stakeh olders | JULY 2019 TO JUNE 2020 | No. of trainees (women and young mothers) | 105 | Nil | DEPT |
|  | g. Capacity building | Training on GBV and SGBV. Training women in leadership. Training local administration, police, court uses on women rights. | NA | 6 M | CGK other stakeh olders | JULY 2019 TO JUNE 2020 | No. of trainings | 6 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Training on Gender mainstreaming at the county and community level. Training on gender responsive budgeting at the county and community level. Training on project management with the gender lens. (focusing on staff and community in all wards). |  |  |  |  |  |  |  |  |
|  | i. Awarenes s creation on sexual reproducti ve health interventio | Sensitization meetings (5 meeting per Ward) | NA | 4 M | CGK other stake holder s | JUNE 2019 TO JULY 2020 | No. of meetings | 35 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | n, on negative socio- cultural practices. (All Wards) |  |  |  |  |  |  |  |  |  |
|  | j. Developm ent of IEC materials | Printing of brochures, banners, posters and 1 billboard. | NA | 5 M | CGK and other stakeh olders | JULY 2019 TO JUNE 2020 | No. of IEC Material | 40000 | Nil | DEPT |
| PROGRAMME: SPORTS DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |
|  | a. Purchase of sports equipment | Purchase and provision of sports equipment’s for teams | NA | 45 M | CGK | JULY TO DEC 2019 | No. of teams supported | 105 | Nil | DEPT |
|  | b. Participate in national sports events (KYISA and KICOSC A and others) | Identify and develop and expose talents to promote national unity and integration | NA | 10 M | CGK | JULY NTO DEC 2019 | No. of events | 5 | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | c. Capacity building in manageme nt of sports | Training of sportsmen, women and sports manager | NA | 5 M | CGK | JULY TO JULY 2019 | No. of sports persons/ managers trained | 250 | Nil | DEPT |
|  | d. Hosting of sports competitio ns | To identify and host competitions | NA | 25M | CGK | JUNE TO JULY 2019 | No. of competition s to be hosted | 10 | Nil | DEPT |
| PROGRAMME: YOUTH DEVELOPMENT/AFFAIRS |  |  |  |  |  |  |  |  |  |  |
|  | a. Identificat ion/ nurturing of youth talents | Auditions of various talents e.g music theater | NA | 15 M | CGK | JULY 2019 TO JUNE 2020 | No. of auditions to be hosted | 14 | Nil | DEPT |
|  | b. Youth economic empower ment | Training youth on agri-biz, entrepreneurshi p | NA | 25 M | CGK | JULY 2019 TO JUNE 2020 | No of trainees | 1750 | Nil | DEPT |
|  | c. Nurturing youth for leadership | Holding seminars and workshops to sensitize youth on leadership. | NA | 7 M | CGK | JULY 2019 TO JUNE 2020 | No of Youths / groups to be trained | 175 groups and 1750 youths | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | d. Internatio nal Youth week | Organize youth to partake in international youth celebration. | NA | 7 M | CGK | AUGU ST 2019 | No. of event | 1 | Nil | DEPT |
|  | e. Anti- Drug Abuse campaign and Peace Campaign s | Organize activities to empower young people to resist peer pressure into drugs, equip young people with skills to conflict resolution | NA | 7 M | CGK | JULY 2019 TO JUNE 2020 | No of youths sensitized | 1750 | Nil | DEPT |
|  | f. Youth and Adolescen ce Sexual and Reproduct ive Health empower ment | Organizing and holding sensitization campaigns with info on SRHR | NA | 7 M | CGK | JUNE 2019 TO JULY 2020 | No of Youths reached | 1750 | Nil | DEPT |
|  | g. Empower ment of young people | Engage young people to reduce environmental degradation by | NA | 10 M | CGK | JUNE 2019 TO JULY 2020 | No. of groups to be trained | 175 groups | Nil | DEPT |

| Sub programme | Project Name and Location | Description of Activities | Green Economy consideratio n | Estimate d cost Ksh. | Sourc e of funds | Time frame | Performan ce indicators | Targe ts | status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | through environme ntal manageme nt programm e (5 groups each ward) | use of local resources to reverse harmful practices and earn a living |  |  |  |  |  |  |  |  |

# Disaster Management

2019/20 FY Capital and Non-Capital projects Capital Projects

| Programme : 3: Disaster Management: |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub programm e: | Project name & Location | Descripti on of Activities | Green economy considerati on | Estimate d cost Ksh. | Source of funds | Time fram e | Performance Indicators | Target s | Status |  |
| Relief and rehabilitio n | Constructio n of Beach safety uits |  |  | 7,000,000 | KCG Treasury | 1 year | Enhanced beach safety. | 2 | To be budgeted |  |
|  | Purchase of |  |  | 50,000,00 | KCG | 1 year | Enhanced | 2 | To be |  |

|  | sea rescue boats |  |  | 0 | Treasury |  | beach safety |  | budgeted |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Non-Capital Projects for 2019/2020

| Programme : Disaster Management |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub programm e | Project name & Location | Description of Activities | Green economy considerati on | Estimate d cost Ksh. | Source of funds | Time fram e | Performance Indicators | Target s | Status | Implement ing Agency |
|  | Consultanc y services for critically disabled people | Consultatio n |  | 2,000,000 | KCG Treasur y | 1 year | Consultation done | 1 | To be budgeted |  |
|  | Elderly medical insurance | Insurance cover |  | 3,000,000 | KCG Treasur y | 1 year | Cover operationalize d | 1 | To be budgeted |  |
|  | Capacity building | Training |  | 10,000,00 0 | KCG Treasur y | 1 year | Trainings conducted | 1 | To be budgeted |  |
|  | Consultanc y services for baseline survey | Consultatio n |  | 7,000,000 | KCG Treasur y | 1 year | Consultation done | 1 | To be budgeted |  |
|  | Establishm ent of enforcemen t policy | Policy developmen t |  | 3,000,000 | KCG Treasur y | 1 year | Policy operationalize d | 1 | To be budgeted |  |

  - General Economic and Commercial Affairs Sector

Trade, Industrialization, Cooperatives, Tourism and Wildlife 2019/2020 FY Capital and Non-Capital projects

Capital Projects

| Sub- Programm e | Project Name and Location | Description of Activities | Green Economy Considerati on | Estimated cost Ksh. | Source of Funds | Time Fram e | Performance Indicators | Target s | Status | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trade and Market developme nt | Renovation of New market Malindi | Roofing, construction of a perimeter wall, Toilet, Cabral parking, Drainage, Receptacle Electrificati on and Street lighting | Solar street lights, solar powered high mast and replacement of asbestos | 20M | CGK | 2019- 20 | Market renovated | 1 | New | CGK |
|  | Constructio n of Sanitary facility at Gede Market | Four door toilet block, water tank and receptacle |  | 3M | CGK | 2019- 20 | Sanitary facility Constructed | 1 | New | CGK |
|  | Constructio n of | Fencing, Toilet, |  | 10M | CGK | 2019- 20 | Chumani market | 1 | New | CGK |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Economy Considerati on | Estimated cost Ksh. | Source of Funds | Time Fram e | Performance Indicators | Target s | Status | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Chumani market | Constructio n of Market, Receptacle Electrificati on water tank and connection |  |  |  |  | constructed |  |  |  |
|  | Purchase of Market land at Tezo – 10 Acres |  |  | 30M | CGK | 2019- 20 | Land Purchased | 1 | New | CGK |
|  | Constructio n and equipping of Malindi biashara centre | Office block, Meeting hall, Sanitary facility and water tank |  | 20M | CGK | 2019- 20 | Biashara centre constructed | 1 | New | CGK |
|  | Constructio n of Soko La Kumbu- Sokoni Ward, Kilifi North | Constructio n of the Market block, fencing, sanitary facility and water tank and solar lighting | Solar lighting system | 15 | CGK | 2019- 20 | Market constructed | 1 | New | CGK |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Economy Considerati on | Estimated cost Ksh. | Source of Funds | Time Fram e | Performance Indicators | Target s | Status | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | system |  |  |  |  |  |  |  |  |
|  | Fabricated stalls at Sokoni and Malindi Town Ward | Purchase of Containers and partitioning |  | 10M | CGK | 2019- 20 | Stalls fabricated | 50 | New | CGK |
| Fair trade practices and consumer protection | Equipping of Malindi Calibration centre | 1 kit of F2 standards (2kg-1g), 2 kits M1 standards (2kg-1g), 1 precision electronic scale (5kg with accuracy 0.1g), 1 set of check pump measures (20lts, 10lts, 5lts), 1 set of standard glass |  | 15M | CGK | 2019- 20 | Calibration centre equiped | 1 | New | CGK |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Economy Considerati on | Estimated cost Ksh. | Source of Funds | Time Fram e | Performance Indicators | Target s | Status | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | measures, furnishing of standards room(constr uction of lockable glass door standard presses/shel ves and precision scale table with levelling device) |  |  |  |  |  |  |  |  |
| Tourism Infrastructu re Developme nt | Constructio n of Watamu Tourist Market Phase 2 | Constructio n of Market stalls, Office block, Restaurant/ Eatery Receptacle Electrificati on water tank and connection |  | 25M | CGK | 2019- 20 | Watamu Tourist Market Constructed | 1 | New | CGK |
|  | Purchase of Land for Constructio | Purchase of Land |  | 90M | CGK | 2019- 20 | Convectional centre land constructed | 1 | New | CGK |

| Sub- Programm e | Project Name and Location | Description of Activities | Green Economy Considerati on | Estimated cost Ksh. | Source of Funds | Time Fram e | Performance Indicators | Target s | Status | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | n of Kilifi Convection al Centre at Msabaha/ Watamu - 6 acres |  |  |  |  |  |  |  |  |  |
|  | Purchase of land for constructio n of recreation centre in Kilifi – 4 acres | Purchase of Land |  | 40M | CGK | 2019- 20 | Recreational land purchased | 1 | New | CGK |

Non-Capital Projects

| Programme |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sub- Programme | Project Name and Location | Description of Activities | Green Economy Considera tion | Estimate d cost Ksh. | Source of Funds | Time Frame | Performanc e Indicators | Target s | Status | Implemen ting Agency |
| General Administration , Planning and Support Services | Construc tion of a Block Perimete r Wall for Malindi | Perimeter wall, gates, guard house | Solar lighting | 25M | CGK | 2019-20 | Perimeter wall constructed | 1 | New | CGK |

|  | Offices |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trade and Market Development | Develop ment of Virtual Market platform | Developme nt of a marketing website and mobile app |  | 50M | CGK, Impleme nting Partners | 2019-20 | Virtual Market developed | 1 | New | CGK |
|  | Product and Linkage Develop ment for Kilifi Brand Product for MSEs | Facilitate developmen t of Kilifi brand products, Acquisition of KEBSs standards for products |  | 10M | CGK | 2019-20 | Branded products developed KEBS standards acquired Value Chain in Agribusiness | 2 2 2 | New | CGK |
|  | Organize /Participa te in 4 trade fairs and exhibitio ns |  |  | 1.5M | CGK | 2019-20 | Trade fairs and exhibitions organized/pa rticipated in Local and International | 2 2 | New | CGK |
|  | Entrepre neurial training for Micro and small Enterpris es Project; | 3 day training sessions for Micro and Small Enterprises |  | 20 M | CGK | 2019-20 | MSEs Trained | 700 | New | CGK |

|  | all 7 sub- counties |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Kilifi County Microfin ance Fund (Mbegu Fund) project |  |  | 120M | CGK | 2019-20 | MSEs Loans Disbursed | 350 | New | CGK |
| Fair trade practices and consumer protection | Acquisiti on of equipme nt and standards for calibratio n centre |  |  | 15M | CGK | 2019-20 | Weights and measures equipment and standards acquired | Variou s | New | CGK |
|  | Maintena nce of testing equipme nt | Service and Calibrate 6 types of weights and measures testing equipment bi annually |  | 200,000 | CGK | 2019-20 | Weighing and measuring testing equipment serviced and calibrated | 6 | New | CGK |
|  | Carry out inspectio n of Pre- packed goods in | Carry out 120 inspections of pre- packaged |  | 350,000 | CGK | 2019-20 | Pre-packed goods inspected | 120 | Contin uous | CGK |

|  | the County | goods at factory, wholesale and retail outlets |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tourism Development and Promotion |  |  |  |  |  |  |  |  |  |  |  |
| Niche tourism product development and diversification | Cultural festivals in Rabai, Malindi –Shella and Adu wards | 3 days events |  |  | 4.5M | CGK/sp onsors | 2019-20 | No of festivals held. | 3 | Ongoi ng | CGK |
|  | Beach rugby in Watamu and Malindi | 2 days event |  |  | 2M | CGK/Sp onsor | 2019-20 | No of teams participating No of tournaments | 2 | Ongoi ng | CGK |
|  | Maratho n/ triathlon in Arabuko in Dabaso and Mnarani | 1 day events |  |  | 3M | CGK/Sp onsors | 2019-20 | No of participants No of teams No of spectators | 2 | Ongoi ng | CGK |
|  | Annual Dhow Race | 1 day event |  |  | 2 M | CGK/Sp onsors | 2019-20 |  | 1 | New | CGK |
|  | Film festival | 2 Days event |  |  | 30 | CGK/Sp onsors | 2019-20 | No of participants | 1 | New | CGK/ Sponsors |

|  | in Malindi |  |  |  |  |  | No of spectators |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ngalawa Festivals in Mnarani and Malindi | 1 day events |  | 5 M | CGK/Sp onsors | 2019-20 | No of participants No of teams | 2 | Ongoi ng | CGK Directorat e of Tourism |
|  | Beach cleanups in Kilifi bofa beach, Malindi Watamu , shariani and Mtwapa | Collection of beach debris /litter- one day activity | Conservation of environment – Marine environment especially flora ( mangroves) | 2M | CGK/Sp onsors | 2019-20 | No of clean- ups | 10 | Planne d | CGK Directorat e of Tourism |
|  | Marking of internatio nal tourism and wildlife days- World tourism day, world ocean day, | Awareness creation on tourism and conservatio n issues Mangrove planting Tree planting Clean ups | Mangrove planting Tree planting and environmental awareness creation | 1M | CGK | 2019-20 | No of events | 4 | Routin e | CGK directorate of Tourism |

|  | world wildlife day |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Support enhance ment and develop ment of tourism product s- construct ion of a toilet at rabai cultural village- in Rabai | Constructio n of one pit latrine, a tank for rain water harvesting | Solar power fitted lighting system | 1.5M | CGK | 2019-20 | No of toilets | 1 | New | CGK |
|  | Construc tion of beach safety towers | Constructio n of a high must with tower to be manned by beach safety unit |  | 4M | CKG/ Sponsors | 2019/20 | No of Towers constructed | 4 | New | KCG- Departme nt of Tourism |
|  | Construc tion of toilets and showers | Constructio n of toilets at the beach front |  | 4 | CKG/ Sponsors | 2019/20 | No. Of toilets | 4 | New | KCG- Departme nt of Tourism |
| Tourism training and capacity | Training of tourism | 3 days training sessions of |  | 2M | CGK | 2019-20 | No of trainings No of people | 4 | Planne d | CGK Departme nt of |

| building | operators | representati ves of tourism operators ( beach operators, community guides, eco- tourism operators) |  |  |  |  | are trained |  |  | Tourism |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Stakehol ders engagem ent fora | One day meeting with representati ves of hotels, tour operators, ecotourism operators, cultural groups, beach operators, government agencies and CSOs |  | 1.5M | CGK | 2019-20 | No of Meetings held No of participants | 4 | Planne d | Kilifi Departme nt of Tourism |
|  | Awarene ss creation and sensitizat ion fora on | 1 day baraza community to sensitize community on conservatio n and |  | 1.5 | CGK | 2019-20 | No of barazas | 8 | Planne d | Kilifi Departme nt of Tourism |

|  | sustainab le tourism | sustainable tourism |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tourism promotion and marketing | Participat e in trade fairs and tourism exhibitio ns | Direct marketing of the destination |  | 5M | CGK | 2019-20 | No of trade fairs and exhibition held Local International | 8 2 | Routin e | Kilifi Departme nt of Tourism |
|  | Develop ment of marketin g – brochure, fliers, posters | Designing and printing of brochure, fliers, posters |  | 3M | CGK | 2019-20 | No of brochures, fliers and posters | 3000 | Planne d | CGK Departme nt of tourism |
|  | Develop ment of tourism magazine s | Designing and printing of 2 editions of tourism magazines |  | 2M | CGK | 2019-20 | No of magazines | 3000 | New | CGK Departme nt of tourism |
|  | Mapping of tourism attraction sites | Identificatio n of sites , GIS mapping and production of maps |  | 6 M | CGK | 2019-20 | No of GIS maps | 3000 | New | CGK Departme nt of tourism |
|  | Media advertise ment and digital marketin | Media advertiseme nt |  | 8M | CGK | 2019-20 | No of highlights No of mentions No of prints | 10 10 4 | Planne d | CGK Departme nt of tourism |

|  | g ( T.V ,Radio and newspap er) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Hosting of Internati onal Tour Operator s | Develop itineraries and Organize a farm trip for the Internationa l Tour Operators. |  | 5 M | CGK | 2019-20 | No. of International Tour operators hosted | 25 | Planne d | CGK Departme nt of tourism |
|  | Organize two internatio nal tourism marketin g events | Preparation Meetings and forums to organize the event. Proposal developmen t, hire of and event organizer |  | 30 M | CGK | 2019-20 | International events hosted | 2 | New | CGK Departme nt of tourism |
|  | Erection of 10 signage for tourism attraction sites ( Sabaki, Marafa, | Erection of signage’s to tourism attraction sites |  | 1.5M | CGK | 2019-20 | No of signage’s erected | 10 | New | Kilifi departmen t of tourism |

|  | Dabaso, Tezo, Juju wards |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Cooperatives Sub-Sector

Capital and Non Capital Projects Capital Projects for the 2019/20 FY

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme : Co-operative Development and Promotion |  |  |  |  |  |  |  |  |  |  |
| Promotion of Co-operative Enterprises | Revival of Key Strategic Co- operatives- Chonyi FCS in Chasimba ward | Needs assessment Refurbishme nt and Roofing | Non | 10M | CGK | 2019/2 0 | Completion Certificate | 1 | New | Kilifi Department of Coop Developme nt |
|  | Promotion of Youth and Women operatives - 40 Co- operatives in 35 wards | Equipping of Women and Youth Cooperatives with Computer Hardware and software | Non | 8M | CGK | 2019 | No. of Computers Bought | 40 | New | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Co-operative Governance and Advisory Service | Improveme nt of Co- operative Financial Managemen t | -Custom make a computer operating system for Youth and Women Saccos systems - Installation of systems | Non | 7M | CGK | 2020 | System Developed and Installed | 1 | New | Kilifi Department of Coop Developme nt |
| Co-operative Marketing and Value Addition | Value addition of Co- operative Products – ABEC, Dairy in Kaloleni, Gongoni Vitengeni Magarini Watamu, Chonyi Rabai | Construction of ABEC Sorting Shades and sorting Tables | Non | 5M | CGK | 2019 | Sorting Shades and Tables constructed | 9 | New | Kilifi Department of Coop Developme nt |
|  |  | Construction of Co- operative Dairy unit - | Non | 30M | CGK | 2019- 2021 | Co- operative Dairy Units Built and | 2 | New | Kilifi Department of Coop Developme |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Construction of Premises Installing Milk Cooling Equipment Pasteurizer and packaging equipment |  |  |  |  | Equipped |  |  | nt |
|  |  | Equip Dairy Co- operatives with Milk Handling Equipment | Non | 10m | CGK | 2019- 2021 | Milk Handling Equipment Acquired | 50 | New | Kilifi Department of Coop Developme nt |
| General Administratio n and Support Services | Improveme nt of Office Accommod ation and Transport facilities | Refurbishme nt of Malindi Offices | Non | 10M | CGK | 2019 | Office Refurbishe d | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Refurbishme nt of Kilifi Offices | Non | 5M | CGK | 2019 | Ablution Block Refurbishe d | 1 | Ongo ing | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Acquire two 40ft Containers for stores | Non | 2M | CGK | 2019 | Container Stores Established | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Acquire of 10,000 Lts Storage Water tanks | Non | 1M | CGK | 2019 | Water tanks Installed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Internet Installation atMalindi and Kilifi New Building | Non | 1M | CGK | 2019 | Internet Installed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Construct a permanent perimeter Wall for Malindi Co- operative Plot and Mariakani Dairy | Non | 25M | CGK | 2019- 2021 | Perimeter wall contructed | 2 | New | Kilifi Department of Coop Developme nt |
|  |  | Acquire Field Utility Vehicles for Kilifi and | Non | 10M | CGK | 2019 | Vehicles Purchased | 2 | New | Kilifi Department of Coop Developme |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Frame | Performan ce indicators | Target s | Statu s | Implement ing Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Malindi |  |  |  |  |  |  |  | nt |

# Non-Capital Projects for the 2019/20 FY

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme : Co-operative Development and Promotion |  |  |  |  |  |  |  |  |  |  |
| Promotion of Co-operative Enterprises | Co- operative Policies and Legislation | Develop a Co-operative Development Strategy | Non | 5M | CGK | 2019 | Co- operative Developme nt Strategy Report | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Develop County rules and regulations for the Cooperative movement | Non | 5M | CGK | 2019 | County Cooperativ e Rules and Regulation s Developed | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Develop Code of Conduct, 3 model by- laws, Credit |  | 15M | CGK | 2019- 2021 | Governanc e Instruments Developed | 5 | New | Kilifi Department of Coop Developme nt |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Policy |  |  |  |  |  |  |  |  |
|  | Promotion of New co- operatives in agriculture, mining , fisheies and SME sector ALL wards | Sensitization on the co- operative business model and requirements for formation |  | 15M | CGK | 2019- 2021 | No. Sensitized No. of New Co- operatives | 40 | Ongoin g | Kilifi Department of Coop Developme nt |
|  | Revival of key strategic co- operatives - -Mariakani Ward | Facilitate Feasibility Studies for revival of key dormant Co-operative |  | 5M | CGK | 2019- 21 | Feasibility Study Report |  | New | Kilifi Department of Coop Developme nt |
|  |  | Develop a Co-operative Revival Strategy | Non | 5M | CGK | 2019 | Cooperativ e Revival Strategy Report | 1 | New | Kilifi Department of Coop Developme nt |
| Co-operative Governance and Advisory Service | Improve the financial managemen t and auditing of Co- operatives in all wards | Support startup Co- operatives with accounting books and records | Non | 10M | CGK | 2019- 2021 | No of Startups provided with books of records | 50 | New | Kilifi Department of Coop Developme nt |
|  |  | Conduct | Non | 3M | CGK | 2019- | No of | 7 | New | Kilifi |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | audit clinics |  |  |  | 21 | Audit Clinics conducted |  |  | Department of Coop Developme nt |
|  |  | Conduct audit crash Programmes | Non | 1M | CGK | 2019- 21 | No. of Audits | 30 | New | Kilifi Department of Coop Developme nt |
|  |  | Conduct co- operative Enquiries, inspections and investigation s | Non | 2M | CGK | 2019- 21 | No of Enquiries, inspections , investigatio ns done | 20 |  | Kilifi Department of Coop Developme nt |
|  | Co- operative Information and Managemen t | Profiling of All Active Co- operatives | Non | 15M | CGK | 2019- 2021 | County Co- operative Register and Data Bank in Place a | 1 | New | Kilifi Department of Coop Developme nt |
|  |  | Establish and Maintain a County Co-operative Data Bank | Non | 10M | CGK | 2020 | County Data Bank Established | 1 | New | Kilifi Department of Coop Developme nt |
| Cooperative Education, | Training of Co- | Carry out a Training | Non | 15M | CGK | 2019- 2021 | TNA conducted | 3 | New | Kilifi Department |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Training and information | operative Societies | needs assessment for Sacco’s, Marketing and Housing Co- operatives |  |  |  |  |  |  |  | of Coop Developme nt |
|  |  | Preparation and publishing of Pre Co- operative Materials and Basic Co- operative Training | Non | 5M | CGK | 2019- 2021 | Training Material Developed and Published |  | New | Kilifi Department of Coop Developme nt |
|  |  | Education to Co-operative members | Non | 10M | CGK | 2019- 21 | No. of Members Educated | 2000 |  | Kilifi Department of Coop Developme nt |
|  |  | Induction of newly elected committee members | Non | 15M | CGK | 2019- 21 | No of Officials trained | 200 |  | Kilifi Department of Coop Developme nt |
|  |  | Organize Co- operative Tours and | Non | 10M | CGK | 2019- 2021 | Co- operative Education | 5 | New | Kilifi Department of Coop |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Exchange visits |  |  |  |  | Tours Organized |  |  | Developme nt |
|  | Co- operative Publicity and Awareness Events | Organize and Participate in Co-operative International Days and events | Non | 4M | CGK | 2019- 21 | Co- operative Days Marked | 3 | Continu ous | Kilifi Department of Co- operatives |
|  |  | Preparation of Co- operative Booklets; Posters, fliers ,documentari es | Non | 6M | CGK | 2019- 2021 | Co- operative Publicity and Awareness materials Developed |  | New | Kilifi Department of Coop Developme nt |
| Co-operative Marketing and Value Addition | Enhance Marketing and Value Addition of Co- operative Goods and Services | Capacity Building of Marketing Co- operatives on Value addition in 5 value chains and emerging business models | Non | 5M | CGK | 2019 | Cooperativ e Officials Trained | 5 | New | Kilifi Department of Coop Developme nt |
|  |  | Participate in High end Co- operative | Non | 2M | CGK | 2019 | Cooperativ e goods promoted | 2 | New | Kilifi Department of Coop |

| Sub Programme | Project name and Location | Description of Activities | Green Economy Considerati on | Estimate d Costs | Sour ce of funds | Time Fram e | Performan ce indicators | Targ ets | Status | Implementi ng Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Promotion Tours and exhibitions |  |  |  |  | in trade shows |  |  | Developme nt |
| General Administration and Support Services | Co- operative Extension and Advisory Services | Training of Co-operative officers |  | 1M | CGK | 2019 | No of Staff Trained | 15 | Ongoin g | Kilifi Department of Coop Developme nt |
|  | Equipping and Furnishing of Co- operative Offices | Purchase of Office Equipment |  | 1M | CGK | 2019 | No of Equipment Purchased |  |  | Kilifi Department of Coop Developme nt |
|  |  | Purchase of Office Furniture |  | 1M | CGK | 2019 | No of Furniture Purchased |  | New | Kilifi Department of Coop Developme nt |